| 3GPP TSG-T3 (USIM) Meeting #9 Kyongju, Korea, October 4 - 6, 1999 | Tdoc T3-99319 |
| --- | --- |

# TSG WG3 - Work Item:
"UICC Application Identifiers"

## Justification and scope

This work item creates a specification for the definition and administration of application identifiers for the UICC. An application Identifier consists of a RID (Registered application provider IDentifier)  and a PIX (Proprietary Identifier eXtension). As endorsed by the PCG, the 3GPP has applied to ISO for an RID. The new specification will describe the coding of the PIX as well as the registration procedure in accordance with ISO/IEC 7816-5.

## 3GPP work area

- TSG Terminals, WG3 (USIM)

## Linked work items

3G TS 31.101 "UICC / terminal interface; Physical and logical characteristics"

3G TS 31.102 "Characteristics of the USIM"

## Service aspects

- None.

## MMI-aspects

- None.

## Charging aspects

- None.

## Security Aspects

- None.

## Impacts

| - Affects: | - USIM | - ME | - NW | - Others |
| --- | --- | --- | --- | --- |
| - Yes | - X | - X |  |  |
| - No |  |  | - X |  |
| - Don't know |  |  |  |  |

## Expected Output and Timescales

| TSG adoption of WI | October 1999 |  |
| --- | --- | --- |
| Start of work | October 1999 |  |
| First complete draft | November 1999 | Version 1.0.0 |
| WG approval | December 1999 | Version 2.0.0 |
| TSG approval | December 1999 | Version 3.0.0 |

## Work item rapporteur

Christian Dietrich, Schlumberger and Jean-Marc Gambin, Schlumberger

## Supporting companies

Gemplus, G&D, NTT DoCoMo, Schlumberger, Sonera.

## Primary responsible working party

- 3GPP TSG-T  WG3

## Secondary responsible working parties

None.

## Others

None.