| 3GPP TSG-T3 (USIM) Meeting #9 Kyongju, Korea, October 4 - 6, 1999 | Tdoc T3-99310 |
| --- | --- |

# TSG WG3 - Work Item:
"Terminal tests for the UICC Interface"

## Justification and scope

This work item creates a terminal test specification for the interface between the UICC and the terminal. It will be based on the tests currently contained in GSM 11.10-1 clause 27.

## 3GPP work area

TSG Terminals, WG3 (USIM)

## Linked work items

3G TS 31.101 "UICC / terminal interface; Physical and logical characteristics"

3G TS 31.102 "Characteristics of the USIM application"

## Service aspects

None.

## MMI-aspects

None.

## Charging aspects

None.

## Security Aspects

None.

## Impacts

| Affects: | USIM | ME | NW | Others |
| --- | --- | --- | --- | --- |
| Yes |  |  |  |  |
| No | X | X | X |  |
| Don't know |  |  |  |  |

## Expected Output and Timescales

| TSG adoption of WI | October 1999 |  |
| --- | --- | --- |
| Start of work | January 2000 |  |
| First complete draft | March 2000 | Version 1.0.0 |
| WG approval | May 2000 | Version 2.0.0 |
| TSG approval | June 2000 | Version 3.0.0 |

## Work item rapporteur

rapporteur to be provided by Orga (subject to confirmation)

## Supporting companies

Aspects Software, Ericsson, G&D, Nokia, NTT DoCoMo, Orga, Schlumberger

## Primary responsible working party

3GPP TSG-T  WG3

## Secondary responsible working parties

3GPP TSG-T  WG1

## Others

None.

## Notes

The above time scales are dependant on the provision of funding for a project team to write this specification as requested by TSG-T to PCG in SP-99277.