## Slide 1: 3GPP Introduction and 6G workplan
Puneet Jain (TSG SA Chair)
Axel Klatt (TSG RAN Vice Chair)
3ORW-250002
AI# 2
3ORW-250002, 3GPP - O-RAN ALLIANCE Joint Workshop on 6G, Sophia Antipolis, France, 24 - 25 April 2025

## Slide 2: 3GPP – How the project Works
3GPP works based on
  Participation in face-to-face meetings
  Pro-activity & Contributions – you need written proposals to get attention
  Consenus Driven – “no sustained objections”
Work organization
  Study Items (SI), Work Items (WI)
  Releases with fixed time-lines, which are partially overlapping
  Work Plan (good overview)
3 stages, often overlapping
  Stage 1: Requirements
  Stage 2: Architecture
  Stage 3: Protocols
Companies not individuals participate
  From all over the world
  All major telecommunication companies – operators, vendors, service providers
  Ministries, Regulators, and government agencies actively engaged
  More and more vertical industry representatives bring their work directly to 3GPP
Amazing Track Record
  3GPP started in 1998, since then all major standard projects have been deployed
  Seamless migration from “old” to “new” mobile generations
A new Release every 15 to 24 months
  Allows for reasonably fast standardization & deployment of new technologies
  Strong commitment to time-lines guarantees reliable planning

## Slide 3: 3GPP standards eco-system
Next Generation Projects
5G Projects
Official Liaisons on specification work:
Certification Bodies
3GPP Organizational Partners (OPs)
The 3GPP Organizational Partners (OP) - 7 Standards Organizations - from China, Europe, India, Japan, Korea and the United States.
Participation in 3GPP by companies and organizations becoming Members of one of these 7 OPs.
Inputs on market requirements may come in to the Project via 3GPP Market Representation Partners (MRP).
There is a lot of additional external liaison activity…SDOs, Industry bodies, projects…
450 MHz Alliance, AISG, Bluetooth, Broadband Forum (BBF), CableLabs, International Special Committee on Radio Interference (CISPR), CTIA, Digital Video Broadcasting (DVB) Project, Ecma, International, Expert Group for Emergency Access (EGEA), Eurescom, COST 273, European Radiocommunications Committee (ERC), Fixed Mobile Convergence Alliance (FMCA), GCF, Global TD-LTE Initiative (GTD), GPS Industry Council, GSM Association, HomeRF Forum, IDB Forum, IEEE, Internet Engineering Task Force (IETF), IrDA, International Multimedia Telecomunications Consortium (IMTC), Internet Streaming Media Alliance, ISO-ITU expert group, ISO MPEG / JPEG, ITU-T SG2, JAIN tm (Javatm APIs for Integrated Networks), The Java Community Process (JCP), Liberty Alliance Project, Metro Ethernet Forum (MEF), NENA, NGMN (Next Generation Mobile Networks), oneM2M, OMA (Open Mobile Alliance ), Open Networking Foundation (ONF), Open IPTV Forum, Object Management Group (OMG), PCS Type Certification Review Board (PTCRB), Portable Computer and Communications Association (PCCA), O-RAN Alliance, Presence and Availability Management (PAM) Forum, RSA Laboratories, SDR Forum, Sun Micro Systems Inc., Steerco, SyncML Initiative, Trusted Computing Group (TCG), TeleManagement Forum (TMF), TCCA, TIA /TR45, TIA/TR47, ITU, TV-anytime Forum, Voice eXtensible Mark-up Language (VXML) Forum, Wi-Fi Alliance, Wireless Broadband Alliance (WBA), WLAN Smart Card Consortium, Wireless World Research Forum (WWRF), World Wide Web Consortium (W3C)
(Source: extract from https://www.3gpp.org/about-us/liaisons-statements)
796 members
3GPP Market Representation Partners (MRPs)
…

## Slide 4: Technical Specification Groups (TSG)
The TSGs prepare, approve and maintain the 3GPP Technical Specifications and Technical Reports.
They are responsible for the detailed time frame and management of the work’s progress;
  Management of work items;
  Technical Co-ordination;
  Proposal and approval of work items within the agreed scope and terms of reference of the TSG
The TSG Chair is responsible for the overall management of the technical work within the TSG and its Working Groups.
The WG Chair is responsible for the overall management of the technical work within the WG and its sub-groups.

## Slide 5: Work Schedule driven by technical meetings
New work is initiated by member companies as Work Items, via Tdocs at meetings
Work Items are prioritised and allocated time for discussion during meetings
3GPP member companies may contribute to any work item, on equal terms
3GPP seeks consensus on all technical matters (but has mechanisms if consensus cannot be reached)
The Release deadline is respected. Unfinished work is deferred to a later release
TSG#107
TSG#108

## Slide 6: Three stage approach to Features, through Releases
SA2
Architecture
SA3
Security
SA4
Media
SA5
M&O
SA6
Apps/MC
RAN
Radio Access
CT – Protocols & Coding
time
Stage 1 Requirements: Overall service description from the user’s standpoint.
Stage 2
Architecture: Overall description of the organization of the network functions to map service requirements into network capabilities.
Stage 3
Protocols: The definition of switching and signalling capabilities needed to support services defined in Stage 1.
SA1
Requirements

## Slide 7: Bringing the work into the groups
3GPP Specifications and Reports: | 
Requirements | 21 series
Service aspects ("stage 1") | 22 series
Technical realization ("stage 2") | 23 series
Signalling protocols ("stage 3") - user equipment to network | 24 series
Radio aspects | 25 series
CODECs | 26 series
Data | 27 series
Signalling protocols ("stage 3") -(RSS-CN) and OAM&P and Charging (overflow from 32.- range) | 28 series
Signalling protocols ("stage 3") - intra-fixed-network | 29 series
Programme management | 30 series
Subscriber Identity Module (SIM / USIM), IC Cards. Test specs. | 31 series
OAM&P and Charging | 32 series
Security aspects | 33 series
UE and (U)SIM test specifications | 34 series
Security algorithms | 35 series
LTE (Evolved UTRA), LTE-Advanced, LTE-Advanced Pro radio technology | 36 series
Multiple radio access technology aspects | 37 series
Radio technology beyond LTE | 38 series
Use Cases, Req/KPIs
High or Low data rates
Higher user mobility
Improved coverage
Overall System Goals
Enable new business
Greater efficiency
Sustainability
3GPP Working Groups
Pre-standards Research*
Vision/whitepapers
Test Beds
Regional imperatives
* Not an exhaustive list

## Slide 8: 3GPP Work Planning
Release-based work
  Releases are major packages of Features (There is a new 3GPP Release ~ every 15 – 24 months)
  A strong commitment to time-lines guarantees reliable planning and time-to-market
  The Work plan is built-up of Work Items that deliver the Features
  Work Items:
    WI may cover more than one specification
    WI may cover more than one TSG or WG
    WI Description document exists for each WI
  Multiple releases are maintained in parallel
See the 3GPP Work Plan for details of features:
    http://www.3gpp.org/Work-Plan
Chart: Number of specifications (frozen Releases)
| R99 | Rel-4 | Rel-5 | Rel-6 | Rel-7 | Rel-8 | Rel-9 | Rel-10 | Rel-11 | Rel-12 | Rel-13 | Rel-14 | Rel-15 | Rel-16 | Rel-17 | Rel-18
Nbr of specs | 446 | 516 | 582 | 760 | 875 | 1079 | 1117 | 1063 | 1184 | 1245 | 1284 | 1322 | 1500 | 1637 | 1721 | 1817
Chart: Approved CRs per year
| 2013 | 2014 | 2015 | 2016 | 2017 | 2018 | 2019 | 2020 | 2021 | 2022 | 2023 | 2024*
 | 8022 | 8430 | 7964 | 9683 | 9121 | 11887 | 14467 | 14907.3333 | 15649 | 14712.3333 | 17759 | 18204
* Current year extrapolated estimate

## Slide 9: Overall 3GPP 6G Workplan
Stage-1 workshop on IMT2030 use cases
First 3GPP TSG-wide 6G Workshop
To discuss vision & priorities for next generation RAN, system architecture,
CN and protocols.
Studies for 6G
from Release 20
Normative work for 6G
from Release 21
Rotterdam, Netherland, May 8 – 10, 2024
Workshop Summary: SWS-240025
Workshop Presentations: Link
Incheon, S. Korea, March 10 – 11, 2025
WG SA1
TSGs#107
2024
SP-241391: SA1 6G study item on use cases and service requirements (FS_6G_REQ) approved at TSG SA#105.
    RP‑250810: The 6G RAN Plenary Study (phase I & II) was approved at TSG RAN#106/ update RAN#107
    See next slide for the 6G studies timelines
Release 21 is expected to produce the 1st set of 3GPP 6G technical specifications and will be the release for IMT-2030 submission before 2030 and is expected to be delivered with a single drop (i.e., a single code freeze).
Rel-21 timeline is to be decided no later than June 2026
However, ASN.1/OpenAPI freeze date is no earlier than Mar. 2029
2030
Workshop Summary: 6GWS-250243
Workshop Presentations: Link

## Slide 10: Release 20: 6G Timeline
2024
#103
Mar.
#111
Mar.
#107
Mar.
#104
Jun.
#108
Jun.
#112
Jun.
#105
Sep.
#109
Sep.
#102
Dec.
#106
Dec.
#110
Dec.
TSGs
Workshop on 6G
Stage 3 6G SID def.
#113
Sep.
#114
Dec.
#115
Mar.
Jun
Workshop IMT-2030 use cases
#116
SA1 6G Study
SA1 6G SID def.
RP IMT-2030 disc.
RP ITU Study
RP 6G Study
RAN1 6G Study(ies)
SA2 6G Study(ies)
Stage 3 6G Study(ies)
2025
2026
2027
SA2 & RAN WGs 6G SID def.
SA3/4/5/6 SID def. and compl. TBD
RAN2/3/4 6G Study(ies)
or
TBD
Tech proposals
IMT-2030 Technical Performance Requirements
Requirements, evaluation criteria and submission templates
Workshop on technology proposals

## Slide 11: Release 20: 6G Study Items (SI)
6G Study Item - RAN Plenary
  RAN Plenary (RP) study is split into an ITU-focused and a General phase
    Phase I: RP SI Rel-20 focusing on ITU IMT-2030 (approved in Dec 2024), runs until June 2025
    Phase II: RP SI Rel-20 focusing on 6G General: approval in Mar 2025 (after 6G WS), runs until June 2026
6G Study Item – RAN WGs
  RAN WGs: 21 months
    RAN WG SI approval June 2025
      RAN1 starts after June 2025 until Mar 2027
      RAN2/3/4 start after Sep 2025 until June 2027
6G Study Item(s) – TSG SA
  SA SI Approval
    SA1 SI approval: TSG#105 (Sept 2024)
    SA2 SI approval: TSG#108 (Jun 2025)
    Other SA WG (SA3, SA4, SA5, SA6) SI approval: TBD at future TSG meeting
  SA SI completion (18/21 months)
    SA1 6G SI completion: Mar 2026
    SA2 6G SI completion: Dec 2026 or Mar 2027 (To be confirmed at future TSG meeting)
6G Study Item(s) – TSG CT
  CT WGs: at least 9 months
    Discussion on 6G studies will start in Q4 2025 in CT
    CT WG 6G SI is expected to be approved in Mar 2026 (or Dec 2025).

## Slide 12: Concluding thoughts
3GPP is industry driven - Standardization of interfaces enables an interoperable, multi-vendor approach to deployment.
3GPP is contribution driven and require active participation by 3GPP individual members. 3GPP also allow Observer/Guest participation, but they cannot take part in decision making.
SA1 6G study on use cases and service requirements was approved at TSG SA#105 (SP-241391). The 6G RAN Study (part I: ITU focused) was approved at TSG RAN#106 (RP‑243327), and (Part II: 6G Study) was approved at RAN#107 (RP‑250810).
Technical studies on the 6G radio interface and 6G core network architecture within the RAN and SA Working Group to start after June 2025.
Release 21 will be the official start of normative 6G work and is expected to produce the first formal 6G technical specifications, aligning with IMT-2030 submission requirements.
The Release 21 timeline is expected to be finalized no later than June 2026, with ASN.1/OpenAPI freezes projected no earlier than March 2029.
www.3gpp.org
www.3gpp.org/highlights

## Slide 13: Thank you!
www.3gpp.org