3GPP TSG RAN Meeting #111								          RP-26xxxx

Fukuoka, Japan, March 9-12, 2026

## Status Report to TSG

Agenda item:			9.5.4.3

| WI / SI Name | NR Radio Resource Management (RRM) Phase 5 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: Yes |  | Testing part: No |
| Acronym | NR_RRM_Ph5 |  |  |  |  |
| Unique ID | 1031079 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-252494 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 09/2025 | Performance part: 03/2026 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: Overall:100% RAN4: 100% | Performance Part: 100% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Jie Cui |
|  | Company | Apple |
|  | Email | jie_cui@apple.com |
| Rapporteur | Name | Aijun Cao |
|  | Company | CATT |
|  | Email | ajcao@catt.cn |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

RAN4#118 meeting

The following tdocs have been approved in RAN4#118 meeting for performance part:

| Tdoc number | Title | Source |
| --- | --- | --- |
| R4-2602493 | WF on NR_RRM_Ph5_Part1 | Ericsson |

Issue 2-1-1: Inter-MO configuration applicability for CSSF solution 3

Agreement:

- The capability rule is able to set as when the UE select to pass the test case which is FR1+FR2 CA configuration: if the UE supports inter‑RAT measurement, it shall only pass Sub‑test 1; otherwise, it shall only to pass Sub‑test 2.

  - Sub-test1: If UE supports inter-RAT, UE shall pass intra-frequency with inter-RAT configuration. (1PCC+1SCC+Inter-RAT CC)

  - Sub-test2: If UE doesn’t support inter-RAT, UE shall pass intra-frequency without Inter-RAT configuration. (1PCC+2SCC)

Endorsed CR for test cases:

R4-2602622	Draft CR on measurement delay reduction TC for SSB based Inter-frequency measurement with MG

R4-2602623	DraftCR on TC on Rx BSF optimization for SSB based Intra-frequency measurement without MG (TC#1)

R4-2602624	DraftCR on test cases for Multi-Rx based handover

R4-2602625	DraftCR on TC for Intra-frequency measurement with MG

R4-2600936	DraftCR on test cases for CSSF enhancement

R4-2602640	Draft CR on Inter-RAT SSB measurement without MG test of 3-searcher solution for Rel-19

R4-2601525	Draft CR on inter-frequyency SSB measurement without MG test of 3-searcher solution for Rel-19

R4-2600240	DraftCR on test principles of test cases for EMR based fast SCell activation

R4-2602626	DraftCR on test cases for EMR based SCell activation in FR2

R4-2602627	Test case for EMR based direct SCell activation in FR1

R4-2602628	DraftCR on TC for EMR based PUCCH SCell Activation in FR2

R4-2602629	DraftCR on correction for TC of EMR based PUCCH SCell Activation in FR1

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4#118 meeting

| TDoc | Title | Source |
| --- | --- | --- |
| R4-2600068 | Topic summary for [118][206] NR_RRM_Ph5_Part1 | Moderator (Ericsson) |
| R4-2600069 | Topic summary for [118][207] NR_RRM_Ph5_Part2 | Moderator (CATT) |
| R4-2600240 | DraftCR on test principles of test cases for EMR based fast SCell activation | CATT |
| R4-2600730 | Draft CR on measurement delay reduction TC for SSB based Inter-frequency measurement with MG | Samsung |
| R4-2600874 | DraftCR on TC on Rx BSF optimization for SSB based Intra-frequency measurement without MG (TC#1) | CMCC |
| R4-2600935 | DraftCR on test cases for Multi-Rx based handover | OPPO |
| R4-2600936 | DraftCR on test cases for CSSF enhancement | OPPO |
| R4-2600937 | DraftCR on test cases for EMR based SCell activation in FR2 | OPPO |
| R4-2601098 | (NR_RRM_Ph5-Perf) Draft CR on SSB based Intra-frequency measurement without MG with CSSF solution 3 | Ericsson |
| R4-2601214 | draft CR for test case Scell activation with unknown FR2 scell for UE supporting rel-18 EMR | Ericsson |
| R4-2601319 | Test case for EMR based direct SCell activation in FR1 | ZTE Corporation, Sanechips |
| R4-2601513 | Discussion on performance part of optimising CSSF outside gap in CA/DC | Huawei, HiSilicon |
| R4-2601514 | Discussion on performance part of optimising Rx beam sweeping factor | Huawei, HiSilicon |
| R4-2601515 | Discussion on performance part of Fast SCell activation for UE supporting Rel-19 EMR | Huawei, HiSilicon |
| R4-2601524 | Draft CR on Inter-RAT SSB measurement without MG test of 3-searcher solution for Rel-19 | Huawei, HiSilicon |
| R4-2601525 | Draft CR on inter-frequyency SSB measurement without MG test of 3-searcher solution for Rel-19 | Huawei, HiSilicon |
| R4-2601526 | DraftCR on TC for Intra-frequency measurement with MG | Huawei, HiSilicon |
| R4-2601527 | DraftCR on TC for EMR based PUCCH SCell Activation in FR2 | Huawei, HiSilicon |
| R4-2601528 | DraftCR on correction for TC of EMR based PUCCH SCell Activation in FR1 | Huawei, HiSilicon |
| R4-2602493 | WF on NR_RRM_Ph5_Part1 | Ericsson |
| R4-2602622 | Draft CR on measurement delay reduction TC for SSB based Inter-frequency measurement with MG | Samsung |
| R4-2602623 | DraftCR on TC on Rx BSF optimization for SSB based Intra-frequency measurement without MG (TC#1) | CMCC |
| R4-2602624 | DraftCR on test cases for Multi-Rx based handover | OPPO |
| R4-2602625 | DraftCR on TC for Intra-frequency measurement with MG | Huawei, HiSilicon |
| R4-2602626 | DraftCR on test cases for EMR based SCell activation in FR2 | OPPO |
| R4-2602627 | Test case for EMR based direct SCell activation in FR1 | ZTE Corporation, Sanechips |
| R4-2602628 | DraftCR on TC for EMR based PUCCH SCell Activation in FR2 | Huawei, HiSilicon |
| R4-2602629 | DraftCR on correction for TC of EMR based PUCCH SCell Activation in FR1 | Huawei, HiSilicon |
| R4-2602640 | Draft CR on Inter-RAT SSB measurement without MG test of 3-searcher solution for Rel-19 | Huawei, HiSilicon, Ericsson |
| R4-2602668 | Big CR for RRM performance requirements for NR_RRM_Ph5 | Ericsson, CATT |

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template