3GPP TSG RAN meeting #97-e									RP-222018

e-meeting, September 12 - 16th, 2022						rev from RP-221745

## Status Report to TSG

Title: 			Status report for WI Perf. part: Solutions for NR to support non-terrestrial networks (NTN); rapporteur: Thales

Agenda item:	9.5.2.2 - Solutions for NR to support NTN [RAN2 WI: NR_NTN_solutions]

| WI / SI Name | Rel- 17 Solutions for NR to support non-terrestrial networks (NTN) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: - |
| Acronym | NR_NTN_solutions |  |  |  |  |
| Unique ID | 860046 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-213691 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: 06/2022 | Performance part: 12/2022 | Testing part: - |  |
| Overall Completion level | Study Item: - | Core part: Overall: 100% RAN1: 100% RAN2: 100% RAN3: 100% RAN4: 100% | Performance Part: Overall: 35% RAN4: 35% | Testing part: - |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Nicolas Chuberre |
|  | Company | Thales |
|  | Email | nicolas.chuberre@thalesaleniaspace.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

-

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

- RAN2#110, August 22 – 26th 2022, Toulouse/France

[General]

- Agreements on “ Maintenance on timing relationship enhancements and UL time and frequency synchronization for NR NTN”:

Agreement

The TP in R1-2206855 is endorsed and provided to the TS 38.213 editor for aligning the name of UE-specific Koffset in TS 38.213 with Differential Koffset in TS 38.321.

Agreement

For serving cell if EpochTime is indicated explicitly by a SFN and subframe number, the UE considers this frame to be the current SFN or the next upcoming SFN after the frame where the message indicating the Epoch time is received.For neighbor cell if EpochTime is indicated explicitly by a SFN and subframe number, the UE considers this frame to be the frame nearest to the frame where the message indicating the Epoch time is received.

Conclusion

Negative values of CommonDelayDriftVariation for GEO are not indicated.

- Agreements on “Maintenance on Enhancements on HARQ”

Agreement

Adopt the TP for 38.213 Section 9.2.3 in [Updated Proposal 1.1-1]-TP1 in R1-2207687.

Final CR is agreed in R1-2208124.

Agreement

Adopt the TP for 38.213 Section 9 in [Initial Proposal 2.2.1-1]-TP2 in R1-2207687.

Final CR is agreed in R1-2208125.

Agreement

Adopt the TP for 38.214 Section 5.1 in [Initial Proposal 2.2.1-1]-TP3 in R1-2207687.

Final CR is agreed in R1-2208126

Agreement

Adopt the TP in Proposal 2.1 Alt-2:#TP4 for 38.212, Section 7.3.1.1.3 in R1-2207687.

Final CR is agreed in R1-2208127

Agreed LS out

- -

Other documents agreed

- -

Email discussions

- R1-2207633	FL Summary #2: Maintenance on UL time/frequency synchronization and timing relationship for NR NTN	THALES

[Essential corrections]

None

#### 2.1.2	Remaining Open issues

Further corrections may be discussed/implemented at next meeting. However none of these would require category B CR (addition of feature)

## 2.2	RAN2

#### 2.2.1	Agreements

[General]

- RAN2#119-e, August 17 – 26th 2022, e-meeting

A.0 General

A.1 User plane

Agreements:

1.	Clarify in MAC that if timingAdvanceSR is configured with value enabled, the UE selects between any available SR configuration

2.	Use of ‘Serving Cell’ is clarified in TS 38.321: Section 5.2a. FFS detailed text.

3.	Reference to RRC specification in TS 38.321: Section 5.2a to be revisited/reviewed during MAC CR review.

4.	In Section 3.1 of TS 38.321, remove “provided in NTN-Config” from UE-gNB RTT definition

5.	Remove “, https://gis-lab.info/docs/nima-tr8350.2-wgs84fin.pdf” from reference 51 in 38.300.

6.	Blind Msg3 retransmission is not supported for initial Msg3 transmission in Rel-17 NTN.

7.	Dedicated SR configuration for TAR MAC CE is not supported.

8.	Further enhancements to address outdated TA will not be addressed in Rel-17.

Agreements:

1.	The text proposal from R2-2208763: Question 1 (i.e. clarifying SR configuration selection for TA reporting) is agreed and included in NTN MAC rapporteur CR.

2.	The Option 1 text proposal from R2-2208763: Question 2 (i.e. clarifying use of Serving Cell in UL synchronization procedure) is agreed and included in NTN MAC rapporteur CR.

3.	The text proposal from R2-2208382 is agreed and included in NTN MAC rapporteur CR.

4.	The following text proposal is agreed as baseline and is included in NTN MAC rapporteur CR:

“A MAC PDU shall contain at most one Timing Advance Report MAC CE, even when multiple events have triggered a Timing Advance report. The Timing Advance Report MAC CE shall be generated based on the current estimate of TA value at the time of MAC PDU assembly

A.2 Control plane - Idle/inactive mode aspects

Agreements via email – from offline 110:

1.	Revise R2-2208329 to include the changes as in suggested in the conclusions of R2-220876 .

2.	Agree all the changes in R2-2207323.

3.	The proposed change in R2-2207440 is not pursued.

4.	The proposed change in R2-2208137 is not pursued.

5.	The proposals in R2-2207863 are not pursued.

Agreements online:

1.	RAN2 confirms that time-based measurement initiation is an optional feature (w/o signalling) and that 38.304 and 38.306 need to be updated accordingly.

A.3 Control plane - RRC aspects

Agreements:

1.	RAN2 to capture in TS 38.331 RAN4 agreement that one frequency layer and two concurrent measurement gaps with the same gap type can be associated, i.e., associatedMeasGapSSB2 and associatedMeasGapCSIRS2 within IE MeasObjectNR.

2.	the spec change on smtc4list related description in clause 5.5.2.10 of 38.331 in CR R2-2207243 is merged to NR NTN RRC Rapporteur CR.

3.	For UEs in RRC_CONNECTED, the SMTC configured by the NW can be directly used by the UE, i.e., no need to add the PDD (service link propagation delay difference) to the configured offset.

4.	RAN2 to confirm if a UE supports 25-3 in RAN4 feature list (i.e., parallelMeasurementGap-r17), it also supports the association between one frequency layer and two measurement gaps with the same gap type.

5.	RAN2 agreement is updated to align with RAN4 agreement, i.e., “2 SMTC-s on a single frequency carrier” is mandatory for both GSO capable UE and NGSO capable UE. No additional spec change is needed as it has been captured in the latest mega UE capability CR R2-2207276.

6.	the draft CR R2-2207268 and R2-2207269 can be adopted as baseline for specifying the UE capability for service link propagation delay difference report.

Agreements via email – from offline 102:

Related to RRC spec:

1.	Regarding “how to assist the NW adjust SMTC for UEs in RRC_CONNECTED”, PDD reporting is sufficient, and no need to further optimize in Rel-17.

2.	the broadcast SMTC in SIB2/4 assumes PDD = 0 ms.

3.	“The UE reports the calculated SMTC offset upon entering RRC_CONNCTED” is not pursued in Rel-17.

4.	the change proposed by R2-2207344 is NOT agreed.

5.	the changes proposed by R2-2207345 are NOT agreed.

Related to UE capability:

6.	regarding “if a UE supports 25-3 in RAN4 feature list (i.e., parallelMeasurementGap-r17), it also supports the association between one frequency layer and two measurement gaps with the same gap type”, the following clarification in TS 38.306 is agreed and merged to NR NTN UE capability rapporteur CR: “parallelMeasurementGap-r17: Indicates whether the UE supports 2 parallel measurement gaps for NTN RRM measurements. If a UE does not include this field but includes nonTerrestrialNetwork-r17, the UE supports 1 measurement gap for NTN RRM measurements. If this parameter is indicated, a UE shall also support that two parallel measurement gaps with the same gap type can be associated to one frequency layer.”

7.	the first change in R2-2208537 is agreed, and merged to NR NTN UE capability rapporteur CR, i.e., “In the description of nonTerrestrialNetwork-r17, “i.e.,” is replaced by “e.g.,””.

8.	the second change in R2-2208537 is agreed, and merged to NR NTN UE capability rapporteur CR, i.e., “In the description of parallelMeasurementGap-r17, it is added that UE supporting this feature shall also indicate the support of nonTerrestrialNetwork-r17”

9.	the change proposed by R2-2208679 is agreed, and merged to NR NTN UE capability rapporteur CR, i.e., “Introduce an optional capability without signalling for location-based measurement initiation”.

Agreements online:

1.	The NW can broadcast up to 4 SMTCs per frequency in SIB2/4. Add a sentence saying that, in case the UE does not support 4 SMTCs, it’s up to UE implementation which combination of SMTCs to consider. FFS whether any clarification/note is needed regarding the consistency of the information in SIB2/4 and SIB19.

Agreements:

1.	It is left to UE implementation on how UEs in RRC_IDLE/RRC_INACTIVE re-acquire SIB19 for serving cell’s satellite assistance information

2.	RAN2 will wait for RAN1 to conclude regarding when ephemeris/common TA is considered as valid

3.	RAN2 will wait for RAN1 to conclude the discussion on epochTime being a future time after the end of current ntn-UlSyncValidityDuration.

4.	RAN2 confirms the understanding that “the reference point for epoch time of the serving satellite ephemeris and Common TA parameters is the uplink time synchronization reference point”.

Agreements via email – from offline 103:

1.	Option 1 in R2-2207769 is used as baseline for TA reporting during RRC re-establishment.

2.	CR in R2-2207777 is not pursued.

Agreements:

1.	In SIB 19, if neighbour cell’s epoch time (i.e., SFN and subframe number) is present in ntn-Config provided via NTN-NeighCellConfig, the UE follows the timing of serving cell for neighbour cell measurement in Idle/Inactive mode, i.e., they refer to the SFN and subframe of the serving cell. Change 1 in R2-2207066 can be used as baseline.

2.	During HO/CHO execution upon applying target cell configuration, UE should:

1. Stop the current T430 (if it is running);

2.	Start T430 for the target cell as indicated by ntn-UlSyncValidityDuration and epochTime of the target cell

3.	RAN2 does not need to capture T430 for neighbour cells in all RRC states, and it is up to UE implementation on how to re-acquire SIB19 for neighbour cells (e.g. maintain one or multiple timers for serving cell and neighbour cells). UE needs to know information about neighbour cell’s epoch time and ntn-UlSyncValidityDuration to be applied to aid UE’s implementation.

4.	If ntn-UlSyncValidityDuration is absent in ntn-Config provided via NTN-NeighCellConfig, the UE uses validity duration configured for the serving cell. TP related to SIB19 and NTN-Config in R2-2207631 can be used as baseline

5.	The issue raised by R2-2208577 is confirmed. CR in R2-2208970 can be used as baseline

Agreements;

1.	Revert the following change in Rapp CR:

dedicatedSystemInformationDelivery

This field is used to transfer SIB6, SIB7, SIB8, SIB19 to the UE with an active BWP with no common search space configured or the L2 U2N Remote UE in RRC_CONNECTED. For UEs in RRC_CONNECTED (including L2 U2N Remote UE), this field is used to transfer the SIBs requested on-demand, except for SIB19.

Not to consider further change 1 from R2-2207324.

2.	Not to pursue with R2-2208575

3.	Agree R2-2208288

4.	Postpone discussion on the second change in R2-2207439

5.	Postpone discussion on Change 2 and 8 in CR R2-2207324

6.	Agree proposal 1 in CR R2-2208381

7.	Agree Change 2 b) and c) from CR R2-2208538 in Rapp CR

8.	Not to pursue with Change 3 from CR R2-2208538 in Rapp CR

9.	Not to pursue with enhancements to the propagation delay report in Rel17

10.	Not to pursue with CR R2-2207342

Agreements:

1.	Not to pursue changes to default bearer values

2.	Postpone discussion on “field description restriction for the validity timer is converted to ASN1 condition”

3.	Not to pursue CR R2-2208578. RAN2 understands that SIB19 is essential for NTN cell, and it could be up to UE implementation if UE cannot acquire SIB19. FFS if a note is needed in the spec for this

4.	Agree to adopt first change from CR R2-2207630 and “NOTE X: A UE capable of NTN access should acquire SIB1 to determine whether the cell is an NTN cell.” In RRC CR

5.	Not to pursue CR R2-2208534

6.	RAN2 understands that the UE can use assistance information of neighbour cells in SIB19 for mobility purposes in RRC Connected. FFS if this needs to be captured in Stage2 and whether something needs to be captured for RRC idle

7.	Extend the number of neighbour cells from 4 to 8 (add additional 4 neighbour cells via an extension)

8.	Capture the following:

SIB2: smtc

Measurement timing configuration for intra-frequency measurement. If this field is absent, the UE assumes that SSB periodicity is 5 ms for the intra-frequnecy cells. If the field is broadcast by an NTN cell, the Offset (derived from parameter periodicityAndOffset) is based on the assumption that service link propagation delay difference between the serving cell and neighbour cells equals to 0 ms, and UE can adjust the actual Offset based on the actual propagation delay difference.

SIB4 (adding the same sentence with SIB2): smtc

Measurement timing configuration for inter-frequency measurement. If this field is absent, the UE assumes that SSB periodicity is 5 ms in this frequency. If the field is broadcast by an NTN cell, the Offset (derived from parameter periodicityAndOffset) is based on the assumption that service link propagation delay difference between the serving cell and neighbour cells equals to 0 ms, and UE can adjust the actual Offset based on the actual propagation delay difference.

A.4 UE capabilities

Endorsed draft CR & TP

- R2-2209046	Rel-17 NTN related Rapporteur’s corrections	Thales, Nokia, Nokia Shanghai Bell

- R2-2209044	Corrections to Release-17 NR Non-Terrestrial Networks (NTN): RAN2#119e	InterDigital

- R2-2208783	Miscellaneous corrections on 38.304	ZTE Corporation, Sanechips, CMCC, vivo, Apple, Nokia, Nokia Shanghai Bell, CATT

- R2-2208787	Draft 331 CR for NR NTN UE capabilities	Intel Corporation

- R2-2208788 	Draft 306 CR for NR NTN UE capabilities	Intel Corporation

Agreed LS out:

- -

Email discussions

- [AT119-e][109][NR-NTN] Stage-2 CR (Thales) => Summary of discussion in R2-2208760	Thales

- [AT119-e][101][NR-NTN] UP corrections (Interdigital) => Summary in R2-2208763 Inter digital

- [AT119-e][110][NR-NTN] Idle mode corrections (ZTE)

- [AT119-e][102][NR-NTN] SMTC and gaps (Intel)

- [AT119-e][103][NR-NTN] Other RRC corrections (Oppo)

- [AT119-e][111][NR-NTN] RRC corrections (Ericsson)

- [Post119-e][101][NR-NTN] RRC CR (Ericsson)

[Essential corrections]

- None

#### 2.2.2	Remaining Open issues

Further corrections may be discussed/implemented at next meeting. However none of these would require category B CR (addition of feature)

## 2.3	RAN3

#### 2.3.1	Agreements

- RAN3#117-e, August 15 – 24th 2022, e-meeting

[General]

Agreements

- -

CRs endorsed:

- -

CRs agreed:

- -

TP agreed

- -

Summary of email discussions

- -

LS out agreed

- -

[Essential corrections]

None

#### 2.3.2	Remaining Open issues

None

## 2.4	RAN4

#### 2.4.1	Agreements

[General]

The RAN4 work plan described in R4-2210852 should be considered as a basis for work.

- RAN4#104-e, August 15 – 26th 2022, e-meeting

GTW Agreements on BSRF Test Demod aspects

Hereunder some selected agreements:

- Agreement: Remove SAN output power accuracy requirements for the extreme test conditions from TS 38.108 by assuming Rel-17 SAN conformance test only cover “normal test condition”

  - Agreement:

    - Only consider “normal test condition” for Rel-17 SAN RF conformance testing

      - Current parameters from BS conformance specification 38.141 shall be considered as starting point

      - Further discuss the parameters including temperature/power supply and barometric pressure and refinement on the values not precluded

      - The definition of “normal test condition” shall not impact the agreed SAN RF core requirements.

    - It’s not precluded to consider “extreme test condition” in future release or Rel-17 conformance maintenance phase.

  - Agreement: Use existing measurement set-up from 38.141 for SAN 1-O conformance testing as starting point with necessary refinement if identified

Documents approved:

- R4-2214370	WF on NTN Solutions SAN RF Maintenance Thales

- R4-2214371	WF for NTN SAN RF conformance Ericsson

- R4-2214372	WF for NTN UE RF maintenance

- R4-2214386	WF for NTN demodulation requirements - general and PDSCH Qualcomm

- R4-2214387	WF for NTN SAN demodulation requirements Huawei

Documents agreed:

- R4-2214541 	Correction of OTA ACLR absolute basic limit	THALES

- R4-2214536 	CR to TS 38.108 - OTA Tx requirements issues fixes	Ericsson

- R4-2214537 	CR to  TS 38.108 - OTA Rx requirements issues fixes	Ericsson

- R4-2214543 	Correction of OTA receiver spurious emission requirement	THALES

- R4-2214534 	CR to TS 38.108 - conducted Tx requirements issues fixes	Ericsson

- R4-2214535 	CR to TS 38.108 - conducted Rx requirements issues fixes	Ericsson

- R4-2214544 	Correction of conducted receiver spurious emission requirement	THALES

- R4-2214540 	CR for TR 38.861: Regulatory aspects for HAPS	Nokia, SoftBank

- R4-2214833 	TP for TS 38.181 - Clause 6.6.3 ACLR	THALES

- R4-2214834 	TP for TS 38.181 - Clause 6.5.3 EVM	THALES

- R4-2214531 	CR to 38.101-5: Corrections on Rx requirements for NTN UE	Xiaomi

- R4-2214533 	CR to TS 38.101-5 - Rx requirements issues fixes	Ericsson, Skyworks Solutions Inc

[Other documents]

Email discussion summaries:

- R4-2214296	Email Discussion Summary for [104-e][307] NTN_Solutions_SANRF_Maintenance (Thales)

- R4-2214297	Email Discussion Summary for [104-e][308] NTN_Solutions_RFConformance (Ericsson)

- R4-2214298	Email Discussion Summary for [104-e][309] NTN_Solutions_UERF_Maintenance (ZTE)

- R4-2214311	Email Discussion Summary for [104-e][322] NR_NTN_Demod_Part1 (Qualcomm)

- R4-2214312	Email Discussion Summary for [104-e][323] NR_NTN_Demod_Part2 (Huawei)

[GTW Agreements on RRM aspects]

Agreement:

- Introduce UE capability for the number of target satellites the UE can monitor per carrier for LEO

- Fill in the following with exact wording (please also clarify the relationship with FG 25-5):

  - Feature group

  - Component

  - Need for the gNB to know if the feature is supported

  - Consequence if the feature is not supported by the UE

  - Type

Agreement:

- For the case where one SMTC is inside MG and the other SMTC is outside the MG, if the proximity distance between the MG and SMTC outside the MG is smaller than or equal to the proximity distance threshold, i.e. 4ms, the two SMTCs are considered as colliding SMTCs.

Agreement:

- For the requirement of maximum interruption in paging reception, if the target cell is unknown, a longer interruption can be expected.

  - Unknown condition means that UE starts measurement but does not complete the measurement before Tservice.

Agreement:

- RAN4 considers propagator model error and timing/frequency error when defining the measurement accuracy.

  - FFS on the values of propagator model error and timing/frequency error

  - FFS on the defition of propagator model error

Agreement:

- Define the following TCs for NTN

  - Random access

  - PL-RS switching

  - Intra-frequency measurement with gap

  - Inter-frequency measurement without gap

- And define the applicability rule to avoid the duplication of test for a UE.

Agreement:

- Test cases shall take multi-SMTC and multi-satellite tests into account.

  - Minimize the test case number.

- FFS on the following bullet

  - “Add new contents for definition of 2 SMTCs per MO, 2 satellites (i.e. 2 SSBs) per SMTC, 2 MGs in clause A.3 RRM test configuration.”

- FFS on Option 2.

Documents endorsed

- R4-2214471	WF on NR NTN RRM requirements	Qualcomm Incorporated

- R4-2214472	LS to RAN2 on Network indication for applying enhanced cell reselection requirements	Huawei

- R4-2211958	CR on active TCI state switching delay	Xiaomi

- R4-2212212	CR on Abbreviations for NTN	LG Electronics Inc.

- R4-2212398	CR on TS38.133 NR NTN RRM requirements	MediaTek inc.

- R4-2214600	CR to TS 38.133: Corrections to cell re-selection for NR UE for satellite access	Nokia, Nokia Shanghai Bell

- R4-2214602	CR to TS 38.133: Corrections to UE transmit timing and timing advance for satellite access 	Nokia, Nokia Shanghai Bell

- R4-2214628	CR on UE transmit timing requirements for NTN	Huawei, HiSilicon

- R4-2214633	CR on on other RRM requirements for NTN	Huawei, HiSilicon

- R4-2214634	CR on intra-frequency measurement requirements for NTN	Huawei, HiSilicon

- R4-2214635	CR on cell reselection requirements for NTN	Huawei, HiSilicon

- R4-2213930	Draft CR on L1-RSRP measurements for Reporting in NTN	Apple

- R4-2214059	Satellite access band grouping for RRM requirements in TS 38.133	Ericsson

- R4-2214473	WF on performance requirements for NTN	Xiaomi

- R4-2214885	Test cases for Intra- and inter-frequency HO with known cell for NTN	CATT

- R4-2214886	Test cases for Intra- and inter-frequency CHO for NTN	CATT

- R4-2214570	CR on test case for cell reselection to FR1 intra-frequency NR cell for satellite access	Xiaomi

- R4-2212184	draft CR of BWP switch and CBW change test cases	Qualcomm

- R4-2214954	Introduction of test cases for Inter-frequency measurement delay for satellite access with gap	MediaTek

- R4-2212401	Introduction of test cases for Accuracy for SS-RSRQ for satellite access	MediaTek

- R4-2213352	draft CR on test cases for Beam Failure Detection and Link Recover for NTN	Ericsson

- R4-2213353	draft CR on test cases for L1-RSRP measurement delay for NTN	Ericsson

- R4-2213476	DraftCR on UE transmit timing tests for NTN	Huawei

- R4-2213524	CR on measurement accuracy requirements for NTN	Huawei

- R4-2213525	CR on TCs for SSB based RLM for NTN	Huawei

- R4-2213526	CR on TCs for intra-frequency measurement delay for NTN	Huawei

- R4-2213527	CR on TCs for RRC Re-establishment for NTN	Huawei

- R4-2213528	CR on TCs for RSRP accuracy for NTN	Huawei

- R4-2214061	Conditions for RRM requirements for satellite access band in TS 38.133	Ericsson

[Other documents]

Email discussion summaries:

- R4-2214266	Email Discussion Summary for [104-e][214] NR_NTN_solutions_RRM_1 (Qualcomm)

- R4-2214267	Email Discussion Summary for [104-e][215] NR_NTN_solutions_RRM_2 (Xiaomi)

#### 2.4.2	Remaining Open issues

- Core part:

Further corrections may be discussed/implemented at next meeting. However none of these would require category B CR (addition of feature)

- Performance part:

Specify necessary UE and network performance requirements for the specified enhancements [RAN4].

Specify RRM test and network conformance tests [RAN4].

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

| Work Area | WIDs/SIDs | Rapporteurs | RAN WIDs | Rapporteurs |
| --- | --- | --- | --- | --- |
| 5G Satellite Aspects | SA2 led WI 5GSAT_ARCH | jean-yves.fine@thalesgroup.com | RAN2 led WI NR_NTN_solutions | nicolas.chuberre@thalesaleniaspace.com |
| 5G Satellite Aspects | CT1 led SI 5GSAT_ARCH-CT | amerc@qti.qualcomm.com | RAN2 led WI NR_NTN_solutions | nicolas.chuberre@thalesaleniaspace.com |

#### 3.1.1	Agreements with cross-TSG impacts

-

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

## 4.1	RAN1

- RAN1#110, August 22 – 26th 2022, Toulouse/France

Submitted TDOCs:

- R1-2208124	CR	CR on the clarification of PUCCH resource determination in 38.213	Moderator (ZTE)

- R1-2208125	CR	CR on the description about HARQ-feedbackEnablingforSPSactive in 38.213	Moderator (ZTE)

- R1-2208126	CR	CR on the description about HARQ-feedbackEnablingforSPSactive in 38.214	Moderator (ZTE)

- R1-2208127	CR	CR on DCI size for Rel-17 NTN HARQ in 38.212	Moderator (ZTE)

- R1-2206854	draftCR	Draft CR on interpretation SFN indicating epoch time	OPPO

- R1-2206855	draftCR	Draft CR on editorial correction on Koffset MAC CE command	OPPO

- R1-2206013	discussion	Remaining issues on NR-NTN	ZTE

- R1-2206014	draftCR	Corrections on NR-NTN synchronization	ZTE

- R1-2205973	discussion	Maintenance on Solutions for NR to support non-terrestrial networks (NTN)	Spreadtrum Communications

- R1-2205809	draftCR	Correction on HARQ-ACK transmission in NTN	Huawei, HiSilicon

- R1-2205828	discussion	Maintenance on Release-17 NR NTN	THALES

- R1-2205833	discussion	Discussion on Common TA Drift Variation	Lockheed Martin

- R1-2206233	draftCR	Correction on HARQ process number for NTN	ASUSTeK

- R1-2206295	discussion	Discussion on remaining issue for NTN-NR	OPPO

- R1-2206296	draftCR	Draft CR on time relationship for MAC-CE activation	OPPO

- R1-2206157	discussion	Maintenance on Solutions for NR to support NTN	MediaTek Inc.

- R1-2206178	discussion	Maintenance on Solutions for NR to support non-terrestrial networks (NTN)	PANASONIC

- R1-2207554	discussion	On NR NTN maintenance issues	Ericsson

- R1-2207632	discussion	FL Summary #1: Maintenance on UL time/frequency synchronization and timing relationship for NR NTN	THALES

- R1-2207633	discussion	FL Summary #2: Maintenance on UL time/frequency synchronization and timing relationship for NR NTN	THALES

- R1-2207634	discussion	FL Summary #3: Maintenance on UL time/frequency synchronization and timing relationship for NR NTN	THALES

- R1-2207635	discussion	FL Summary #4: Maintenance on UL time/frequency synchronization and timing relationship for NR NTN	THALES

- R1-2207512	draftCR	Correction on UE-specific TA for NTN	Huawei, HiSilicon

- R1-2207311	discussion	Maintenance on NR NTN	Apple

- R1-2207357	discussion	Remaining issues on UL time and frequency synchronization enhancements in NTN	LG Electronics

- R1-2207137	discussion	Further aspects of Rel-17 maintenance of NR over NTN	Nokia, Nokia Shanghai Bell

- R1-2207138	draftCR	Draft CR for 38.211 to ensure correct interworking between open and closed loop TA	Nokia, Nokia Shanghai Bell

- R1-2207139	draftCR	Draft CR for 38.213 to capture correct validity timer expiry behavior for UL synchronization	Nokia, Nokia Shanghai Bell

- R1-2207193	discussion	Maintenance for R17 NR NTN	Qualcomm Incorporated

- R1-2207687	discussion	Summary#1 of maintenance on scheduling and HARQ for NR NTN	Moderator (ZTE)

- R1-2207666	discussion	Discussion on interpretation of SFN indicating Epoch time	Huawei, HiSilicon

- R1-2207496	draftCR	Correction on HARQ feedback enabling for NTN	ASUSTeK

- R1-2207497	draftCR	Correction on HARQ feedback enabling for the first SPS PDSCH	ASUSTeK

- R1-2208042	CR	CR on the clarification of PUCCH resource determination in 38.213	Moderator (ZTE)

- R1-2208043	CR	CR on the description about HARQ-feedbackEnablingforSPSactive in 38.213	Moderator (ZTE)

- R1-2208044	CR	CR on the description about HARQ-feedbackEnablingforSPSactive in 38.214	Moderator (ZTE)

- R1-2208045	CR	CR on DCI size for Rel-17 NTN HARQ in 38.212	Moderator (ZTE)

- R1-2208135	other	Session notes for 8.4 (Maintenance on Solutions for NR to support non-terrestrial networks (NTN))	Ad-Hoc Chair (Huawei)

## 4.2	RAN2

- RAN2#119-e, August 17 – 26th 2022, e-meeting

Submitted TDOCs:

- R2-2208329	CR	Miscellaneous corrections on 38.304	ZTE Corporation, Sanechips, CMCC, vivo, Apple

- R2-2207271	discussion	Discussion on RAN4 reply LS on measurement gaps	Intel Corporation

- R2-2206948	LS in	Reply LS on measurement gap enhancements for NTN (R4-2210611; contact: Intel)	RAN4

- R2-2206968	LS in	LS reply on Reply LS on NTN specific User Consent and UE location in connected mode in NTN (S3-221268; contact: Ericsson)	SA3

- R2-2207067	discussion	Discussion on CT1 LS on not allowed PLMN at the current location	OPPO

- R2-2207097	WI summary	Draft Summary for NR support for Non-Terrestrial Networks (NTN)	THALES

- R2-2207065	CR	NTN Stage-2 correction	OPPO, Thales

- R2-2207322	CR	Rel-17 NTN Stage-2 (Rapporteur) corrections	Nokia, Nokia Shanghai Bell

- R2-2208272	CR	Corrections to Release-17 NR Non-Terrestrial Networks (NTN): RAN2#119e	InterDigital

- R2-2208273	discussion	Blind Msg3 retransmission in Rel-17 NTN	InterDigital

- R2-2208274	discussion	SR configuration for Timing Advance MAC CE	InterDigital

- R2-2208275	discussion	Clarifications to the Timing Advance reporting procedure	InterDigital

- R2-2208382	CR	Correction on TA Reporting Triggering Condition for NTN in TS 38.321	CATT

- R2-2208576	CR	Clarification on the condition of contention resolution not successful	Xiaomi

- R2-2208569	discussion	Remaining UP issues in NTN	ZTE Corporation, Sanechips

- R2-2208570	CR	Correction to 38321 on TA report	ZTE Corporation, Sanechips

- R2-2208571	CR	Correction to 38321 on ra-ContentionResolutionTimer	ZTE Corporation, Sanechips

- R2-2208560	discussion	On issues for Timing Advance Report MAC CE	Nokia, Nokia Shanghai Bell

- R2-2208675	discussion	R17 NR NTN User Plane issues	Ericsson

- R2-2207240	discussion	Discussion on TA report	Samsung Research America

- R2-2207241	discussion	Discussion on remaining MAC issues	Samsung Research America

- R2-2207596	discussion	Discussion on the issue of outdated UE TA at NW side	Huawei, HiSilicon

- R2-2207598	CR	Correction on maintenance of UL synchronization in MAC	Huawei, HiSilicon

- R2-2207443	CR	NTN UL synchronization correction in MAC	Apple

- R2-2207628	discussion	Remaining issue on UL synchronization in NR NTN	vivo

- R2-2207629	discussion	On corrections to random access procedure in NR NTN	vivo

- R2-2207671	discussion	Discussion on the RA counter in case of ephemeris update	Spreadtrum Communications

- R2-2207341	discussion	Outdated UE specific Koffset	Qualcomm Incorporated

- R2-2207052	discussion	left issues on UP in NTN	OPPO

- R2-2208678	discussion	R17 NR NTN stage 2 corrections	Ericsson

- R2-2208561	discussion	On Msg3 blind retransmission and UE behaviour upon validity timer expiry	Nokia, Nokia Shanghai Bell

- R2-2208379	CR	Miscellaneous corrections on 38.304	CATT

- R2-2207323	CR	Rel-17 NTN IDLE mode corrections	Nokia, Nokia Shanghai Bell

- R2-2207632	CR	Clarification on time-based cell reselection in TS 38.304	vivo

- R2-2207440	CR	Clarification on the suitable cell in NTN	Apple

- R2-2208094	discussion	R17 NR NTN Idle mode corrections	Ericsson

- R2-2208137	CR	Correction on Measurement rules for cell re-selection for NR NTN	Samsung R&D Institute UK

- R2-2207863	discussion	Discussion on the acquisition and prediction of ephemeris for SIB19	BUPT

- R2-2208288	CR	Correction to coarseLocationInfo field description for NR NTN	Eutelsat S.A.

- R2-2208214	CR	Correction to associate two concurrent measurement gaps to one frequency layer for NR NTN	Nokia, Nokia Shanghai Bell

- R2-2208466	draftCR	Correction for measurement gap	Xiaomi

- R2-2207344	CR	Correction to the frame boundary alignment indication from the source	Qualcomm Incorporated

- R2-2207345	CR	Reporting SMTC issue in measurement results	Qualcomm Incorporated

- R2-2207242	discussion	Discussion on SMTC related issues	Samsung Research America

- R2-2207243	draftCR	Draft 331 CR for NR NTN SMTC	Samsung Research America

- R2-2207149	discussion	Remaining issues on SMTCs and gaps	Huawei, HiSilicon

- R2-2207672	discussion	Discussion on the ephemeris information in CHO procedure	Spreadtrum Communications

- R2-2208534	CR	Correction of entering and leaving condition of CondEventT1	LG Electronics France

- R2-2208537	CR	Corrections to NTN capabilities	LG Electronics

- R2-2208538	CR	Miscellaneous corrections for NTN	LG Electronics

- R2-2208577	CR	correction on triggering TA report during HO	Xiaomi

- R2-2208578	CR	Correction on missing the action upon not being able to acquire SIB19	Xiaomi

- R2-2208575	CR	correction on coarselocationrequest	Xiaomi, Thales

- R2-2208679	discussion	R17 NR NTN UE Capability issues	Ericsson

- R2-2208657	discussion	Issues related to NR NTN epoch time	Sequans Communications

- R2-2208659	discussion	NTN Configuration at Handover and CHO	Sequans Communications

- R2-2208380	CR	Miscellaneous corrections on 38.300	CATT

- R2-2208381	discussion	Miscellaneous corrections on 38.331	CATT

- R2-2208362	discussion	Discussion on validity timer for serving cell and neighbour cell	ASUSTeK

- R2-2208363	discussion	Discussion on T430 for handover	ASUSTeK

- R2-2208364	discussion	Discussion on configuration of harq-ProcessNumberSizeDCI-0-2	ASUSTeK

- R2-2208378	discussion	Discussion on Neighbor Satellite Assistance Information	CATT

- R2-2207630	CR	Correction on access restriction for NR NTN in TS 38.331	vivo

- R2-2207631	discussion	Remaining issues on validity timer in NR NTN	vivo

- R2-2207441	discussion	The impact on HO by the validity of the UL sync assistance info	Apple

- R2-2207442	discussion	Clarification on the features supported in NTN network	Apple

- R2-2207439	CR	Clarification on the necessity of SIB19 in NTN cell	Apple

- R2-2207769	CR	Corrections to TA Report in RRC Connection Reestablishment	Google Inc.

- R2-2207777	CR	Corrections to TA Report in RRC Connection Resume	Google Inc.

- R2-2207889	discussion	Discussion on whether the inactive state of RRC enables in specific scenarios for NTN	BUPT

- R2-2207141	discussion	Correction of UE location aspects in NTN	Thales, Xiaomi

- R2-2207144	draftCR	Correction of UE location aspects in NTN	Thales, Xiaomi

- R2-2207148	discussion	Remaining issues on ephemeris provision	Huawei, HiSilicon, Thales

- R2-2207053	CR	Correction to RRC-MAC interaction on UL synchronisation in NTN	OPPO

- R2-2207066	CR	NTN RRC correction	OPPO

- R2-2207063	discussion	Discussion on how to handle the validity timer for neighbor cells	OPPO

- R2-2207068	CR	Correction on NTN UE capabiltiy	OPPO

- R2-2207268	draftCR	Draft 331 CR for NR NTN measurement related UE capabilities	Intel Corporation

- R2-2207269	draftCR	Draft 306 CR for NR NTN measurement related UE capabilities	Intel Corporation

- R2-2207270	discussion	Discussion on UE capability for 2 SMTC in parallel	Intel Corporation

- R2-2207342	CR	Same ULTSRP indication of the target cell during handover	Qualcomm Incorporated

- R2-2207343	CR	List of frequencies and satellite index for a neighbor satellite in SIB19	Qualcomm Incorporated

- R2-2207324	CR	Rel-17 NTN corrections to NR RRC	Nokia, Nokia Shanghai Bell

- R2-2207597	discussion	Discussion on the UE location reporting	Huawei, HiSilicon

## 4.3	RAN3

- RAN3#117-e, August 15 – 24th 2022, e-meeting

Submitted TDOCs:

- -

## 4.1	RAN4

- RAN4#104-e, August 15 – 26th 2022, e-meeting

Submitted TDOCs:

- R4-2213361	discussion	Discussion on Ka adjacent band NTN-TN NR coexistence scenarios	THALES

- R4-2213207	CR	Correction to TR 38.863 on Regulatory aspects for HAPS	Nokia, SoftBank

- R4-2214540	CR	Correction to TR 38.863 on Regulatory aspects for HAPS	Nokia, SoftBank

- R4-2214541	CR	Correction of OTA ACLR absolute basic limit	THALES

- R4-2214536	CR	CR to TS 38.108 - OTA Tx requirements issues fixes	Ericsson

- R4-2213386	CR	Correction of OTA ACLR absolute basic limit	THALES

- R4-2213400	CR	Correction of OTA extreme conditions	THALES

- R4-2212649	CR	CR to TS 38.108 - OTA Tx requirements issues fixes	Ericsson

- R4-2212651	other	NTN: SAN OTA Tx spurious requirement issue	Ericsson

- R4-2212650	CR	CR to TS 38.108 - OTA Rx requirements issues fixes	Ericsson

- R4-2213431	CR	Correction of OTA receiver spurious emission requirement	THALES

- R4-2214537	CR	CR to TS 38.108 - OTA Rx requirements issues fixes	Ericsson

- R4-2214543	CR	Correction of OTA receiver spurious emission requirement	THALES

- R4-2214534	CR	CR to TS 38.108 - conducted Tx requirements issues fixes	Ericsson

- R4-2214035	discussion	Further discussion on requirements for the Extreme conditions testing	Huawei, HiSilicon

- R4-2214036	CR	CR to TS 38.108: removal of NTN SAN output power accuracy requirements for the extreme test conditions, Rel-17	Huawei, HiSilicon

- R4-2213434	CR	Correction of conducted extreme conditions	THALES

- R4-2213157	CR	CR for 38.108 to maitain unwanted emissions clause	Huawei, HiSilicon

- R4-2212647	CR	CR to TS 38.108 - conducted Tx requirements issues fixes	Ericsson

- R4-2212648	CR	CR to TS 38.108 - conducted Rx requirements issues fixes	Ericsson

- R4-2213567	CR	Correction of conducted receiver spurious emission requirement	THALES

- R4-2214535	CR	CR to TS 38.108 - conducted Rx requirements issues fixes	Ericsson

- R4-2214544	CR	Correction of conducted receiver spurious emission requirement	THALES

- R4-2211687	other	Work split for Satellite Access Node conformance testing	CATT

- R4-2211659	discussion	Discussion on test model for NTN SAN testing	CATT

- R4-2211660	discussion	Discussion on test configuration for NTN SAN testing	CATT

- R4-2213639	pCR	TP for TS 38.181 - Annex D	THALES

- R4-2213708	other	Further discussion on SAN conformance testing: general part	ZTE Corporation

- R4-2213575	discussion	Discussion on SAN Testing Environment	THALES

- R4-2211661	discussion	Discussion on manufacturer declarations for NTN SAN testing	CATT

- R4-2213709	other	Further discussion on SAN conformance testing: conducted part	ZTE Corporation

- R4-2213635	pCR	TP for TS 38.181 - Clause 6.6.3 ACLR	THALES

- R4-2213636	pCR	TP for TS 38.181 - Clause 6.6.4 OBUE	THALES

- R4-2213637	pCR	TP for TS 38.181 - Clause 6.6.5 Spurious Emissions	THALES

- R4-2213638	pCR	TP for TS 38.181 - Clause 6.5.3 EVM	THALES

- R4-2213625	pCR	TP for TS 38.181 - Occupied BW Clauses 6.6.1 and 6.6.2	THALES

- R4-2211662	discussion	Discussion on Satellite Access Node output power testing	CATT

- R4-2214833	pCR	TP for TS 38.181 - Clause 6.6.3 ACLR	THALES

- R4-2214834	pCR	TP for TS 38.181 - Clause 6.5.3 EVM	THALES

- R4-2211663	discussion	Discussion on Reference sensitivity level testing	CATT

- R4-2211664	discussion	Discussion on Measurement uncertainties for conducted SAN tesing	CATT

- R4-2213710	other	Further discussion on SAN conformance testing: radiated part	ZTE Corporation

- R4-2211665	discussion	Discussion on Radiated transmit power testing	CATT

- R4-2211666	discussion	Discussion on OTA sensitivity testing	CATT

- R4-2211667	discussion	Discussion on Measurement uncertainties for radiated SAN tesing	CATT

- R4-2212645	CR	CR to TS 38.101-5 - Tx requirements issues fixes	Ericsson

- R4-2212158	discussion	NR NTN UE frequency error requirement testing	MediaTek (Chengdu) Inc.

- R4-2213156	CR	CR for 38.101-5 to further improve the wording for frequency error requirements	Huawei, HiSilicon

- R4-2214046	other	Doppler pre-compensation in RF requirements	Qualcomm Incorporated

- R4-2214531	CR	CR to 38.101-5: Corrections on Rx requirements for NTN UE	Xiaomi

- R4-2214533	CR	CR to TS 38.101-5 - Rx requirements issues fixes	Ericsson

- R4-2213155	CR	CR for 38.863 to maintain UE RF parts	Huawei, HiSilicon

- R4-2213711	other	Further discussion on NTN UE Rx RF requirements	ZTE Corporation

- R4-2212165	discussion	Band n256 requirement gap for out of-band blocking	Skyworks Solutions Inc.

- R4-2212646	CR	CR to TS 38.101-5 - Rx requirements issues fixes	Ericsson

- R4-2212652	other	NTN satellite UE out of band blocking requirement	Ericsson

- R4-2212601	CR	CR to 38.101-5: Corrections on Rx requirements for NTN UE	Xiaomi

- R4-2212152	CR	Serving cell evaluation and intra-frequency measurements of NTN UE cell reselections	Intel Corporation

- R4-2212398	CR	CR on TS38.133 NR NTN RRM requirements	MediaTek inc.

- R4-2211849	discussion	On measurement procedure for NTN UE	Apple

- R4-2211957	discussion	Discussion on the remaining issues for NTN RRM	Xiaomi

- R4-2213520	LS out	Discussion on remaining issues for NTN measurement requirements	Huawei, HiSilicon

- R4-2213521	CR	CR on intra-frequency measurement requirements for NTN	Huawei, HiSilicon

- R4-2213522	CR	CR on cell reselection requirements for NTN	Huawei, HiSilicon

- R4-2213930	draftCR	Draft CR on L1-RSRP measurements for Reporting in NTN	Apple

- R4-2213355	discussion	Measurement requirements for NTN	Ericsson

- R4-2212864	other	On RRM UE-satellite distance estimation for Rel-17 NR NTN	Nokia, Nokia Shanghai Bell

- R4-2212851	CR	CR to TS 38.133: Corrections to cell re-selection for NR UE for satellite access	Nokia, Nokia Shanghai Bell

- R4-2214600	CR	CR to TS 38.133: Corrections to cell re-selection for NR UE for satellite access	Nokia, Nokia Shanghai Bell

- R4-2214634	CR	CR on intra-frequency measurement requirements for NTN	Huawei, HiSilicon

- R4-2214635	CR	CR on cell reselection requirements for NTN	Huawei, HiSilicon

- R4-2214576	CR	Serving cell evaluation and intra-frequency measurements of NTN UE cell reselections	Intel Corporation

- R4-2214058	other	On band grouping for RRM requirements with satellite access	Ericsson

- R4-2214059	CR	Satellite access band grouping for RRM requirements in TS 38.133	Ericsson

- R4-2214633	CR	CR on on other RRM requirements for NTN	Huawei, HiSilicon

- R4-2214628	CR	CR on UE transmit timing requirements for NTN	Huawei, HiSilicon

- R4-2214601	CR	CR to TS 38.133: Adding requirements for timing advance for satellite access	Nokia, Nokia Shanghai Bell

- R4-2214602	CR	CR to TS 38.133: Corrections to UE transmit timing and timing advance for satellite access	Nokia, Nokia Shanghai Bell

- R4-2212863	CR	CR to TS 38.133: Corrections to UE transmit timing and timing advance for satellite access	Nokia, Nokia Shanghai Bell

- R4-2212853	CR	CR to TS 38.133: Adding requirements for timing advance for satellite access	Nokia, Nokia Shanghai Bell

- R4-2212865	other	On RRM transmit timing and timing advance issues for Rel-17 NR NTN	Nokia, Nokia Shanghai Bell

- R4-2213518	discussion	Discussion on other issues for NTN RRM	Huawei, HiSilicon

- R4-2213519	CR	CR on on other RRM requirements for NTN	Huawei, HiSilicon

- R4-2213474	CR	CR on UE transmit timing requirements for NTN	Huawei, HiSilicon

- R4-2211958	CR	CR on active TCI state switching delay	Xiaomi

- R4-2212212	CR	CR on Abbreviations for NTN	LG Electronics Inc.

- R4-2211959	discussion	Discussion on the performance requirements for NTN RRM	Xiaomi

- R4-2211960	CR	CR on measurement accuracy requirement for NTN	Xiaomi

- R4-2211961	discussion	Test case list for NTN RRM requirements	Xiaomi

- R4-2211962	CR	CR on UE conditions for measurement performance requirements for NTN	Xiaomi

- R4-2211638	discussion	Discussion on RRM performance requirements for NTN	CATT

- R4-2212194	discussion	Discussion on general NTN RRM performance	LG Electronics Inc.

- R4-2212184	draftCR	draft CR of BWP switch and CBW change test cases	Qualcomm Incorporated

- R4-2212182	discussion	Test framework for NTN RRM	Qualcomm Incorporated

- R4-2212399	discussion	Discussion on RRM test list for NR NTN	MediaTek inc.

- R4-2213523	discussion	Discussion on measurement accuracy and TCs for NTN	Huawei, HiSilicon

- R4-2213524	draftCR	CR on measurement accuracy requirements for NTN	Huawei, HiSilicon

- R4-2212882	other	About the inclusion of UE precompensation in test cases for Rel-17 NR NTN	Nokia, nokia Shanghai Bell

- R4-2213354	discussion	General performance requirements for NTN	Ericsson

- R4-2214060	other	On SSB_RP/CSI-RS_RP conditions for RRM requirements with satellite access	Ericsson

- R4-2214061	draftCR	Conditions for RRM requirements for satellite access band in TS 38.133	Ericsson

- R4-2214943	draftCR	draft CR of BWP switch and CBW change test cases	Qualcomm Incorporated

- R4-2214570	CR	CR on test case for cell reselection to FR1 intra-frequency NR cell for satellite access	Xiaomi

- R4-2215068	draftCR	CR on TCs for RRC Re-establishment for NTN	Huawei, HiSilicon

- R4-2213356	discussion	Test case for cell reselection for NTN	Ericsson

- R4-2212883	other	Discussions on RRM tests for cell reselection in Rel-17 NR NTN	Nokia, nokia Shanghai Bell

- R4-2213527	draftCR	CR on TCs for RRC Re-establishment for NTN	Huawei, HiSilicon

- R4-2212381	discussion	Discussion on test cases for cell reselection to intra- and inter-frequency neighbor cell	LG Electronics UK

- R4-2211963	CR	CR on test case for cell reselection to FR1 intra-frequency NR cell for satellite access	Xiaomi

- R4-2211639	draftCR	Test cases for Intra- and inter-frequency HO with known cell for NTN	CATT

- R4-2213358	discussion	Test cases for Intra- and inter-frequency HO with known cell for NTN	Ericsson

- R4-2214885	draftCR	Test cases for Intra- and inter-frequency HO with known cell for NTN	CATT

- R4-2214886	draftCR	Test cases for Intra- and inter-frequency CHO for NTN	CATT

- R4-2213357	discussion	Test cases for CHO for NTN	Ericsson

- R4-2211640	draftCR	Test cases for Intra- and inter-frequency CHO for NTN	CATT

- R4-2211641	draftCR	Test cases for UE transmit timing for NTN	CATT

- R4-2212298	discussion	Discussion on NTN timing test cases	CMCC

- R4-2212884	other	On RRM tests for UE transmit timing in Rel-17 NR NTN	Nokia, Nokia Shanghai Bell

- R4-2213475	discussion	Discussion on test cases for NTN UE timing requirements	Huawei, HiSilicon

- R4-2213476	draftCR	DraftCR on UE transmit timing tests for NTN	Huawei, HiSilicon

- R4-2215062	draftCR	DraftCR on UE transmit timing tests for NTN	Huawei, HiSilicon

- R4-2215048	draftCR	draft CR on test cases for Beam Failure Detection and Link Recover for NTN	Ericsson

- R4-2215066	draftCR	CR on TCs for SSB based RLM for NTN	Huawei, HiSilicon

- R4-2213525	draftCR	CR on TCs for SSB based RLM for NTN	Huawei, HiSilicon

- R4-2212885	other	On RRM tests for RLM for Rel-17 NR NTN	Nokia, Nokia Shanghai Bell

- R4-2213352	draftCR	draft CR on test cases for Beam Failure Detection and Link Recover for NTN	Ericsson

- R4-2213359	discussion	Test cases for L3 measurement delay for NTN	Ericsson

- R4-2213526	draftCR	CR on TCs for intra-frequency measurement delay for NTN	Huawei, HiSilicon

- R4-2215067	draftCR	CR on TCs for intra-frequency measurement delay for NTN	Huawei, HiSilicon

- R4-2214954	draftCR	Introduction of test cases for Inter-frequency measurement delay for satellite access with gap	MediaTek inc.

- R4-2212400	draftCR	Introduction of test cases for Inter-frequency measurement delay for satellite access with gap	MediaTek inc.

- R4-2213353	draftCR	draft CR on test cases for L1-RSRP measurement delay for NTN	Ericsson

- R4-2215049	draftCR	draft CR on test cases for L1-RSRP measurement delay for NTN	Ericsson

- R4-2215069	draftCR	CR on TCs for RSRP accuracy for NTN	Huawei, HiSilicon

- R4-2214955	draftCR	Introduction of test cases for Accuracy for SS-RSRQ for satellite access	MediaTek inc.

- R4-2212898	other	On RRM Measurement accuracy for Rel-17 NR NTN	Nokia, Nokia Shanghai Bell

- R4-2213528	draftCR	CR on TCs for RSRP accuracy for NTN	Huawei, HiSilicon

- R4-2212401	draftCR	Introduction of test cases for Accuracy for SS-RSRQ for satellite access	MediaTek inc.

- R4-2212234	discussion	Discussion on general issue on NTN demodulation	Ericsson

- R4-2213859	discussion	Discussion on UE NTN demod general	Huawei,HiSilicon

- R4-2213279	other	Discussion on general issues for NTN demodulation requirements	Nokia, Nokia Shanghai Bell

- R4-2213360	other	Simulation results for NTN SAN demodulation	Nokia, Nokia Shanghai Bell

- R4-2213337	other	Discussion on NTN SAN demodulation requirements	Nokia, Nokia Shanghai Bell

- R4-2213858	discussion	Discussion on satellite NTN demod PUSCH	Huawei,HiSilicon

- R4-2213862	other	Simulation results on satellite NTN demod PUSCH	Huawei,HiSilicon

- R4-2212235	discussion	Discussion on SAN PUSCH demodulation requirements	Ericsson

- R4-2212238	other	Simulation results for SAN PUSCH demodulation requirements	Ericsson

- R4-2211531	draftCR	Clarification of TPMI indication for UL full power transmission	CMDI

- R4-2212239	other	Simulation results for SAN PUCCH demodulation requirements	Ericsson

- R4-2212236	discussion	Discussion on SAN PUCCH demodulation requirements	Ericsson

- R4-2213857	discussion	Discussion and simulation results on satellite NTN demod PUCCH	Huawei,HiSilicon

- R4-2213856	discussion	Discussion and simulation results on satellite NTN demod PRACH	Huawei,HiSilicon

- R4-2212237	discussion	Discussion on SAN PRACH demodulation requirements	Ericsson

- R4-2212240	other	Simulation results for SAN PRACH demodulation requirements	Ericsson

- R4-2212608	discussion	Views on NTN UE PDSCH Requirements	Qualcomm Incorporated

- R4-2212569	discussion	Simulation Results on NTN UE PDSCH Requirements	Qualcomm Incorporated

- R4-2212553	discussion	Discussion on the SA UE PDSCH demodulation requirement	Ericsson

- R4-2212554	other	Simulation results for SA UE PDSCH	Ericsson

- R4-2211867	discussion	Discussion on PDSCH demod requirements for NTN	Apple

- R4-2213860	discussion	Discussion on UE NTN demod PDSCH	Huawei,HiSilicon

- R4-2213861	other	Simulation results on satellite NTN demod PDSCH	Huawei,HiSilicon

- R4-2213336	other	Simulation results on PDSCH demodulation requirements for NTN	Nokia, Nokia Shanghai Bell

- R4-2213280	other	Discussion on PDSCH demodulation requirements for NTN	Nokia, Nokia Shanghai Bell

END