3GPP TSG RAN Meeting #100									       RP-230xxx

Taipei, June 12-14, 2023

Status Report to TSG

Agenda item:			9.3.1.3

| WI / SI Name | Further NR coverage enhancements |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_cov_enh2 |  |  |  |  |
| Unique ID | 940095 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-221858 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: 12/2023 | Performance part: 06/2024 | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: 60% | Performance Part: 0% | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG1 |
| --- | --- | --- |
| Rapporteur | Name | Nanxi LI |
|  | Company | China Telecom |
|  | Email | linanxi@chinatelecom.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

RAN1 #112bis-e

PRACH enhancements:

Agreement

Confirm the following working assumptions.

Working Assumption For multiple PRACH transmissions with same Tx beam, to differentiate the multiple PRACH transmissions with single PRACH transmission, at least support that multiple PRACH are transmitted on separate ROs. - Note: Separate RO means that the RO is separated with single PRACH transmission. - FFS: whether Rel-17 framework of feature combination (FeatureCombination-r17) and additional RACH configuration (AdditionalRACH-Config-r17) can be reused for Rel-18 multiple PRACH transmissions to realize the corresponding PRACH resource partitioning. Working Assumption For multiple PRACH transmissions with same Tx beam, to differentiate the multiple PRACH transmissions with single PRACH transmission, support that multiple PRACH are transmitted with separate preamble on shared ROs. - Note: Shared or separate RO/preamble means that the RO/preamble is shared or separated with single PRACH transmission. - FFS: whether Rel-17 framework of feature combination (FeatureCombination-r17) and additional RACH configuration (AdditionalRACH-Config-r17) can be reused for Rel-18 multiple PRACH transmissions to realize the corresponding PRACH resource partitioning.

Agreement

Send LS to inform RAN2 about the 2 confirmed Working Assumptions, and details on how to realize PRACH resource partitioning is up to RAN2.

Conclusion

There is no consensus to support multiple PRACH transmissions within one RACH attempt located at same time instance in Rel-18.

Note: multiple PRACH transmissions within one RACH attempt located at same time instance includes multiple PRACH transmissions in FDMed ROs located at the same time instance and multiple PRACH transmissions with different preambles in the same RO.

Conclusion

There is no consensus to support utilizing different preambles during the multiple PRACH transmissions with the same Tx beam in one attempt.

Agreement

- Multiple PRACH transmissions within one RACH attempt are only performed within one RO group.

  - The number of valid ROs in the RO group is equal to one of the configured number(s) of multiple PRACH transmissions.

    - Note1: If only one value is configured for multiple PRACH transmissions, then the number of valid ROs in the RO group is equal to this value.

    - Note2: If multiple values are configured for multiple PRACH transmissions, for each value, the number of valid ROs in the RO group is equal to the corresponding number of multiple PRACH transmissions.

    - Note 3: Valid RO(s) refers to what is defined in existing specification.

Agreement

Final LS R1-2304141 is approved.

Agreement

The starting point of RAR window is after the last symbol of the last valid RO in the RO group corresponding to the multiple PRACH transmissions.

Note: Valid RO(s) refers to what is defined in existing specification, i.e., Section 8.1 in TS 38.213.

Note: The last valid RO is irrespective of whether the PRACH transmission on the last valid RO in the RO group is dropped or not.

Power domain enhancements:

Agreement

- If FDSS-SE is supported in Rel-18, DMRS are mapped on PRBs of both inband and extension and gNB can assume that they are filtered using the same Tx shaping filter as data.

- FFS: whether and which optimizations to Rel-15 and/or Rel-16 DMRS, including sequence extension and/or mapping, to be used with FDSS-SE, are needed.

- Note: whether this will have RAN1 specification impact (if any) is a separate discussion and subject to RAN4’s conclusion to support FDSS-SE as one MPR/PAR reduction solution for Rel-18 (if any).

Observation

RAN1 discussed advantages and disadvantages of solutions included in R1-2302270 (R4-2303701) on enhancements to realize increasing UE power high limit for CA and DC. Pros and cons of the inclusion in the PHR report of at least one of the following quantities have been analyzed for different reporting mechanisms, triggers, and reporting periodicities:

- ∆PPowerClass

- Power class

- P-MPR

- Start and length of evaluation period for power class fallback

- Estimated duration of power class fallback

- Estimated duration over which UE can sustain Pcmax before additional P-MPR is required

- Sustainable duty cycle to prevent a fallback

- Energy/power availability

Note: Discussion is still ongoing, and its full current content can be found in Section 2.1.2 of R1-2303924.

Dynamic switching between DFT-S-OFDM and CP-OFDM:

Agreement

For DCI format 0_1/0_2 containing dynamic waveform indication, bit width of each field is set to the maximum between the bit width of the field if transform precoding is disabled and the bit width of the field if transform precoding is enabled, if different.

- If, for the waveform indicated in the DCI, the bit width N of a field would be smaller than the bit width of the field set as per the above, UE decodes the field using N least significant bits. If N=0, the UE ignores the field for the indicated waveform.

Agreement

For potential enhancements to assist the scheduler in determining waveform switching, RAN1 to select 1 from the following options:

- Option 1: Reporting of power headroom information for a reference PUSCH using target waveform different from waveform of actual PUSCH.

  - Details FFS.

  - Note: reporting PH information for both waveforms is not precluded.

  - Note: additional trigger for PH for reference PUSCH is not precluded.

- Option 2: New trigger of power headroom report based on waveform switching event.

  - Details FFS.

- Option 3: Both Option 1 and Option 2.

  - Details FFS.

- Option 4: No enhancement.

Conclusion

For PUSCH transmission scheduled by C-RNTI with DCI format 0_0, UE considers transform precoding enabled or disabled according to msg3-transformPrecoder as in legacy.

Agreement

Dynamic waveform switching is configured separately for each BWP, within PUSCH-Config.

Agreement

For UE configured with multi-PUSCH scheduling in time domain in a carrier (i.e. pusch-TimeDomainAllocationListForMultiPUSCH), DCI format 0_1 supports 1-bit field for dynamic waveform switching indication.

- When configured, 1-bit field indicates waveform for all scheduled PUSCH transmissions.

Agreement

For PUSCH scheduled by DCI format 0_1/0_2 with dynamic waveform switching indication field configured, and useInterlacePUCCH-PUSCH is not configured, downselect between following options:

- Option 1 (configuration restriction with error case handling):

  - UE does not expect resourceAllocation set to resourceAllocationType0.

  - If DFT-S-OFDM is indicated and resourceAllocation set to dynamicSwitch, UE does not expect MSB of FDRA field set to 0.

- Option 2 (UE only uses resourceAllocation if CP-OFDM is indicated):

  - If DFT-S-OFDM is indicated, UE applies type 1 resource allocation.

  - If CP-OFDM is indicated, UE applies resource allocation according to resourceAllocation IE.

  - Size of FDRA field is aligned between size for type 1 resource allocation and size according to resourceAllocation IE.

Agreement

For PUSCH scheduled by DCI format 0_1/0_2 with dynamic waveform switching indication field configured, downselect between following options:

- Option 1 (configuration restriction with error case handling):

  - UE does not expect dmrs-Type to be set to type2.

- Option 2 (UE only uses dmrs-Type if CP-OFDM is indicated):

  - If DFT-S-OFDM is indicated, UE applies DMRS type 1.

  - If CP-OFDM is indicated, UE applies DMRS type according to dmrs-Type.

Agreement

For configuration of 1-bit dynamic waveform switching indication in DCI format 0_1/0_2 per a carrier, downselect between following options:

- Option 1: Separate configuration of presence of dynamic waveform switching field for DCI format 0_1 and DCI format 0_2.

- Option 2: Common configuration of presence of dynamic waveform switching field for DCI format 0_1 and DCI format 0_2.

RAN1 #113

PRACH enhancements:

Agreement

A set of RO group(s) for a configured number of multiple PRACH transmissions is determined/configured within a time period X, starting from frame 0. The determined/configured set of RO groups repeats every time period X.

  - The time period X is K SSB-to-RO association pattern periods.

  - Note: Whether/how to introduce SSB-to-RO group mapping

  - FFS: K is configured by the network or determined based on some rule.

Conclusion

If multiple values for the number of multiple PRACH transmissions are configured, support both options to differentiate between multiple PRACH transmissions with different numbers.

- Option 1: Multiple PRACH transmissions with different numbers are transmitted on separate ROs.

- Option 2: Multiple PRACH transmissions with different numbers are transmitted with separate preamble on shared ROs.

Note: Shared or separate RO/preamble means that the RO/preamble is shared or separated between multiple PRACH transmissions with different numbers.

Agreement

If one or more PRACH transmission(s) of the multiple PRACH transmissions in one PRACH attempt are dropped based on the rules causing to drop PRACH transmission(s) in existing spec., the dropped PRACH transmission(s) is not postponed.

  - FFS: whether to introduce new rules causing to drop PRACH transmission.

  - FFS: whether there is standard impact if the dropped PRACH transmission affect the remaining PRACH transmission within the same RO group.

Agreement

RA-RNTI is calculated based on the last valid RO in the RO group corresponding to the multiple PRACH transmissions.

Note 1: Valid RO(s) refers to what is defined in existing specification, i.e., Section 8.1 in TS 38.213.

Note 2: The last valid RO is irrespective of whether the PRACH transmission on the last valid RO in the RO group is dropped or not.

Conclusion

There is no consensus to support Multiple PRACH transmission with different Tx beams in Rel-18.

Agreement

For RO group determination for multiple PRACH transmissions, following parameters are considered.

- The candidate number of multiple PRACH transmissions, e.g. {2,4,8}, is/are explicitly configured.

  - The number of ROs within one RO group can be implicitly determined accordingly.

  - Default value(s) is/are not precluded

- The number of SSB-to-RO association pattern periods K within the time period X, down select from the following options.

  - Option 1: K is explicitly configured.

  - Option 2: K is implicitly determined

  - Option 3: K is a fixed value for all number of multiple PRACH transmissions.

- Determination of starting RO for each RO group for each value of the number of multiple PRACH transmissions, down select from the following options.

  - Option 1: Index/indices of the starting RO(s) of the RO group(s) is/are explicitly indicated.

    - FFS: whether other parameters configured by gNB to allow density control and/or RO group(s) position alignment for multiple configured numbers

    - FFS: whether only the starting RO of the first RO group is explicitly indicated, and the starting ROs of the other RO groups are implicitly determined.

    - FFS: other ROs for each RO group

  - Option 2: The time start position and the frequency start position of the first valid RO for each RO group are implicitly determined.

    - FFS: other ROs for each RO group

    - FFS: whether other parameters configured by gNB to allow density control and/or RO group(s) position alignment for multiple configured numbers

- FFS: The frequency hopping offset, if frequency hopping is supported.

- FFS: RO group specific preamble if multiple PRACH transmissions with different numbers are transmitted with separate preamble on shared ROs

- FFS: Time span of the RO group

- All other legacy parameters for single PRACH transmission can be reused, if applicable.

Agreement

- For multiple PRACH transmissions with separate preamble on shared ROs, reuse legacy SSB to RO mapping rule, and only the ROs mapped to SSBs for single PRACH transmission can be used for multiple PRACH transmissions.

Agreement

- For multiple PRACH transmissions on separate ROs, down-select one of the following options:

  - Option 1: SSB-to-RO group mapping is introduced.

  - Option 2: Reuse legacy SSB to RO mapping rule

Power domain enhancements:

Agreement

If FDSS-SE is supported in Rel-18, for the case of DMRS sequence length before extension of the sequence, if any, larger than or equal to 30, legacy DMRS sequences are used with FDSS-SE.

RAN1 to down-select in RAN1 #114 only one of the following alternatives:

- Alternative A:

  - Sequence length determination is based on the number of PRBs in the total allocation

  - Legacy mapping procedure is used over the total allocation

- Alternative B:

  - Sequence length determination is based on the number of PRBs in the inband.

  - The sequence is cyclically extended to span the number of PRBs in the total allocation.

  - FFS: whether the mapping of the DMRS sequence to the REs start from the first PRB of the total allocation or from the first PRB of the inband.

- Alternative C

  - Sequence length determination is based on the number of PRBs in the inband.

  - Mapping and extension of the DMRS sequence is performed like for data.

FFS: the case of DMRS sequence length before extension of the sequence, if any, smaller than 30.

FFS: whether this applies to Low-PAPR Type 2 DMRS

Note: down-selection should be based at least on OBO evaluations, as well as delta(SNR). Other metrics, e.g., PAPR and CM, can also be considered.

Working Assumption

- If FDSS-SE is supported in Rel-18:

- transport block size is calculated using the number of PRBs in the inband.

- The number of PRBs used to determine the DFT size for transform precoding is the number of PRBs in the inband.

- FFS: how the number of PRBs/subcarriers in the inband is determined by the UE, i.e., details about FDRA indication

Agreement

- If FDSS-SE is supported in Rel-18, RAN1 to down-select in RAN1 #114 only one of the following options for spectrum extension configuration:

  - Option 1: Spectrum extension is [configured/indicated/determined] using an extension factor. One or more extension factors are supported

  - Option 2: Spectrum extension is [configured/indicated/determined] using an even number of PRBs. One or more candidate number of PRBs is supported

- FFS: details.

- Note: whether this has impact on DCI or not or has further specification impact or not is a separate discussion and is also subject to RAN4’s conclusion to support FDSS-SE in Rel-18.

Agreement

- If FDSS-SE is supported in Rel-18:

- The number of resource blocks used to determine the PUSCH transmission power is the number of PRBs in the total allocation

- FFS: how the number of PRBs/sub-carriers in the inband and total allocation is determined by the UE, i.e., details about FDRA indication

Conclusion

If enhancements to the PHR report are to be specified in Rel-18, at least the following enhancements to the PHR report framework might be potentially useful for realizing high power uplink transmissions in CA and DC:

- Reporting of ∆PPowerClass and/or current power class

- Reporting of P-MPR.

Discussion continues in RAN1 on whether enhancements to the PHR report are needed in Rel-18.

Working Assumption

If FDSS-SE is supported in Rel-18:

- For PT-RS symbol mapping, the index m of PT-RS samples in OFDM symbol l prior to transform precoding is a function of the number of sub-carriers in the inband.

FFS: how the number of PRBs/sub-carriers in the inband and total allocation is determined by the UE, i.e., details about FDRA indication

Dynamic switching between DFT-S-OFDM and CP-OFDM:

Agreement

Configuration of dynamic waveform switching indicator field, for a BWP, is separately configurable between DCI format 0_1 and DCI format 0_2.

Agreement

For potential enhancements to assist the scheduler in determining waveform switching, RAN1 to select 1 from the following options:

- Option 1: Reporting of power headroom information for a reference PUSCH using target waveform different from waveform of actual PUSCH.

- Details FFS.

- Note: Any MAC CE related decision is up to RAN2

- Option 4: No enhancement.

2.1.2	Remaining Open issues

- PRACH coverage enhancements

  - Detailed mechanism(s) to support multiple PRACH transmissions with same beams for 4-step RACH procedure.

- Power domain enhancements

  - Study and if necessary specify enhancements to realize increasing UE power high limit for CA and DC based on Rel-17 RAN4 work on “Increasing UE power high limit for CA and DC”, in compliance with relevant regulations.

  - Study and if necessary specify enhancements to reduce MPR/PAR, including frequency domain spectrum shaping with and without spectrum extension for DFT-S-OFDM and tone reservation.

- Detailed mechanism(s) to support dynamic switching between DFT-S-OFDM and CP-OFDM.

2.2	RAN2

2.2.1	Agreements

RAN2 #121bis-e

Agreements

- RAN2 assumes that MSG1 repetition can be applicable to all 4-step CBRA procedures (FFS for SI request)

- CFRA support is FFS

Agreements

- RAN2 assumes that MSG1 repetition can be applicable to NUL

- RAN2 assumes that MSG1 repetition can be applicable to SUL

Agreements

- Msg1 repetition with different repetition number {2, 4, 8} are treated a separate feature, and a RACH partition is associated with a specific repetition number (Stage 3 details are FFS, e.g. we should not use all the spare values in the current IE)

Agreements

- RAN2 waits for further inputs from RAN1 for how to associate RA-RNTI to the PRACH occasion for multiple PRACH transmissions and also for ra-ResponseWindow start point

Agreements

- General assumption is that various feature combinations can be configured (which is up to network implementation), unless explicitly specified otherwise

- RAN2 will not support the fallback from legacy RA to Msg1 repetition and vice versa; Other fall back scenarios are FFS

Agreements

- BWP selection mechanism is not impacted by PRACH coverage enhancements. Legacy BWP selection mechanism is re-used

- RA type selection mechanism is not impacted by PRACH coverage enhancements. Legacy RA type selection mechanism is re-used

RAN2 #122

Agreements

- MSG1 repetition can be applicable to the 4-step CBRA procedure initiated by Msg3-based SI request

- FFS for MSG1 repetition can be applicable to the 4-step CBRA procedure initiated by Msg1-based SI request.

Agreements

- RAN2 intends to support CFRA for msg1 repetition for ReconfigurationWithSync case, FFS for other cases.

Agreements

- RAN2 to agree to configure multiple RSRP thresholds for different repetition numbers.

- The RSRP threshold(s) for triggering Msg1 repetition are configured per-BWP.

2.2.2	Remaining Open issues

- Specify following PRACH coverage enhancements (RAN1, RAN2)

  - Multiple PRACH transmissions with same beams for 4-step RACH procedure

  - Note 1: The enhancements of PRACH are targeting for FR2, and can also apply to FR1 when applicable.

  - Note 2: The enhancements of PRACH are targeting short PRACH formats, and can also apply to other formats when applicable.

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

RAN4 #106bis-e

The progress in RAN4 #106bis-e meeting is summarized below:

- The draft CR to TS38.101-1_General way to enable increase higher power limit feature for new CA  band combinations was endorsed in R4-2305138.

- The draft CR to TS38.101-3_General way to enable increase higher power limit feature for new ENDC band combinations was endorsed in R4-2305139.

- The topic summary for [106-bis-e][141] NR_cov_enh2_part1 was provided in R4-2306303.

- The topic summary for [106-bis-e][142] NR_cov_enh2_part2 was provided in R4-2306304.

- The WF on NR further coverage enhancement part1 was approved in R4-2306625.

- The WF on remaining open issues for MPR/PAR reduction for coverage enhancement was approved in R4-2306627.

RAN4 #107

The progress in RAN4 #107 meeting is summarized below:

- The topic summary for [107][144] NR_cov_enh2_part1 was provided in R4-2310027.

- The topic summary for [107][145] NR_cov_enh2_part2 was provided in R4-2310028.

- The Ad hoc minutes for coverage enhancement part1 was provided in R4-2310264.

- The Ad hoc minutes for coverage enhancement part1 was provided in R4-2310265.

- The WF on coverage enhancement part1 was approved in R4-2310484.

- The draft Reply LS on enhancements to realize increasing UE power high limit for CA and DC was approved in R4-2310500.

2.4.2	Remaining Open issues

- Continue the discussion on enhancements to realize increasing UE power high limit for CA and DC based on Rel-17 RAN4 work on “Increasing UE power high limit for CA and DC”, in compliance with relevant regulations.

- Continue the discussion on enhancement to reduce MPR/PAR.

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN1 #112bis-e:

- R1-2302350	Discussion on PRACH coverage enhancements	Huawei, HiSilicon

- R1-2302509	Discussions on remaining issues of PRACH coverage enhancements	vivo

- R1-2302573	PRACH coverage enhancements	OPPO

- R1-2302623	Discussion on PRACH coverage enhancements	Spreadtrum Communications

- R1-2302690	PRACH coverage enhancements	CATT

- R1-2302759	Discussion on PRACH coverage enhancements	ZTE

- R1-2302818	Discussions on PRACH coverage enhancement	Intel Corporation

- R1-2302835	PRACH coverage enhancements	TCL Communication Ltd.

- R1-2302863	PRACH Coverage Enhancement using Multiple PRACH Transmissions	Sony

- R1-2302880	PRACH coverage enhancements	Nokia, Nokia Shanghai Bell

- R1-2302885	Discussion on PRACH coverage enhancements	Panasonic

- R1-2302915	Discussion on PRACH coverage enhancements	Fujitsu

- R1-2302970	Discussion on PRACH coverage enhancements	xiaomi

- R1-2303034	Discussion on PRACH coverage enhancement	China Telecom

- R1-2303086	Discussion on solutions for NR PRACH coverage enhancement	Mavenir

- R1-2303090	PRACH coverage enhancements	Lenovo

- R1-2303153	PRACH coverage enhancements	Samsung

- R1-2303206	PRACH coverage enhancements	ETRI

- R1-2303209	Discussion on PRACH coverage enhancements	Quectel

- R1-2303256	Discussion on PRACH coverage enhancements	CMCC

- R1-2303353	On PRACH coverage enhancements	MediaTek Inc.

- R1-2303411	Discussion on CFRA for Multiple PRACH Transmission	FGI

- R1-2303453	Discussion on PRACH coverage enhancements	InterDigital, Inc.

- R1-2303508	Discussion on PRACH coverage enhancement	Apple

- R1-2303615	PRACH Coverage Enhancements	Qualcomm Incorporated

- R1-2303640	Views on multiple PRACH transmission for coverage enhancement	Sharp

- R1-2303661	Discussion on PRACH coverage enhancement	Ericsson

- R1-2303681	Discussion on PRACH coverage enhancement	NEC

- R1-2303731	Discussion on PRACH coverage enhancements	NTT DOCOMO, INC.

- R1-2303750	Discussion on PRACH repeated transmission for NR coverage enhancement	LG Electronics

- R1-2303959	FL Summary#1 on PRACH coverage enhancements	Moderator (China Telecom)

- R1-2303960	FL Summary#2 on PRACH coverage enhancements	Moderator (China Telecom)

- R1-2303961	FL Summary#3 on PRACH coverage enhancements	Moderator (China Telecom)

- R1-2303962	FL Summary#4 on PRACH coverage enhancements	Moderator (China Telecom)

- R1-2304141	LS on PRACH coverage enhancement	RAN1, China Telecom

- R1-2304234	Final summary on PRACH coverage enhancements	Moderator (China Telecom)

- R1-2302351	Discussion on coverage enhancement in power domain	Huawei, HiSilicon

- R1-2302510	Discussions on remaining issues of power domain enhancements	vivo

- R1-2302574	The study of power domain enhancements	OPPO

- R1-2302624	Discussion on power domain enhancements	Spreadtrum Communications

- R1-2302691	Discussion on MPR/PAR reduction enhancements	CATT

- R1-2302760	Discussion on power domain enhancements	ZTE

- R1-2302787	Discussions on power domain enhancement	Intel Corporation

- R1-2302864	Considerations on tone reservation for PAPR reduction	Sony

- R1-2302881	RAN1 impacts for power domain enhancements	Nokia, Nokia Shanghai Bell

- R1-2302886	Discussion on power domain enhancements	Panasonic

- R1-2302916	Discussion on Power domain enhancements	Fujitsu

- R1-2302971	Discussion on power domain enhancements	Xiaomi

- R1-2303035	Discussion on power domain enhancements	China Telecom

- R1-2303091	Power domain enhancements	Lenovo

- R1-2303154	Power domain enhancements	Samsung

- R1-2303257	Discussion on power domain enhancements	CMCC

- R1-2303354	Views on power domain enhancements	MediaTek Inc.

- R1-2303454	Discussion on power domain enhancements	InterDigital, Inc.

- R1-2303509	Discussion on power domain coverage enhancement	Apple

- R1-2303616	Power-domain enhancements	Qualcomm Incorporated

- R1-2303658	Discussion on power domain enhancements	Google Inc.

- R1-2303662	Power Domain Enhancement Schemes and Performance	Ericsson

- R1-2303732	Discussion on power domain enhancements	NTT DOCOMO, INC.

- R1-2303751	Discussion on Power Domain Enhancements	LG Electronics

- R1-2303767	Power domain enhancements for Rel-18 CovEnh	Sharp

- R1-2303777	DMRS design for power domain enhancements	Indian Institute of Tech (H)

- R1-2303921	FL summary of power domain enhancements (AI 9.12.2)	Moderator (Nokia)

- R1-2303922	FL summary #2 of power domain enhancements (AI 9.12.2)	Moderator (Nokia)

- R1-2303923	FL summary #3 of power domain enhancements (AI 9.12.2)	Moderator (Nokia)

- R1-2303924	FL summary #4 of power domain enhancements (AI 9.12.2)	Moderator (Nokia)

- R1-2303925	Final FL summary of power domain enhancements (AI 9.12.2)	Moderator (Nokia)
R1-2302352	Discussion on dynamic waveform switching for coverage enhancement	Huawei, HiSilicon

- R1-2302511	Discussions on remaining issues of dynamic waveform switching	vivo

- R1-2302575	Considerations on dynamic switching between DFT-S-OFDM and CP-OFDM	OPPO

- R1-2302625	Discussion on dynamic switching between DFT-S-OFDM and CP-OFDM	Spreadtrum Communications

- R1-2302692	Dynamic switching between DFT-S-OFDM and CP-OFDM	CATT

- R1-2302761	Discussion on dynamic waveform switching	ZTE

- R1-2302788	Dynamic switching between DFT-S-OFDM and CP-OFDM waveform	Intel Corporation

- R1-2302865	Considerations on dynamic waveform switching for various PUSCH types	Sony

- R1-2302882	Dynamic switching between DFT-s-OFDM and CP-OFDM	Nokia, Nokia Shanghai Bell

- R1-2302972	Discussion on dynamic switching between DFT-s-OFDM and CP-OFDM	Xiaomi

- R1-2303018	Dynamic switching between DFT-S-OFDM and CP-OFDM	InterDigital, Inc.

- R1-2303036	Discussion on dynamic waveform switching between DFT-s-OFDM and CP-OFDM	China Telecom

- R1-2303039	Discussion on dynamic waveform switching	Panasonic

- R1-2303085	Discussion on solutions for NR dynamic switching between DFT-S-OFDM and CP-OFDM	Mavenir

- R1-2303092	Discussion on dynamic switching between DFT-S-OFDM and CP-OFDM	Lenovo

- R1-2303155	Dynamic switching between DFT-S-OFDM and CP-OFDM	Samsung

- R1-2303207	Dynamic switching between DFT-S-OFDM and CP-OFDM	ETRI

- R1-2303258	Discussion on dynamic switching between DFT-S-OFDM and CP-OFDM	CMCC

- R1-2303355	Dynamic switching between waveforms	MediaTek Inc.

- R1-2303382	Discussion of dynamic switching between DFT-S-OFDM and CP-OFDM	Transsion Holdings

- R1-2303510	Discussion on dynamic switching between DFT-S-OFDM and CP-OFDM	Apple

- R1-2303617	Dynamic switching between DFT-S-OFDM and CP-OFDM	Qualcomm Incorporated

- R1-2303641	Dynamic switching between DFT-S-OFDM and CP-OFDM for Rel-18 CovEnh	Sharp

- R1-2303644	Discussion on dynamic switching between DFT-S-OFDM and CP-OFDM	Google Inc.

- R1-2303663	Discussion on Dynamic UL Waveform Switching	Ericsson

- R1-2303682	Discussion on dynamic switching between DFT-S-OFDM and CP-OFDM	NEC

- R1-2303733	Discussion on dynamic switching between DFT-S-OFDM and CP-OFDM	NTT DOCOMO, INC.

- R1-2303752	Discussion on dynamic waveform switching for NR coverage enhancement	LG Electronics

- R1-2303788	Summary #1 on dynamic switching between DFT-S-OFDM and CP-OFDM	Moderator (InterDigital, Inc.)

- R1-2303789	Summary #2 on dynamic switching between DFT-S-OFDM and CP-OFDM	Moderator (InterDigital, Inc.)

- R1-2303790	Summary #3 on dynamic switching between DFT-S-OFDM and CP-OFDM	Moderator (InterDigital, Inc.)

- R1-2304222	Summary #5 on dynamic switching between DFT-S-OFDM and CP-OFDM	Moderator (InterDigital, Inc.)

RAN1 #113:

- R1-2304383	Discussions on PRACH coverage enhancements	New H3C Technologies Co., Ltd.

- R1-2304503	Discussions on remaining issues of PRACH coverage enhancements	vivo

- R1-2304580	Discussion on PRACH coverage enhancements	Spreadtrum Communications

- R1-2304598	Discussion on PRACH coverage enhancements	ZTE

- R1-2304649	Discussion on PRACH coverage enhancements	Huawei, HiSilicon

- R1-2304717	PRACH coverage enhancements	CATT

- R1-2304775	Discussion on PRACH coverage enhancements	Fujitsu

- R1-2304807	Discussions on PRACH coverage enhancement	Intel Corporation

- R1-2304865	Discussion on PRACH coverage enhancement	China Telecom

- R1-2304884	Discussion on PRACH coverage enhancements	xiaomi

- R1-2304975	PRACH coverage enhancements	Lenovo

- R1-2304999	Discussion on PRACH coverage enhancement	NEC

- R1-2305053	PRACH Coverage Enhancement using Multiple PRACH Transmissions	Sony

- R1-2305115	Discussion on PRACH coverage enhancements	CMCC

- R1-2305136	PRACH coverage enhancements	Nokia, Nokia Shanghai Bell

- R1-2305139	PRACH coverage enhancements	TCL Communication Ltd.

- R1-2305151	Discussion on PRACH coverage enhancements	Quectel

- R1-2305190	PRACH coverage enhancements	Charter Communications, Inc

- R1-2305271	Discussion on PRACH coverage enhancement	Apple

- R1-2305306	Discussion on PRACH coverage enhancements	Panasonic

- R1-2305361	PRACH Coverage Enhancements	Qualcomm Incorporated

- R1-2305392	Discussion on PRACH repeated transmission for NR coverage enhancement	LG Electronics

- R1-2305453	PRACH coverage enhancements	OPPO

- R1-2305538	PRACH coverage enhancements	Samsung

- R1-2305569	Views on multiple PRACH transmission for coverage enhancement	Sharp

- R1-2305616	Discussion on PRACH coverage enhancements	NTT DOCOMO, INC.

- R1-2305664	On PRACH coverage enhancements	MediaTek Inc.

- R1-2305687	Discussion on PRACH coverage enhancement	Mavenir

- R1-2305802	PRACH coverage enhancements	ETRI

- R1-2305858	Discussion on PRACH coverage enhancements	InterDigital, Inc.

- R1-2306008	Discussion on PRACH coverage enhancement	Ericsson

- R1-2306036	FL Summary#1 on PRACH coverage enhancements	Moderator (China Telecom)

- R1-2306037	FL Summary#2 on PRACH coverage enhancements	Moderator (China Telecom)

- R1-2306038	FL Summary#3 on PRACH coverage enhancements	Moderator (China Telecom)

- R1-2306039	FL Summary#4 on PRACH coverage enhancements	Moderator (China Telecom)

- R1-2304504	Discussions on remaining issues of power domain enhancements	vivo

- R1-2304581	Discussion on power domain enhancements	Spreadtrum Communications

- R1-2304599	Discussion on power domain enhancements	ZTE

- R1-2304650	Discussion on coverage enhancement in power domain	Huawei, HiSilicon

- R1-2304718	Discussion on MPR/PAR reduction enhancements	CATT

- R1-2304776	Discussion on Power domain enhancements	Fujitsu

- R1-2304808	Discussions on power domain enhancement	Intel Corporation

- R1-2304866	Discussion on power domain enhancements	China Telecom

- R1-2304885	Discussion on power domain enhancements	xiaomi

- R1-2304976	Power domain enhancements	Lenovo

- R1-2305116	Discussion on power domain enhancements	CMCC

- R1-2305137	RAN1 impacts for power domain enhancements	Nokia, Nokia Shanghai Bell

- R1-2305272	Discussion on power domain coverage enhancement	Apple

- R1-2305307	Discussion on power domain enhancements	Panasonic

- R1-2305362	Power-domain enhancements	Qualcomm Incorporated

- R1-2305393	Discussion on Power Domain Enhancements	LG Electronics

- R1-2305454	The study of power domain enhancements	OPPO

- R1-2305484	Power Domain Enhancement Schemes and Performance	Ericsson

- R1-2305539	Power domain enhancements	Samsung

- R1-2305617	Discussion on power domain enhancements	NTT DOCOMO, INC.

- R1-2305665	Discussion on power domain enhancements	MediaTek Inc.

- R1-2305808	DMRS design for power domain enhancements	Indian Institute of Tech (H)

- R1-2305850	Power domain enhancements for Rel-18 CovEnh	Sharp

- R1-2305859	Discussion on power domain enhancements	InterDigital, Inc.

- R1-2305913	Discussion on power domain enhancements	Google Inc.

- R1-2305978	FL summary #2 of power domain enhancements (AI 9.12.2)	Moderator (Nokia)

- R1-2305979	FL summary #3 of power domain enhancements (AI 9.12.2)	Moderator (Nokia)

- R1-2305980	Final FL summary of power domain enhancements (AI 9.12.2)	Moderator (Nokia)

- R1-2306127	FL summary #4 of power domain enhancements (AI 9.12.2)	Moderator (Nokia)

- R1-2304505	Discussions on remaining issues of dynamic waveform switching	vivo

- R1-2304582	Discussion on dynamic switching between DFT-S-OFDM and CP-OFDM	Spreadtrum Communications

- R1-2304600	Discussion on dynamic waveform switching	ZTE

- R1-2304651	Discussion on dynamic waveform switching for coverage enhancement	Huawei, HiSilicon

- R1-2304719	Dynamic switching between DFT-S-OFDM and CP-OFDM	CATT

- R1-2304799	Dynamic switching between DFT-S-OFDM and CP-OFDM	InterDigital, Inc.

- R1-2304809	Dynamic switching between DFT-S-OFDM and CP-OFDM waveform	Intel Corporation

- R1-2304867	Discussion on dynamic waveform switching between DFT-s-OFDM and CP-OFDM	China Telecom

- R1-2304870	Discussion on dynamic waveform switching	Panasonic

- R1-2304886	Discussion on dynamic switching between DFT-s-OFDM and CP-OFDM	xiaomi

- R1-2304977	Discussion on dynamic switching between DFT-S-OFDM and CP-OFDM	Lenovo

- R1-2305000	Discussion on dynamic switching between DFT-S-OFDM and CP-OFDM	NEC

- R1-2305054	Considerations on dynamic waveform switching for various PUSCH types	Sony

- R1-2305117	Discussion on dynamic switching between DFT-S-OFDM and CP-OFDM	CMCC

- R1-2305138	Dynamic switching between DFT-s-OFDM and CP-OFDM	Nokia, Nokia Shanghai Bell

- R1-2305273	Discussion on dynamic switching between DFT-S-OFDM and CP-OFDM	Apple

- R1-2305363	Dynamic switching between DFT-S-OFDM and CP-OFDM	Qualcomm Incorporated

- R1-2305394	Discussion on dynamic waveform switching for NR coverage enhancement	LG Electronics

- R1-2305455	Considerations on dynamic switching between DFT-S-OFDM and CP-OFDM	OPPO

- R1-2305479	Summary #3 on dynamic switching between DFT-S-OFDM and CP-OFDM	Moderator (InterDigital, Inc.)

- R1-2305485	Discussion on Dynamic UL Waveform Switching	Ericsson

- R1-2305540	Dynamic switching between DFT-S-OFDM and CP-OFDM	Samsung

- R1-2305570	Dynamic switching between DFT-S-OFDM and CP-OFDM for Rel-18 CovEnh	Sharp

- R1-2305618	Discussion on dynamic switching between DFT-S-OFDM and CP-OFDM	NTT DOCOMO, INC.

- R1-2305666	Dynamic switching between waveforms	MediaTek Inc.

- R1-2305682	Discussion on solutions for NR dynamic switching between DFT-S-OFDM and CP-OFDM	Mavenir

- R1-2305714	Discussion of dynamic switching between DFT-S-OFDM and CP-OFDM	Transsion Holdings

- R1-2305803	Dynamic switching between DFT-S-OFDM and CP-OFDM	ETRI

- R1-2305914	Discussion on dynamic switching between DFT-S-OFDM and CP-OFDM	Google Inc.

- R1-2306239	Summary #4 on dynamic switching between DFT-S-OFDM and CP-OFDM	Moderator (InterDigital, Inc.)

- R1-2306255	Summary #5 on dynamic switching between DFT-S-OFDM and CP-OFDM	Moderator (InterDigital, Inc.)

RAN2 #121bis-e:

- R2-2302567	Discussion on PRACH coverage enhancements	CATT

- R2-2302598	RAN2 Impacts of Further NR Coverage Enhancements	vivo

- R2-2302600	RAN2 Impacts for further NR Coverage Enhancements	Samsung Electronics Co., Ltd

- R2-2302888	Discussion on Multiple PRACH transmissions	Ericsson

- R2-2302926	Uplink Coverage Enhancement	Qualcomm Incorporated

- R2-2303074	Work plan for Further NR coverage enhancements	China Telecom

- R2-2303075	RAN2 impacts of Coverage Enhancement	China Telecom

- R2-2303292	RAN2 impacts on R18 PRACH coverage enhancements	ZTE Corporation, Sanechips

- R2-2303605	Multiple PRACH transmissions	InterDigital

- R2-2303692	RAN2 impacts of PRACH CE	Nokia, Nokia Shanghai Bell

- R2-2303815	Discussion on RAN2 impacts for PRACH coverage enhancement	Huawei, HiSilicon

- R2-2304011	RAN2 aspects on support of multiple PRACH transmission	LG Electronics Inc.

- R2-2304034	Discussion on RAN2 impact of PRACH enhancement	Xiaomi

RAN2 #122:

- R2-2304613	LS on PRACH coverage enhancement (R1-2304141; contact: China Telecom)	RAN1

- R2-2304702	RAN2 Impacts of Multiple PRACH Transmissions from CP	vivo Mobile Com. (Chongqing)

- R2-2304703	RAN2 Impacts of Multiple PRACH Transmissions from UP	vivo Mobile Com. (Chongqing)

- R2-2304723	Control plane aspects of further NR Coverage Enhancements	Samsung Electronics Co., Ltd

- R2-2304724	User plane aspects of further NR Coverage Enhancements	Samsung Electronics Co., Ltd

- R2-2304903	Discussion on CP issues for MSG1 repetition	CATT

- R2-2304904	Discussion on UP issues for MSG1 repetition	CATT

- R2-2305127	UL Coverage Enhancements Control Plane	Qualcomm Incorporated

- R2-2305128	UL Coverage Enhancements User Plane	Qualcomm Incorporated

- R2-2305237	RACH partition framework of Coverage Enhancement	China Telecom

- R2-2305269	UP Impacts for Further NR Coverage Enhancements	NEC Corporation

- R2-2305354	Discussion on Multiple PRACH Transmission Procedures	Ericsson

- R2-2305355	Discussion on Multiple PRACH Transmission Configuration	Ericsson

- R2-2305403	CP issues for PRACH coverage enhancement	ZTE Corporation, Sanechips

- R2-2305404	UP issues for PRACH coverage enhancement	ZTE Corporation, Sanechips

- R2-2305732	Discussion on RAN2 impact of PRACH enhancement	Xiaomi

- R2-2305753	UP impacts of PRACH CE	Nokia, Nokia Shanghai Bell

- R2-2305754	Fallback cases for PRACH repetition	Nokia, Nokia Shanghai Bell

- R2-2305929	Multiple PRACH transmissions – CP aspects	InterDigital

- R2-2305930	Multiple PRACH transmissions – UP aspects	InterDigital

- R2-2306231	RRC aspects for Msg1 repetition	Huawei, HiSilicon

- R2-2306232	Discussion on MAC aspect with MSG1 repetition	Huawei, HiSilicon

- R2-2306349	Signalling aspects on support of PRACH repetition	LG Electronics Inc.

- R2-2306350	RA procedure to support PRACH repetition	LG Electronics Inc.

RAN4 #106bis-e:

- R4-2304087	PC and associated information reporting	Nokia, Nokia Shanghai Bell

- R4-2304146	Power-class fallback reporting in the PHR, the P-MPR method and the high-power limit	Ericsson

- R4-2304189	Discussion on the potential solutions for the enhancement for SAR issue	Fujitsu Limited

- R4-2304318	Simulation results for non-transparent MPR reduction schemes	Apple

- R4-2304604	On link-level benefits of transparent and non-transparent PAPR reduction techniques	Qualcomm Incorporated

- R4-2304605	Draft LS on UE signaling to enhance UL reliability	Qualcomm Incorporated

- R4-2304933	Scope of the work for MPR/PAR -objective	Nokia, Nokia Shanghai Bell

- R4-2304934	RF simulation parameters for MPR/PAR evaluations	Nokia, Nokia Shanghai Bell

- R4-2304935	RF simulation results for transparent schemes	Nokia, Nokia Shanghai Bell

- R4-2304936	RF simulation results for non-transparent schemes	Nokia, Nokia Shanghai Bell

- R4-2304937	RF specification impacts	Nokia, Nokia Shanghai Bell

- R4-2305092	Discussion of enhancement of increasing UE power high limit for CA and DC	vivo

- R4-2305116	RF simulation results for transparent schemes for enhancement to reduce MPR	vivo

- R4-2305117	RF simulation results for non-transparent schemes for enhancement to reduce MPR	vivo

- R4-2305137	General way to enable increase higher power limit feature for  new CA and ENDC band combinations	ZTE Corporation

- R4-2305138	Draft CR to TS38.101-1_General way to enable increase higher power limit feature for  new CA  band combinations	ZTE Corporation, CHTTL, samsung

- R4-2305139	draft CR to TS38.101-3_General way to enable increase higher power limit feature for  new ENDC band combinations	ZTE Corporation, CHTTL, samsung

- R4-2305172	Draft LS on Enhancement of increasing UE power high limit for CA and DC	NTT DOCOMO INC.

- R4-2305350	Discussion on enhancement of increasing UE maximum power high limit	Xiaomi

- R4-2305601	On enhancements of increasing UE power high limit for CA and DC	Huawei, HiSilicon

- R4-2305602	On further enhancements to reduce MPR/PAR	Huawei, HiSilicon

- R4-2305634	RF spec impact for MPR reduction scheme	Ericsson

- R4-2305635	Background and way forward to use RAN1 LS with results on MPR/PAR reduction	Ericsson

- R4-2305636	simulation parameter discussion for transparent and non-transparent schemes	Ericsson

- R4-2305637	Simulation results for the non-transparent scheme	Ericsson

- R4-2305638	Simulation results for the transparent scheme	Ericsson

- R4-2306220	Topic summary for [106-bis-e][141] NR_cov_enh2_part1	Moderator (Huawei)

- R4-2306221	Topic summary for [106-bis-e][142] NR_cov_enh2_part2	Moderator (Nokia)

- R4-2306303	Topic summary for [106-bis-e][141] NR_cov_enh2_part1	Moderator (Huawei)

- R4-2306304	Topic summary for [106-bis-e][142] NR_cov_enh2_part2	Moderator (Nokia)

- R4-2306625	WF on NR further coverage enhancement part1	Huawei, HiSilicon

- R4-2306626	LS on enhancements to realize increasing UE power high limit for CA and DC	NTT DOCOMO, INC.

- R4-2306627	WF on remaining open issues for MPR/PAR reduction for coverage enhancement	Nokia

- R4-2306628	WF on simulation results and observations for MPR/PAR reduction for coverage enhancement	Huawei, HiSilicon

RAN4 #107:

- R4-2307067	Discussion on the enhancement for SAR issue mitigation	Fujitsu Limited

- R4-2307124	UL duty cycle scheme improvement	Nokia, Nokia Shanghai Bell

- R4-2307125	draftCR for configured transmitted power for two bands uplink inter band CA including Intra band contiguous CA	Nokia, Nokia Shanghai Bell

- R4-2307303	Draft LS on enhancements to realize increasing UE power high limit for CA and DC	NTT DOCOMO, INC.

- R4-2307745	Draft Reply LS on enhancements to realize increasing UE power high limit for CA and DC	Ericsson

- R4-2308105	Net gain analysis and next steps for MPR/PAR - objective	Nokia, Nokia Shanghai Bell

- R4-2308106	RF simulation parameters for MPR/PAR evaluations	Nokia, Nokia Shanghai Bell

- R4-2308107	RF simulation results for transparent schemes	Nokia, Nokia Shanghai Bell

- R4-2308108	RF simulation results for non-transparent schemes	Nokia, Nokia Shanghai Bell

- R4-2308109	RF specification impacts	Nokia, Nokia Shanghai Bell

- R4-2308110	Collected Simulation Results for MPR/PAR evaluations	Nokia, Nokia Shanghai Bell

- R4-2308275	RF simulation results for transparent schemes	vivo

- R4-2308276	RF simulation results for non-transparent schemes	vivo

- R4-2308949	On enhancements of increasing UE power high limit for CA and DC	Huawei, HiSilicon

- R4-2308950	On further enhancements to reduce MPR/PAR	Huawei, HiSilicon

- R4-2308972	R18 Coverage enhancement related to SAR mitigation	OPPO

- R4-2309075	On Rel-18 coverage enhancement	Apple

- R4-2309199	RF spec impact for MPR reduction scheme	Ericsson

- R4-2309200	simulation parameter discussion for transparent and non-transparent schemes	Ericsson

- R4-2309201	Simulation results for the non-transparent scheme	Ericsson

- R4-2309202	Simulation results for the transparent scheme	Ericsson

- R4-2309212	Observations of RAN4 MPR Results	Ericsson

- R4-2309285	Evaluation of MPR reduction schemes	Qualcomm Incorporated

- R4-2309286	On UE signaling to enhance UL reliability	Qualcomm Incorporated

- R4-2310027	Topic summary for [107][144] NR_cov_enh2_part1	Moderator (Huawei)

- R4-2310028	Topic summary for [107][145] NR_cov_enh2_part2	Moderator (Nokia)