3GPP TSG RAN Meeting #100										RP-231021

Taipei, June 12-14, 2023

Status Report to TSG

Agenda item:			9.2.6

| WI / SI Name | Study on low-power Wake-up Signal and Receiver for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No |  | Testing part: No |
| Acronym | FS_NR_LPWUS |  |  |  |  |
| Unique ID | 940085 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-222644 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: 12/2023 |  |  |  |  |
| Overall Completion level | Study Item: 65 % |  |  |  |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN 1 |
| --- | --- | --- |
| Rapporteur | Name | Xiaodong Shen |
|  | Company | vivo Communication Technology |
|  | Email | shenxiaodong@vivo.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

RAN1 #112-bis

Evaluation on low power WUS

Agreement

Update as followings for the e-DRX paging probability

Note:

- For i-DRX with cycle duration Y second,

  - Per UE paging probability RE = 1 – (1 – RE, REF )Y/YREF

- For e-DRX with K i-DRX cycles duration, PTW duration of L i-DRX cycles, and an i-DRX cycle duration Y second

  - Per UE paging probability is

    - RE = 1 – (1 – RE, REF )(K-L+1)Y/YREF for the first i-DRX cycle within the PTW

    - RE = 1 – (1 – RE, REF )Y/YREF for each of the remaining L-1 i-DRX cycles within the PTW

      - L=4

Agreement

Update the additional transition energy from [TLR, ramp-up *(PON+POFF)/2] to [TLR, ramp-up *(PON-POFF)/2] for LP-WUR power model.

- Note: this assumes the power consumption during the transition time is sum of additional transition energy and LP-WUR OFF energy, e.g., similar definition as the additional transition energy in TR38.840

Working Assumption

For Model 1 of frequency error, Frequency displacement (Fd), defined as the difference between ideal frequency and frequency due to 1) clock drifting (ΔF); and 2) residual frequency error from previous synchronization/calibration (Fr), is given as Fd (ppm)=ΔF (ppm) +Fr(ppm),

- Companies to report Fr and important assumptions for achieving Fr, e.g., if MR can assist to calibrate LP-WUR to correct the frequency error or if LP-WUR can only correct the frequency error based on LP-WUS synchronization signal.

Agreement

The period of synchronization signal that LP-WUR used for at least power evaluation can be

- Existing SSB periodicity can be used from gNB transmission perspective for evaluations assuming SSB, companies to report how often used for LP-WUR

- For evaluations assuming LP-SS

  - {320ms, 640ms, 1280ms, 2560ms, 5120ms, 10240ms}

  - Companies to report other important assumptions if any, e.g., durations of LP-SS to achieve enough T/F accuracy

- Other values are not precluded

Note: companies to report the purpose of the synchronization signal along with evaluations, e.g. can be for LR synchronization (i.e., time and/or frequency tracking) and/or measurement.

Working Assumption

For evaluation purpose, FAR target is determined across a reference time duration T of one or multiple LP-WUS attempts/trials,

- UE have N attempts within T,

  - Company to report (FAR target, T, N)

- For example,

  - if UE makes a single decision based on multiple correlations for a sequence in the monitor occasion, these correlations are considered as UE implementation in ONE trial/attempt.

  - if UE performs decoding in a monitor occasion, a single decoding is considered as ONE trial/attempt.

- If UE performs N non-overlap attempts within the reference time duration, the false alarm event for the attempts are assumed as independent.

Companies to provide the assumed side conditions to attain the used FAR over T or per one attempt e.g. CRC/sequence length in LP-WUS design.

Agreement

RAN1 further study the designs [target]/techniques of LP-WUS to have a comparable coverage as NR channel X. The NR channel X is

- Option #1: PDCCH for paging

- Option #2: PUSCH for message3

- FFS other options, e.g., between option1and option2 (better than PUSCH, worse than PDCCH)

- The final design will jointly consider the coverage with other KPIs

- FFS additional detail assumptions for NR channels, e.g., the message size for MSG3 and etc.

Agreement

Confirm Alt 2 in the following agreement and update as follows

Agreement

For evaluation, at least for FR1 MR ultra-deep sleep state, (Ramp-up and down transition energy, ramp-up time) is as follows,

- Alt 1: (15000, 400ms) as baseline

- Alt 2: ([40000], [800ms])

Company to report which alternative they use for which use cases.

Agreement

Confirm the WA from RAN1#112 and update as followings

Working Assumption

- For evaluation of LP-WUR frequency and time errors, the following is used,

| Parameter | Value |  |
| --- | --- | --- |
| Oscillator max frequency error [ppm], Oscillator frequency drift [ppm/s] | option 1: (200, 0.1) option 2: (50, 0.1) option 3: (10, 0.05) option 4: (5, 0.05) Other values are not precluded for studying, reported by companies |  |
| RTC max frequency error [ppm], FFS: RTC frequency drift [ppm/s] | - FFS:[0.1]) |  |

- Company to report how to use the clocks for LR on/off states

  - The above clock assumptions for LR assumes the MR is in ‘ultra-deep sleep’ power state.

  - For Option 3/4,

    - FFS applicability when MR is in ultra-deep sleep power consumption state and associated power consumption for LR on state and LR off state,

      - e.g., option 3/4 is not applicable

        - when MR is in ‘ultra-deep sleep state’ with [0.015] power units and LR is in off state or,

        - when LR monitoring power less than [TBD] power unit,

  - Note: Assumptions important for achieving performance by option 1/2/3/4 clock for LR should be declared, including active on/off power, transition energy/ ramp-up time TLR, ramp-up for LR and etc.

  - If MR is in other state than ‘ultra-deep sleep state’, the clock running for MR can be used for LR.

    - assumptions important for achieving performance by using MR clock for LR should be declared

  - Other clock accuracy options are not precluded. Companies to report options based on a feasibility analysis of clock power consumption and UE power consumption to use the clock accuracy option

- Company to report the frequency error assumption for the detection of LP-WUS/synchronization signal,

  - The following are examples for consideration, other approaches are not precluded,

    - Model 1:

      - The relationship between a drifted frequency error(ΔF), frequency drift ( F’) over a time (T1) is ΔF = ±F’ * T1

      - When frequency displacement [Fd] reaches max frequency error, it is assumed to be equaled to max frequency error

      - T1 is the time from the previous frequency synchronization. T1 may take different values depending on the chosen frequency synchronization approach.

      - FFS: Frequency displacement (Fd), defined as the difference between ideal frequency and frequency due to 1) clock drifting (ΔF); and 2) residual frequency error from previous synchronization/calibration (Fr), is given as Fd (ppm)=ΔF (ppm) +Fr(ppm).

    - Model 2: random frequency drifting, FFS details

- Company to report the timing drifting error assumption for the detection of LP-WUS/synchronization signal,

  - The following are examples for consideration, other approaches are not precluded,

    - Model 1 [R1-2301438] [R1-2301558][R1-1714993]:

      - The relationship between the maximum frequency error(Fe) and corresponding timing drift( ΔT) over a time(T) is ΔT = ±Fe * T (linear region)

      - The relationship between a frequency drift( F’), and corresponding timing drift(ΔT) over a time(T) is ΔT = Fr*T ±0.5 * F’ *T2 (transient region)

      - The transition between transient and linear region (from synchronization or calibration point/time) occurs at time [Ts= (Fe-Fr)/( F’)]

- T is the time from the previous time synchronization. T may take different values depending on the chosen synchronization approach

- FFS: Time error (Te) before detection of a current sync signal is defined as the difference between ideal time of the current sync signal and the time error due to 1) clock time drift (ΔT); and 2) residual time error from previous synchronization/calibration (Tr); Te= ΔT+ Tr

- Model 2: random time drifting, FFS details

- FFS: Phase noise model

Working Assumption

The following for usage of the clock is assumed for LP-WUR OFF/ON

| Assumption on LP-WUR OFF power | Assumptions on the clock usage |
| --- | --- |
| 0.001 | When LP-WUR is OFF - Time offset cumulated in the off period cannot be calculated based on the parameters of the oscillator option 1/2/3/4. RTC should be used(Only RTC is running during sleep.) When LP-WUR is ON, frequency offset and time offset calculation can follow the parameters of the oscillator option 1/2/3/4 [Note2] (cumulating based on the frequency drift and not exceed maximum frequency error) - The initial frequency offset when LP-WUR switches on can be set to the [FFS: maximum frequency error or a random value within the maximum frequency error] following the parameters of the oscillator option 1/2/3/4[Note2]. - When LP-WUR is synced with LP-SS/SSB or MR is used to assist to calibrate LP-WUR to correct the time/frequency error, residual frequency error Fr is assumed at the time when the synchronization/calibration is done. |
| TBD: value(s) | For both LP-WUR OFF and ON - Time offset cumulated in the off period can be calculated based on the parameter of the oscillator option 1/2 or option 3/4[Note2]. RTC can be used too. - Frequency offset calculation can follow the parameter of the oscillator option 1/2 or option 3/4[Note2] (cumulating based on the second value in the value pair and not exceed maximum frequency error). When at the time point after LP-WUR is synced with LP-SS/SSB or if MR can assist to calibrate LP-WUR to correct the frequency error - Frequency offset is the Fr, which is residual frequency error from previous synchronization/calibration |

[Note1: Any additional LO/FLL/PLL could start running during LP-WUR On duration. The power consumption of any of those LO/FLL/PLL is captured in LP-WUR On power]

FFS: Note2: option 3/4 can only be assumed when LP-WUR ON power value and LP-WUR OFF power value>=TBD2, option 1/2 can only be assumed when LP-WUR ON power value and LP-WUR OFF power value>=TBD1

Note3: The clock error (of both RTC and LO) could be improved to be less than max ppm error of option 1,2,3,4 with clock calibation based on sync signal such as LP-SS or preamble.

Low power WUS receiver architectures

Agreement

Provide the following response to RAN4 on “Whether IoT/wearables/smartphone UE types are all considered for LP-WUR design”:

- Yes, IoT/wearables/smartphone UE types are all considered for LP-WUR design, according to the following agreement made in RAN1#112:

Agreement The following characteristics for target use cases are considered in the study item: - IoT cases including e.g., industrial wireless sensors, controllers, actuators and etc, including the following characteristics, - FFS: latency - primary for small form devices - power-sensitive - static, nomadic or limited mobility - Wearable cases including e.g., smart watches, rings, eHealth related devices, and medical monitoring devices etc., - FFS: latency - primary for small form devices, - power-sensitive - low/medium speed, FFS: high speed - eMBB cases including e.g., XR/smart glasses, smart phones and etc., - FFS: latency - devices form is various and not restricted - power-sensitive - low/medium speed, FFS: high speed Note: other use cases/characteristics are not precluded if any.

Agreement

Provide the following response to RAN4 on “Whether FR1 is considered as first priority frequency range”:

- Yes, FR1 is considered as first priority frequency range in RAN1, and it is still FFS whether FR2 should be included in the scope of the SI.

Agreement

Provide the following response to RAN4 on “Whether in-band power boosting of LP-WUS is considered from RAN1 perspective”:

- RAN1 is considering as part of evaluation, the in-band power boosting of LP-WUS. As the starting point for link level simulations for LP-WUS, RAN1 has agreed on the following for the modelling of adjacent subcarrier interference. RAN1 would appreciate feedback from RAN4, if any, on the power boosting assumptions made in RAN1.

| Adjacent subcarrier interference | - PDSCH mapped on resources other than that for WUS and guard band; EPRE of LP-WUS / EPRE of PDSCH =ρ, where ρ=0 dB as baseline, ρ= {3, 6} dB as optional |
| --- | --- |

Agreement

OOK-2 can be received using the agreed receiver architectures for OOK with parallel envelope detection.

Decision: As per email decision posted on April 21st,

Agreement

Provide the following response to RAN4 on “Power consumption, coverage and SNR targets”:

- RAN1 has not reached any agreements on LP-WUR power consumption targets. RAN1 is still studying it.

  - For the power consumption of LP-WUR, the following power model was agreed for evaluation purpose. Note that the power consumption is defined as the relative power w.r.t. the deep sleep state of the main radio following the non-RedCap UE power model defined in Section 8.1 of TR 38.840. The UE power model for RedCap UEs can be found in Section 6.2 of TR 38.875.

Agreement The following power model for LP-WUR is used for evaluation for FR1, Power State; Relative Power (unit); Transition energy: (unit multiplied by ms); Ramp-up time TLR, ramp-up (ms). Off; 0.001; [TLR, ramp-up *(PON+POFF)/2]; TLR, ramp-up = FFS, and company to report TLR, ramp-up FFS: Relation between Receiver architecture and its relative power and value of TLR, ramp-up. On; 0.005/0.01/0.02/0.03/0.05/0.1/0.2/0.5/1/2/4 FFS: If other values are needed. FFS: whether further categorization/sub-categorization is needed and how.

- RAN1 has not reached any agreements on the coverage and SNR targets for LP-WUR. RAN1 is still studying these aspects.

  - For evaluation of the coverage of LP-WUS, RAN1 has agreed to use MIL as the metric, with more details in the following agreement.

Agreement For evaluation of the coverage of LP-WUS, the methodology and assumptions in R17 CovEnh SI (described in TR38.830) is reused as baseline. - MIL is used as the metric for LP-WUS coverage evaluation - urban (2.6GHz/4GHz), rural(700MHz) scenario for FR1 are considered to be evaluated, others (e.g., FR2) are not precluded. Note: For IoT/wearables devices, refer to R17 Redcap SI TR38.875 if the assumptions differ from TR38.830. Companies report any other assumptions which differ from the TR38.875/ TR38.830, e.g., Tx and Rx loss Companies are encouraged to compare LP-WUS with at least PDCCH for paging, PUSCH, others are not precluded. FFS: Target coverage of LP-WUS

Agreement

Provide the following response to RAN4 on “Max occupied RB number in channel bandwidth for LP-WUS, for 1.4MHz and 5MHz RF bandwidth case”:

- For the bandwidth of LP-WUS, RAN1 has agreed on the following:

Agreement For the purpose of study, the BW of one LP-WUS is not greater than X (FFS X is 5 or 20) MHz for FR1, study further - whether BW of LP-WUS is configurable (implicitly or explicitly) - size of guard band [FFS: within or outside of BW X], if any - whether there is different X for Idle, Connected, Inactive modes FFS: Whether FR2 is included in the scope of LP-WUS SI

- RAN1 has not discussed the RF bandwidth of 1.4MHz for LP-WUS, and has not reached any conclusion on the maximum occupied RB number in 5MHz RF bandwidth case for LP-WUS. As the starting point for link-level simulations of LP-WUS, RAN1 has agreed on the following for LP-WUS bandwidth, the guard band and the filter.

| LP-WUS BW | Option 1: - 5MHz including subcarriers for guard band - 4.32MHz (i.e.,12 RBs) for LP-WUS transmission for 30kHz SCS Option 2: - {2.16, 4.32} MHz including subcarriers for guard band - 1.44MHz, 2.88MHz (i.e.{4, 8} RBs) for LP-WUS transmission for 30kHz SCS FFS: other options are up to companies to report GB is symmetrically placed on each side of LP-WUS |
| --- | --- |
| Filter | X-th Order filter (e.g. Butterworth, Chebyshev, …) with Y MHz bandwidth, - X = {3, 5} - Companies to report Y Companies to report any other assumptions if needed |

Agreement

Provide the following response to RAN4 on “Possible supported SCS for LP-WUS, if applicable”:

- RAN1 has reached the following agreement on SCS:

Agreement For MC-ASK or MC-FSK waveform generation, SCS of a CP-OFDM symbol used for LP-WUS generation can be the same as SCS used for other NR transmissions in CP-OFDM symbol overlapping in time with, study whether SCS can be different, also study - FDM/TDM multiplexing with other NR transmissions - link performance - impact to legacy UEs - impact on gNB

- In addition, as the starting point for link level simulations for LP-WUS, RAN1 has agreed on the following assumptions for LP-WUS:

| Configuration for LP-WUS signal | For OOK/FSK waveform, - Option 1a: M=1 and SCSs = 15kHz (same as NR signal) - Option 1b: M=1 and SCSs = 30kHz (same as NR signal) - Option 2a: M =2/4/8 for SCS = 15KHz (same as NR signal) - Option 2b: M =2/4/8 for SCS = 30 kHz (same as NR signal) - Option 3: M=1 and SCSs = 60kHz/120kHz/240kHz - Note: M is referred to the definition of “M” in the agreements for OOK-1/2/3/4 and FSK-1/2 For OFDM: FFS, e.g., ZC sequence Other options are up to companies to report |
| --- | --- |

Agreement

Provide the following response to RAN4 on “Whether WUS can be located in a band separate from the UE’s NR band”:

- RAN1 has reached the following agreement, and the case where WUS is located in a band separate from the UE’s NR band is to be further studied from RAN1 perspective.

Agreement - Capture in TR: From RAN1 perspective, LP-WUS and signals/channels used by MR can be within the same FR1 band. - At least LP-WUS and signals/channels by MR can be on the same carrier in the band - Study further - Whether LP-WUS and signals/channels used by MR can be different carriers in the band - Details on the LP-WUS location within a carrier - Whether LP-WUS is applicable for TDD / FDD (with full duplex operation) - Band can be different than band of signals/channels used by MR - LP-WUS association with BWP - LP-WUS can be configurable within guard-band of a band (like NB-IoT)

Agreement

Observation for FSK with frequency to amplitude conversion:

- The FSK architectures with frequency to amplitude conversion is applicable to single-SC FSK, but it may be challenging to make the frequency to amplitude conversion work well with multi-subcarrier FSK.

  - Note: single-SC FSK refers to the waveform where each frequency segment has a single subcarrier, and multi-subcarrier FSK refers to the waveform where each frequency segment has multiple subcarriers, as described in the agreements for FSK-1 and FSK-2.

R1-2304250	[Draft] Reply LS to RAN4 on LP WUR architectures	Moderator (Apple)

Decision: As per email decision posted on April 28th, the draft LS is revised and endorsed as R1-2304288. Final LS is approved in R1-2304251.

L1 signal design and procedure for low power WUS

Agreement

- Capture in TR: From RAN1 perspective, LP-WUS and signals/channels used by MR can be within the same FR1 band.

  - At least LP-WUS and signals/channels by MR can be on the same carrier in the band

- Study further

  - Whether LP-WUS and signals/channels used by MR can be different carriers in the band

  - Details on the LP-WUS location within a carrier

  - Whether LP-WUS is applicable for TDD / FDD (with full duplex operation)

  - Band can be different than band of signals/channels used by MR

  - LP-WUS association with BWP

  - LP-WUS can be configurable within guard-band of a band (like NB-IoT)

Agreement

Update the RAN1#112 agreement as the following:

  - [time/frequency resources (including any guard bands), if applicable]

  - [total energy of LP-WUS across the time/frequency resources]

For Working assumption in place of the above deleted bullets:

  - Alt 1:

    - average EPRE within the [time]/frequency resources used for LP-WUS (including any guard bands)

    - time/frequency resources used for LP-WUS (including any guard bands)

  - Alt 2:

    - average EPRE within the [time]/frequency resources used for LP-WUS (including any guard bands)

  - SNR is calculated as average EPRE divided by power of noise [and interference].

  - Companies to report whether and how power pooling across and within MR OFDMA symbols is used.

  - FFS: PAPR applicable to LP-WUS

Agreement

Replace in RAN1#112 agreement

Companies to report

  - power consumption of the MR if false alarm probability/rate not fixed across MC-ASK, MC-FSK, and CP-OFDMA waveforms

with

  - receiver architecture type and its relative power consumption

Agreement

- For IDLE/INACTIVE mode study at least following candidates for content of LP-WUS

  - information on which user(s) is/are targeted by the LP-WUS

    - e.g. UE-group, -subgroup or -ID

  - FFS: cell information

  - FFS: SI change and ETWS/CMAS information, tracking area information, and RAN area information

- For CONNECTED mode, study at least following candidates for content of LP-WUS

  - information on which user(s) is/are targeted by the LP-WUS

    - e.g UE-group, -subgroup or -ID

  - indication to wake-up to PDCCH monitoring.

- Other information candidates are not precluded

- Study pros and cons of including above information to LP-WUS.

- Note: the information may be explicitly or implicitly indicated.

Agreement

- For RRC connected mode, the following is assumed for LP-WUS study in RAN1

  - RLM/BFD/CSI are performed by UE Main Radio (MR)

  - RRM measurements are performed by UE Main Radio (MR)

  - Ultra-deep sleep state is not allowed for MR.

- Study additional support of RRM measurement by LP-WUR for RRC connected mode

- Study RRC connected mode LP-WUS functionality/purpose/procedures

- Study RRC connected mode LP-WUS activation/deactivation procedures.

- Study RRC connected mode LP-WUS BW, whether same as IDLE/Inactive mode or different

- In RRC connected, study the relationship between LP-WUS and legacy UE power saving techniques.

Agreement

- Study further following alternatives to carry the LP-WUS information using:

  - Alt 1: by sequence(s) detection/selection

    - FFS sequence type

  - Alt 2: by encoded bits

    - FFS: what type of encoding scheme

    - FFS: with or without other bits (e.g. CRC/FCS)

  - Other alternatives are not precluded

- Study whether LP-WUS information needs to be preceded by known one or more sequence(s).

Agreement

At least for IDLE/Inactive mode, at least one BW-size <=5MHz is recommended to be supported for FR1

- Other BW sizes are not precluded

  - if additional BW-size(s) are recommended to be supported, BW-size can be up to 20MHz

- LP-WUS bandwidth size (including guard-bands) is assumed to be an integer number of PRBs

Agreement

Study further methods to modulate input signal of the DFT/Least-Square block for OOK-4, and methods to modulate input signal of N SCs for other MC-ASK/FSK schemes

- study methods with respect to

  - improving frequency diversity by flattening the spectrum, frequency repetition and frequency hopping

  - impact to dynamic range of RE power in frequency domain

  - FFS: impact to PAPR of generated time domain modulated MC-ASK/FSK symbol

  - improving robustness to timing error necessary spectrum adjustment for compatibility with CP-OFDM generation

Agreement

- Study techniques/mechanisms to enhance coverage performance of LP-WUS

- Study potential gains available as well as drawback(s) of the technique(s)/mechanisms(s), e.g. system overhead, increased complexity network energy consumption etc…

- Study potential issues and corresponding solutions for the case when LP-WUS coverage is insufficient

  - At least study fallback mechanisms where the Main Radio switches to legacy operation in case the channel condition of LP-WUS is not sufficient, e.g. below threshold.

RAN1 #113

R1-2305954	Draft TR 38.869 v020: Study on low-power wake up signal and receiver for NR	Rapporteur (vivo)

The TR is endorsed.

Evaluation on low power WUS

Agreement

Use the same channel specific assumptions as defined in TR38.830 for reference PUSCH for message3, i.e.,

| Parameter | Value |
| --- | --- |
| Frequency hopping | w/ or w/o frequency hopping |
| Number of UE transmit chains | 1, 2 (optional) |
| Number of DMRS symbol | w/o frequency hopping: 3, w/ frequency hopping: 2 for each hop |
| Waveform | DFT-s-OFDM |
| SCS | 30kHz for TDD, 15kHz for FDD. |
| HARQ configuration | Whether HARQ is adopted is reported by companies. |
| PUSCH duration | 14 OS |
| Number of PRBs | 2 |
| TBS | 56 bits |
| Other parameters | Reported by companies. |

Agreement

For reference setting for further study on LP-SS performance and resource overhead (including sync and/or measurement), companies to report the following used in their evaluations

- the number of slots or symbols per period

- the periodicty

- the functionality of the LP-SS

Agreement

----------------------------TP start for TR38.869 v0.1.0-------------------------------------------

6.3.2	Power model for LP-WUR (LR)

The following power model for LP-WUR is used for evaluation for FR1,

| Power State | Relative Power (unit) | Transition energy: (unit multiplied by ms) | Ramp-up time TLR, ramp-up (ms) |
| --- | --- | --- | --- |
| Off[1] | 0.001 / 0.02/ 1% of ON Power value 0.1/0.2/0.3, only for 10/20/30, for 0.1, [oscillator option 3/4] are not used for envelope detection based receiver | [TLR, ramp-up *(PON+POFF)/2] | TLR, ramp-up = FFS, and company to report TLR, ramp-up FFS: Relation between Receiver architecture and its relative power and value of TLR, ramp-up |
| On[2] | 0.01/0.05/0.1/0.2/0.5/1/2/4/10/20/30 - FFS: If other values are needed |  |  |

- FFS: whether further categorization/sub-categorization is needed and how.

- FFS: Mapping from values to a LP-WUR architecture or LP-WUR mode of operation

- For evaluation, 10/20/30 for LP-WUR ON power state are not used for envelope detection based receiver for LP-WUS monitoring.

- For evaluation, 10/20/30 for LP-WUR ON power state are used for OFDM receiver when noise figure is less than [MR noise figure + 2.5dB], [0.2/0.5/1/2/4] for LP-WUS can be assumed for other NF values larger than [MR noise figure + 2.5dB]

- FFS: LP-WUR power consumption values for FR2.

- Note1: A unit of power is defined to be the same for main receiver and LP-WUS receiver.

- Note2: the values provided is for the purpose of studying power saving gain, and the values can be further revisit and categorization depending on the receiver architecture discussion.

- Note3: For LP-WUR ‘on’ state, more than one values within the above range may be used for evaluation (e.g. for a single LP-WUR architecture)

- Note4:

  - For WUR Off value 0.001, oscillator option 1, 2, 3, 4 are not assumed and only RTC is maintained;

  - [For WUR Off value 0.02, only oscillator option 1, 2 can be assumed and only RTC can beis maintained; ]

  - [For other WUR Off value, oscillator option 1,2,3,4 can be assumed.]

- Note5: Up to companies to report whether same or different values are assumed for WUS monitoring and time/frequency synchronization.

----------------------------TP End-------------------------------------------

Agreement

Confirm the following WA with the following changes

Working Assumption

The following for usage of the clock is assumed for LP-WUR OFF/ON

| Assumption on LP-WUR OFF power | Assumptions on the clock usage |
| --- | --- |
| 0.001 | When LP-WUR is OFF - Time offset cumulated in the off period cannot be calculated based on the parameters of the oscillator option 1/2/3/4. RTC should be used(Only RTC is running during sleep.) When LP-WUR is ON, frequency offset and time offset calculation can follow the parameters of the oscillator option 1/2/3/4 [Note2] (cumulating based on the frequency drift and not exceed maximum frequency error) - The initial frequency offset when LP-WUR switches on can be set to the [FFS: maximum frequency error or a random value within the maximum frequency error] following the parameters of the oscillator option 1/2/3/4[Note2]. - When LP-WUR is synced with LP-SS/SSB or MR is used to assist to calibrate LP-WUR to correct the time/frequency error, residual frequency error Fr is assumed at the time when the synchronization/calibration is done. |
| TBD: value(s) >0.001 | For both LP-WUR OFF and ON - Time offset cumulated in the off period can be calculated based on the parameter of the oscillator option 1/2 or option 3/4[Note2]. RTC can be used too. - Frequency offset calculation can follow the parameter of the oscillator option 1/2 or option 3/4[Note2] (cumulating based on the second value in the value pair and not exceed maximum frequency error). When at the time point after LP-WUR is synced with LP-SS/SSB or if MR can assist to calibrate LP-WUR to correct the frequency error - Frequency offset is the Fr, which is residual frequency error from previous synchronization/calibration |

[Note1: Any additional LO/FLL/PLL could start running during LP-WUR On duration. The power consumption of any of those LO/FLL/PLL is captured in LP-WUR On power]

FFS: Note2: option 3/4 can only be assumed when LP-WUR ON power value and LP-WUR OFF power value>=TBD2, option 1/2 can only be assumed when LP-WUR ON power value and LP-WUR OFF power value>=TBD1

Note3: The clock error (of both RTC and LO) could be improved to be less than max ppm error of option 1,2,3,4 with clock calibation based on sync signal such as LP-SS or preamble.

Agreement

Observations:

For RRM with duty-cycled LP-WUS monitoring, the following observations are made with the assumption that - MR in ultra-deep sleep - Effective per UE paging arrival rate <=1% - LP-WUR duty cycle ratio <=2% - MR ramp-up time/transition energy option 1 (i.e., 400ms, 15000) - RRM relaxation is assumed for both serving and neighbouring cells Compared with i-DRX, LP-WUS operation with - No RRM relaxed - Compared with i-DRX with and without PEI, LP-WUS provide mean power saving gain ([-301%~-569%]) - MR relaxed < 8 times - Compared with i-DRX with and without PEI, LP-WUS provide mean power saving gain ([-10%~7%)) - 8 times<= MR relaxed <=16 times - Compared with i-DRX with and without PEI, LP-WUS provide mean power saving gain ([31%~60%]) - RRM relaxed > 16 times - Compared with i-DRX with and without PEI, LP-WUS provide mean power saving gain ([60~92%]) - RRM offload RRM to LR - Compared with i-DRX with and without PEI, LP-WUS provide mean power saving gain ([76%~92%]) Note: The ‘Effective per UE paging arrival rate’ is defined as (without taking FAR into account) - Per UE paging probability RE if LP-WUS is per UE paging - Per group paging probability RG = 1 – (1 – RE)N, if LP-WUS is per group paging (N is the number of UEs in the group)

There will be another observation for continuous monitoring case

Low power WUS receiver architectures

Agreement

Include the following in the reply LS to RAN4:

For LP-WUS/WUR evaluation purpose, RAN1 has not included the case when the WUS/WUR is same as NR channel bandwidth. As the starting point for link level simulations for LP-WUS, RAN1 has agreed on the following for gNB channel BW and LP-WUS BW:

| gNB Channel BW | 20MHz, FFS other values |
| --- | --- |
| LP-WUS BW | Option 1: - 5MHz including subcarriers for guard band - 4.32MHz (i.e.,12 RBs) for LP-WUS transmission for 30kHz SCS Option 2: - {2.16, 4.32} MHz including subcarriers for guard band - 1.44MHz, 2.88MHz (i.e.{4, 8} RBs) for LP-WUS transmission for 30kHz SCS FFS: other options are up to companies to report GB is symmetrically placed on each side of LP-WUS |

Agreement

Proposed observation 4-1: (FSK parallel receiver)

For FSK receiver based on parallel OOK receivers with heterodyne or zero-IF architecture,

- If no interference between the segments’ detectors is allowed, the frequency gap between two adjacent frequency segments should not be smaller than two times the maximum frequency offset, and at least two times of the max frequency offsets within the frequency gap should not be used by other DL signals/channels or other WUS signals.

- If some interference between the segments’ detectors is allowed, it can be possible to have frequency gap between two adjacent frequency segments smaller than two times the maximum frequency offset, where the gap is not used by other DL signals/channels or other WUS signals.

Agreement

Proposed observation 4-3: (FSK with frequency to amplitude conversion)

For the FSK architectures with frequency to amplitude conversion, the bandwidth between the frequency segments used for FSK transmissions may not be used for other LP-WUSs or legacy NR transmission in order to allow frequency to amplitude conversion to work properly.

Agreement

LS to RAN4 is endorsed (draft in R1-2306125). Final LS in R1-2306126

Agreement

For the LP WUR architectures analysis, in addition to LP-WUS detection, consider the following functions when necessary:

- Synchronization signal processing and time/frequency synchronization for LP-WUR

- RRM measurement at least for the serving cell

Agreement

For the baseband processing of the LP WUR architectures,

- The baseband processing may use Goertzel filters as an alternative for FFT to compute the signals for one or more tones. Tone energy is computed and a detection algorithm is used to detect the presence of LP-WUS. One example diagram is shown below:

  - This can be used with the receiver architecture for OFDMA-based signals/channels for OOK-3.

  - This can be used with heterodyne receiver architecture with IF envelope detection or the homodyne receiver architecture with baseband envelope detection for [OOK-1]/FSK-2.

- For the receiver architecture for OFDMA-based signals/channels,

  - The receiver architectures for OFDMA-based signals/channels can be used for OOK/ASK and FSK modulated LP-WUS

  - For sequence-based OFDM signals/channels, one example diagram with time domain correlator (without FFT) for LP-WUS detection is shown below:

L1 signal design and procedure for low power WUS

Agreement

- For at least RRM serving cell measurement performed by LP-WUR based on reference signal(s), RAN1 identified at least the following metrics for further study and evaluation (including feasibility, complexity, power consumption, etc)

  - LP-RSSI or Energy detection: linear average of total received power over a RSSI resource.

    - FFS RSSI resource.

  - LP-RSRP: linear average of received power of resource of reference signal(s) or signal(s) parts.

    - FFS resource of reference signal(s) or signal(s) parts

  - LP-SINR = LP-RSRP/(power of interference and noise)

    - FFS how to define “power of interference and noise”

  - LP-RSRQ= [N x] LP-RSRP/LP-RSSI, where N is the factor of resource size difference for evaluation LP-RSRP and LP-RSSI.

  - Accounting AGC accuracy, ADC of at least 4 bits is required.

- Note: Reference signal for performing measurements can be e.g. SSB (PSS/SSS/PBCH DMRS), LP-WUS-waveform sequence, LP-SS

- Note: The definition of metrics could be further refined based on future study

Agreement

Power pooling between OFDM symbols is not assumed for evaluation purposes. Average EPRE is defined per OFDM symbol.

Agreement

The following observations are to be captured in the TR

- At least for LP-WUR that cannot receive existing PSS/SSS, periodic LP-SS signal is beneficial for the following functionality.

  - RRM measurements by LP-WUR, if supported

  - at least coarse time synchronization of LP-WUR.

  - at least coarse frequency synchronization of LP-WUR.

- Additional periodic LP-SS system overhead depends on LP-SS periodicity, system BW, # of beams, and resource required to fulfil the target functionality, etc. Periodic signal if used for coarse synchronization may reduce overhead of signal preceding LP-WUS, if any. LP-SS can be designed to be common among UE groups (cell-specific) and such further reduce system overhead.

- For LP-WUR that can receive existing PSS/SSS potentially assisted by PBCH DMRS/TRS for synchronization, existing PSS/SSS potentially assisted by PBCH DMRS/TRS may be used for above functionality.

- Periodic LP-SS coverage should be equal or better than that of LP-WUS.

- For fine time and frequency synchronization, a signal (e.g. preamble) preceding or part of LP-WUS may be used.

Agreement

- For Idle/Inactive mode, study offloading of RRM measurements of serving cell to LP-WUR under certain conditions, if any, and relaxation of serving/neighboring cell RRM measurements in MR considering

- Periodic reference signal(s) is/are used for LR measurements.

- FFS: reference signal(s) to measure, e.g. PSS/SSS/PBCH DMRS, LP-WUS waveform sequence, LP-SS

- FFS: periodicity, content

- MR performs measurements

- Alt2: with relaxed periodicity if RRM measurement in MR is relaxed.

    - FFS: Condition for relaxation if any

    - Can apply for both neighboring and serving cell

- Alt3: only when reference signal(s) based measurements by LP-WUR satisfy certain condition(s), e.g. are below threshold.

    - FFS threshold.

    - Above MR measurement under certain conditions can apply for both neighboring and serving cell

    - Potentially with relaxation methods for MR neighboring cell measurement

- Other alternatives are not precluded

- FFS: Feasibility of RRM measurements of neighbor cells by LP-WUR

Agreement

- For waveform generation the following observations are made

  - Flat spectrum in frequency domain provides robustness against frequency selective fading compared to concentrated energy in frequency domain.

    - for OOK-4, sequence before DFT/LS with variation in phase via such as ZC, M-sequence or QAM sequence can achieve more flattened spectrum.

  - Sequences(s) used in LP-WUS symbol generation with different pulse shape or spectral shape may have different performance.

  - Knowledge of sequence(s) used in LP-WUS waveform generation may improve performance for at least a receiver with I/Q branches

- Further discuss the following potential observations for waveform generation:

  - When DFT is employed in OOK-4 (M>=2), -1/1 alternation in time or frequency shift in frequency domain may be needed to match CP-OFDM generation.

  - Pre-storing of the generated frequency domain samples at gNB may reduce complexity of waveform generation at gNB with memory requirement depending on number of possible combination. This may be up to gNB implementation.

  - quantization of generated waveform in frequency domain to existing constellation (e.g. 64QAM) has low impact on performance and reduces complexity. This may be up to gNB implementation.

  - Repetition of a sequence(s) used in LP-WUS generation in frequency can be used to improve diversity for MC-OOK and robustness against frequency offsets for MC-FSK.

For companies to consider for providing evaluation results

- Cross-waveform-comparison

  - OOK-1 M=1 and OOK-4 M=1 (may not need to be simulated, difference can be only in frequency domain sequence used)

  - OOK-1 with M x higher SCS than NR, and OOK-4 M

    - M=2,4

  - OOK-4 M=2 and OOK-2 M=2

  - OOK-3 M=1 and OOK-1 M=1

  - OOK-1 and OOK-2 M=2 with further reduced coderate/increased sequence length

  - OOK-1 and OOK-4 M=2 with further reduced coderate/increased sequence length

  - FSK1/2 M=1 (1bit per OFDMA symbol) and OOK-1 M=2

  - FSK1/2 M=2 (2bits per OFDMA symbol) and OOK-2 M=4

  - FSK1/2 M=2 (2bits per OFDMA symbol) and OOK-4 M=4

  - OFDMA and other waveforms with roughly matching T-F resources

  - Note: Above cases should result in same length of LP-WUS in OFDMA symbols and BW for both compared waveforms

- Manchester coding 1/2 is applied to OOK for at least encoded bits (payload).

- At least time and frequency impairments should be included.

  - residual time offset 0, 1, 2 and 4 us

  - residual frequency offset 0, 1, 2, 5 and 10

    - optional 50, 100 ppm

  - showing tolerance higher than above values is not precluded

- If further improvement of the signal generation for the agreed waveforms is applied, companies are to provide relevant details

- For evaluation of LP-SS accuracy, assume SNR at [-3dB] and LP-WUR noise figure should be reported

Agreement

- Study the following techniques/mechanisms to enhance coverage performance of LP-WUS

  - low complex channel coding

    - FEC

    - spreading code in time domain

    - time domain repetition

    - with combining before or after ED

    - time-domain interleaving

    - Note: Also Manchester coding can be considered as channel code

  - non-contiguous transmission in the frequency domain

  - frequency domain repetition

  - frequency-hopping

  - power-boosting

  - transmit diversity

  - study whether any above techniques could be transparent to UE.

Agreement

- For Idle/Inactive mode, following options for activation and deactivation of LP-WUS monitoring by LP-WUR for a UE can be considered for study

- Alt 1a:

  - gNB transmits legacy paging indication and LP-WUS

  - UE activation and/or deactivation of LP-WUS WUS monitoring is up to UE implementation.

  - This behavior may apply based on channel condition, e.g. when coverage is sufficient/insufficient.

- Alt 1b:

  - gNB transmits legacy paging indication and LP-WUS

  - UE activation and/or deactivation of LP-WUS monitoring is based on preconfigured criteria

  - This behavior may apply based on channel condition, e.g. when coverage is sufficient/insufficient.

- Alt 2:

  - activation and/or deactivation of LP-WUS monitoring in a cell is based on signalling.

- Paging misdetection performance shall not be impacted.

Agreement

- In RRC CONNECTED mode, study benefit of LP-WUS over existing Rel-15, R16, and R17 power saving techniques for following functionalities:

  - LP-WUS with similar functionality as R16 DCP.

  - LP-WUS activates/resumes PDCCH monitoring when LP-WUS is received.

    - interaction with legacy power saving techniques, if any

  - other functionalities are not precluded

  - for evaluation

    - companies to report

      - assumption on MR sleep state when LP-WUR is monitoring LP-WUS

        - deep sleep,

        - light sleep,

        - micro sleep

      - how to activate/deactivate LP-WUS monitoring and deactivate/activate PDCCH monitoring

      - LP-WUS waveform

- In RRC CONNECTED mode, LP-WUS monitoring can be activated/deactivated by at least one or more of

  - by gNB RRC signaling, with or without UE assistance.

  - by gNB L1/L2 LP-WUS activation/deactivation signaling, with or without UE assistance.

  - based on pre-configured condition(s), such as timer.

  - LP-WUS monitoring by UE is known to gNB, study whether it could be transparent to gNB.

  - other options are not precluded.

2.1.2	Remaining Open issues

- Conclude from RAN1 perspective on the study and evaluate wake-up signal designs to support wake-up receivers [RAN1, RAN4]

- Conclude from RAN1 perspective on the study and evaluate L1 procedures and higher layer protocol changes needed to support the wake-up signals [RAN2, RAN1].

- Conclude the study potential UE power saving gains compared to the existing Rel-15/16/17 UE power saving mechanisms and their coverage availability, as well as latency impact. System impact, such as network power consumption, coexistence with non-low-power-WUR UEs, network coverage/capacity/resource overhead should be included in the study [RAN1]

- Conclude from RAN1 perspective on the study for low-power wake-up receiver architectures [RAN1, RAN4]

2.2	RAN2

2.2.1	Agreements

RAN2#121bis-e

Aim to do every Q: Collect RAN2 text proposals in a single document during the following meeting(s) and send the document to RAN1 as the input to the TR 38.869.

Confirm that we follow R1 and include RRC idle/inactive/connected.

Ultra-deep-sleep = R2 understands for now that this is a power saving state (introduced by R1) to denote a state when the Main Receiver (MR) may sleep/turn off.

In scope: Use LPWUS with Idle / Inactive UE camping with reception of paging and other necessary transmissions (from serving cell), reusing if possible/reasonable concepts from earlier releases, where the LPWUS either wakes the UE to receive by MR, or it conveys information by itself, or both.

RAN2#122

RAN2 expect that different coverage LR/MR may have RAN2 impact, e.g. UE need to stop using LP WUS when moving out of LR coverage, other aspects FFS. What to cover (if anything) in TS 38.304 is FFS.

For UE in RRC_IDLE/RRC_INACTIVE state, it is FFS to what extent the network is or need to be aware of which receiver the UE uses MR/LR or both (for paging reception etc). A potential drawback of not knowing could be increased LP WUS load, a potential drawback of awareness is increased signalling.

RAN2 assumes that UE uses LP WUS when pre-configured condition(s) are fulfilled. 
(Other control methods not precluded)

RAN2 assumes that using subgrouping for LP-WUS could be beneficial to reduce false alarms rate (depend on L1 capacity to carry payload).

2.2.2	Remaining Open issues

The following open issues need to be addressed:

- Study and evaluate higher layer protocol changes needed to support the wake-up signals [RAN2, RAN1]

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

RAN4 #106bis-e

- General

- Reply LS to RAN1 on LP-WUS is approved [20]

- Topic summary on LP-WUS in [18]

- WF on LP-WUS was approved in [19]

Issue 2-1-1: Frequency range

Agreements:

  - RAN4 focus on FR1 frequency ranges first priority, 2.6GHz can be selected as an example band.

Issue 2-1-2: UE type

Agreements:

  - Based on RAN1 agreements, RAN4 should consider all the UE types mentioned in the SID, e.g. IoT devices, Wearable devices, and e-MBB devices. The cost aspect can also be considered for the design of LP-WUS/WUR scheme.

Issue 2-1-4: general views for WUR architectures

Agreements:

  - Further discuss WUR need to be capable of configuring the same raster point with main receiver.

  - WUS repetition is signal design which is RAN1 task, no RAN4 discussion is needed.

  - Architecture in P3 could belong to the variant of general architectures mentioned in RAN1 LS.

Issue 2-2-1: Guard RBs definition for LP-WUS

Agreements:

- RAN4 use guard RBs (if needed) for LP-WUS, which is Granularity of RB. The traditional guardband for NR channel bandwidth defined in TS 38.101-1 should not be changed.

  - For case when WUS is smaller than NR channel bandwidth

    - For case 2-1, the LP-WUS guard RB is number RBs between LP-WUS and NR signals (edge of WUR RB location to nearest edge of eMBB RB)

    - For case 2-2, the WUS is placed at the edge of the NR channel bandwidth, i.e. the lowest/highest RB of WUS with guard RBs is aligned with the lowest/highest NR transmission bandwidth configuration in spec TS 38.101-1.

  - [For case when the WUS/WUR is same as NR channel bandwidth]

    - For case 1, the LP-WUS guard RBs is number RBs between LP-WUS and traditional guardband (edge of WUR RB location to Outermost of NRB)

    - RAN4 should further check with RAN1 for this case

- FFS whether the guard RBs should be symmetric within the WUS channel bandwidth.

Issue 2-2-2: Whether guard RBs is needed for LP-WUR

Agreement:

- How many RBs (if needed) for guard is FFS. RAN4 should further evaluate this number based on the cases identified in issue 2-2-1.

- The size of guard RBs from implementation perspective for LP-WUS should be determined in RAN4.

Issue 2-3-1: General evaluation framework for both ACS and ASCS

Agreement:

- The following aspects can be starting point for further discussions

- Framework in RAN4 that the ACS and ASCS value can be evaluated based on the following aspects:

  - Typical filter characteristic, e.g. filter order, pass BW, cut-off frequency

  - Guard RB size within LP-WUS channel bandwidth

  - RF impairment can also be considered

- Averaged power attenuation at ACS or ASCS frequency range

- FFS whether SINR of the wanted signal at detector input is needed

- FFS whether use ICS to instead ASCS

- FFS Coexistence-simulation-based framework can also be considered

  - FFS on details of coexistence study (if needed) of LP-WUS

  - Coverage should be considered

Issue 2-3-2: LP-WUS evaluation scenarios for study purpose

Agreements:

- Consider a limited set of WUS scenarios in table below for study purpose in RAN4

Table 1: LP-WUS evaluation scenarios

| NR RF channel BW | 5MHz for 1.4MHz WUS; 20MHz/100MHz for 5MHz WUS |
| --- | --- |
| Guardband of NR channel | Unchanged, defined in Clause 5.3.3 in TS 38.101-1 |
| WUS BW within NR channel | 1.44MHz, 5.04 MHz |
| WUS RB allocation (Note 1) | [6] RB in 1.44 MHz, total 8 RBs, or other number of RBs [24] RB in 5.04 MHz, total 28 RBs, or other number of RBs |
| WUS placement within NR channel | 3 cases: - case 1: Center; - case 2: edge; - case 3: between center and edge of NR channel |
| Guard RB size of LP-WUS | - 0 RB, 1RB at each side, 2RBs at each side, or other number of RBs. - Asymmetric guard RB can also be considered |
| ACS interferer | According to RF CBW |
| Filter characteristic | 2nd to 5th order Butterworth Both analog and digital filter can be considered |
| Filter passband BW | At least WUS bandwidth (number of RBs), depends on guard RB size |
| LO frequency | Case 1: In the middle of WUS (modeling fixed WUS position) Case 2: In the middle of RF channel (modeling flexible WUS location) |
| Target ACS | TBD |
| Target ASCS | TBD |
| Target WUS SNR | TBD |
| RF impairment | FFS |
| Note 1: the maximum number of allocated WUS RBs, depends on how many Guard RBs are needed. 5MHz WUS within 5MHz NR CBW is not considered currently. |  |

Issue 2-3-3: How to determine guard RBs for LP-WUS

Agreements:

- RAN4 can perform more analysis based on the framework in issue 2-3-1 and selected scenarios in 2-3-2, and further discuss how to determine guard RBs next meeting.

Issue 2-3-4: Whether WUS can be flexibly located within the NR carrier

Agreements:

- FFS whether LP-WUS can be flexible or partially flexible located within NR carrier.

  - pros and cons of flexible WUS location can be studied

Issue 2-3-6: RF impairment impacts

Agreements:

- ACS, ASCS and guard RBs study can consider the receiver RF impairments and the required wake-up signal SNR.

- FFS whether RAN4 should agree on a phase noise profile for wake-up receiver study

- FFS on the CFO assumed in simulation

- FFS on other receiver RF impairment modeling.

Issue 2-5-1: Whether and which power boosting level RAN4 should study LP-WUS power boosting

Agreement:

- RAN4 should study the power boosting if triggered by RAN1, to check whether the values are feasible from RAN4 perspective.

Issue 2-5-3: other gNB impacts

Agreements:

- RAN4 recommends RAN1 to prioritize signal design which allow re-use of current gNB HW.

Issue 2-6-1: Whether a dedicated band for WUS is needed

Agreement:

- Wait for RAN1 response for further discussion and decision.

Issue 2-7-1: SNR evaluation activity in RAN4

Agreements:

- RAN1 is performing SNR evaluation, the WUS SNR analysis can be done in RAN1. RF impairment aspects, e.g. frequency error and ADC sampling accuracy, if identified and confirmed, can be sent to RAN1 for consideration

Issue 2-8-1: Whether make down-selection is needed in RAN4

Agreement:

- RAN4 further evaluate the pros and cons of each architecture based on agreed framework and selected scenario. Make decision on architecture down-selection next meeting and send decisions to RAN1.

Issue 3-4: other receiver architectures for WUR

Agreement:

- RAN4 focus on the discussions on LS related issues.

RAN4 #107

- General

- Topic summary on LP-WUS in [14]

- Ad-hoc meeting minutes in [16]

- WF on LP-WUS was approved in [15]

Issue 1-1-1: Refinement of ACS evaluation framework for LP-WUR in RAN4

Agreement:

- Focus on the issues in the RAN1 LS.

- For ACS evaluation, focus on the evaluation of guard RB rather than ACS requirements

  - Take implementation complexity into account

Issue 1-1-2: Target ACS value for LP-WUR receiver

Agreement:

- The methodology for guard RB is that at first conclude the relationship between guard RB and adjacent channel selectivity.

- WUR ACS should be further discussed in the context of the guard RB design and main receiver test requirement.

Issue 1-1-3: Required number of guard RBs for LP-WUS ACS

Agreement:

- Companies provide the analyzed results with the RF impairment assumptions. RAN4 target to make decision on required number of guard RBs next meeting.

- RF impairments and power cost impacts can be claimed by companies used in the analysis

- For each RF impairment could be reported for different RF architecture

- Companies are encouraged to provide the text proposals for RAN4 RF architecture evaluation.

Issue 1-1-4: Whether guard RBs should be symmetric

Agreement:

- No need to restrict symmetric guard RBs within the WUS channel bandwidth

Issue 1-1-5: Whether ACS Guard RB at channel edge should be empty RB, or can also be used for NR signal

Agreement:

- RAN4 could further discuss whether the guard RB for WUS ACS could be used for NR.

Issue 1-1-6: Filter implementation

Agreement:

- The possible degradation of filter rejection for real implementation can be counted in evaluation of guard RBs for LP-WUS

Issue 1-1-7: WUR RF impairments impacts

Agreement:

- At least, the CFO should be considered, and the assumed value needs to be reported by companies next meeting.

Issue 1-2-1: ASCS evaluation

Agreements:

- RAN4 should define a detailed description for ASCS metric for evaluation purpose, i.e., similar to ACS, for 5MHz WUS, the ACSC BWinterference is set as 5MHz, for both ~5MHz and ~1.4MHz WUS cases, as a starting point.

Issue 1-2-3: Guard RBs for LP-WUS ASCS

Agreement:

- The methodology for adjacent sub-carrier selectivity is that at first conclude the relationship between guard RB and adjacent sub-carrier selectivity.

- WUR ASCS should be further discussed in the context of the guard RB design

  - Assume the same PSD with WUS signal

    - Power boosting evaluation for BS is not precluded

- FFF whether ASCS evaluation should consider two different cases, e.g. high SNR and Low SNR

Issue 1-2-4: WUS location within the carrier

Agreements:

- Study UE and filter complexity and power consumption due to flexible WUS frequency location within the NR carrier except the traditional minimum guard-band of NR channel

- The guard RBs within WUS should not be overlapped with NR guardband

- The WUS flexibility vs UE and filter complexity is aimed to be documented in the TP to RAN1 TR and sent to RAN1

Issue 1-4-1: LP-WUS power boosting

Agreement:

  - Study whether gNB can boost WUS of 24 RB with X dB., e.g X = 3 or 6 dB based on the information from RAN1 LS in R4-2307012.

Issue 1-5-1: dedicated band for LP-WUS operation

Agreement:

  - Dedicated band should be global operation band with commercial network proposed by operator or spectrum management organization

  - Dedicated band considered together with RF ED architecture

Issue 1-6-1: Variant of different LP-WUR architectures

Agreement:

  - As long as the variant LP-WUR architectures belong to the architectures mentioned in RAN1 LS, they can be considered in RAN4 evaluation

Issue 1-6-2: LP-WUR architectures down selection

Agreement:

  - RAN4 could make down-selection based on the analysis outcome from issue 1-1, 1-2 and 1-3, in future meetings.

Agreement:

  - LP-WUR RF evaluation could consider all possible LP-WUS waveforms identified by RAN1.

2.4.2	Remaining Open issues

The following open issues need to be addressed:

- From RAN4 perspective, study and evaluate low-power wake-up receiver architectures [RAN1, RAN4]

- From RAN4 perspective, study and evaluate wake-up signal designs to support wake-up receivers [RAN1, RAN4]

- Final LS feedback to RAN1 on LP-WUR architecture

- RAN4 TPs on LP-WUR RF aspects to TR

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN1 #113:

- R1-2304355	Discussion on LP-WUS Receiver Architectures	FUTUREWEI

- R1-2304356	LP-WUS Physical Signal Design and Performance	FUTUREWEI

- R1-2304415	Low Power WUS receiver architectures	Nokia, Nokia Shanghai Bell

- R1-2304417	L1 signal design and procedures for low power WUS	Nokia, Nokia Shanghai Bell

- R1-2304441	Discussion on evaluation on LP-WUS	InterDigital, Inc.

- R1-2304442	Discussion on LP-WUS receiver architectures	InterDigital, Inc.

- R1-2304501	Remaining issues on low power wake-up receiver architecture	vivo

- R1-2304520	L1 signal design and procedure for low power WUS	TCL Communication Ltd.

- R1-2304530	Evaluation on LP-WUS	ZTE, Sanechips

- R1-2304531	LP-WUS receiver architectures	ZTE, Sanechips

- R1-2304532	LP-WUS design and related procedure	ZTE, Sanechips

- R1-2304579	Discussion on L1 signal design and procedure for low power WUS	Spreadtrum Communications

- R1-2304618	Evaluations for LP-WUS	Huawei, HiSilicon

- R1-2304619	Discussion on architecture of LP-WUS receiver	Huawei, HiSilicon

- R1-2304620	Further details on signal design and procedure for LP-WUS	Huawei, HiSilicon

- R1-2304714	Remaining issues of Deployment scenarios and evaluation methodologies and preliminary performance results of LP-WUR	CATT

- R1-2304715	Low-Power WUS receiver Architectures and its performance	CATT

- R1-2304716	Physical layer signals/procedures and higher layer protocol for Low-Power WUR	CATT

- R1-2304797	Evaluation of LP-WUS and Performance Results	FUTUREWEI

- R1-2304803	Evaluations on LP WUS	Intel Corporation

- R1-2304804	Discussions on L1 signal design and procedure for LP-WUS	Intel Corporation

- R1-2304864	Discussion on signal design and procedure for LP-WUS	China Telecom

- R1-2304882	Evaluation on low power WUS	xiaomi

- R1-2304883	Discussions on L1 signal design and procedure for low power WUS	xiaomi

- R1-2304994	Discussion on L1 signal design and procedure for LP-WUS	NEC

- R1-2305013	Discussion on L1 signal design and procedure for low power WUS	EURECOM

- R1-2305051	Evaluation of low power WUS	Sony

- R1-2305052	On L1 signal design and procedures for low power WUS	Sony

- R1-2305055	On L1 signal design and procedure for LP-WUS	Vodafone

- R1-2305114	Discussion on L1 signal design and procedure for LP-WUS	CMCC

- R1-2305146	Discussion on evaluation for LP-WUS	LG Electronics

- R1-2305147	Discussion on L1 signal design and procedure for LP-WUS	LG Electronics

- R1-2305266	On low power wake-up receiver architectures	Apple

- R1-2305267	Summary #1 on LP WUR architectures	Apple

- R1-2305268	Summary #2 on LP WUR architectures	Apple

- R1-2305269	Summary #3 on LP WUR architectures	Apple

- R1-2305270	On the L1 signal design and procedures for low power wake-up signal	Apple

- R1-2305309	Discussion on L1 signal design and procedure for low power WUS	Sharp

- R1-2305359	Receiver architecture for LP-WUS	Qualcomm Incorporated

- R1-2305360	L1 signal design and procedures for LP-WUR	Qualcomm Incorporated

- R1-2305450	Evaluation for lower power wake-up signal	OPPO

- R1-2305451	Discussion on low power WUS receiver	OPPO

- R1-2305535	Evaluation on LP-WUS/WUR	Samsung

- R1-2305536	Receiver architecture for LP-WUS	Samsung

- R1-2305537	Signal design and procedure for LP-WUS	Samsung

- R1-2305576	Low power WUS receiver architectures	Ericsson

- R1-2305577	L1 signal design and procedure for low power WUS	Ericsson

- R1-2305615	Discussion on L1 signal design and procedure for low power WUS	NTT DOCOMO, INC.

- R1-2305652	Evaluation on low power WUS	MediaTek Inc.

- R1-2305653	Low power WUS receiver architectures	MediaTek Inc.

- R1-2305654	L1 signal design and procedure for low power WUS	MediaTek Inc.

- R1-2305767	Discussion on low power wake up receiver architectures	Panasonic

- R1-2305768	Discussion on low power wake up signal design	Panasonic

- R1-2305854	On LP-WUS signal design	Nordic Semiconductor ASA

- R1-2305919	Discussion on the L1 signal design and procedure for low power WUS	Lenovo

- R1-2305952	FL summary #1 of evaluation methodologies on LP-WUS/WUR	Moderator (vivo)

- R1-2305953	Summary of  evaluation results #1	Moderator (vivo)

- R1-2305954	Draft TR 38.869 v020: Study on low-power wake up signal and receiver for NR	Rapporteur (vivo)

- R1-2305963	Discussion on evaluation on low power WUS	Spreadtrum Communications

- R1-2305965	Design consideration on lower power wake-up signal and procedure	OPPO

- R1-2305974	Low power WUS evaluations	Ericsson

- R1-2305976	Low power WUS Evaluation Methodology	Nokia, Nokia Shanghai Bell

- R1-2306012	On performance evaluation for low power wake-up signal	Apple

- R1-2306013	Discussion on physical signal and procedure for low power WUS	vivo

- R1-2306077	Evaluation methodology for LP-WUS	Qualcomm Incorporated

- R1-2306084	Discussion on L1 signal design and procedure for LP-WUS	InterDigital, Inc.

- R1-2306108	Summary#1 of discussions on L1 signal design and procedure for low power WUS	Moderator (Nordic Semiconductor ASA)

- R1-2306126	Reply LS to RAN4 on LP WUR architectures	RAN1, Apple

- R1-2306129	Evaluation methodologies and results for LP-WUS/WUR	vivo

- R1-2306133	Summary#2 of discussions on L1 signal design and procedure for low power WUS	Moderator (Nordic Semiconductor ASA)

- R1-2306181	Summary#3 of discussions on L1 signal design and procedure for low power WUS	Moderator (Nordic Semiconductor ASA)

- R1-2306195	FL summary #2 of evaluation methodologies on LP-WUS/WUR	Moderator (vivo)

- R1-2306204	Summary #4 on LP WUR architectures	Apple

- R1-2306234	Summary#4 of discussions on L1 signal design and procedure for low power WUS	Moderator (Nordic Semiconductor ASA)

- R1-2306251	FL Summary (final) of evaluation results for RAN1#113  on LP-WUS/WUR	Moderator (vivo)

RAN1 #112-bis:

- R1-2302331	Evaluation of LP-WUS and Performance Results	FUTUREWEI

- R1-2302332	LP-WUS Physical Signal Design	FUTUREWEI

- R1-2302339	Evaluations for LP-WUS	Huawei, HiSilicon

- R1-2302340	Discussion on architecture of LP-WUS receiver	Huawei, HiSilicon

- R1-2302341	Signal design and procedure for LP-WUS	Huawei, HiSilicon

- R1-2302391	Discussion on low power wake up receiver architectures	Panasonic

- R1-2302409	L1 signal design and procedure for low power WUS	TCL Communication Ltd.

- R1-2302507	Discussion on low power wake-up receiver architecture	vivo

- R1-2302508	Discussion on physical signal and procedure for low power WUS	vivo

- R1-2302570	Evaluation for lower power wake-up signal	OPPO

- R1-2302571	Discussion on low power WUS receiver	OPPO

- R1-2302572	Design consideration on lower power wake-up signal and procedure	OPPO

- R1-2302621	Discussion on evaluation on low power WUS	Spreadtrum Communications

- R1-2302622	Discussion on L1 signal design and procedure for low power WUS	Spreadtrum Communications

- R1-2302687	Remaining issues of Deployment scenarios and evaluation methodologies and preliminary performance results of LP-WUR	CATT

- R1-2302688	Low-Power WUS receiver Architectures and its performance	CATT

- R1-2302689	Physical layer signals/procedures and higher layer protocol for Low-Power WUR	CATT

- R1-2302815	Evaluations on LP-WUS	Intel Corporation

- R1-2302816	Discussion on LP-WUS receiver architecture	Intel Corporation

- R1-2302817	Discussions on L1 signal design and procedure for LP-WUS	Intel Corporation

- R1-2302827	Discussion on evaluation on LP-WUS	InterDigital, Inc.

- R1-2302828	Discussion on LP-WUS receiver architectures	InterDigital, Inc.

- R1-2302829	Discussion on L1 signal design and procedure for LP-WUS	InterDigital, Inc.

- R1-2302861	Evaluation of low power WUS	Sony

- R1-2302862	On L1 signal design and procedures for low power WUS	Sony

- R1-2302890	Low power WUS Evaluation Methodology	Nokia, Nokia Shanghai Bell

- R1-2302891	Low Power WUS receiver architectures	Nokia, Nokia Shanghai Bell

- R1-2302892	L1 signal design and procedures for low power WUS	Nokia, Nokia Shanghai Bell

- R1-2302948	Evaluation on LP-WUS	ZTE, Sanechips

- R1-2302949	LP-WUS receiver architectures	ZTE, Sanechips

- R1-2302950	LP-WUS design and related procedure	ZTE, Sanechips

- R1-2302968	Evaluation on low power WUS	xiaomi

- R1-2302969	Discussions on L1 signal design and procedure for low power WUS	xiaomi

- R1-2303061	L1 signal design and procedure for low-power WUS	Sharp

- R1-2303150	Evaluation on LP-WUS/WUR	Samsung

- R1-2303151	Receiver architecture for LP-WUS	Samsung

- R1-2303152	Signal design and procedure for LP-WUS	Samsung

- R1-2303255	Discussion on L1 signal design and procedure for LP-WUS	CMCC

- R1-2303333	Low power WUS receiver architectures	MediaTek Inc.

- R1-2303334	L1 signal design and procedure for low power WUS	MediaTek Inc.

- R1-2303421	Discussion on L1 signal design and procedure for low power WUS	EURECOM

- R1-2303429	Discussion on evaluation for LP-WUS	LG Electronics

- R1-2303430	Discussion on L1 signal design and procedure for LP-WUS	LG Electronics

- R1-2303505	On performance evaluation for low power wake-up signal	Apple

- R1-2303506	On low power wake-up receiver architectures	Apple

- R1-2303507	On the L1 signal design and procedures for low power wake-up signal	Apple

- R1-2303537	On LP-WUS evaluation	Nordic Semiconductor ASA

- R1-2303538	On LP-WUS signal design	Nordic Semiconductor ASA

- R1-2303612	Evaluation methodology for LP-WUS	Qualcomm Incorporated

- R1-2303613	Receiver architecture for LP-WUS	Qualcomm Incorporated

- R1-2303614	L1 signal design and procedures for LP-WUR	Qualcomm Incorporated

- R1-2303673	Discussion on L1 signal design and procedure for LP-WUS	NEC

- R1-2303729	Discussion on low power WUS receiver architectures	NTT DOCOMO, INC.

- R1-2303730	Discussion on L1 signal design and procedure for low power WUS	NTT DOCOMO, INC.

- R1-2303759	Low power WUS evaluations	Ericsson

- R1-2303760	Low power WUS receiver architectures	Ericsson

- R1-2303761	L1 signal design and procedure for low power WUS	Ericsson

- R1-2303808	Discussion on the L1 signal design and procedure for low power WUS	Lenovo

- R1-2303894	Discussion on low power wake up signal design	Panasonic

- R1-2303897	Evaluation methodologies for R18 LP-WUS/WUR	vivo

- R1-2303900	Discussion on signal design and procedure for LP-WUS	China Telecom

- R1-2303941	Summary #1 on LP WUR architectures	Moderator (Apple)

- R1-2303942	Summary #2 on LP WUR architectures	Moderator (Apple)

- R1-2303943	Summary #3 on LP WUR architectures	Moderator (Apple)

- R1-2304036	Summary#1 of discussions on L1 signal design and procedure for low power WUS	Moderator (Nordic Semiconductor ASA)

- R1-2304057	Evaluation on low power WUS	MediaTek Inc.

- R1-2304076	FL summary #1 of evaluation methodologies on LP-WUS/WUR	Moderator (vivo)

- R1-2304144	Summary#3 of discussions on L1 signal design and procedure for low power WUS	Moderator (Nordic Semiconductor ASA)

- R1-2304150	FL summary #2 of evaluation methodologies on LP-WUS/WUR	Moderator (vivo)

- R1-2304151	FL summary #1 of evaluation results on LP-WUS/WUR	Moderator (vivo)

- R1-2304248	Summary#4 of discussions on L1 signal design and procedure for low power WUS	Moderator (Nordic Semiconductor ASA)

- R1-2304249	Summary #4 on LP WUR architectures	Moderator (Apple)

- R1-2304251	Reply LS to RAN4 on LP WUR architectures	RAN1, Apple

- R1-2304269	Collection of LLS results on low power WUS	Moderator (Nordic Semiconductor ASA)

- R1-2304287	Final summary of evaluation methodologies on LP-WUS/WUR	Moderator (vivo)

RAN2#121bis-e:

- R2-2302661	Scope of Rel-18 SI on LP-WUS/WUR	vivo (Rapporteur)	discussion	Rel-18	FS_NR_LPWUS

- R2-2303462	Update of TR 38.869 for LP-WUS WUR	vivo (Rapporteur)	discussion	Rel-18	FS_NR_LPWUS

- R2-2303463	Work Plan for Rel-18 SI on LP-WUS/WUR	vivo (Rapporteur)	discussion	Rel-18	FS_NR_LPWUS

- R2-2302977	Impact of LP-WUR in RRC Idle/Inactive	Intel Corporation	discussion	Rel-18	FS_NR_LPWUS

- R2-2302662	Discussion on LP-WUS/WUR in RRC_Idle/Inactive	vivo	discussion	Rel-18	FS_NR_LPWUS

- R2-2302518	Use of low-power receiver in RRC Idle/Inactive	Qualcomm Incorporated	discussion	Rel-18	FS_NR_LPWUS

- R2-2303747	Discussion on impact to IDLE/INACTIVE procedures to support LP-WUR	SAMSUNG R&D INSTITUTE INDIA	discussion	Rel-18

- R2-2302706	General considerations on the procedure of LP-WUS	Xiaomi Communications	discussion

- R2-2302801	On low-power wake-up signal in RRC IDLE and INACTIVE	Nokia, Nokia Shanghai Bell	discussion	Rel-18	FS_NR_LPWUS

- R2-2303469	High layer procedures for low-power WUS in IDLE and INACTIVE state	Huawei, HiSilicon	discussion	Rel-18	FS_NR_LPWUS

- R2-2302827	Considerations on RAN2 impacts of LP-WUS	ZTE Corporation, Sanechips	discussion	Rel-18	FS_NR_LPWUS

- R2-2302828	Paging mechanism with LP-WUS	ZTE Corporation, Sanechips	discussion	Rel-18	FS_NR_LPWUS

- R2-2302707	Discussiong on LP-WUS monitoring	Xiaomi Communications	discussion

- R2-2302542	Discussion on LP-WUR’s operation	OPPO	discussion	Rel-18	FS_NR_LPWUS

- R2-2302981	Impact of LP-WUR in RRC Connected mode	Intel Corporation	discussion	Rel-18	FS_NR_LPWUS

- R2-2302519	Use of low-power receiver in RRC Connected	Qualcomm Incorporated	discussion	Rel-18	FS_NR_LPWUS

- R2-2302537	Discussion on RRM measurement for LP-WUR	OPPO	discussion	Rel-18	FS_NR_LPWUS

- R2-2302663	Discussion on LP-WUS/WUR in RRC_Connected	vivo	discussion	Rel-18	FS_NR_LPWUS

- R2-2302777	Discussion on general aspect for LPWUS from RAN2 perspective 	NEC Corporation	discussion	Rel-18	FS_NR_LPWUS

- R2-2302984	Discussion on LP-WUS impact on higher layer procedures	CATT	discussion	Rel-18	FS_NR_LPWUS

- R2-2303209	Low-power WUS in RRC_CONNECTED	Nokia, Nokia Shanghai Bell	discussion

- R2-2303423	RAN2 impact on LP-WUS	Apple	discussion	Rel-18	FS_NR_LPWUS

- R2-2303493	RAN2 impacts to support LP-WUS	Huawei, HiSilicon	discussion	Rel-18	FS_NR_LPWUS

- R2-2303750	Discussion on impact to Connected mode procedures to support LP-WUR	SAMSUNG R&D INSTITUTE INDIA	discussion	Rel-18

- R2-2304067	LP-WUS design and L1 procedure	Ericsson	discussion	Rel-18	FS_NR_LPWUS

- R2-2304068	LP-WUR Higher-Layer Aspects	Ericsson	discussion	Rel-18	FS_NR_LPWUS

RAN2#122

- R2-2305745	Updated scope clarification of Rel-18 SI on LP-WUS/WUR	vivo (Rapporteur)	discussion	Rel-18	FS_NR_LPWUS

- R2-2305746	Work Plan for Rel-18 SI on LP-WUS/WUR	vivo (Rapporteur)	discussion	Rel-18	FS_NR_LPWUS

- R2-2305747	Update of TR 38.869 for LP-WUS WUR	vivo (Rapporteur)	discussion	Rel-18	FS_NR_LPWUS

- R2-2304923	Discussion on LP-WUS WUR in RRC idle/inactive	vivo	discussion	Rel-18	FS_NR_LPWUS

- R2-2304714	Use of low-power receiver in RRC Idle/Inactive	Qualcomm Incorporated	discussion	Rel-18	FS_NR_LPWUS

- R2-2306060	MR/LR UE behaviours for paging and mobility in RRC_IDLE/INACTIVE state	Huawei, HiSilicon	discussion	Rel-18	FS_NR_LPWUS

- R2-2306238	LP-WUS/WUR for RRC Idle and Inactive	Ericsson	discussion	Rel-18	FS_NR_LPWUS

- R2-2305903	LP-WUS in RRC IDLE and INACTIVE	Nokia, Nokia Shanghai Bell	discussion	Rel-18	FS_NR_LPWUS

- R2-2304936	Discussion on LP-WUS in RRC_IDLE&INACTIVE state	CATT	discussion	Rel-18	FS_NR_LPWUS

- R2-2305960	RAN2 impacts of LP-WUS in idle or inactive mode	ZTE Corporation, Sanechips	discussion	Rel-18	FS_NR_LPWUS

- R2-2304748	Discussion on RRM measurement for LP-WUR	OPPO	discussion	Rel-18	FS_NR_LPWUS

- R2-2306162	RAN2 impact on LP-WUS in IDLE/INACTIVE state	Apple	discussion	Rel-18	FS_NR_LPWUS

- R2-2306482	On impact to IDLE/INACTIVE procedures to support LP-WUR	SAMSUNG R&D INSTITUTE INDIA	discussion	Rel-18

- R2-2305000	General considerations on the procedure for RRC_IDLE_INACTIVE	Xiaomi Communications	discussion

- R2-2305528	Considerations on LP-WUR in RRC Idle/Inactive mode	Sony	discussion	Rel-18	FS_NR_LPWUS

- R2-2304988	Discussion on the considerations for LPWUS in RRC_IDLE INACTIVE 	NEC Corporation	discussion	Rel-18	FS_NR_LPWUS

- R2-2304715	Use of low-power receiver in RRC Connected	Qualcomm Incorporated	discussion	Rel-18	FS_NR_LPWUS

- R2-2304750	Discussion on LP-WUR’s operation	OPPO	discussion	Rel-18	FS_NR_LPWUS

- R2-2304924	Discussion on LP-WUS WUR in RRC connected	vivo	discussion	Rel-18	FS_NR_LPWUS

- R2-2304937	Discussion on LP-WUS in RRC_CONNECTED state	CATT	discussion	Rel-18	FS_NR_LPWUS

- R2-2304989	Discussion on the considerations for LPWUS in RRC_CONNECTED 	NEC Corporation	discussion	Rel-18	FS_NR_LPWUS

- R2-2304999	Discussing on LP-WUS monitoring for RRC_Connected	Xiaomi Communications	discussion

- R2-2305473	High layer procedures for LP-WUS in RRC_CONNECTED state	Huawei, HiSilicon	discussion	Rel-18	FS_NR_LPWUS

- R2-2305961	RAN2 impacts of LP-WUS in connected mode	ZTE Corporation, Sanechips	discussion	Rel-18	FS_NR_LPWUS

- R2-2306239	LP-WUS/WUR for RRC Connected	Ericsson	discussion	Rel-18	FS_NR_LPWUS

- R2-2306489	On impact to Connected mode procedures to support LP-WUR	SAMSUNG R&D INSTITUTE INDIA	discussion	Rel-18

- R2-2306312	LP_WUS in RRC_CONNECTED	Nokia, Nokia Shanghai Bell	discussion

RAN4#106bis:

- R4-2304035	Evaluation of wake-up signal designs	Nokia, Nokia Shanghai Bell

- R4-2304103	RF aspects of low-power wake up receiver	Nokia, Nokia Shanghai Bell

- R4-2304196	discussion on low power WUS architectures	CMCC

- R4-2304283	Low-power wake-up receiver RF aspects	Qualcomm Inc.

- R4-2304342	On low-power wake-up signal and receiver for NR	Apple

- R4-2304722	Views on LP-WUR architectures	Samsung

- R4-2305110	Further discussions on low-power Wake-up Receiver architectures	vivo

- R4-2305111	Discussions on low-power Wake-up Signal designs	vivo

- R4-2305112	[draft] reply LS to RAN1 on low-power wake-up receiver architectures	vivo

- R4-2305126	Views on LP-WUR/LP-WUS	ZTE Corporation

- R4-2305567	Further consideration on LP-WUS/WUR	Huawei, HiSilicon

- R4-2305639	LS reply on low-power wake-up receiver architectures	Ericsson

- R4-2305640	Evaluation of wake-up signal designs	Ericsson

- R4-2305641	Evaluation of Low power wake-up receiver architectures	Ericsson

- R4-2305766	Views on low-power wake-up signal and receiver for NR	Sony

- R4-2305783	Further discussion on LP-WUR architecture	MediaTek Inc.

- R4-2306215	Topic summary for [106-bis-e][136] FS_NR_LPWUS	Moderator (Vivo)

- R4-2306298	Topic summary for [106-bis-e][136] FS_NR_LPWUS	Moderator (Vivo)

- R4-2306617	WF on LP-WUS	Vivo

- R4-2306618	reply LS to RAN1 on low-power wake-up receiver architectures	vivo

RAN4#107:

- R4-2307147	Further consideration on LP-WUS/WUR	Huawei, HiSilicon

- R4-2307249	Evaluation of Low power wake-up receiver architectures	Nokia, Nokia Shanghai Bell

- R4-2307316	Evaluation of wake-up signal designs 	Nokia, Nokia Shanghai Bell

- R4-2307460	Low-power wake-up receiver RF aspects	Qualcomm Incorporated

- R4-2308179	Views on LP-WUR/LP-WUS	ZTE Corporation

- R4-2308198	discusson on low power WUS	CMCC

- R4-2308260	Discussions on low-power Wave-up Receiver architectures	vivo

- R4-2308261	Reply LS to RAN1 on low-power wake-up receiver architectures	vivo

- R4-2308365	Further discussion on LP-WUR architecture	MediaTek Inc.

- R4-2309033	Views on low-power wake-up signal and receiver for NR	Sony

- R4-2309054	On low-power wake-up signal and receiver for NR	Apple

- R4-2309203	LS reply on low-power wake-up receiver architectures	Ericsson

- R4-2309204	Evaluation of Low power wake-up receiver architectures	Ericsson

- R4-2310022	Topic summary for [107][139] FS_NR_LPWUS	Moderator (Vivo)

- R4-2310299	WF on FS_NR_LPWUS	Vivo

- R4-2310392	Ad hoc minutes for FS_NR_LPWUS	Vivo

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template