3GPP TSG RAN meeting #101										RP-23xxxx

Bangalore, India, September 11-15, 2023

Status Report to TSG

Agenda item:			9.3.2.8

| WI / SI Name | Enhancements of NR Multicast and Broadcast Services |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | NR_MBS_enh |  |  |  |  |
| Unique ID | 940099 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-221458 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 12/2023 | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 75% | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Erlin Zeng |
|  | Company | CATT |
|  | Email | erlin.zeng@catt.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements in RAN2#123

Multicast reception in RRC_INACTIVE

For a UE receiving multicast in RRC_INACTIVE, the UE resumes the RRC connection when the measured RSRP or RSRQ based on the existing measurement requirements (whichever is configured by the NW) of the serving cell becomes lower than the threshold configured by network. FFS whether/how we need to address ping-pong issue

The threshold can be configured in PTM configuration per MBS session via RRCRelease or multicast MCCH message.

Unless issues are identified with using one of existing resume causes, no new resume causes are introduced for UEs receiving MC in INACTIVE when they resume due to bad quality or lack of SIBx/PTM configuration

Dedicated frequencies in RRCRelease can be used by the NW, as legacy

FFS whether we need something more, e.g. frequency priorities in MCCH or a solution based on FSAI

NW indicates which multicast service can be received in INACTIVE in suspendConfig of RRC Release. FFS how exactly this is indicated

Unless blocking issues are identified, UE behaviour is not to suspend corresponding multicast MRBs and to keep using them in INACTIVE

For “non-synchronised“ cell (in terms of PDCP COUNT), upon cell reselection, UE sets the initial PDCP count of the MRB for the multicast reception in RRC_INACTIVE state based on the same mechanism as R17 MBS broadcast.

One cell can indicate "synchronized", if by implementation, it follows a common QoS flow to MRB mapping rule and at the same time PDCP COUNT is set according to the MBS QoS Flow SN.

FFS how the UE is indicated about cells being synchronized (i.e. what information the NW needs to provide to the UE)

Solutions which require COUNT broadcasting via MCCH are not considered

SPS is not supported for multicast reception in RRC_INACTIVE.

RAN2 enables RRC_INACTIVE UE receiving multicast to also receive possible PTM retransmissions initiated by UEs receiving multicast in RRC_CONNECTED.

Allow configuration of drx-HARQ-RTT-TimerDL-PTM and drx-RetransmissionTimerDL-PTM for INACTIVE UEs (38.331).

UE receiving MBS multicast in RRC_INACTIVE should start drx-HARQ-RTT-TimerDL-PTM and drx-RetransmissionTimerDL-PTM when reception of the transport block has not been successful. FFS the details, e.g. when the timers are started exactly.

This is optional UE capability

Shared processing for MBS broadcast and Unicast reception

As per the previous agreement, if the UE is able to get the additional information (i.e. its current configuration does not prevent it from doing so), the UE shall do this (if capable and configured by the network)

In case additional information (SCS, bandwidth) is not available at the time of sending the MII to the unicast serving cell (e.g. the UE is not able to read SIB1 from the non-serving cell), the UE reports whatever is available information at that time (i.e. at least the frequency, and optionally SCS and/or BW as available).

UE reports updated MII after acquiring additional information from the non-serving cell (if previously it reported only frequency) or if the information in the non-serving cell changes.

The SCS in the MII is set to the SCS of the CORESET#0 for the MBS broadcast cell.

Combination of FreqBandIndicatorNR and ARFCN-ValueNR is used to signal the frequency information in the MII for shared processing.

At least CFR bandwidth is reported by the UE in MII. FFS whether “location” needs to be also reported and how exactly this is captured in RRC (i.e. which IE is used).

2.2.2	Remaining Open issues

- Specify support of multicast reception by UEs in RRC_INACTIVE state [RAN2, RAN3]

  - PTM configuration for UEs receiving multicast in RRC_INACTIVE state

  - Study the impact of mobility and state transition for UEs receiving multicast in RRC_INACTIVE.  (Seamless/lossless mobility is not required)

- Specify Uu signalling enhancements to allow a UE to use shared processing for MBS broadcast and unicast reception, i.e., ‎including UE capability and related assistance information reporting regarding simultaneous unicast reception in RRC_CONNECTED and MBS broadcast reception from the same or different operators [RAN2]

2.3	RAN3

2.3.1	Agreements in RAN3#121

About RAN Sharing

NG functions

- Introduce Broadcast session transport request/response/failure procedure to support NG-RAN triggered NG-U tunnel establishment.

- CU-CP makes decision on whether to establish NG-U tunnel.

F1 functions

- For MOCN scenario, only one set of shared F1-U tunnels is established and kept for MOCN scenario as long as there is one PLMN keeping the MBS service.

- For multiple cell-ID broadcast scenario, the entity controlling logical DUs decides how many F1-U tunnels to be set up. The decision of CU-CP on establishment of NG-U tunnel takes the feedback of DU on establishment of a set of F1-U tunnels into account.

- Adopt the option of Multiple F1AP contexts/messages, one per PLMN, for MOCN scenario.

E1 functions

- Associated session ID and MBS service area should be introduced in E1AP for shared NG-U termination scenario (regardless of whether we have one or multiple broadcast bearer context on E1 for RAN sharing).

- Multiple E1AP context/message, one per PLMN, for MOCN scenario.

Multicast reception in RRC_INACTIVE

- Introduce Multicast CU to DU RRC Information IE in F1AP Multicast Context Setup/Modification Request message.

- Include PDCP configuration and (multicast specific) mtch-neighbourCell in Multicast CU to DU RRC Information IE.

- Enable providing the (multicast specific) MBS Neighbour cell list in F1AP to the DU.

- CU/CU-CP makes the final decision on whether to enable/disable “Inactive reception” mode for specific multicast session.

- An indication should be introduced in F1AP Group Paging message to inform DU that inactive reception is allowed for this MBS session and thereby DU could notify UE via Uu Group Paging message.

2.3.2	Remaining Open issues

- Specify support of multicast reception by UEs in RRC_INACTIVE state [RAN2, RAN3]

  - Study the impact of mobility and state transition for UEs receiving multicast in RRC_INACTIVE.  (Seamless/lossless mobility is not required) [RAN2, RAN3]

- Study and if necessary, specify enhancements to improve the resource efficiency for MBS reception in RAN sharing scenarios[RAN3]

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- R2-2307015	Reply LS on multicast reception in RRC_INACTIVE (R1-2306243; contact: Apple)	RAN1	LS in	Rel-18	NR_MBS_enh-Core	To:RAN2

- R2-2307112	Initial Consideration on UE Capability of eMBS	 vivo

- R2-2307492	RRC running CR for eMBS 	Huawei, HiSilicon

- R2-2307084	Control plane for multicast reception in RRC_INACTIVE state 	TD Tech, Chengdu TD Tech

- R2-2307085	MCCH change notification for multicast sessions in RRC_INACTIVE state	TD Tech, Chengdu TD Tech

- R2-2307109	Discussion on eMBS from the CP Perspective	vivo

- R2-2307135	Control plane discussion for multicast reception in RRC INACTIVE	MediaTek inc.

- R2-2307155	Discussion on security issue with multicast MCCH	CANON Research Centre France

- R2-2307263	Discussion on Control Plane for Multicast Reception in RRC_INACTIVE	CATT, CBN	discussion

- R2-2307412	Consideration on the control plane issue for multicast reception in RRC_INACTIVE 	Beijing Xiaomi Software Tech

- R2-2307459	Discussion on control plane for Multicast reception in RRC_INACTIVE 	NEC Corporation

- R2-2307493	CP issues for multicast reception for RRC INACTIVE UE	Huawei, HiSilicon

- R2-2307594	CP aspects for Multicast reception in RRC_INACTIVE	Samsung R&D Institute India

- R2-2307638	Service continuity, RRC state transitions and notifications	Qualcomm Incorporated

- R2-2307768	Control plane details for multicast reception in RRC_INACTIVE state	Nokia, Nokia Shanghai Bell

- R2-2307779	RRC Resume for Multicast in RRC_INACTIVE	SHARP Corporation	discussion

- R2-2307843	Control plane aspects for multicast reception in RRC INACTIVE	Apple

- R2-2307895	Discussion on SDT and MBS multicast reception in RRC_INACTIVE	 ITRI

- R2-2308013	Control plane aspects of Multicast reception in RRC_INACTIVE	Lenovo

- R2-2308109	Control plane aspects on multicast reception in RRC INACTIVE 	Kyocera

- R2-2308133	Discussion on Service Continuity and RRC state transitions	Spreadtrum

- R2-2308200	PTM configuration and session deactivation	LG Electronics Inc.

- R2-2308201	Multicast servic continuity	LG Electronics Inc.

- R2-2308304	Discussion on multicast reception in RRC_INACTIVE CP issues	CMCC

- R2-2308343	Multicast reception in RRC_INACTIVE	ZTE, Sanechip

- R2-2308552	MBS multicast and UE power saving	Ericsson

- R2-2308558	Connection resumption triggering for more reliable MBS reception	InterDigital Inc.

- R2-2308649	MCCH Monitoring and Configuration of UE with Multicast reception in RRC_INACTIVE	 SHARP

- R2-2308652	Support of SDT and Multicast in RRC_INACTIVE configured together	SHARP

- R2-2308850	PTM configuration for eMBS	Shanghai Jiao Tong University, NERCDTV

- R2-2308889	Multicast reception in RRC_INACTIVE	Ericsson

- R2-2307110	Discussion on eMBS from the UP Perspective	vivo

- R2-2307136	L2 operation during state transitions and mobility for R18 multicast	MediaTek inc.

- R2-2307146	User plane aspects for eMBS	NEC

- R2-2307148	User plane for multicast reception in RRC_INCTIVE state	TD Tech, Chengdu TD Tech

- R2-2307264	Discussion on User Plane for Multicast reception in RRC_INACTIVE	 CATT, CBN

- R2-2307494	UP issues for multicast reception for RRC INACTIVE UE	Huawei, HiSilicon

- R2-2307639	Further views on multicast CFR configuration aspects	Qualcomm Incorporated

- R2-2307758	UP Aspects for Multicast Reception in RRC_INACTIVE	Samsung

- R2-2307844	User plane aspects for multicast reception in RRC_INACTIVE	 Apple

- R2-2307984	User plane aspects of multicast reception in RRC_INACTIVE state	Nokia, Nokia Shanghai Bell

- R2-2308014	User plane aspects of Multicast reception in RRC_INACTIVE	Lenovo

- R2-2308305	Discussion on multicast reception in RRC_INACTIVE UP  issues	CMCC

- R2-2308344	CFR design for Multicast reception in RRC_INACTIVE 	ZTE, Sanechips

- R2-2308535	MBS remaining issues on DRX	Ericsson

- R2-2308594	Discussion on UP issues for Multicast in RRC Inactive	LG Electronics Inc.

- R2-2308853	Discussion and draft TP on the PDCP operation for the support of multicast reception in RRC_INACTIVE state	Beijing Xiaomi Software Tech

- R2-2307111	Further Discussion on Shared Processing in eMBS	vivo

- R2-2307265	Remaining Issues on Shared Processing	CATT, CBN

- R2-2307460	Discussion on shared process for MBS broadcast and unicast 	NEC Corporation

- R2-2307495	Discussion on shared processing for MBS broadcast and unicast reception	Huawei, HiSilicon

- R2-2307596	Rel-18 MII Enhancements	Samsung R&D Institute India

- R2-2307640	Shared processing for MBS broadcast and Unicast reception	Qualcomm Incorporated

- R2-2307675	Discussion on the reporting signaling for shared MBS capability	Xiaomi

- R2-2308306	Discussion on shared processing	CMCC

- R2-2308345	Non-serving cell configuration update in case of shared processing	ZTE, Sanechips

- R2-2308744	Additional scenarios for shared processing	Nokia, Nokia Shanghai Bell	discussion

- R2-2308957	MAC running CR for eMBS	Apple

- R2-2309032	[Offline 601] Discussion report: Frequency and bandwidth signalling	Qualcomm Incorporated

- R3-234765	(TP for BL CR for 38.401) Update of MBS RAN sharing solution 	CATT, ZTE, Huawei, Nokia, Nokia shanghai Bell, Ericsson, Qualcomm, CMCC, CBN, Samsung

- R3-234767	(TP for BLCR for 38.473) Update of MBS RRC_INACTIVE reception	Ericsson, Huawei, Samsung, Nokia, Nokia Shanghai Bell, CATT, ZTE, Qualcomm, CMCC

- R3-234704	(TP for BLCR for 38.401) Update of MBS RRC_INACTIVE reception	CMCC, Huawei, CATT, ZTE, Ericsson, Nokia, Nokia shanghai Bell, Qualcomm, Samsung

- R3-234766	(TP for BL CR for 38.483) Update of MBS RAN sharing solution 	Nokia, Nokia Shanghai Bell, Qualcomm Inc., CATT, Huawei, ZTE, Ericsson, CMCC, Samsung

- R3-234697	(TP for BL CR for 38.300) Update of MBS RAN sharing solution	ZTE

- R3-234699	(TP for BL CR for 38.410) Update of MBS RAN sharing solution 	Qualcomm

- R3-234700	(TP for BL CR for 38.413) Update of MBS RAN sharing solution	Huawei, Nokia, Nokia Shanghai Bell, CATT, ZTE, Ericsson, Samsung, Qualcomm Incorporated

- R3-234636	Support of MBS enhancement	CATT, Nokia, Nokia Shanghai Bell, ZTE, Qualcomm, Huawei, CATT, Samsung

- R3-234635	Support of MBS enhancement	Ericsson, Nokia, Nokia Shanghai Bell, ZTE, Qualcomm, Huawei, CATT, Samsung

- R3-234637	(BLCR to 38.473) Support of MBS enhancement	Samsung, Nokia, Nokia Shanghai Bell, ZTE, Qualcomm, Huawei, CATT, Samsung

- R3-234638	(BL CR to TS 38.470) Introduction of NR MBS enhancements	Lenovo, Huawei, Nokia, Nokia Shanghai Bell

- R3-234639	(BL CR to TS 38.300) Introduction of NR MBS enhancements	Nokia, Nokia Shanghai Bell, Huawei, ZTE, Ericsson, Lenovo

- R3-234640	(BLCR to 38.401) Introduction of NR MBS enhancements	Huawei, Qualcomm Incorporated, Nokia, Nokia Shanghai Bell, Ericsson, Lenovo, ZTE, CATT, Samsung

- R3-233749	Support of MBS enhancement	CATT, Nokia, Nokia Shanghai Bell

- R3-234246	Discussion on Multicast over Inactive	CATT,CBN

- R3-234247	Discussion on efficient MBS reception in RAN sharing scenario	CATT,CMCC,CBN

- R3-234615	Summary of unofficial offline Discussion on Rel-18 MBS	CATT

- R3-234698	(TP for BL CR for 38.401) Update of MBS RAN sharing solution 	CATT

- R3-234773	(*cancelled allocation)	CATT, ZTE, Huawei, Nokia, Nokia shanghai Bell, Ericsson, Qualcomm, CMCC, CBN, Samsung

- R3-233741	Support of MBS enhancement	Ericsson, Nokia, Nokia Shanghai Bell

- R3-234703	(TP for BLCR for 38.473) Update of MBS RRC_INACTIVE reception	Ericsson, Huawei, Samsung, Nokia, Nokia Shanghai Bell, CATT, ZTE, Qualcomm, CMCC

- R3-233765	(BLCR to 38.473) Support of MBS enhancement	Samsung, Nokia, Nokia Shanghai Bell

- R3-234701	(TP for BL CR for 38.473) Update of MBS RAN sharing solution 	Samsung

- R3-234450	Multicast Reception in RRC_INACTIVE state	CMCC

- R3-233803	(BLCR to 38.470) Multicast Reception for RRC_INACTIVE state UEs	Lenovo, Huawei, Nokia, Nokia Shanghai Bell

- R3-234183	Discussion on multicast reception in RRC_INACTIVE	Lenovo

- R3-234184	Remaining issues of supporting MBS reception in RAN Sharing	Lenovo

- R3-234233	Further thoughts on MBS reception for RAN sharing scenarios	Ericsson

- R3-234234	Further thoughts on support for RRC_INACTIVE	Ericsson

- R3-233782	(BL CR to TS 38.300) Introduction of NR MBS enhancements	Nokia, Nokia Shanghai Bell, Huawei, ZTE, Ericsson, Lenovo

- R3-233852	(TP for TS 38.470, 37.483, 38.473) Resolution of RAN sharing open points	Nokia, Nokia Shanghai Bell

- R3-233853	(TP for TS 38.300, TS 38.423) Resolution of open points for Reception in RRC Inactive State	Nokia, Nokia Shanghai Bell

- R3-234702	(TP for BL CR for 38.483) Update of MBS RAN sharing solution 	Nokia, Nokia Shanghai Bell

- R3-234211	(TP to TS 38.413, 38.473) Network sharing for MBS Broadcast	ZTE

- R3-234212	(TP to TS 38.413, 38.473) Multicast reception in RRC_INACTIVE	ZTE

- R3-233978	Stage-2 CR for Introducing MBS RAN Sharing for OAM based solution.	Qualcomm Incorporated, Huawei, Nokia, Nokia Shanghai Bell

- R3-233979	Support of MBS in RAN sharing scenarios	Qualcomm Incorporated

- R3-233980	Enhancements to support Multicast reception by UEs in RRC_INACTIVE state	Qualcomm Incorporated

- R3-233791	(BLCR to 38.401) Introduction of NR MBS enhancements	Huawei, Qualcomm Incorporated, Nokia, Nokia Shanghai Bell, Ericsson, Lenovo

- R3-234089	(TPs to MBS BL CRs) MBS reception in RAN sharing scenario	Huawei, CBN

- R3-234090	(TPs to MBS BL CRs) Multicast Reception for RRC_INACTIVE state UEs	Huawei, CBN

- R3-233948	(TP for BLCR TS37.483) Discussion on MBS RAN sharing	Samsung

- R3-233949	(TP for BLCR TS38.473) Discussion on MBS reception by inactive state UE	Samsung

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template