3GPP TSG RAN meeting #101	RP-231581

Bangalore, India, September 11-15, 2023

## Status Report to TSG

Agenda item:			9.3.3.5

| WI / SI Name | NR Timing Resiliency and URLLC enhancements |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | TRS_URLLC-NR-Core |  |  |  |  |
| Unique ID | 991136 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-231106 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 2023/12 | Performance part: N/A | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 60% | Performance Part: N/A | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN3 |
| --- | --- | --- |
| Rapporteur | Name | Sean Kelley |
|  | Company | Nokia |
|  | Email | sean.kelley@nokia.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN1

## 2.2	RAN2

#### 2.2.1	Agreements

New agreements from RAN2#123 meeting:

5GS network timing synchronization status and reporting:

-	Confirm in RAN2 that no AS capability is needed for the UE to support clock quality information mechanisms.

-	Confirm the gNB is always broadcasting Event ID in SIB9 if it supports the feature.  Send LS to SA2 to inform in R2-2309264.

-	DLInformationTransfer message is extended to include clock quality information reporting towards the UE (i.e., clock quality metrics or clock quality indication).

#### 2.2.2	Remaining Open issues

5GS network timing synchronization status and reporting:

-	 FFS if event ID is included in DLInformationTransfer message.

RAN feedback for low latency communication:

-	Closed in May without RAN2 impact.

## 2.3	RAN3

#### 2.3.1	Agreements

New agreements from RAN3#121 meeting:

5GS network timing synchronization status and reporting:

-	In NGAP, two new procedures were agreed with some stage 3 details:

-	Timing Synchronisation Status procedure (class 1) enables the AMF to initiate RAN TSS reporting by the gNB

-	Timing Synchronisation Report procedure (class 2) enables the gNB to report RAN TSS to the AMF

-	In F1AP, two new procedures were agreed with some stage 3 details:

-	Timing Synchronisation Status procedure (class 1) enables gNB-CU to initiate RAN TSS reporting by gNB-DU

-	Timing Synchronisation Report procedure (class 2) enables the gNB-DU to report RAN TSS to the gNB-CU

-	The gNB is responsible for determining whether to provide clock quality information to the UE. In cases of CU/DU split, this decision is made by the gNB-CU.

-	Turn working assumption to agreement: When Clock Quality Detail Level IE has value “clock quality metrics”, all clock quality metrics supported by the gNB implementation are delivered to the UE.

Interworking with TSN network deployed in the transport network

-	No agreements.

RAN feedback for low latency communication:

-	The encoding of the Burst Arrival Time Window IE, Burst Arrival Time Offset IE, Adjusted Periodicity IE, and Capability for BAT Adaptation IE were agreed.

Text proposals for TS 38.401 (R3-234598), NGAP (R3-234599), XnAP (R3-234601), and F1AP (R3-234731) were agreed, reflecting the above agreements.

#### 2.3.2	Open Issues

All objectives of the work item remain open.

Is proactive RAN feedback applicable/relevant after the initial establishment of the TSC QoS flow?

Does Clock Accuracy IE convey a single value (e.g., “worst case”), or does it convey a range (e.g., “best case to worst case”)?

## 2.4	RAN4

## 3.	Detailed progress in SA WGs since last TSG meeting (for all involved WGs)

## 4.	References

New references from the last RAN WG meetings.

RAN2#123

- R2-2307051	Response to Reply LS on Proposed method for Time Synchronization status reporting to UE(s) (S1-231285; contact: Nokia)	SA1

- R2-2307791	Stage 2 running CR on timing resiliency and URLLC	Nokia, Nokia Shanghai Bell

- R2-2308531	Introduction of URLLC and Timing Resiliency	Ericsson

- R2-2307114	Discussion on Timing Synchronization Status Monitoring	vivo

- R2-2307352	RAN2 Impact of 5GS network timing synchronization status and reporting	CATT

- R2-2307502	Remaining issues for NR Timing Resiliency	Ericsson

- R2-2307560	Discussion on remaining issues for TRS	Huawei, Hisilicon, China Southern Power Grid

- R2-2307600	Remaining issues of time synchronization status and reporting	ZTE Corporation, Sanechips

- R2-2307759	Open Issues on Timing Synchronization	Samsung

- R2-2307782	5GS network timing synchronization status and reporting	Xiaomi

- R2-2307792	5GS network timing synchronization status and reporting	Nokia, Nokia Shanghai Bell

- R2-2307838	UE Access for 5GS Network Timing Synchronization	Apple

- R2-2308308	Discussion on the network timing synchronization status monitoring	CMCC

- R2-2308658	Discussion on Time Synchronization Status and Reporting	China Telecom

RAN3#121

- R3-233723 Response to Reply LS on Proposed method for Time Synchronization status reporting to UE(s) (SA1(Nokia))

- R3-233755 (BLCR to 38.413) Introduction of 5G Timing Resiliency and URLLC enhancements (Huawei, China Unicom, Nokia, Nokia Shanghai Bell, Samsung, Ericsson, ZTE, CATT)

- R3-233764 (BL CR for TS 38.423) Introduction of 5G Timing Resiliency and URLLC enhancements (Ericsson, Huawei, Nokia, Nokia Shanghai Bell, Samsung, ZTE, CATT)

- R3-233770 (BLCR to 38.473) Introduction of 5G Timing Resiliency and URLLC enhancements (ZTE, Huawei, Ericsson, Nokia, Nokia Shanghai Bell, Samsung)

- R3-233814 Work plan for Timing Resiliency and URLLC enhancements (Nokia (rapporteur))

- R3-233816 (TP for TS 38.413 BL CR) Further stage 3 details for timing resiliency (Nokia, Nokia Shanghai Bell)

- R3-233815 (TP for TS 38.401 BL CR) Stage 2 for timing resiliency and URLLC (Nokia, Nokia Shanghai Bell, Samsung, Qualcomm, CATT)

- R3-234023 (TP to TRS_URLLC BLCR for TS 38.413, TS 38.423 and TS 38.473) Support of 5G Timing Resiliency enhancements (Huawei, China Unicom)

- R3-234428 Discussion and TPs for timing synchronization status and reporting (ZTE)

- R3-234321 Discussion on NR Timing Resiliency and URLLC enhancements (Ericsson)

- R3-233904 Interworking with TSN network and RAN feedback (Nokia, Nokia Shanghai Bell)

- R3-234429 Discussion on TSN integration and RAN feedback (ZTE)

- R3-234025 (TP to TRS_URLLC BLCR for TS 38.413) Support of TSN enabled transport network (Huawei, China Unicom, China Telecommunication)

- R3-233986 Discussion on Open Issues in Timing Resiliency and uRLLC  (Qualcomm Incorporated)

- R3-234024 (TP to TRS_URLLC BLCR for TS 38.413, TS 38.423 and TS 38.473) Support of RAN feedback enhancements (Huawei, China Unicom)

- R3-234322 Text Proposals on Support NR Timing Resiliency and URLLC enhancements (Ericsson)

- R3-234396 Discussion on Network timing synchronization status and reporting (CATT)

- R3-234397 TP for BLCR to TS38.413 Adapting downstream and upstream scheduling (CATT)