3GPP TSG RAN Meeting #102									               RP-2xxxxx

Edinburgh, Scotland, December 11-15, 2023

Status Report to TSG

Agenda item:			9.3.1.3

| WI / SI Name | Further NR coverage enhancements |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_cov_enh2 |  |  |  |  |
| Unique ID | 940095 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-221858 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: 12/2023 | Performance part: 06/2024 | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: 100% | Performance Part: 60% | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG1 |
| --- | --- | --- |
| Rapporteur | Name | Nanxi LI |
|  | Company | China Telecom |
|  | Email | linanxi@chinatelecom.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

RAN1 #114bis

PRACH enhancements:

Agreement

- TimeOffsetBetweenStartingRO-r18 is configured separately for each configured number of multiple PRACH.

Agreement

- Adopt the following revision on RRC parameter.

| Sub-feature group | Description | Value range | Default value aspect | Per (UE, cell, TRP, …) |
| --- | --- | --- | --- | --- |
| multiple PRACH transmissions | The number of preamble repetitions for a PRACH transmission | {2, 4, 8} |  |  |

Agreement

- Adopt the following TP to Section 8.1, TS 38.213

8.1 Random access preamble Physical random access procedure for a UE is triggered upon request of a PRACH transmission by higher layers or by a PDCCH order for a cell. A configuration by higher layers for a PRACH transmission includes the following: - A configuration for PRACH transmission on the cell [4, TS 38.211]. - A preamble index, a preamble SCS, PPRACH,target, a corresponding RA-RNTI when applicable [11, TS 38.321], and a PRACH resource for the cell. - A number of Npreamblerep>1 preamble repetitions for the PRACH transmission if the UE would transmit the PRACH with repetitions. A UE transmits a PRACH on a cell using the selected PRACH format with transmission power PPRACH,b,f,c(i), as described in clause 7.4, on the indicated PRACH resource or on determined Npreamblerep resources using the same Tx spatial filter in case of Npreamblerep preamble repetitions. < Unchanged text omitted >

Agreement

Adopt the TP to Section 8.1, TS 38.213 exactly same as the FL proposal 1-6 proposed in R1-2310304 by adding parenthesis to the s of sets of “sets of valid PRACH”.

Agreement

- Adopt the following TP to Section 8.1, TS 38.213.

8.1 Random access preamble *** Unchanged parts are omitted *** A PRACH is transmitted using the selected PRACH format with transmission power PPRACH,b,f,c(i), as described in clause 7.4, on the indicated PRACH resource or on determined set of Npreamblerep resources in case of Npreamblerep preamble repetitions. *** Unchanged parts are omitted *** For a PRACH transmission with Npreamblerep preamble repetitions, a set consists of Npreamblerep valid PRACH occasions that are consecutive in time, use same frequency resources, and are associated with a same SS/PBCH block index. *** Unchanged parts are omitted ***

Agreement

The candidate value of TimeOffsetBetweenStartingRO-r18 is proposed as below

- {16, [32]}, for RO groups for 8 repetitions

- {8, 16, [32]}, for RO groups for 4 repetitions

- {4, 8, [16, 32]}, for RO groups for 2 repetitions

Agreement

All ROs in one RO group are associated with the same SSB(s), which means:

- If each RO is associated with one SSB, all ROs in one RO group are associated with the same SSB index.

- If each RO is associated with multiple SSB, all ROs in one RO group are associated with the same SSB indexes and each same SSB index of the SSB indexes is associated with the same preambles.

Note: Potential spec. impact will be further investigated.

Agreement

- Adopt the following TP to Section 8.1, TS 38.213.

8.1 Random access preamble *** Unchanged parts are omitted *** Within a time period, for set(s) of Npreamblerep valid PRACH occasions associated with an SS/PBCH block for a PRACH transmission with Npreamblerep preamble repetitions Npreamblerep - if TimeOffsetBetweenStartingRO is provided, for each frequency resource index for frequency multiplexed PRACH occasions, - the first valid PRACH occasion of the first set Npreamblerepis the first valid PRACH occasion - the first valid PRACH occasion of subsequent sets, if any, Npreamblerepis after TimeOffsetBetweenStartingRO consecutive valid PRACH occasions in time from the first valid PRACH occasion of the previous setNpreamblerep - otherwise, - the first valid PRACH occasion of the first set Npreamblerepis the first valid PRACH occasion - the first valid PRACH occasion of subsequent setsNpreamblerep, if any, is determined after the ROs determined for the previous set Npreamblerepaccording to an ordering of valid PRACH occasions - first, in increasing order of frequency resource indexes for frequency multiplexed PRACH occasions - second, in increasing order of time resource indexes for time multiplexed PRACH occasions *** Unchanged parts are omitted ***

Note: the empty parts in the TP are deleted equations.

Conclusion

For multiple PRACH transmission with the same Tx beam, the equation of Rel-17 NR PRACH as follows PPRACH,b,f,ci=minPCMAX,f,ci,PPRACH,target,f,c+PLb,f,c is reused for calculating the transmission power of each PRACH transmission, where i stands for the corresponding transmission occasion of each of the multiple PRACH transmissions.

For the editors:

The above endorsed text proposals to 38.213 are also collected in R1-2310486. Please consider them in the next specification revision.

Power domain enhancements:

Agreement

RAN1 to send a response LS to RAN4 taking the following conclusion as a starting point:

Conclusion: No RAN1 specification impact to realize the inclusion of ΔPPowerClass in a report to network. RAN1 further discuss potential RAN1 impact concerning support for uplink full power MIMO transmission dependency on ΔPPowerClass report.

Conclusion

For potential RAN1 impacts on how UL full-power capability vary with ΔPPowerClass reporting, continue to discuss the following:

- Potential modifications to the scale factor ‘s’ in 38.213 subclause 7.1 to depend on ΔPPowerClass.

- Modifications related to TPMI e.g., modifications to avoid erroneous TPMI configuration and modifications to the TPMI table description

- Potential impact of ΔPPowerClass  on maximal number of layers in MIMO

R1-2310489	Draft reply LS on RAN1 impacts regarding enhancements to realize increasing UE power high limit for CA and DC	Nokia

Decision: Draft LS R1-2310489 is endorsed in principle. Final LS is approved in R1-2310518.

Dynamic switching between DFT-S-OFDM and CP-OFDM:

Agreement

- Adopt following changes to Section 7.3.1.1.2, TS 38.212 v18.0.0

7.3.1.1.2	Format 0_1

<<< Start changes >>>

-	Transform precoder indicator - 0 or 1 bit

-	1 bit if the higher layer parameter dynamicTransformPrecoderIndicationDCI-0-1 is configured to 'enabled ' and if the UE is configured to monitor DCI format 0_1 with CRC scrambled by C-RNTI or CS-RNTI or MCS-C-RNTI, where the bit value of 0 indicates that transform precoder is enabled and the bit value of 1 indicates that transform precoder is disabled. For a DCI format 0_1 with CRC scrambled by CS-RNTI  and the value indicated by new data indicator field is 0, or for a DCI format 0_1 with CRC scrambled by SP-CSI-RNTI, the bit is reserved.

-	0 bit otherwise.

<<< End changes >>>

Agreement

- Adopt following changes to Section 7.3.1.1.3, TS 38.212 v18.0.0

7.3.1.1.3	Format 0_2

<<< Start changes >>>

-	Transform precoder indicator - 0 or 1 bit

-	1 bit if the higher layer parameter dynamicTransformPrecoderIndicationDCI-0-2 is configured to 'enabled ' and if the UE is configured to monitor DCI format 0_2 with CRC scrambled by C-RNTI or CS-RNTI or MCS-C-RNTI, where the bit value of 0 indicates that transform precoder is enabled and the bit value of 1 indicates that transform precoder is disabled. For a DCI format 0_2 with CRC scrambled by CS-RNTI and the value indicated by new data indicator field is 0, or for a DCI format 0_2 with CRC scrambled by SP-CSI-RNTI, the bit is reserved.

-	0 bit otherwise.

<<< End changes >>>

Agreement

The following changes to Section 7.3.1.1.2, TS 38.212 v18.0.0 is endorsed in principle.

- DMRS sequence initialization – 0 bit if transform precoder is enabled by higher layers and the Transform precoder indicator field is not present; 1 bit if transform precoder is disabled by higher layers or if the Transform precoder indicator field is present. If the Transform precoder indicator field is present and set to ‘0’, the bit is reserved.

Agreement

The following changes to Section 7.3.1.1.3, TS 38.212 v18.0.0 is endorsed in principle.

- DMRS sequence initialization – 0 or 1 bit

  - 0 bit if the higher layer parameter dmrs-SequenceInitializationDCI-0-2 is not configured, or if transform precoder is enabled by higher layers and the Transform precoder indicator field is not present;

- 1 bit if transform precoder is disabled by higher layers and the higher layer parameter dmrs-SequenceInitializationDCI-0-2 is configured, or if the Transform precoder indicator field is present and the higher layer parameter dmrs-SequenceInitializationDCI-0-2 is configured. If the Transform precoder indicator field is present and set to ‘0’, the bit is reserved.

For the editors:

The above endorsed text proposals to 38.212 are also collected in R1-2310499. Please consider them in the next specification revision.

Conclusion

In Rel-18, for msg3 PUSCH and msgA PUSCH, the UE considers the transform precoding 'enabled' or 'disabled' according to legacy.

Agreement

For PUSCH scheduled by DCI format 0_1 (0_2) in PDCCH with CRC scrambled with C-RNTI, MCS-C-RNTI, or CS-RNTI with NDI=1 and [dynamicTransformPrecoderIndicationDCI-0-1]  ([dynamicTransformPrecoderIndicationDCI-0-2]) set to ‘enabled’:

    - If higher layers and/or DCI set uplink resource allocation to type 0, UE does not expect that Transform precoder indicator field indicates that transform precoder is enabled.

    - Note: further investigate any specification change.

Agreement

For PUSCH scheduled by DCI format 0_1 (0_2) in PDCCH with CRC scrambled with C-RNTI, MCS-C-RNTI, or CS-RNTI with NDI=1 and [dynamicTransformPrecoderIndicationDCI-0-1] ([dynamicTransformPrecoderIndicationDCI-0-2]) set to ‘enabled’:

- If dmrs-Type corresponding to the PUSCH is set to type2, UE does not expect that Transform precoder indicator field indicates that transform precoder is enabled.

- Note: further investigate any specification change.

RAN1 #115

PRACH enhancements:

Agreement

The candidate values of TimeOffsetBetweenStartingRO-r18 are updated as

- {16}, for RO groups for 8 repetitions

- {8, 16}, for RO groups for 4 repetitions

- {4, 8, [16]}, for RO groups for 2 repetitions

Agreement

Proposed TP #1-1 in section 4 of R1-2312272 is endorsed.

Agreement

Draft TP #1-5 in section 5 of R1-2312273 is endorsed.

Note: this agreement is superceded by the next agreement below.

Agreement

The following agreement in RAN1 #115 is updated as: Draft TP #1-5-1 in Section 6 of R1-2312633 is endorsed with the following revision:

-  for each frequency resource index for frequency multiplexed PRACH occasions

-  the first valid PRACH occasion of the first set is the first valid PRACH occasion

Agreement Draft TP #1-5 in section 5 of R1-2312273 is endorsed.

Conclusion

A set is not determined if the number of valid PRACH occasions after a first valid PRACH occasion is less than Npreamblerep-1.

Agreement

The TP below is endorsed in principle for TS 38.213 and an additional new UE capability is introduced for the UE behaviour introduced by this TP.

Note1: editor can provide revisions for the TP below to avoid impacts on any feature other than Rel-18 PRACH repetitions.

8.1 Random access preamble ## *** Unchanged parts are omitted *** For single cell operation or for operation with contiguous carrier aggregation in a same frequency band or for operation with non-contiguous carrier aggregation in a same frequency band if the UE is not provided with intraBandNC-PRACH-simulTx-r17, a UE does not transmit PRACH and PUSCH/PUCCH/SRS in a same slot with respect to the smallest SCS configuration between the SCS configuration for the UL BWP with the PRACH and the SCS configuration for the UL BWP with the PUSCH/PUCCH/SRS transmissions and a UE may not transmit PRACH and PUSCH/PUCCH/SRS/PRACH when a gap between the first or last symbol of a PRACH transmission in a first slot is separated by less than N symbols from the last or first symbol, respectively, of a PUSCH/PUCCH/SRS/PRACH transmission in a second slot where N=2 for μ=0 or μ=1, N=4 for μ=2 or μ=3, N=16 for μ=5, N=32 for μ=6, and μ is the smallest SCS configuration between the SCS configuration for the UL BWP with the PRACH and the SCS configuration for the UL BWP with the PUSCH/PUCCH/SRS transmissions. For a PUSCH transmission with repetition Type B, this applies to each actual repetition for PUSCH transmission [6, TS 38.214]. For a PRACH transmission with Npreamblerep preamble repetitions, this applies to each preamble repetition. *** Unchanged parts are omitted ***

Reasons for changes: Based on the existing agreement, the dropping rule of single PRACH transmission in existing spec. is reused for multiple PRACH transmissions. Further clarification is needed in the spec.

Summary of change: Dropping rule of single PRACH is extended to multiple PRACH transmissions.

Consequences if not approved: It may be not clear when applying existing dropping rule of single PRACH transmission to multiple PRACH transmissions.

Conclusion

Within a time period, the first valid PRACH occasion of the first set for a PRACH transmission with Npreamblerep preamble repetitions, where each PRACH occasion within the set(s) is associated with the same one or multiple SSB index(es) and each same SSB index is associated with the same preambles, is the valid PRACH occasion at the earliest time instance, and with the lowest frequency resource index for frequency multiplexed PRACH occasions.

Agreement

For PRACH transmissions with preamble repetitions, a transmission occasion refers to a PRACH occasion.

Note: how to capture this in the spec. is up to the editor.

Conclusion

No further discussion of additional rule for the determination of number of PRACH transmissions in RAN1 in Rel-18.

Agreement

For multiple PRACH transmissions, down-select one of the following options at RAN1#116:

Option 1:

- Layer 1 notifies higher layers to suspend the corresponding power ramping counter when PRACH transmission in all of PRACH occasions are dropped or with reduced transmit power.

- Layer 1 may notify higher layers to suspend the corresponding power ramping counter when PRACH transmission in any of PRACH occasions are dropped or with reduced transmit power.

Option 1a:

- Layer 1 notifies higher layers to suspend the corresponding power ramping counter when PRACH transmission in all of PRACH occasions are dropped.

- Layer 1 may notify higher layers to suspend the corresponding power ramping counter when PRACH transmission on part of PRACH occasions are dropped or when PRACH transmission in any of PRACH occasions is with reduced transmit power.

Option 2:

- Layer 1 may notify higher layers to suspend the corresponding power ramping counter when PRACH transmission in at least one PRACH occasion is dropped or with reduced transmit power.

Note: this implies it’s up to UE implementation.

Option 2a:

- Layer 1 may notify higher layers to suspend the corresponding power ramping counter when PRACH transmission in at least one PRACH occasion is with reduced transmit power.

- Layer 1 notifies higher layers to suspend the corresponding power ramping counter when PRACH transmission in at least one PRACH occasion is dropped.

Option 3:

- Layer 1 notifies higher layers to suspend the corresponding power ramping counter when PRACH transmission in all of PRACH occasions are dropped.

- Layer 1 may notify higher layers to suspend the corresponding power ramping counter when PRACH transmission in all of PRACH occasions are with reduced transmit power.

Note: whether any of the above options have specification impact is a separate discussion.

Agreement

For multiple PRACH transmissions with indication of PRACH mask index, down-select one of the following options at RAN1#116

- Option 1: UE applies PRACH mask prior to RO group determination. RO group is determined based on the ROs indicated by the PRACH mask index.

- Option 2: UE applies PRACH mask after RO group determination. UE transmits PRACH with Npreamblerep preamble repetitions only on a RO group with all the ROs indicated by the mask.

- Option 3: UE applies PRACH mask after RO group determination. UE transmits PRACH with Npreamblerep preamble repetitions only on a RO group where at least one the first RO of this RO group is indicated by the mask

- Option 4: UE applies PRACH mask after RO group determination. The PRACH mask index indicates one or multiple RO groups for multiple PRACH transmission.

  - Note: this implies the PRACH mask index indicates the RO group index(es) instead of RO index(es).

Power domain enhancements:

Conclusion

RAN1 concludes all discussions related to enhancements for increasing UE power high limit for CA and DC in Rel-18. No further discussion on any aspect of this enhancement during any future Rel-18 maintenance phase is planned in RAN1, unless further RAN1 discussion is requested by other working groups.

Dynamic switching between DFT-S-OFDM and CP-OFDM:

Agreement

Update value range of RRC parameters for presence of TPI field to Enumerated {enabled}.

Agreement

Send Reply LS to RAN2 LS in R1-2311005 stating:

RAN1 would like to thank RAN2 for the LS on PHR reporting.

RAN2 asked if a UE reporting PCMAX for actual and assumed PUSCH to support the DC/CA scenario has any impact to RAN1’s design in addition to that of the single carrier case. RAN1 would like to inform RAN2 that UE reporting PCMAX for actual and assumed PUSCH to support the DC/CA scenario has no additional impact to RAN1 design compared to the single carrier scenario.

Action: RAN1 respectfully asks RAN2 to take the above information into consideration for their work

Agreement

The draft LS in R1-2312338 is endorsed. Final LS is agreed in R1-2312339.

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

RAN2 #123-bis

Agreements

- Reply to RAN4 and ask for more information on what exact information needs to be included and its granularity (per cell/per UE etc) when this is to be triggered and whether RAN4 will specify these triggering conditions. Indicate that next meeting is the last meeting for RAN2.

- From RAN2 CE perspective, MSG1-based SI request can be applicable to SUL, RedCap and Positioning

- CSI-RS resource for CFRA with MSG1 repetition is not supported in RAN2

- From RAN2 CE perspective, deltaPreamble IE in FeatureCombinationPreambles are common for repetition number 2, 4 and 8 - FFS for groupBconfigured, rsrp-ThresholdSSB

- RAN2 assumes that a separate UE capability for CFRA with MSG1 repetition is not needed

- Separate SI-RequestResources is configured for different repetition number (2,4,8), under a common SI-RequestConfig which is different from legacy SI-RequestConfig

- For a given feature combination, RAN2 assumes the same value of preambleReceiveTargetPower and powerRampingStep parameters can be applied for different Msg1 repetition numbers.

- Reuse the existing UE counter (PREAMBLE_TRANSMISSION_COUNTER) to trigger fallback from lower number to higher number

- Upon fallback from CFRA with repetition to CBRA with repetition, the UE only selects the RACH resources that associated the same repetition number that indicated for CFRA.

- Depending on the complexity we can support fallback in the above case or not (try without the fallback first). Can be decided during the CR implementation phase.

- For Rel-18 CE-only BWP, RAN2 confirms:

Use featureCombinationPreamblesList-r17 in addiitonalRACH-ConfigList-r17 to configure Rel-18 CE-only BWP, and the legacy RACH-ConfigCommon is absent in such case

CFRA w/wo Msg1 repetition are not supported in Rel-18 CE-only BWP

- Rel-18 CE-only BWP includes the following types:

Type 1: A dedicated BWP in which all the RACH resources are only associated with Msg3 repetition;

Type 2: A dedicated BWP in which all the RACH resources are only associated with Msg1 repetition;

Type 3: A dedicated BWP in which all the RACH resources are associated with both Msg1 repetition and Msg3 repetition

- For Rel-18 CE-only BWP for Msg1 repetition, whether to use Alt1.1 or Alt.1.2 is up to network implementation.:

Alt 1.1: If the selected dedicated BWP is configured with set of RACH resources that are all associated with Msg1 repetition and a specific repetition number, when RACH is triggered, the UE applies the Msg1 repetition number without evaluating the Msg1 repetition RSRP threshold.

Alt 1.2: If the selected dedicated BWP is configured with sets of RACH resources that are all associated with Msg1 repetition but with different repetition numbers, when RACH is triggered, the UE selects the applicable repetition number and corresponding RACH resource based on the evaluation of Msg1 repetition RSRP threshold.

- Adopt Alt 2.3 for Msg1 repetition framework

- Separate RO for different number is supported;

For sharedRO and separateRO case, different repetition numbers are configured via separate featureCombinationPreamble IEs only for CE.

RACH resources of RACH partitions that are configured with the same “featureCombination” are considered to be within the same set of RACH resources;

Fallback from lower number to higher number is performed within the selected set of RACH resources.

Alt1: Fallback is only supported for sharedRO case

- DL RSRP threshold is not checked when determining whether to trigger fallback from lower number to higher number

- After UE fallsback from repetition number 2 to repetition number 4, the UE can then fallback to repetition number 8 when the fallback condition is met.

- Introduce new DWS MAC CE for reporting PHR for assumed and non-assumed PUSCH transmissions (we will not introduce a separate MAC CE just containing the assumed PHR) – We will design this to support DC/CA scenario (can indicate this to RAN1 and let us know if this has any impact to their design)

- No new PHR triggers will be defined in RAN2

RAN2 #124

Agreements

- Use one Octet eLCID for this new PHR MAC CE and the same priority as the legacy PHR MAC CE will apply for this new PHR MAC CE

- For the specification of triggering of the new PHR MAC CE, the MAC CR can use twoPHRMode type of implementation from MAC spec as base line, details FFS.

- For the selection of set of RACH resources associated with highest repetition number when more than one set of RACH resources available, convert the note into normative text – Details FFS and can be worked offline during the CR finalisation.

- Separate MSG3 repetition parameter (e.g. numberOfMsg3-RepetitionsList and mcs-Msg3-Repetitions) when MSG1 repetition is applicable is not supported as implemented in the current running CR

- The values of preambleTransMax-Msg1Repetition are { n1, n2, n4, n6, n8, n10, n20, n50, n100, n200}

- CFRA configured with one MSG1 repetition number can be applied to CHO. No further optimization of CFRA is needed in this case (and in this case the same repetition will be used upon fallback to CBRA as already agreed in the past)

- numberOfRA-PreamblesGroupA can be configured separately for different repetition number.

- From CE perspective, the maximum number of RACH configurations that the network is allowed to configure may need to be extended to 32. Can be revisited if other features need other number

- Delete si-RequestResourcesRepetition-r18

- Add si-RequestResourcesRepetitionTwo-r18, si-RequestResourcesRepetitionFour-r18 and si-RequestResourcesRepetitionEight-r18, optionally, where each is SEQUENCE (SIZE (1..maxSI-Message)) OF SI-RequestResources

- SI request period is not applicable for Msg-1 based SI request with Msg1 repetition (can comeback if there is a critical issue with this agreement)

- From CE perspective, Msg1 repetition is feasible for both CBRA and CFRA based LTM cell switch  assuming the MSG1 repetition configuration is in the RACHConfigDedicated.

- Fallback from lower to higher number of multiple PRACH Transmissions is not supported if UE has performed fallback from CFRA to CBRA

- Fallback from lower number to higher number is not supported for Msg1-based SI request with Msg1 repetition.

- introduce Ei field for each serving cell to indicate the existence of PH information for assumed PUSCH in multiple entry PHR with assumed PUSCH MAC CE (can double check the implementation in MAC offline and comeback on Thursday if needed)

- If DWS is configured for the MAC entity transmitting PHR, the UE uses the new PHR format for PHR reporting (details on how to implement this in MAC CR is FFS can be discussed as part of 851 offline)

- The new PHR format for assumed PUSCH is not reported if twoPHRmode is configured unless RAN1 indicates us otherwise

- As a baseline ΔPPowerClass is reported in a PHR MAC CE upon a trigger to report ΔPPowerClass.

- RAN2 assumes that 2 bit MPE field can be reused for indicating the ΔPPowerClass. Can be revisited if RAN4 design needs some updates for this assumption.

- RAN2 preference is that triggering of PHR for ΔPPowerClass reporting is based on the power class change conditions specified by RAN4 and we will add a reference to RAN4 specs in the MAC spec.

- RAN2 assumes that any ΔPPowerClass reporting is provided per Serving Cell and this can also be revisited if the RAN4 design is not compatible with this assumption.

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

The progress in RAN4 #108bis meeting is summarized below:

RAN4 UE RF part:

- The draft CR to TS38.101-3_ Introduction of higherPowerLimit-r17 into EN-DC of PC3+PC5 including UL Intra band CA was endorsed in R4-2315148

- The draft CR to TS38.101-1_ Introducing new scenarios for increase higher power limit for CA was endorsed in R4-2315848

- The draft CR to TS38.101-1_ Introducing new scenarios for increase higher power limit for ENDC was endorsed in R4-2316336

- The topic summary for [108-bis][139] NR_cov_enh2_part1 was provided in R4-2317262

- The topic summary for [108-bis][140] NR_cov_enh2_part2 was provided in R4-2317263

- The WF on UL power enhancement was provided in R4-2317769

- The WF on enhancement for MPR reduction was provided in R4-2317652

- The LS to RAN1/RAN2 on further clarifications on enhancements to realize increasing UE power high limit for CA and DC was approved in R4-2317768.

RAN4 BS demodulation part:

- The topic summary for [108bis] [323] NR_cov_enh2_demod was provided in R4-2317954

- The WF on WF on NR_cov_enh2_demod was approved in R4-2316922

The progress in RAN4 #109 meeting is summarized below:

RAN4 UE RF part:

- The CR to 38.101-1_ Introduction of higherPowerLimit-r17 into NR CA of PC3+PC5 including UL Intra band CA was agreed in R4-2318030

- The CR to 38.101-3_ Introduction of higherPowerLimit-r17 into EN-DC of PC3+PC5 including UL Intra band CA was agreed in R4-2318031

- The CR to 38.101-3_ Introduction of delta PPowerClass report was agreed in R4-2318100

- The CR to 38.101-3_ Introduction of delta PPowerClass report was agreed in R4-2318101

- The CR to 38.101-3 for Introducing new scenarios for increase higher power limit for ENDC was agreed in R4-2320094

- The CR to 38.101 for introduction of MPR reduction was agreed in R4-2321826

- The topic summary for [109][140] NR_cov_enh2_part1 was provided in R4-2318146

- The topic summary for [109][141] NR_cov_enh2_part2 was provided in R4-2318147

- The ad hoc minutes for NR_cov_enh2_part1 was provided in R4-2321738

- The WF on NR_cov_enh2_part2 was provided in R4-2321827

- The reply LS to RAN2 on further clarifications on enhancements to realize increasing UE power high limit for CA and DC was approved in R4-2321998

- The LS to RAN1/RAN2 on UE capabilities for MPR reduction was approved in R4-2321960

RAN4 BS demodulation part:

- The topic summary for [109][325] NR_cov_enh2_demod was provided in R4-2318217

- The Offline meeting minutes for [109][325] NR_cov_enh2_demod was provided in R4-2321055

- The WF on [109][325] NR_cov_enh2_demod was approved in R4-2321061

2.4.2	Remaining Open issues

Finalization on the BS demodulation requirements of the performance part.

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN1 #114bis:

- R1-2308899	Maintenance of PRACH coverage enhancements	Huawei, HiSilicon

- R1-2308900	Discussion on coverage enhancement in power domain	Huawei, HiSilicon

- R1-2308901	Maintenance of dynamic waveform switching for coverage enhancement	Huawei, HiSilicon

- R1-2308953	Discussions on the remaining issue on PRACH coverage enhancements	New H3C Technologies Co., Ltd.

- R1-2308995	Remaining issues on PRACH coverage enhancements	Spreadtrum Communications

- R1-2308996	Remaining issues on dynamic switching between DFT-S-OFDM and CP-OFDM	Spreadtrum Communications

- R1-2309085	Discussions on remaining issues of PRACH coverage enhancements	vivo

- R1-2309086	Discussions on remaining issues of power domain enhancements	vivo

- R1-2309087	Discussions on remaining issues of dynamic waveform switching	vivo

- R1-2309132	Discussion on PRACH coverage enhancements	ZTE

- R1-2309133	Discussion on dynamic waveform switching	ZTE

- R1-2309187	Remaining issues on PRACH coverage enhancement	Intel Coporation

- R1-2309188	Remaining issues on power domain enhancement	Intel Coporation

- R1-2309189	Remaining issues on dynamic waveform switching	Intel Coporation

- R1-2309278	Maintenance on PRACH coverage enhancement	NEC

- R1-2309279	Maintenance on dynamic switching between DFT-S-OFDM and CP-OFDM	NEC

- R1-2309329	Remaining issues on PRACH coverage enhancements	LG Electronics

- R1-2309330	Remaining issues on dynamic waveform switching for NR coverage enhancement	LG Electronics

- R1-2309385	PRACH coverage enhancements	Samsung

- R1-2309386	Power domain enhancements	Samsung

- R1-2309387	Dynamic switching between DFT-S-OFDM and CP-OFDM	Samsung

- R1-2309465	Discussion on PRACH coverage enhancements	xiaomi

- R1-2309466	Maintenance on power domain enhancements	xiaomi

- R1-2309467	Maintenance on dynamic switching between DFT-s-OFDM and CP-OFDM	xiaomi

- R1-2309536	Remaining issues on PRACH coverage enhancements	CATT

- R1-2309537	RAN1 impact for power domain enhancement	CATT

- R1-2309538	Remaining issues on dynamic switching between DFT-S-OFDM and CP-OFDM	CATT

- R1-2309554	Remaining issues on PRACH coverage enhancement	China Telecom

- R1-2309555	Remaining issues on power domain enhancements	China Telecom

- R1-2309556	Remaining issues on dynamic waveform switching between DFT-s-OFDM and CP-OFDM	China Telecom

- R1-2309612	Remaining issues on PRACH coverage enhancements	OPPO

- R1-2309613	Remaining issues on of power domain enhancements	OPPO

- R1-2309614	Issues on dynamic switching between DFT-S-OFDM and CP-OFDM	OPPO

- R1-2309630	Discussion on the remaining issues for dynamic waveform switching	Panasonic

- R1-2309633	Discussion on PRACH coverage enhancements	Panasonic

- R1-2309650	Remaining issues on PRACH coverage enhancement	Fujitsu

- R1-2309681	Remaining issues on PRACH coverage enhancements	CMCC

- R1-2309682	Remaining issues on power domain enhancements	CMCC

- R1-2309683	Remaining issues on dynamic switching between DFT-S-OFDM and CP-OFDM	CMCC

- R1-2309706	PRACH coverage enhancements	ETRI

- R1-2309707	Dynamic switching between DFT-S-OFDM and CP-OFDM	ETRI

- R1-2309722	Remaining issues of dynamic switching between DFT-S-OFDM and CP-OFDM	Transsion Holdings

- R1-2309729	Remaining issues on dynamic switching between DFT-S-OFDM and CP-OFDM	Lenovo

- R1-2309731	PRACH coverage enhancements	TCL

- R1-2309772	Discussions on PRACH coverage enhancements	Ruijie Network Co. Ltd

- R1-2309783	Dynamic switching between DFT-S-OFDM and CP-OFDM	InterDigital, Inc.

- R1-2309804	Remaining issues of PRACH coverage enhancements	Lenovo

- R1-2309843	Discussion on PRACH coverage enhancements	Apple

- R1-2309844	Discussion on dynamic switching between DFT-S-OFDM and CP-OFDM	Apple

- R1-2309909	Remaining issues on multiple PRACH transmissions for PRACH coverage enhancement	Sony

- R1-2309910	Maintenance Issues on DWS Configuration and PHR reporting	Sony

- R1-2309914	Discussion on power domain enhancements	ZTE

- R1-2309924	Remaining issues on PRACH coverage enhancements	Nokia, Nokia Shanghai Bell

- R1-2309925	Remaining issues on power domain enhancements	Nokia, Nokia Shanghai Bell

- R1-2309926	Remaining issues on dynamic switching between DFT-s-OFDM and CP-OFDM	Nokia, Nokia Shanghai Bell

- R1-2309958	Remaining issues on PRACH coverage enhancements	InterDigital, Inc.

- R1-2309967	Discussion on PRACH Coverage Enhancement	Ericsson

- R1-2309968	Power Domain Enhancement Maintenance	Ericsson

- R1-2309969	Discussion on Dynamic UL Waveform Switching	Ericsson

- R1-2310001	Remaining issues on PRACH coverage enhancements	MediaTek Inc.

- R1-2310042	Remaining issues on PRACH coverage enhancements	NTT DOCOMO, INC.

- R1-2310043	Remaining issues on dynamic switching between DFT-S-OFDM and CP-OFDM	NTT DOCOMO, INC.

- R1-2310071	Remaining issues on PRACH coverage enhancements	Quectel

- R1-2310106	Remaining issues on multiple PRACH transmissions for Rel-18 CovEnh	Sharp

- R1-2310107	Remaining issues on dynamic waveform switching for Rel-18 CovEnh	Sharp

- R1-2310151	PRACH Coverage Enhancements	Qualcomm Incorporated

- R1-2310152	Power-domain enhancements	Qualcomm Incorporated

- R1-2310153	Dynamic switching between DFT-S-OFDM and CP-OFDM	Qualcomm Incorporated

- R1-2310248	Summary #1 on dynamic switching between DFT-S-OFDM and CP-OFDM	Moderator (InterDigital, Inc.)

- R1-2310249	Summary #2 on dynamic switching between DFT-S-OFDM and CP-OFDM	Moderator (InterDigital, Inc.)

- R1-2310300	FL summary of power domain enhancements (AI 8.8.2)	Moderator (Nokia)

- R1-2310301	FL summary #2 of power domain enhancements (AI 8.8.2)	Moderator (Nokia)

- R1-2310302	Final FL summary of power domain enhancements (AI 8.8.2)	Moderator (Nokia)

- R1-2310303	FL Summary #1 on remaining issues for PRACH coverage enhancements	Moderator (China Telecom)

- R1-2310304	FL Summary #2 on remaining issues for PRACH coverage enhancements	Moderator (China Telecom)

- R1-2310305	FL Summary #3 on remaining issues for PRACH coverage enhancements	Moderator (China Telecom)

- R1-2310456	Summary #3 on dynamic switching between DFT-S-OFDM and CP-OFDM	Moderator (InterDigital, Inc.)

- R1-2310457	Summary #4 on dynamic switching between DFT-S-OFDM and CP-OFDM	Moderator (InterDigital, Inc.)

- R1-2310486	Collection of endorsed TPs in AI 8.8.1 PRACH coverage enhancements	Moderator (China Telecom)

- R1-2310489	Draft reply LS on RAN1 impacts regarding enhancements to realize increasing UE power high limit for CA and DC	Nokia

- R1-2310499	Collection of endorsed TPs in AI 8.8.3 Dynamic switching between DFT-S-OFDM and CP-OFDM	Moderator (InterDigital, Inc.)

- R1-2310518	Reply LS on RAN1 impacts regarding enhancements to realize increasing UE power high limit for CA and DC	RAN1, Nokia

- R1-2310546	Session notes for 8.8 (Maintenance on further NR coverage enhancements)	Ad-Hoc Chair (CMCC)

- R1-2310579	FL Summary #4 on remaining issues for PRACH coverage enhancements	Moderator (China Telecom)

RAN1 #115:

- R1-2310882	Maintenance of PRACH coverage enhancements	Huawei, HiSilicon

- R1-2310883	Discussion on coverage enhancement in power domain	Huawei, HiSilicon

- R1-2310884	Maintenance of dynamic waveform switching for coverage enhancement	Huawei, HiSilicon

- R1-2310930	Discussions on the remaining issue on PRACH coverage enhancements	New H3C Technologies Co., Ltd.

- R1-2311019	Maintenance of PRACH coverage enhancements	ZTE

- R1-2311020	Maintenance of power domain enhancements	ZTE

- R1-2311021	Maintenance of dynamic waveform switching	ZTE

- R1-2311054	Remaining issues on PRACH coverage enhancements	Fujitsu

- R1-2311107	Discussions on remaining issues of PRACH coverage enhancements	vivo

- R1-2311108	Discussions on remaining issues of power domain enhancements	vivo

- R1-2311109	Discussions on remaining issues of dynamic waveform switching	vivo

- R1-2311134	Remaining issues on PRACH coverage enhancement	Intel Corporation

- R1-2311135	Remaining issues on dynamic waveform switching	Intel Corporation

- R1-2311174	Remaining issues on PRACH coverage enhancements	Spreadtrum Communications

- R1-2311175	Remaining issues on power domain enhancement	Spreadtrum Communications

- R1-2311263	Remaining issues on PRACH coverage enhancements	OPPO

- R1-2311264	Remaining issues on of power domain enhancements	OPPO

- R1-2311265	Issues on dynamic switching between DFT-S-OFDM and CP-OFDM	OPPO

- R1-2311352	Remaining issues on PRACH coverage enhancements	CATT

- R1-2311353	Remaining issue on power domain enhancements	CATT

- R1-2311354	Remaining issue on dynamic waveform switching	CATT

- R1-2311410	Discussion on PRACH coverage enhancements	xiaomi

- R1-2311411	Maintenance on power domain enhancements	xiaomi

- R1-2311412	Maintenance on dynamic switching between DFT-s-OFDM and CP-OFDM	xiaomi

- R1-2311426	Maintenance on PRACH coverage enhancement	NEC

- R1-2311427	Maintenance on dynamic switching between DFT-S-OFDM and CP-OFDM	NEC

- R1-2311444	Discussion on PRACH coverage enhancements	Panasonic

- R1-2311445	Discussion on the remaining issues for dynamic waveform switching	Panasonic

- R1-2311492	Remaining issues on PRACH coverage enhancements	CMCC

- R1-2311493	Remaining issues on power domain enhancements	CMCC

- R1-2311494	Remaining issues on dynamic switching between DFT-S-OFDM and CP-OFDM	CMCC

- R1-2311526	Remaining issues on multiple PRACH transmissions for PRACH coverage enhancement	Sony

- R1-2311532	Dynamic switching between DFT-S-OFDM and CP-OFDM	InterDigital, Inc.

- R1-2311548	Remaining issues on PRACH coverage enhancement	China Telecom

- R1-2311549	Remaining issues on Power domain enhancements	China Telecom

- R1-2311550	Remaining issues on DWS between CP-OFDM and DFT-s-OFDM	China Telecom

- R1-2311631	Remaining issues on PRACH coverage enhancements	NTT DOCOMO, INC.

- R1-2311632	Remaining issues on dynamic switching between DFT-S-OFDM and CP-OFDM	NTT DOCOMO, INC.

- R1-2311694	Remaining issues on PRACH coverage enhancements	Apple

- R1-2311695	Remaining issues on dynamic switching between DFT-S-OFDM and CP-OFDM	Apple

- R1-2311717	Remaining issues on PRACH coverage enhancements	Quectel

- R1-2311723	Remaining issues on PRACH coverage enhancements	Lenovo

- R1-2311724	Remaining issues on dynamic switching between DFT-S-OFDM and CP-OFDM	Lenono

- R1-2311755	PRACH coverage enhancements	ETRI

- R1-2311756	Dynamic switching between DFT-S-OFDM and CP-OFDM	ETRI

- R1-2311770	Remaining issues on multiple PRACH transmissions for Rel-18 CovEnh	Sharp

- R1-2311771	Remaining issues on dynamic waveform switching for Rel-18 CovEnh	Sharp

- R1-2311854	PRACH coverage enhancements	Samsung

- R1-2311855	Power domain enhancements	Samsung

- R1-2311856	Dynamic switching between DFT-S-OFDM and CP-OFDM	Samsung

- R1-2311915	Remaining issues on PRACH coverage enhancements	LG Electronics

- R1-2311916	Remaining issues on dynamic waveform switching for NR coverage enhancement	LG Electronics

- R1-2311920	Remaining issues on PRACH coverage enhancements	Nokia, Nokia Shanghai Bell

- R1-2311921	Remaining issues on power domain enhancements	Nokia, Nokia Shanghai Bell

- R1-2311922	Remaining issues on dynamic switching between DFT-s-OFDM and CP-OFDM	Nokia, Nokia Shanghai Bell

- R1-2311935	Maintenance on PRACH coverage enhancements	Ruijie Network Co. Ltd

- R1-2311945	Discussion on PRACH Coverage Enhancement	Ericsson

- R1-2311946	Power Domain Enhancement Maintenance	Ericsson

- R1-2311947	Discussion on Dynamic UL Waveform Switching	Ericsson

- R1-2311986	Maintenance for PRACH coverage enhancements	MediaTek Inc.

- R1-2312046	Power-domain enhancements	Qualcomm Incorporated

- R1-2312047	Dynamic switching between DFT-S-OFDM and CP-OFDM	Qualcomm Incorporated

- R1-2312109	Summary #1 on dynamic switching between DFT-S-OFDM and CP-OFDM	Moderator (InterDigital, Inc.)

- R1-2312111	Summary #2 on dynamic switching between DFT-S-OFDM and CP-OFDM	Moderator (InterDigital, Inc.)

- R1-2312132	Remaining issues on PRACH coverage enhancements	Google Inc.

- R1-2312158	Maintenance issues on DWS Configuration	Sony

- R1-2312205	Remaining issues on dynamic switching between DFT-S-OFDM and CP-OFDM	Google Inc.

- R1-2312272	FL Summary #1 on remaining issues for PRACH coverage enhancements	Moderator (China Telecom)

- R1-2312273	FL Summary #2 on remaining issues for PRACH coverage enhancements	Moderator (China Telecom)

- R1-2312274	FL Summary #3 on remaining issues for PRACH coverage enhancements	Moderator (China Telecom)

- R1-2312304	FL summary of power domain enhancements (AI 8.8.2)	Moderator (Nokia)

- R1-2312305	FL summary #2 of power domain enhancements (AI 8.8.2)	Moderator (Nokia)

- R1-2312306	Final FL summary of power domain enhancements (AI 8.8.2)	Moderator (Nokia)

- R1-2312338	Draft reply LS on PHR reporting	Moderator (InterDigital, Inc.)

- R1-2312339	Reply LS on PHR reporting	RAN1, InterDigital, Inc.

- R1-2312507	Session notes for 8.8 (Maintenance on further NR coverage enhancements)	Ad-Hoc Chair (Huawei)

- R1-2312622	Summary #3 on dynamic switching between DFT-S-OFDM and CP-OFDM	Moderator (InterDigital, Inc.)

- R1-2312623	Summary #4 on dynamic switching between DFT-S-OFDM and CP-OFDM	Moderator (InterDigital, Inc.)

- R1-2312633	FL Summary #4 on remaining issues for PRACH coverage enhancements	Moderator (China Telecom)

- R1-2312677	FL Summary #5 on remaining issues for PRACH coverage enhancements	Moderator (China Telecom)

RAN2 #123-bis:

- R2-2309420	LS on further clarifications on enhancements to realize increasing UE power high limit for CA and DC (R1-2308561; contact: Nokia)	RAN1

- R2-2309468	LS on enhancements to realize increasing UE power high limit for CA and DC (R4-2314728; contact: Nokia)	RAN4

- R2-2309570	Discussion on RAN2 Impacts of DWS and DPC Reporting	vivo

- R2-2309571	Discussion on Remaining Issues for PRACH Repetition	vivo

- R2-2309591	Discussion on Coverage Enhancements CP	Ericsson

- R2-2309592	Discussion on Coverage Enhancements UP	Ericsson

- R2-2309698	Discussion on PHR for assumed PUSCH	CATT

- R2-2309699	Remaining CP issues for Msg1 repetition	CATT

- R2-2309760	Discussion on PHR for dynamic waveform switching	Xiaomi

- R2-2309776	Remaining control plane issues of further NR Coverage Enhancements	Samsung Electronics Co., Ltd

- R2-2309777	Remaining user plane issues of further NR Coverage Enhancements	Samsung Electronics Co., Ltd

- R2-2310196	Summary of [Post123][802][R18CEenh-CP] CP open issues (HW)	Huawei, HiSilicon

- R2-2310197	RRC Running CR for R18 NR coverage enhancements	Huawei, HiSilicon

- R2-2310198	Remaining issues of CP aspects for CE	Huawei, HiSilicon

- R2-2310199	Remaining issues of UP aspects for CE	Huawei, HiSilicon

- R2-2310228	Discussion on power domain enhancements for coverage enhancement	China Telecom

- R2-2310232	DWS L2 impacts	InterDigital

- R2-2310284	Discussion on the remaining CP issues for CE	NEC Corporation.

- R2-2310285	Discussion on the remaining UP issues for CE	NEC Corporation.

- R2-2310475	Running CR to 38.300 for Rel-18 coverage enhancements	China Telecom

- R2-2310605	Discussion on Signalling aspects for Msg1 repetition	LG Electronics Inc.

- R2-2310606	RA procedure for Msg1 repetition	LG Electronics Inc.

- R2-2310669	Report of [Post123][801][CE_enh] UP running CR and open issue discussion (ZTE)	ZTE Corporation, Sanechips

- R2-2310670	Draft running CR to 38.321 for Rel-18 coverage enhancement	ZTE Corporation, Sanechips

- R2-2310671	Consideration on RRC signalling design for CE	ZTE Corporation, Sanechips

- R2-2310672	Remaining UP issues for CE	ZTE Corporation, Sanechips

- R2-2310974	Open Issues in Coverage Enhancements UP	Qualcomm Incorporated

- R2-2310975	PHR enhancements for Coverage Enhancement	Qualcomm Incorporated

- R2-2311189	Considerations on PRACH repetition	Nokia, Nokia Shanghai Bell

- R2-2311190	Impacts from waveform switching	Nokia, Nokia Shanghai Bell

RAN2 #124:

- R2-2311710	Reply LS on RAN1 impacts regarding enhancements to realize increasing UE power high limit for CA and DC (R1-2310518; contact: Nokia)	RAN1

- R2-2311757	LS reply on further clarifications on enhancements to realize increasing UE power high limit for CA and DC (R4-2317768; contact: Huawei)	RAN4

- R2-2311816	Discussion on Remaining Issues for PRACH Repetition	vivo

- R2-2311817	Discussion on RAN2 Impacts of DWS and DPC Reporting	vivo

- R2-2311829	Fallback from lower repetition number to higher repetition number	Samsung Electronics Co., Ltd

- R2-2311830	SI request and CFRA Aspects	Samsung Electronics Co., Ltd

- R2-2311993	Open issues of power domain enhancements for CE	China Telecom

- R2-2312511	Discussion on the remaining CP issues	NEC Corporation.

- R2-2312572	Summary of [POST123bis][851][CE_enh] CP running CR and open issues (Huawei)	Huawei, HiSilicon

- R2-2312573	Introduction of Further NR coverage enhancements in RRC	Huawei, HiSilicon

- R2-2312574	Remaining issues of CP aspects for CE	Huawei, HiSilicon

- R2-2312575	Remaining issues of UP aspects for CE	Huawei, HiSilicon

- R2-2312725	Discussion on PHR for dynamic waveform switching	Xiaomi

- R2-2312732	Introduction of Further NR coverage enhancements to 38.300	China Telecom

- R2-2312750	Discussion on numberOfRA-PreamblesGroupA for Msg1 repetition	CATT

- R2-2312751	Discussion on remaining UP issues for Msg1 repetition	CATT

- R2-2312771	UP open issue list for R18 CE	ZTE Corporation, Sanechips

- R2-2312772	Introduction of Further NR Coverage Enhancements in MAC spec	ZTE Corporation, Sanechips

- R2-2312773	Remaining CP issues for CE	ZTE Corporation, Sanechips

- R2-2312774	Remaining UP issues for CE	ZTE Corporation, Sanechips

- R2-2312954	Open Issues in PRACH Repetition	Qualcomm Incorporated

- R2-2312956	DPC and DWS UE reporting	Qualcomm Incorporated

- R2-2313018	PHR for assumed PUSCH	InterDigital

- R2-2313163	Discussion on Coverage Enhancements CP	Ericsson

- R2-2313164	Discussion on Coverage Enhancements UP	Ericsson

- R2-2313430	Miscellaneous issues with PRACH repetition	Nokia, Nokia Shanghai Bell

- R2-2313431	Delta Power Class and assumed PUSCH reporting	Nokia, Nokia Shanghai Bell

- R2-2313462	Remaining CP issues on Msg1 repetition	LG Electronics Inc.

- R2-2313463	Remaining issues on Coverage Enhancement in UP aspects	LG Electronics Inc.

- R2-2313628	Introduction of Further NR coverage enhancements in RRC	Huawei, HiSilicon

- R2-2313761	Report of [AT124][851][CE_enh] MAC CR updates (ZTE)	ZTE Corporation

RAN4 #108bis:

- R4-2315059	On power class fallback signaling    Qualcomm Incorporated

- R4-2315354	Further discussion on R-18 coverage enhancement    China Telecom

- R4-2315392	On Delta PPowerClass clarifications    Apple

- R4-2315452	Views on the combination of ULFPTx and deltaPpowerclass reporting    Samsung

- R4-2315837	Further Discussion of Delta_powerclass reporting    vivo

- R4-2315027	On reply LS to R1-2308561 on UL power enhancements for CA and DC    Nokia, Nokia Shanghai Bell

- R4-2315787	Draft Reply LS on further clarifications on enhancements to realize increasing UE power high limit for CA and DC    Ericsson

- R4-2315971	R18 delta Ppowerclass LS reply    OPPO

- R4-2316369	LS reply on further clarifications on enhancements to realize increasing UE power high limit for CA and DC    Huawei, HiSilicon

- R4-2317651	LS reply on further clarifications on enhancements to realize increasing UE power high limit for CA and DC    Huawei, HiSilicon

- R4-2317768	LS reply on further clarifications on enhancements to realize increasing UE power high limit for CA and DC    Huawei, HiSilicon

- R4-2316667	draft reply LS on further clarifications on enhancements to realize increasing UE power high limit for CA and DC    MediaTek Inc.

- R4-2315148	Introduction of higherPowerLimit-r17 into EN-DC of PC3+PC5 including UL Intra band CA    Nokia, Nokia Shanghai Bell

- R4-2315149	Introduction of higherPowerLimit-r17 into NR CA of PC3+PC5 including UL Intra band CA    Nokia, Nokia Shanghai Bell

- R4-2315848	draft CR to TS 38.101-1 for Introducing new scenarios for increase higher power limit for CA    vivo, ZTE, Huawei, CHTTL, Samsung, Xiaomi

- R4-2316336	draft CR to TS38.101-3 for Introducing new scenarios for increase higher power limit for ENDC    ZTE Corporation, vivo, Huawei, CHTTL, Xiaomi, Samsung

- R4-2315025	Introduction of higherPowerLimit-r17 into NR CA of PC3+PC5 including UL Intra band CA    Nokia, Nokia Shanghai Bell, Samsung

- R4-2315026	Introduction of higherPowerLimit-r17 into EN-DC of PC3+PC5 including UL Intra band CA   Nokia, Nokia Shanghai Bell

- R4-2315058	An approach to specify transparent UL enhancements for Rel-18    Qualcomm Incorporated

- R4-2315372	On coverage enhancement using transparent schemes    Apple

- R4-2315818	Discussion on transparent schemes for coverage enhancement    vivo

- R4-2316093	Next steps for MPR/PAR – objective    Nokia, Nokia Shanghai Bell

- R4-2316277	RF spec impact for transparent MPR reduction scheme    Ericsson

- R4-2316370	On further enhancements to reduce MPR&PAR    Huawei, HiSilicon

- R4-2316666	Further discussion on MPR reduction    MediaTek Inc.

- R4-2315060	dCR on coverage enhancements using legacy waveform (no modification)    Qualcomm Incorporated

- R4-2315061	dCR on coverage enhancements using legacy waveform as well as FDSS    Qualcomm Incorporated

- R4-2315820	Draft CR for TS 38.101-1 on coverage enhancement    vivo

- R4-2316094	OPTION 1 - draftCR to 38.101 for MPR reduction    Nokia, Nokia Shanghai Bell

- R4-2316095	OPTION 2 - draftCR to 38.101 for MPR reduction    Nokia, Nokia Shanghai Bell

- R4-2316278	CR for NR coverage enhancement Rel-18    Ericsson

- R4-2316371	Draft CR for 38.101-1 MPR reduction    Huawei, HiSilicon

- R4-2317262	Topic summary for [108-bis][139] NR_cov_enh2_part1    Moderator (Huawei)

- R4-2317769	WF on UL power enhancement    Huawei

- R4-2317263	Topic summary for [108-bis][140] NR_cov_enh2_part2    Moderator (Nokia)

- R4-2317652	WF on enhancement for MPR reduction    Nokia

- R4-2315048 Discussion on Coverage Enhancement BS Demodulation Nokia, Nokia Shanghai Bell

- R4-2315049 Simulations for Coverage Enhancement BS Demodulation Nokia, Nokia Shanghai Bell

- R4-2315085 Discussion on the BS performance part for Rel-18 coverage enhancement WI China Telecom

- R4-2315593 	Discussion on NR further coverage enhancement Ericsson

- R4-2315702 	Discussion on NR_cov_enh2 demodulation requirements ZTE

- R4-2315997 Discussion on BS demodulation requirements for further coverage enhancements Huawei,HiSilicon

- R4-2316150 View on BS demodulation requirements for further coverage enhancement Samsung

- R4-2317954 Topic summary for [108bis][323] NR_cov_enh2_demod Moderator (China Telecom)

- R4-2316922 WF on NR_cov_enh2_demod China Telecom

RAN4 #109:

- R4-2318892	Discussion on reply LS on delta power class    Xiaomi

- R4-2320542	LS to RAN1_2 on UE capability signalling    Ericsson

- R4-2318268	Further discussion on delta_Ppowerclass    E-surfing Digital

- R4-2318437	On ULFPTx dependency on Delta_PPowerClass report    Apple

- R4-2318773	On power class fallback signalling    Qualcomm Incorporated

- R4-2318957	Further Discussion of Delta_powerclass reporting    vivo

- R4-2319406	Views on ?PPowerClass and ?PPowerClass,CA/?PPowerClass,EN-DC reporting    Samsung

- R4-2319911	R18 delta Ppowerclass reporting LS reply    OPPO

- R4-2320079	On remaining issue for enhancements to increasing UE power high limit for CA and DC    Huawei, HiSilicon

- R4-2320093	Discussion and reply LS on ?PPowerClass reporting    ZTE Corporation

- R4-2318030	Introduction of higherPowerLimit-r17 into NR CA of PC3+PC5 including UL Intra band CA    Nokia, Nokia Shanghai Bell, vivo, ZTE, Huawei, CHTTL, Samusng,Xiaomi

- R4-2318031	Introduction of higherPowerLimit-r17 into EN-DC of PC3+PC5 including UL Intra band CA    Nokia, Nokia Shanghai Bell, Samsung

- R4-2318100	Introduction of delta PPowerClass report    Nokia, Nokia Shanghai Bell

- R4-2318101	Introduction of delta PPowerClass report    Nokia, Nokia Shanghai Bell

- R4-2318959	CR of TS38.101-1 for Introducing new scenarios for increase higher power limit for CA    vivo, ZTE, Huawei,  CHTTL, Samusng,Xiaomi

- R4-2320094	CR to TS38.101-3 for Introducing new scenarios for increase higher power limit for ENDC    ZTE Corporation, vivo, Nokia, Nokia Shanghai Bell, Huawei, CHTTL, Xiaomi,

- R4-2318032	Draft LS to R2-2311611 on UL power enhancements for CA and DC    Nokia, Nokia Shanghai Bell

- R4-2318718	Draft reply LS on delta power class    MediaTek Inc.

- R4-2318958	[Draft] Reply LS on the Reply of delta power class    vivo

- R4-2319437	DRAFT Reply LS on delta power class    Ericsson

- R4-2320080	LS reply on further clarifications on enhancements to realize increasing UE power high limit for CA and DC    Huawei, HiSilicon

- R4-2321821	LS reply on further clarifications on enhancements to realize increasing UE power high limit for CA and DC    Huawei, HiSilicon

- R4-2321825	LS reply on further clarifications on enhancements to realize increasing UE power high limit for CA and DC    Huawei, HiSilicon

- R4-2321998	LS reply on further clarifications on enhancements to realize increasing UE power high limit for CA and DC    Huawei, HiSilicon

- R4-2318715	Further discussion on MPR reduction    MediaTek Inc.

- R4-2318760	On coverage enhancement using transparent schemes    Apple

- R4-2318772	An approach to specify transparent UL enhancements for Rel-18    Qualcomm Incorporated

- R4-2318805	Scope of transparent UL enhancements for Rel-18    Qualcomm, Verizon, Ericsson, AT&T, T-Mobile, ZTE, Fujitsu, KDDI, NTT-Docomo

- R4-2318962	Discussion on transparent schemes for coverage enhancement    vivo

- R4-2320031	On completion of Rel-18 MPR-PAR objective    Nokia, Nokia Shanghai Bell

- R4-2320081	On further enhancements to reduce MPR&PAR    Huawei, HiSilicon, SmarterMicro

- R4-2320457	Proposal on power boosting regions for QPSK w/wo shaping    Skyworks Solutions Inc.

- R4-2320543	RF spec impact for transparent MPR reduction scheme    Ericsson

- R4-2318761	CR on Introducing Rel-18 Power Boost for QPSK and Pi/2 BPSK    Apple

- R4-2318774	dCR on coverage enhancements using FDSS    Qualcomm Incorporated

- R4-2318963	Draft CR1 for TS38.101-1 on coverage enhancement    vivo

- R4-2318964	Draft CR2 for TS38.101-1 on coverage enhancement    vivo

- R4-2320032	CR to 38.101 for introduction of MPR reduction    Nokia, Nokia Shanghai Bell

- R4-2321826	CR to 38.101 for introduction of MPR reduction    Nokia, Nokia Shanghai Bell, Qualcomm, Huawei, Ericsson, Apple, Vivo, Oppo, MediaTek

- R4-2320082	Draft CR for TS 38.101-1 PC3 power boosting    Huawei, HiSilicon

- R4-2320356	Draft CR for TS 38.101-1 PC3 power boosting    Spreadtrum Communications

- R4-2320544	CR for NR coverage enhancement Rel-18    Ericsson

- R4-2318146	Topic summary for [109][140] NR_cov_enh2_part1    Moderator (Huawei)

- R4-2321738	Ad hoc minutes for NR_cov_enh2_part1    Huawei

- R4-2318147	Topic summary for [109][141] NR_cov_enh2_part2    Moderator (Nokia)

- R4-2321827	WF on NR_cov_enh2_part2    Nokia

- R4-2321960	LS on UE capabilities for MPR reduction    Nokia

- R4-2318056 Discussion on Coverage Enhancement BS Demodulation Nokia, Nokia Shanghai Bell

- R4-2318057 Simulations for Coverage Enhancement BS Demodulation Nokia, Nokia Shanghai Bell

- R4-2319310 Discussion on NR further coverage enhancement demodulation requirements Ericsson

- R4-2319311 Simulation results for NR PRACH repetition Ericsson

- R4-2319391 Discussion on the BS performance part for Rel-18 coverage enhancement WI China Telecom

- R4-2319533 	Discussion on NR_cov_enh2 demodulation requirements ZTE

- R4-2319843 View on BS demodulation requirements for further coverage enhancement Samsung

- R4-2320223 Discussion on BS demodulation requirements for further coverage enhancements Huawei,HiSilicon

- R4-2318217 Topic summary for [109][325] NR_cov_enh2_demod Moderator (CTC)

- R4-2321055 Offline meeting minutes for [109][325] NR_cov_enh2_demod Nokia, CTC

- R4-2321061 WF on [109][325] NR_cov_enh2_demod China Telecom, Nokia