3GPP TSG RAN meeting #102										RP-23xxxx

Edinburgh, Scotland, December 11-15, 2023

Status Report to TSG

Agenda item:			9.3.2.3

| WI / SI Name | Dual Transmission/Reception (Tx/Rx) Multi-SIM for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: - |
| Acronym | NR_DualTxRx_MUSIM |  |  |  |  |
| Unique ID | 941001 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-231461 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: 12/2023 | Performance part: 06/2024 | Testing part: - |  |
| Overall Completion level | Study Item: - | Core part: Overall: 100% | Performance Part: - Overall: 10% | Testing part: - |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Xiaodong Yang |
|  | Company | vivo |
|  | Email | Yangxiaodong5g@vivo.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? |  |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

RAN2 123bis

Temporary capability restriction

- For proactive UE temporary capability reporting, UE reporting of the information regarding its impacted frequency is sufficient.

- UE can indicate impacted band(s)/frequencies in a BC for the proactive reporting, detailed signalling is FFS.

- UE is allowed to only report the impacted band(s)/frequencies based on a frequency/band filter list (e.g. frequencies/bands), if configured by the network.

- UAI based signalling is also used for proactive reporting of temporary UE capability restriction.

- One configuration is used to control all temporary capabilities update

- We will introduce ‘wait timer’ for the reactive approach

    - The UE starts the timer when the UE requests a temporary restriction to the network if the timer is configured. We assume network configures the length for this timer.

    - Stop: if UE receives reconfiguration that does not exceed the capabilities that UE suggested via capability restriction report

    - Expiry: UE can apply the temporary UE capability restriction upon the timer expiry.

- We will introduce ‘prohibit timer’ for the proactive approach (Network can set zero value for this timer, details can be handled in spec drafting phase)

- The UE can remove the MUSIM capability restriction information by not including any fields in capability restriction report (details will be handled in the specification drafting).

- Working assumption: Early capability restriction indication is provided in Msg5. Detailed UE behaviour, if any, can be further discussed.

- The UE can indicate the temporary capability restriction of measurement gap for R18 MUSIM purpose in the UAI by using the existing NeedForGapInfoNR.

- It is confirmed that the previous agreement that Maximum MIMO layers restriction (and bandwidth restriction, if supported) is reported per CC at least applies for the reactive approach.

- Baseline for the proactive approach: Maximum MIMO layers restriction (and bandwidth restriction, if supported) is reported per FSPC (per cc per BC).

- For Rel-18 MUSIM dual active operation, UE is configured with the band-filter list by the NW A in the OtherConfig for forbidden/affected band signalling.

- For Rel-18 MUSIM dual active operation, UE indicates its forbidden/affected band combinations (or band(s)) based on the network configured band-filter list, in the UAI signalling to NW A.

- For Rel-18 MUSIM dual active operation, UE signals its temporary capabilities restrictions as forbidden band combinations with band indexed to the band-filter list and/or affected band combinations with band indexed to the band-filter list along with explicit fields for restricted (lower) capabilities e.g. maximum MIMO layers.

R17 MUSIM Gap coordination

- RAN2 confirms that no need to request gap priority or configure gap priority for aperiodic gap. Below editor note from running CR could be removed.

•Editor’s Note: FFS musim-GapPriorityToAddModList-r18 is for aperodic MUSIM gap.

- Introduce single bit indication in MUSIM assistance information to indicate the UE preference of “keep” option.

- Reuse existing control flag (i.e. musim-GapPriorityAssistanceConfig-r18 in running CR) to indicate whether the UE could include “keep” option for MUSIM gap.

- The prohibit timer configuration for R17 MUSIM gap preference (i.e. musim-GapProhibitTimer) is also apply to R18 MUSIM gap priority preference.

- FFS if any other configuration or related behaviour is needed.

UE capability

- For the proactive approach, the MN can indicate the forbidden/affected band information (for the MUSIM purpose) to the SN. FFS for the reactive case.

RAN2 124

Temporary capability restriction

- The MN can indicate the forbidden band entries (for the MUSIM purpose) info to the SN. Detailed signaling FFS.

- For the affected bands with restricted capabilities, the MN can also indicate the SN about the capability restriction info.

- To solve MUSIM band conflict issue, the UE can indicate the temporary supported channel bandwidth restriction.

- We use the ASN.1 coding in P4a in R2-2311845 as baseline for the temporary supported channel bandwidth restriction indication

- UE temporary capability restrictions indication via SRB3 for MUSIM purpose is not supported in this release.

- Early capability restriction indication is provided in Msg5

- Add the following NOTE in clause of 5.3.13.11 of TS 38.331 (exact wording can be improved during the RRC CR review):

-NOTE: If configured by the NW to send early indication (i.e., via SIB1), and if the UE support MUSIM temporary capability restriction, the UE does not apply above failure handling in case it does not apply any part of the configuration for MUSIM purpose. It is up to UE implementation how to apply it. If UE does not go to IDLE in this case, UE still considers the received configuration as the current configuration as the baseline for delta configuration for future reconfigurations.

- The MN can indicate the proactive/reactive temporary capabilities restriction (e.g. musim-CapRestriction-r18) to the SN together with the musim-candidateBandList-r18 (only for the proactive case).

- MUSIM temporary capability restriction reporting on measurement gap requirement is not supported in NR-DC.

- For MUSIM capability restriction reporting, the UE can indicate the temporary maximum number of CCs per DL/UL to the network via UAI.

R17 MUSIM Gap coordination

- After UE indicates its preference for gap priority “keep” solution option, NW can configure UE to use “keep” solution option or not.

- The configuration of gap priority and the “Keep solution indication” can be transferred from the MN to the SN node in the CG-ConfigInfo inter-node message.

UE capability

- Reuse the agreed Rel-18 UE capability bit for MUSIM gap priority configuration and preference to indicate whether the UE supports providing the UE preference of “keep solution” in MUSIM assistance information.

- Introduce 1 optional per-UE capability bit without xDD/FRx differentiation to indicate whether the UE supports providing MUSIM assistance information with temporary capability restriction and early indication in Msg5.

2.2.2	Remaining Open issues

None

2.3	RAN3

2.3.1	Agreements

RAN3#123

Introduce the “musim-CapabilityRestrictionIndication” IE in the CU to DU RRC Information in the UE context setup request message.

    - Remaining Open issues

None

2.4	RAN4

2.4.1	Agreements

RAN4 108bis

Issue 1-1-2: Pre-MG and NCSG in Rel-18 MUSIM WI

Agreement: Pre-MG and NCSG are not considered in Rel-18 MUSIM WI.

Issue 1-1-3: Others

Agreement: No further requirement and specification work are needed related to number of MUSIM gaps UE can request

Issue 2-1-3: Alignment on RAN2/4 agreements on priority request by a UE

Agreement: UE shall always request priorities for all of its requested periodic MUSIM gaps

Issue 2-2-2: Clarification on collision for aperiodic gaps

- Proposals

  - P1: When “keep solution” is granted by NW A and when periodic MUSIM gaps collide with an aperiodic MUSIM gap, the periodic MUSIM gaps which collide with aperiodic MUSIM gaps will be kept. When “keep solution” is not requested or not granted, the periodic MUSIM gaps colliding with an aperiodic MUSIM gap are dropped (vivo Apple)

  - P2: When aperiodic MUSIM gap collides with legacy gap for NW A, the legacy gap for NW A is dropped. (Apple)

Agreement:  P1 and P2

Issue 2-3-1 Clarifications on collision between Type-2 MG and MUSIM gaps

Issue 2-3-1-1 When number of colliding gaps is more than two with mix of MUSIM gaps and MGs, when priority based solution is used for handling MUSIM gap collision

Agreement:

Collisions between gaps are resolved sequentially in order of decreasing priority, starting with the gap that has the highest priority.

Issue 2-3-1-2 When number of colliding gaps is more than two with mix of MUSIM gaps and MGs, when “keep solution” is used to handling MUSIM gap collision

Agreement:

Collisions between gaps are resolved sequentially in order of decreasing priority, starting with the gap that has the highest priority. “Keep solution” is used for the remaining non-dropped MUSIM gaps.

Issue 2-4-1: Collision between SMTC and MUSIM gaps for handover

Agreement:

- When MUSIM gaps are configured, UE is still required to meet handover RRM requirements for NW-A. FFS whether to capture this conclusion in the specifications.

    - No test case will be defined to verify this case

RAN4 109

Issue 1-1-3: Use of term “GAP” for MUSIM gaps

- Proposals

  - P1: Do not include MUSIM gaps in term “GAP”. (Huawei, QC, Nokia)

Agreement:  P1

Issue 1-1-4: UE capability

Agreement:

| Features | Index | Feature group | Components | Prerequisite feature groups | Need for the gNB to know if the feature is supported | Applicable to the capability signalling exchange between UEs (V2X WI only)”. | Consequence if the feature is not supported by the UE | Type (the ‘type’ definition from UE features should be based on the granularity of 1) Per UE or 2) Per Band or 3) Per BC or 4) Per FS or 5) Per FSPC) | Need of FDD/TDD differentiation | Need of FR1/FR2 differentiation | Capability interpretation for mixture of FDD/TDD and/or FR1/FR2 | Note | Mandatory/Optional |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 43. NR_DualTxRx_MUSIM | 43-1 | Collision handling and signalling solution for handling collisions between MUSIM gaps and between measurement gaps and MUSIM gaps | UE supports indication of MUSIM gap priority; collision handling between MUSIM gaps and between measurement gaps and MUSIM gaps | musim-GapPreference-r17 | YES |  | UE is not capable to meet Rel-18 MUSIM requirement | Per UE | No | No | N/A |  | Optional with UE capability |

Issue 2-2-1: UE behaviour when “keep solution” is indicated by UE and NW A rejects the ‘keep solution’ indication

- Proposals

  - P2: Priority based solution is used (fallback to priority based solution) when “keep solution” is not granted (Apple, Xiaomi, China Telecom, CMCC, Ericsson, vivo, oppo, Nokia, ZTE, MTK)

Agreement: P2

Issue 2-2-4: On scheduling when MUSIM gaps are not overlapping and the distance between the two MUSIM occasions is equal to or smaller than 4ms

Agreement:

UE can be scheduled between kept MUSIM gaps for keep solution.

Issue 2-3-2: Solutions for collision between MUSIM gap and any measurement gap without assigned priority

Agreement:

  - P2: Collision is handled based on the MGRP of the collided gaps

    - P2-1: In a collision, the gap occasion with longer MGRP will be kept when any measurement gaps in the collision gaps is not assigned a priority; and the gap occasion with shorter MGRP will be dropped.

    - P2-2: No requirements apply if any of the two gaps in a collision have the same MGRP.

Issue 3-1-1: MUSIM gap impact on NTN

- Proposals

  - P1: Exclude MUSIM gaps impact on NTN requirements in R18

Agreement: P1

Issue 4-1-2: Network B requirements framework

Agreement: RAN4 not to define requirement for network B in Rel-18 due to no consensus on how to define the requirement.

2.4.2	Remaining Open issues

None

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	RAN Plenary Intervention

5.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN2 #123 bis

R2-2309461	LS on Dual Tx/Rx Multi-SIM (R4-2314465; contact: MediaTek)	RAN4	LS in	Rel-18	NR_DualTxRx_MUSIM-Core	To:RAN2

R2-2309789	[Post123][MUSIM] Remaining Open Issues (vivo)	vivo	other	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2309790	Running RRC CR for NR MUSIM enhancements	vivo	draftCR	Rel-18	38.331	17.6.0	NR_DualTxRx_MUSIM-Core

R2-2309891	Draft running CR to 38.331 for MUSIM UE Capabilities	Huawei, HiSilicon	draftCR	Rel-17	38.331	17.6.0	NR_DualTxRx_MUSIM-Core

R2-2309892	Draft running CR to 38.306 for MUSIM UE Capabilities	Huawei, HiSilicon	draftCR	Rel-17	38.306	17.6.0	NR_DualTxRx_MUSIM-Core

R2-2310918	38.300 Running CR for NR MUSIM enhancements	China Telecommunications	draftCR	Rel-18	38.300	17.6.0	NR_DualTxRx_MUSIM-Core

R2-2310921	38.300 Running CR for NR MUSIM enhancements	China Telecommunications	draftCR	Rel-17	38.300	17.6.0	NR_DualTxRx_MUSIM-Core	Withdrawn

R2-2311040	37.340 Running CR for Introduction of MUSIM	ZTE Corporation, Sanechips	draftCR	Rel-18	37.340	17.6.0	NR_DualTxRx_MUSIM-Core

R2-2309553	Remaining Issues on Procedures for MUSIM Temporary Capability Restriction	OPPO	discussion	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2309715	Further discussion on the MUSIM temporary capability restriction	China Telecom Corporation Ltd.	discussion	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2309791	Report of [Post123][234][MUSIM] UE preferred frequency (vivo)	vivo	report	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2309792	Discussion on temporary capability restriction for Rel-18 Multi-SIM	vivo	discussion	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2309793	Procedures for MUSIM temporary capability restriction	vivo	discussion	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2309890	Discussion on procedures for temporary capability restriction	Huawei, HiSilicon	discussion	Rel-18

R2-2310031	Early capability restriction indication in ResumeRequest	Intel Corporation	discussion	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2310171	Control signaling for Dual-Active MUSIM	Qualcomm Incorporated	discussion

R2-2310318	Procedures for MUSIM temporary capability restriction	Apple	discussion	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2310583	Timer control for capability restriction	Xiaomi	discussion	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2310592	Discussion on temporary capability restriction	Samsung	discussion

R2-2310648	Procedures for MUSIM temporary capability restriction	NEC	discussion	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2310966	Indication of restricted capabilities at RRC Setup and Resume by MUSIM UE	Ericsson	discussion	Rel-18	NR_DualTxRx_MUSIM-Core	Revised

R2-2310967	Discussion on MUSIM timers	Ericsson	discussion	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2311014	Further analysis on signalling procedure for capability restriction	Nokia, Nokia Shanghai Bell	discussion

R2-2311041	Consideration on the Temporary Capability Reporting procedure	ZTE Corporation, Sanechips	discussion	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2311098	Supporting Proactive cases in other scenarios	LG Electronics Inc.	discussion	Rel-18	NR_DualTxRx_MUSIM-Core	R2-2308788

R2-2311099	Procedures for MUSIM temporary capability restriction	DENSO CORPORATION	discussion	NR_DualTxRx_MUSIM-Core

R2-2311107	Timer based restriction in MUSIM	LG Electronics France	discussion	Rel-18	NR_DualTxRx_MUSIM-Core	Late

R2-2311108	Timer based restriction in MUSIM	LG Electronics Deutschland	discussion	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2311238	Indication of restricted capabilities at RRC Setup and Resume by MUSIM UE	Ericsson	discussion	Rel-18	R2-2310966

R2-2309554	Allowed MUSIM Temporary Capability Restrictions	OPPO	discussion	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2309843	Details of allowed MUSIM temporary capability restrictions	Huawei, HiSilicon	discussion	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2310090	Allowed MUSIM temporary capability restrictions	Samsung R&D Institute India	discussion	Rel-18

R2-2310319	Aspects of allowed MUSIM temporary capability restriction	Apple	discussion	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2310582	Clarification on srs-TxSwitch and MIMO-layer for MUSIM	Xiaomi, vivo	discussion	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2310965	On some restricted capabilities for Rel-18 MUSIM UE	Ericsson	discussion	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2311015	On specific capabilities for restriction and feature interworking scenarios	Nokia, Nokia Shanghai Bell	discussion

R2-2311042	Consideration on the Temporary Capability Reporting	ZTE Corporation, Sanechips	discussion	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2309794	Discussion on MUSIM gap priorities	vivo	discussion	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2309844	Discussion on MUSIM gaps and UE capabilities	Huawei, HiSilicon	discussion	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2310032	Feature interaction between R17 and R18 MUSIM	Intel Corporation	discussion	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2310038	Further discussion on MUSIM gap priorities 	Samsung Electronics Czech	discussion	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2310584	Remaining issues of MUSIM gap	Xiaomi	discussion	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2310917	MUSIM gap priority handlling	China Telecommunications	discussion

R2-2311016	MUSIM Gap collision handling	Nokia, Nokia Shanghai Bell	discussion

R2-2311043	Consideration on the MN-SN Coordination for the MUSIM	ZTE Corporation, Sanechips	discussion	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2311135	Discussion on MUSIM gap priority	MediaTek Inc.	discussion

RAN2 #124

R2-2311844	Running RRC CR for NR MUSIM enhancements	vivo	draftCR	Rel-18	38.331	17.6.0	NR_DualTxRx_MUSIM-Core	Withdrawn

R2-2311845	[Post123bis][205][MUSIM] RRC Running CR and further discussions (vivo)	vivo	other	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2311933	Running RRC CR for NR MUSIM enhancements	vivo	CR	Rel-18	38.331	17.6.0	4399	-	B	NR_DualTxRx_MUSIM-Core	Withdrawn

R2-2311936	Introduction of NR MUSIM enhancements	vivo	CR	Rel-18	38.331	17.6.0	4401	-	B	NR_DualTxRx_MUSIM-Core

R2-2312077	Introduction of R18 MUSIM UE Capabilities	Huawei, HiSilicon	CR	Rel-18	38.331	17.6.0	4408	-	B	NR_DualTxRx_MUSIM-Core

R2-2312081	Introduction of R18 MUSIM UE Capabilities	Huawei, HiSilicon	CR	Rel-18	38.306	17.6.0	0976	-	B	NR_DualTxRx_MUSIM-Core

R2-2313240	38.300 Running CR for NR MUSIM enhancements	China Telecom Corporation Ltd.	CR	Rel-18	38.300	17.6.0	0741	-	B	NR_DualTxRx_MUSIM-Core

R2-2313330	37.340 running CR for introduction of DualTxRx_MUSIM	ZTE Corporation, Sanechips	CR	Rel-18	37.340	17.6.0	0373	-	B	NR_DualTxRx_MUSIM-Core

R2-2311802	Procedures and signalling for MUSIM temporary capability restriction	OPPO	discussion	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2311846	Discussion on the remaining issue of MUSIM temporary capability restriction	vivo	report	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2312154	Discussion on WA and Capturing Early indication for ResumeReq	Intel Corporation	discussion	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2312303	Leftover issues on MUSIM temporary capability restriction	Apple	discussion	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2312304	Clarification on the gap information reporting	Apple	discussion	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2312305	Early MUSIM indication during RRC resume procedure	Apple	discussion	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2312395	Discussion on solution of early indication of temporary capability restriction	NEC	discussion	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2312430	Remaining consideration on MUSIM early indication	DENSO CORPORATION	discussion	NR_DualTxRx_MUSIM-Core

R2-2312642	Discussion on remaining issues for temporary capability restriction	Huawei, HiSilicon	discussion	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2312729	Discussion on MUSIM temporary capability restriction in NR-DC	Huawei, HiSilicon	discussion

R2-2312816	On some restricted capabilities for Rel-18 MUSIM UE	Ericsson	discussion	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2312817	Indication of restricted capabilities at RRC Setup and Resume by MUSIM UE	Ericsson	discussion	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2312818	Discussion on remaining open issues on capability restriction	Ericsson	discussion	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2312862	Further analysis on signalling procedure for capability restriction	Nokia, Nokia Shanghai Bell	discussion

R2-2312863	Capability restriction for specific capabilities and Interworking issues with existing features	Nokia, Nokia Shanghai Bell	discussion

R2-2313064	Control signaling for Dual-Active MUSIM	Qualcomm Incorporated	discussion

R2-2313068	Early Indication in RRC Resume procedure	LG Electronics	discussion	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2313069	Supporting Proactive cases in other scenarios	LG Electronics	discussion	Rel-18	NR_DualTxRx_MUSIM-Core	R2-2311098

R2-2313237	Procedure for MUSIM temporary capability restriction	China Telecom Corporation Ltd.	discussion

R2-2313289	Considerations on Wait Timer Configuration and Handling	Samsung	discussion	Rel-18

R2-2313332	Consideration on the Reactive Procedure	ZTE Corporation, Sanechips	discussion	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2313333	Consideration on the Temporory Capability Reporting	ZTE Corporation, Sanechips	discussion	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2313334	Consideration on the MN-SN Coordination for the MUSIM	ZTE Corporation, Sanechips	discussion	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2313350	Discussion on temporary capability restriction	Samsung	discussion	Rel-18

R2-2313386	Clarification on the wait timer for capability restriction	Xiaomi	discussion	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2313387	Capability restriction for the proactive approach	Xiaomi	discussion	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2313388	Required UE capability bits for Rel-18 MUSIM	Xiaomi	discussion	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2311847	Discussion on UE capability for MUSIM features	vivo	discussion	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2311848	Discussion on MUSIM gap priorities	vivo	discussion	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2312643	Discussion on MUSIM UE capabilities	Huawei, HiSilicon, Nokia	discussion	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2312864	MUSIM Gap collision handling and MUSIM capability interactions	Nokia, Nokia Shanghai Bell	discussion

R2-2313420	Further discussion on UE capabilities and MN-SN coordination 	Samsung	discussion	Rel-18	NR_DualTxRx_MUSIM-Core

RAN3 #122

R3-237770: Introduction of early capability restriction for Multi-SIM 	 Huawei, Qualcomm Incorporated, Nokia, Nokia Shanghai Bell, ZTE, Samsung, Ericsson

RAN4 #108bis

R4-2315211	On remaining issues on general aspects for MUSIM gaps	vivo

R4-2315212	On remaining issues for collisions between gaps and priority rules for MUSIM gaps	vivo

R4-2315213	On remaining issues for network B RRM requirements of MUSIM gaps	vivo

R4-2315279	Discussion on the general aspects of MUSIM gaps	MediaTek inc.

R4-2315280	Discussion on RRM requirements for MUSIM gaps collision handling	MediaTek inc.

R4-2315281	Discussion on NW A RRM requirements for MUSIM	MediaTek inc.

R4-2315282	Discussion on NW B RRM requirements for MUSIM	MediaTek inc.

R4-2315283	Draft CR on Rel-18 Intra-frequency measurement impact due to MUSIM gap	MediaTek inc.

R4-2315284	Draft CR on Rel-18 Inter-frequency measurement impact due to MUSIM gap	MediaTek inc.

R4-2315285	Draft CR on Rel-18 Inter-RAT measurement impact due to MUSIM gap	MediaTek inc.

R4-2315339	Discussion on collisions between gaps and priority rules for MUSIM gaps	CMCC

R4-2315340	Discussion on network A requirements for MUSIM gaps	CMCC

R4-2315341	Discussion on network B requirements for MUSIM gaps	CMCC

R4-2315342	Discussion on open issues for MUSIM gaps	CMCC

R4-2315419	Discussion on Collisions between gaps and priority rules	Xiaomi

R4-2315420	Discussion on network A requirements	Xiaomi

R4-2315421	draftCR on impact on RLM and link recovery due to MUSIM gaps	Xiaomi

R4-2315422	Discussion on network B requirements	Xiaomi

R4-2315682	Discussions on general issues in MUSIM gaps	Ericsson

R4-2315683	Discussions on collision between MUSIM gaps	Ericsson

R4-2315684	Discussions on NW-A and NW-B’s requirement in MUSIM gaps	Ericsson

R4-2315685	Draft CR on MUSIM NW-B requirement	Ericsson

R4-2315716	On requirements for Rel-17 MUSIM gaps - Gap collisions	Qualcomm Incorporated

R4-2315717	On requirements for Rel-17 MUSIM gaps - Network A requirements	Qualcomm Incorporated

R4-2315718	On requirements for Rel-17 MUSIM gaps - Network B requirements	Qualcomm Incorporated

R4-2315758	Discussion on collisions between gaps and priority rules	ZTE Corporation

R4-2315760	[NR_DualTxRx_MUSIM-Core]: Measurement gap related requirements of MUSIM gaps.	ZTE Corporation

R4-2315761	[NR_DualTxRx_MUSIM-Core]: Positioning measurement impacted by MUSIM gap	ZTE Corporation

R4-2315935	Discussion on collisions between gaps and priority rules	China Telecom

R4-2315945	Discussion on network B requirements for MUSIM gaps	China Telecom

R4-2315947	Draft CR on CSI-RS based L3 measurement impact due to MUSIM gap	China Telecom

R4-2316043	Discussion on general issues related to MUSIM gaps	Huawei, HiSilicon

R4-2316044	Discussion on collision handling for MUSIM gaps	Huawei, HiSilicon

R4-2316045	draftCR on NW A L1 measurement requirements with MUSIM gaps	Huawei, HiSilicon

R4-2316046	Discussion on NW B requirements with MUSIM gaps	Huawei, HiSilicon

R4-2316181	Discussion on general RRM requirements for Rel-17 MUSIM gaps	OPPO

R4-2316182	Draft CR on Measurement for Propagation Delay Compensation due to MUSIM gap	OPPO

R4-2316183	Discussion on collision between gap and priority rules	OPPO

R4-2316184	Discussion on network B requirements	OPPO

R4-2316565	Discussion on general aspects of R18 MUSIM	Apple

R4-2316566	Discussion on collisions between gaps and priority rules of R18 MUSIM	Apple

R4-2316567	Discussion on network A requirements of R18 MUSIM	Apple

R4-2316568	Discussion on network B requirements of R18 MUSIM	Apple

R4-2316569	CR for NW B inactive state requirements	Apple

R4-2316670	General aspects	Nokia, Nokia Shanghai Bell

R4-2316671	Collisions between gaps and priority rules	Nokia, Nokia Shanghai Bell

R4-2316672	On network A requirements	Nokia, Nokia Shanghai Bell

R4-2316673	On network B requirements	Nokia, Nokia Shanghai Bell

R4-2316674	DraftCR on Measurement for Propagation Delay Compensation	Nokia, Nokia Shanghai Bell

R4-2316832	Discussion on collisions between gaps and priority rules of MUSIM	Charter Communications, Inc

R4-2317213	Topic summary for [108-bis][221] NR_DualTxRx_MUSIM	Moderator (Vivo)

R4-2317367	Draft CR on Rel-18 Intra-frequency measurement impact due to MUSIM gap	MediaTek inc.

R4-2317368	Draft CR on Rel-18 Inter-frequency measurement impact due to MUSIM gap	MediaTek inc.

R4-2317369	Draft CR on Rel-18 Inter-RAT measurement impact due to MUSIM gap	MediaTek inc.

R4-2317370	draftCR on NW A L1 measurement requirements with MUSIM gaps	Huawei, HiSilicon

R4-2317425	WF on NR_DualTxRx_MUSIM	vivo

R4-2317437	Draft Big CR to TS 38.133 on Dual Tx/Rx Multi-SIM for NR vivo

RAN4 #109

R4-2318181	Topic summary for [109][225] NR_DualTxRx_MUSIM	Moderator (vivo)

R4-2318610	Discussion on general aspects of R18 MUSIM	Apple

R4-2318611	Discussion on collisions between gaps and priority rules of R18 MUSIM	Apple

R4-2318612	Discussion on network A requirements of R18 MUSIM	Apple

R4-2318613	Discussion on network B requirements of R18 MUSIM	Apple

R4-2318614	CR for NW B inactive state requirements	Apple

R4-2318867	Discussion on Collisions between gaps and priority rules	Xiaomi

R4-2318868	draftCR on impact on RLM and link recovery due to MUSIM gaps	Xiaomi

R4-2318869	Discussion on network B requirements	Xiaomi

R4-2319033	Discussion on collisions between gaps and priority rules	China Telecom

R4-2319034	Discussion on network B requirements for MUSIM gaps	China Telecom

R4-2319035	Draft CR on CSI-RS based L3 measurement impact due to MUSIM gap	China Telecom

R4-2319101	Discussion on collisions between gaps and priority rules for MUSIM gaps	CMCC

R4-2319102	Discussion on network B requirements for MUSIM gaps	CMCC

R4-2319103	Discussion on open issues for MUSIM gaps	CMCC

R4-2319104	Discussion on performance requirements for MUSIM gaps	CMCC

R4-2319136	Discussions on general issues in MUSIM gaps	Ericsson

R4-2319137	Discussions on collision between MUSIM gaps	Ericsson

R4-2319138	Discussions on NW-A’s requirement in MUSIM gaps	Ericsson

R4-2319139	Discussions on NW-B’s requirement in MUSIM gaps	Ericsson

R4-2319140	Draft CR on MUSIM NW-B requirement	Ericsson

R4-2319141	Discussions on test cases in MUSIM gaps	Ericsson

R4-2319238	Work plan on RRM performance part for R18 MUSIM	vivo

R4-2319239	On remaining issues for general aspects for MUSIM gaps	vivo

R4-2319240	On remaining issues for collisions between gaps and priority rules for MUSIM gaps	vivo

R4-2319241	On remaining issues for network A RRM requirements of MUSIM gaps	vivo

R4-2319242	On remaining issues for network B RRM requirements of MUSIM gaps	vivo

R4-2319243	Discussion on RRM performance requirements for MUSIM	vivo

R4-2319244	draft CR on genearl aspects for MUSIM gaps and collision handling	vivo

R4-2319245	Big CR to TS 38.133 on Dual TxRx Multi-SIM for NR	vivo

R4-2319489	Discussion on general RRM requirements for Rel-17 MUSIM gaps	OPPO

R4-2319490	Discussion on collision between gap and priority rules	OPPO

R4-2319491	[NR_DualTxRx_MUSIM-Core] CR on TRP specific Link Recovery Procedures due to MUSIM gaps	OPPO

R4-2319492	Discussion on network B requirements	OPPO

R4-2319984	Discussion on general issues related to MUSIM gaps	Huawei, HiSilicon

R4-2319985	Discussion on collision handling for MUSIM gaps	Huawei, HiSilicon

R4-2319986	Discussion on NW A requirements with MUSIM gaps	Huawei, HiSilicon

R4-2319987	draftCR on NW A L1 measurement requirements with MUSIM gaps	Huawei, HiSilicon

R4-2319988	Discussion on NW B requirements with MUSIM gaps	Huawei, HiSilicon

R4-2319989	Discussion on RRM test cases for MUSIM	Huawei, HiSilicon

R4-2320292	General aspects, terminology	Nokia, Nokia Shanghai Bell

R4-2320293	General aspects	Nokia, Nokia Shanghai Bell

R4-2320294	Collisions between gaps and priority rules	Nokia, Nokia Shanghai Bell

R4-2320295	On network A requirements	Nokia, Nokia Shanghai Bell

R4-2320296	Network B requirements	Nokia, Nokia Shanghai Bell

R4-2320297	NR_DualTxRx_MUSIM-Core DraftCR on Measurement for Propagation Delay Compensation	Nokia, Nokia Shanghai Bell

R4-2320298	RRM performance requirements for NR_DualTxRx_MUSIM	Nokia, Nokia Shanghai Bell

R4-2320559	Discussion on collisions between gaps and priority rules	ZTE Corporation

R4-2320561	[NR_DualTxRx_MUSIM-Core]: Measurement gap related requirements of MUSIM gaps.	ZTE Corporation

R4-2320562	[NR_DualTxRx_MUSIM-Core]: Positioning measurement impacted by MUSIM gap	ZTE Corporation

R4-2320757	Discussion on general aspects for MUSIM	Charter Communications, Inc

R4-2320907	On requirements for Rel-17 MUSIM gaps - Gap collisions	Qualcomm Incorporated

R4-2320908	On requirements for Rel-17 MUSIM gaps - Network B requirements	Qualcomm Incorporated

R4-2320909	Scope of RRM performance for Rel-17 MUSIM gaps	Qualcomm Incorporated

R4-2321007	Discussion on the general aspects of MUSIM gaps	MediaTek inc.

R4-2321008	Discussion on RRM requirements for MUSIM gaps collision handling	MediaTek inc.

R4-2321009	Discussion on NW A RRM requirements for MUSIM	MediaTek inc.

R4-2321010	Discussion on NW B RRM requirements for MUSIM	MediaTek inc.

R4-2321337	Ad-hoc minutes on NR_DualTxRx_MUSIM WI	Vivo

R4-2321404	draft CR on genearl aspects for MUSIM gaps and collision handling	vivo

R4-2321405	Big CR to TS 38.133 on Dual TxRx Multi-SIM for NR	vivo

R4-2321406	[NR_DualTxRx_MUSIM-Core]: Measurement gap related requirements of MUSIM gaps.	ZTE Corporation

R4-2321407	[NR_DualTxRx_MUSIM-Core]: Positioning measurement impacted by MUSIM gap	ZTE Corporation

R4-2321408	Draft CR on MUSIM NW-B requirement	Ericsson

R4-2321409	NR_DualTxRx_MUSIM-Core DraftCR on Measurement for Propagation Delay Compensation	Nokia, Nokia Shanghai Bell

R4-2321410	Draft CR on CSI-RS based L3 measurement impact due to MUSIM gap	China Telecom

R4-2321411	draftCR on impact on RLM and link recovery due to MUSIM gaps	Xiaomi

R4-2321412	[NR_DualTxRx_MUSIM-Core] CR on TRP specific Link Recovery Procedures due to MUSIM gaps	OPPO

R4-2321413	draftCR on NW A L1 measurement requirements with MUSIM gaps	Huawei, HiSilicon

R4-2321414	CR for NW B inactive state requirements	Apple

R4-2321613	WF on NR_DualTxRx_MUSIM WI	vivo