3GPP TSG RAN meeting #106										       RP-24xxxx

Madrid, Spain, December 9-12, 2024

Status Report to TSG

Agenda item:			9.3.2.5

| WI / SI Name | Work Item on expanded and improved NR positioning |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | LCS_BDS_B2b_LTE_NR |  |  |  |  |
| Unique ID | 1050121 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-242413 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 2025-09-09 | Performance part: 2025-09-09 | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: Overall: RAN2: 70% | Performance Part: 0% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Sidong Li (Stone) |
|  | Company | CAICT |
|  | Email | lisidong@caict.ac.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN2

2.1.1	Agreements

2.2.1.1	Decisions during RAN2#127bis

R2-2409209	Introduction of BDS B2b signal in A-GNSS for BDS system	CAICT,CATT	discussion	Rel-19

Agreements:

Introduce new parameters for B2b signal in the following affected IEs:

AlmanacReducedKeplerianSet: Add one bit to indicate health state of B2b_I signal.

AlmanacMidiAlmanacSet: Add one bit to indicate health state of B2b_I signal.

BDS-ClockModel2: Add one bit to indicate group delay differential between BDS B2b and B3I signal.

GNSS-SignalID: Use one value to indicate the B2b I signal.

GNSS-SignalIDs: Use one value to indicate the B2b I signal.

FFS: Iod: Add one bit B2b signal in ‘GNSS to iod Bit String(11) relation’ table.

2.2.1.2	Decisions during RAN2#128

R2-2410160	Discussion on the remaining issues for BDS B2b	Huawei, HiSilicon	discussion	Rel-19	LCS_BDS_B2b_LTE_NR

Agreements:

In UTC-ModelSet2, clarify in the field description that only the 3 bits from LSB are used.

Do not introduce the reserved bit for svHealth for the B2b signal.

R2-2409627	Introduction of B2b signal in BDS system in A-GNSS	CATT, CAICT, Ericsson, Huawei, HiSilicon	draftCR	Rel-19	37.355	18.3.0	B	LCS_BDS_B2b_LTE_NR-Core

[Post128][402][POS] BDS B2b stage 3 CR check (CATT)

Scope: Check and update the CR in R2-2409627.

Intended outcome: Agreeable CR

Deadline: Long

R2-2410158	Introduction of BDS B2b in A-GNSS for TS 36305	Huawei, HiSilicon, CAICT, CATT, Ericsson	CR	Rel-19	36.305	18.0.0	0121	-	B	LCS_BDS_B2b_LTE_NR

Agreed in principle

R2-2410159	Introduction of BDS B2b in A-GNSS for TS 38305	Huawei, HiSilicon, CAICT, CATT, Ericsson	CR	Rel-19	38.305	18.3.0	0180	-	B	LCS_BDS_B2b_LTE_NR

Agreed in principle

2.1.2	Remaining Open issues

The following open issues  need to be addressed in RAN2:

- Check and update the LPP CR in R2-2409627 for LPP impact.

2.2	RAN5

2.2.1	Agreements

2.2.2	Remaining Open issues

2.2.3	Remaining Open issues with cross-WG dependencies

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN2 #127bis

- R2-2408299	Introduction of BDS B2b signal in A-GNSS for BDS system	CAICT,CATT	discussion	Rel-19 Revised in R2-2409209

- R2-2409209	Introduction of BDS B2b signal in A-GNSS for BDS system	CAICT,CATT	discussion	Rel-19

- R2-2408792	Introduction of BDS B2b in A-GNSS for TS 38305	Huawei, HiSilicon	draftCR	Rel-19	38.305	18.3.0	F	LCS_BDS_B2b_LTE_NR

- R2-2408793	Introduction of BDS B2b in A-GNSS for TS 36305	Huawei, HiSilicon	draftCR	Rel-19	36.305	18.0.0	F	LCS_BDS_B2b_LTE_NR

- R2-2408036	Introduction of B2b signal in BDS system in A-GNSS	CATT, CAICT	draftCR	Rel-19	37.355	18.3.0	B	LCS_BDS_B2b_LTE_NR-Core

- R2-2408221	Introduction of BDS B2b in A-GNSS positioning	ZTE Corporation	discussion	Rel-19	LCS_BDS_B2b_LTE_NR-Core

- R2-2408660	Discussion on BDS B2b in A-GNSS	NEC	discussion	Rel-19	LCS_BDS_B2b_LTE_NR-Core

- R2-2408791	Discussion on support of BDS B2b in A-GNSS	Huawei, HiSilicon	discussion	Rel-19	LCS_BDS_B2b_LTE_NR

- R2-2409199	LPP Impacts for B2b Signal addition	Ericsson	discussion	Rel-19	LCS_BDS_B2b_LTE_NR-Core	Late

RAN2 #128

- R2-2409574	Introduction of BDS B2b in A-GNSS positioning 	ZTE Corporation	discussion	Rel-19	LCS_BDS_B2b_LTE_NR-Core

- R2-2409627	Introduction of B2b signal in BDS system in A-GNSS	CATT, CAICT, Ericsson, Huawei, HiSilicon	draftCR	Rel-19	37.355	18.3.0	B	LCS_BDS_B2b_LTE_NR-Core

- R2-2410158	Introduction of BDS B2b in A-GNSS for TS 36305	Huawei, HiSilicon, CAICT, CATT, Ericsson	CR	Rel-19	36.305	18.0.0	0121	-	B	LCS_BDS_B2b_LTE_NR

- R2-2410159	Introduction of BDS B2b in A-GNSS for TS 38305	Huawei, HiSilicon, CAICT, CATT, Ericsson	CR	Rel-19	38.305	18.3.0	0180	-	B	LCS_BDS_B2b_LTE_NR

- R2-2410160	Discussion on the remaining issues for BDS B2b	Huawei, HiSilicon	discussion	Rel-19	LCS_BDS_B2b_LTE_NR

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template