3GPP TSG RAN meeting #106									           RP-242462

Madrid, Spain, December 9-13th , 2024							rev of RP-242333

## Status Report to TSG

Title:			Status report for WID: Non-Terrestrial Networks (NTN) for NR Phase 3; rapporteur: Thales, CATT

Agenda item:			9.3.2.2

| WI / SI Name | Rel-19 Non-Terrestrial Networks (NTN) for NR Phase 3 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_NTN_Ph3 |  |  |  |  |
| Unique ID | 1020097 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-240775 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 09/2025 | Performance part: 03/2026 | Testing part: |  |
| Overall Completion level | Study Item: N/A | Core part: Overall: 55% RAN1: 50% RAN2: 60% RAN3: 70% RAN4: 60% | Performance Part: Overall: 0% RAN4: 0% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Nicolas Chuberre |
|  | Company | Thales |
|  | Email | Nicolas.chuberre@thalesaleniaspace.com |
|  | Name | Jiancheng Sun |
|  | Company | CATT |
|  | Email | sunjiancheng@catt.cn |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

-

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.1.1 Decisions during RAN1#118bis:

2.1.1.1.1 General

Agreement

Response to RAN2 LS: A majority of companies in RAN1 think that it would not be a problem, depending on gNB implementation in a regenerative payload scenario, to stick to 0 as minimum possible value for TA common without introducing the negative value for ta-Common.

Agreement

The draft response LS to RAN2 is endorsed in R1-2409257, also cc to RAN4. Final LS in R1-2409258.

2.1.1.1.1 NR-NTN downlink coverage enhancement

Agreement

For NR NTN, support extended periodicity of the half frames with SS/PBCH blocks assumed by UE during initial access.

- The maximum of the additional default value (apart from the existing 20ms value) is at least 160 ms.

  - FFS: whether 320ms can be supported as the maximum of the additional default value instead of or in addition to 160ms

Agreement

Support PDCCH CSS Link level enhancement in Rel-19 for all CSS types except type 3.

- The following techniques are for further study:

  - PDCCH repetition, including:

    - Option 1: Intra-slot PDCCH repetition

    - Option 2: Inter-slot PDCCH repetition

  - CORESET length (i.e. number of OFDM symbols) extension

  - DCI format optimization (e.g. size reduction, etc)

- Note: the same technique is intended to apply to all search space types targeted for link level enhancements

- For the above techniques, at least the following aspects should be discussed for the relevant candidate techniques:

  - Configuration

  - Backward compatibility and UE behaviour of legacy UE

  - Linked Search Space

  - Blocking probability

  - DCI format size budget

  - Resource overhead

  - Impact on CORESET0

- Focus on coverage enhancement for set 1-3 with a target CNR of -8 dB for NR NTN DL coverage enhancements at link level.

- FFS: whether to apply the selected solution to PDCCH CSS type3 and PDCCH USS

Agreement

For PDSCH with Msg4 Link level enhancement:

- Continue studying PDSCH repetition

  - Further discuss the specification impact for at least the following:

    - Procedure and signaling

    - Repetition factor

  - Focus on coverage enhancement for set 1-3 with a target CNR of -8 dB for NR NTN DL coverage enhancements at link level.

2.1.1.1.2 Support of RedCap and eRedCap UEs with NR NTN operating in FR1-NTN bands

Conclusion

The different use cases (e.g. the collision happening in different channel types or different scheduling cases) from RAN1#118 agreement for collision case 3 (Semi-statically configured DL reception collides with semi-statically configured UL transmission) consist of pairs of one semi-statically configured DL reception and one semi-statically configured UL transmission, among:

- Semi-statically configured DL reception includes Type-0/0A/0B/1/2-PDCCH CSS and dedicated semi-statically configured PDCCH USS/PDSCH SPS/CSI-RS/PRS/[Type 3 PDCCH CSS]

- Semi-statically configured UL transmission includes semi-statically configured PUSCH/PUCCH/SRS

2.1.1.1.3 NR-NTN uplink capacity/throughput enhancement

Working assumption

For the normative phase,

- Support OCC length 2 with inter-slot OCC to multiplex up to 2 UEs.

- Support OCC length 4 with one of the following OCC techniques

  - Option 1: Inter-slot with OCC length 4 to multiplex up to 4 UEs.

  - Option 2: Intra-symbol pre-DFT OCC with OCC length 4 to multiplex up to 4 UEs.

  - Option 3: Combination of Inter-slot OCC with OCC length 2 and intra-symbol pre-DFT OCC with OCC length 2 to multiplex up to 4 UEs.

  - Note 1:

    - At least consider 8 slots, 16 slots, and 20 slots for VoIP with BLER 2% target, with 1 RB, 2 RBs when comparing Option 1, Option 2, and Option 3. Companies can additionally report on 4 slots at least for 2 RBs.

    - Option 2 assumes TBoMS, FFS Option 3 assumes TBoMS

Note 2: as part of the working assumption, it is assumed that there would be separate UE capabilities for OCC length 2 and OCC length 4, where UE capability for OCC length 2 is a prerequisite for UE capability for OCC length 4.

Conclusion

For TBS calculation and rate matching for OCC with PUSCH, for inter-slot OCC in the working assumption of RAN1#118bis:

- for inter-slot OCC for OCC length 2 and for inter-slot OCC for OCC length 4 in option 1 in the working assumption of RAN1#118bis

  - No change in determination of TBS

  - No change for rate matching

Agreement

For RV cycling for OCC with PUSCH

- For inter-slot OCC for OCC length 2 and for inter-slot OCC for OCC length 4 in option 1 in the working assumption of RAN1#118bis

  - Same RV value is used in one OCC group (i.e., OCC length applied to N slots).

  - FFS: RV cycling can be additionally used across OCC groups

Agreement

For OCC sequence for OCC with PUSCH:

- For OCC length 2, re-use orthogonal sequence [1 1; 1 -1]

#### 2.1.1.2 Decisions during RAN1#119

Agreement

The following response is sent in reply to RAN2 LS R1-2409343:

Response to RAN2: The OCC solution that RAN1 is working on may be applied to CB-Msg3 NPUSCH format 1 single tone at least for OCC length 2, for the subcarrier spacing(s) for which CB-Msg3 is supported, when the power imbalance is small. The design details for the OCC solution are ongoing.

Action to RAN2: RAN1 respectfully asks RAN2 to take the above information into account.

Agreement

The draft LS reply to RAN2 is endorsed in R1-2410894. Final LS in R1-2410895.

2.1.1.2.1 NR-NTN downlink coverage enhancement

Agreement

For PDSCH with Msg4 Link level enhancement:

- Support PDSCH repetition

  - FFS: signalling design including number of repetitions

  - FFS: impact on UE capability

- Note: the target coverage enhancement to bridge the gap with respect to single Msg4 transmission is 2.8 dB

- Focus on coverage enhancement for set 1-3 with a target CNR of -8 dB for NR NTN DL coverage enhancements at link level.

Observation

Backward compatibility for legacy UEs (i.e. Rel-17 and Rel-18 UEs) assuming a default SSB periodicity of 20ms is not guaranteed when SS/PBCH blocks periodicity is larger than 20ms within the cell used for initial frequency scan.

Legacy UEs (i.e. Rel-17 and Rel-18 UEs) are not expected to be able to camp on a cell with SS/PBCH blocks periodicity larger than 160 ms.

Agreement

For link level enhancement of PDSCH with SIB1:

- Support PDSCH repetitions within 20 ms duration

  - The number of repetitions is fixed to 2 repetitions

  - Further discuss the specification impact for at least the following:

    - Procedure and signaling (enabling repetitions, associated time resource determination, etc.)

- Note 1: without the above PDSCH repetitions, the coverage gap is 2.2 dB to 4.6 dB depending on SIB1 size.

- Note 2: Focus on coverage enhancement for set 1-3 with a target CNR of -8 dB for NR NTN DL coverage enhancements at link level.

- Note 3: the above is not related to multiple SIB1 transmissions across 20 ms periodicities of SSB, which may not be available when the SSB periodicity is 160 ms or larger (if supported) depending on the SSB and CORESET multiplexing pattern.

Agreement

For PDCCH CSS (except Type-3) link level enhancements, support only PDCCH repetition for NTN.

- FFS: intra-slot and/or inter-slot

2.1.1.2.2 Support of RedCap and eRedCap UEs with NR NTN operating in FR1-NTN bands

Agreement

For Rel-19 HD-FDD (e)Redcap UE in RRC connected mode, for collision case 3,

- Handling of collision with Type-0/0A/1/2-PDCCH CSS in RRC-Connected mode is left to UE implementation whether to prioritize UL or prioritize DL with the constraint in the following note.

- For other use cases, default priority rule for collision case 3 in RRC-Connected mode is that DL is prioritized.

  - Network is allowed to indicate UL overriding DL for all the other use cases above

    - This is signaled by RRC configuration

Note: UE shall comply to the following existing procedure in 38.331:

UEs in RRC_CONNECTED shall monitor for SI change indication in any paging occasion at least once per modification period if the UE is provided with common search space, including pagingSearchSpace, searchSpaceSIB1 and searchSpaceOtherSystemInformation, on the active BWP to monitor paging, as specified in TS 38.213 [13], clause 13.

Agreement

The collision case 4 (Dynamically scheduled DL reception collides with dynamic scheduled UL transmission) is not considered as an error case for Rel-19 HD-FDD (e)Redcap UE in RRC connected mode.

- FFS whether to prioritize UL or prioritize DL

2.1.1.2.3 NR-NTN uplink capacity/throughput enhancement

Agreement

RAN1 to confirm the working assumption of RAN1#118bis with revisions as follows:

- Support OCC length 2 with inter-slot OCC to multiplex up to 2 UEs.

- Support Option 1: inter-slot OCC with OCC length 4 to multiplex up to 4 UEs using Hadamard sequences

- RAN1 does not pursue Option 2: Intra-symbol pre-DFT OCC with OCC length 4 to multiplex up to 4 UEs.

- RAN1 does not pursue Option 3: Combination of Inter-slot OCC with OCC length 2 and intra-symbol pre-DFT OCC with OCC length 2 to multiplex up to 4 UEs.

Note 1: there will be separate UE capabilities for OCC length 2 and OCC length 4, where UE capability for OCC length 2 is a prerequisite for UE capability for OCC length 4.

Note 2: gNB can ensure the performance of Option 1 by UE grouping with similar CFO (e.g. maximum differential CFO of 50 or 100 Hz or 200 Hz). Without CFO grouping (e.g. maximum differential CFO of 400 Hz), the performance of option 1 is degraded by at least 1 dB in several cases. For CFO grouping, several companies in RAN1 state that CFO grouping is feasible based on network implementation without any new specification impact.

- RAN1 assumes no specification impact for CFO grouping

- RAN1 does not pursue closed-loop frequency adjustment commands.

- RAN1 assumes that RAN4 does not define new UE requirements for CFO.

Observation:

Option 1 Inter-slot OCC with OCC length 4 to multiplex up to 4 UEs with 2 PRBs can meet VoIP 2% BLER within 1 dB of single UE baseline for 8 slots or larger with UE grouping with similar CFO (e.g. maximum differential CFO of 200 Hz).

Observation:

Option 2 Intra-symbol pre-DFT OCC with OCC length 4 to multiplex up to 4 UEs with TBoMS can meet VoIP 2% BLER target within 1 dB of single UE baseline with 2 PRBs and 4 repetitions or larger; and with 1 PRB and 8 repetitions or larger, without need for CFO grouping.

Agreement

For RV cycling for OCC with DG-PUSCH, the following are considered:

- Option 1: RV cycling is used across OCC groups

  - Note 1: RV cycling is applied when the number of repetitions is greater than the OCC length

- Option 2: Fixed RV is used across OCC groups

- Option 3: For OCC length 2, fixed RV is used across two OCC groups, RV cycling is used across groups of two OCC groups

Agreement

If PUCCH without repetition overlaps with inter-slot OCC with any PUSCH repetitions in an OCC group, the following options to be considered:

- Option 1: UCI is dropped

  - FFS: whether all UCI is dropped

- Option 2: UCI is transmitted on PUCCH, and all PUSCH repetitions within the OCC group are dropped.

- Option 3: UCI is multiplexed on PUSCH with inter-slot OCC

  - Option 3-a: UCI is multiplexed on all PUSCH repetitions within an OCC group with inter-slot OCC

    - FFS: which OCC group

  - Option 3-b: UCI is multiplexed on PUSCH and OCC is not applied within the OCC group

  - Option 3-c: UCI is multiplexed on PUSCH and OCC is not applied within the PUSCH repetitions

Note: combination of the above can be considered

FFS Details timeline of PUCCH and PUSCH

FFS: handling of PUCCH with repetition

FFS: handling of different UCI types

#### 2.1.2	Remaining Open issues

- Address the anticipated specs impacts due to the extended SSB periodicity up to 160ms.

  - Note: The maximum of the additional default value (apart from the existing 20ms value) is set to be 160 ms. FFS: whether 320ms can be supported. There is no consensus within RAN1 on whether to support 320ms as the maximum of the additional default value of SSB periodicity instead of or in addition to 160ms

- Introduce necessary features to support link level enhancements for the targeted physical channels, including: (1) PDCCH CSS for all CSS types except type 3. (2) PDSCH with Msg4. (3) PDSCH with SIB1.

- Define necessary physical layer features enabling to support of RedCap and eRedCap UEs with NR NTN operating in FR1-NTN bands

- Define necessary physical layer features to support NR-NTN uplink capacity/throughput enhancement

## 2.2	RAN2

#### 2.2.1	Agreements

2.2.1.1 Decisions during RAN2#127bis

2.2.1.1.1 Downlink coverage enhancement

Agreements:

1.	If it turns out that there is a need to bar UEs not supporting DL-CE, Rel-19 UEs not supporting DL-CE can be barred from accessing a cell operating with DL-CE using the existing NTN bar bit, in the same way as pre-Rel19 NTN UEs (this is an extension of the previous agreement to include also Rel-19 UE not supporting DL-CE)

2.	If it turns out that there is a need to bar UEs not supporting DL-CE, then we need to introduce a barring mechanism to control access of UEs supporting Rel19 NTN DL-CE. FFS on the details. (This also implies that UEs supporting Rel19 NTN DL-CE will not consider the existing NTN barring bit)

3.	(also depending on the details of the RAN1 solution) we can further consider methods to allow UEs not supporting DL CE to down-prioritize or prevent re-selection to cells operating with DL CE.

2.1.1.1.2 Uplink capacity/throughput enhancement

-

2.1.1.1.3 Support of Broadcast

Agreements:

1.	For each MBS service we include one or more intended service area IDs into MCCH. FFS whether the list of the intended service areas (and related IDs) is also included in MCCH or if it is provided in a new or existing SIB. We will consider possible enhancements (including enhancements left up to UE implementation) to allow UE skipping MCCH re-acquisition when UE is not within intended service area of any interested broadcast service.

2.1.1.1.4 Support of Regenerative payload

-

2.2.1.1 Decisions during RAN2#128

LS reply agreed:

- R2-2411196	Reply on Supporting MBS broadcast service for NR NTN (Xiaomi)	LSout	To:RAN3, SA2; Cc: CT4

2.2.1.2.1 Downlink coverage enhancement

Agreements:

1.	If we need to bar UEs not supporting DL-CE (via legacy mechanism), we introduce a new barring in SIB1 to be able to selectively bar “UEs supporting DL-CE” (FFS if we will finally refer to “UEs supporting extended SSB periodicity” instead). FFS on the details (e.g. how many bits, etc.)

Agreements:

1.	As part of the work on DL-CE, RAN2 investigates related UE power consumption impact (including legacy UEs)

2.	RAN2 will consider whether to introduce separate signalling (e.g. new SMTC5 list) for DL CE cells SMTCs, e.g. if different periodicities need to be signalled or to prevent reselection to specific cells

Agreements:

1.	For cell level DTX for NTN DL coverage enhancement, RAN2 currently understands that there will be only two states: "cell DTX On period" and "Cell DTX Off period" (FFS if the UE behaviour will be different from the NES states or the same). FFS on Cell DRX states.

2.1.1.2.2 Uplink capacity/throughput enhancement

-

2.1.1.2.3 Support of Broadcast

Agreements:

1.	The encoding of TN coverage introduced in Rel-18 in TS38.331, including tn-ReferenceLocation-r18 and tn-DistanceRadius-r18, is reused for the geographical area of the circle.

2.	The encoding of Polygon in TS37.355 is reused for the geographical area of the Polygon.

3.	The IntendedServiceArea is considered as the IE name of the geographical area (we can still update the name in the CR implementation if needed)

4.	A signalled intended service area for a MBS BC service may include geographic areas across the current serving cell and overlapping neighbor cell(s).

5.	RAN2 understands that the geographic area information for the intended service areas can be semi-static and not cause frequent updates.

6.	Introduce a new SIB to include a list of intended service areas and related pointer (FFS if we point to the intended services areas via the index in the list or with an ID or another way)

7.	The legacy SIB modification procedure is applied to update the intended service area information in the new SIB.

2.1.1.2.4 Support of Regenerative payload

Agreements:

1	We to stick to 0 as minimum possible value for TA common without introducing the negative value for ta-Common.

#### 2.2.2	Remaining Open issues

NR-NTN downlink coverage enhancement

- Define procedures and related signalling for system-level power sharing following RAN1 conclusions and related signalling for link-level enhancements following RAN1 conclusion

NR-NTN uplink capacity/throughput

- Define necessary related procedures and signalling following RAN1 conclusions

Support of broadcast

- SIB content definition for intended service area and related procedures

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.1.1 Decisions during RAN3#125bis

2.3.1.1.1 Support MBS Broadcast service

Agreement

- RAN3 takes the assumption that geographical service area information can be transmitted from CN with the same format as defined in Uu.

TPs agreed:

- R3-245795	(TP for TS 38.413 and TS 38.300) Support MBS broadcast service (Huawei)

- R3-245843	Broadcast Service Area for NR NTN - NGAP Impacts (Ericsson, SES, ESA)

LS out agreed:

- R3-245844 LS on Supporting MBS broadcast service for NR NTN, To: RAN2, SA2, CT4

2.3.1.1.2 Support of Regenerative payload

Agreements:

- The supported TAIs of an on-board gNB could be provided to AMF by OAM/pre-configuration.

- The current mechanisms including, e.g. multiple TNLA association, are sufficient for TNL management during feeder link switch.

Common understanding:

- Legacy NG HO procedure can be reused for inter AMF HO for NTN regenerative payload.

TPs agreed:

- R3-245799	(TP for TS 38.413) Introduce NG Removal procedure (Nokia, Nokia Shanghai Bell, Huawei, CATT, CMCC, Ericsson, Qualcomm, Xiaomi)	Other

- R3-245800	(TP for TS 38.410) Introduce NG Removal procedure (Huawei, Nokia, Nokia Shanghai Bell, CATT, CMCC, Ericsson, Qualcomm, Xiaomi)	Other

- R3-245801	NG Removal – Stage 2 Description (Ericsson, Huawei, Nokia, Nokia Shanghai Bell, Xiaomi, CATT, Qualcomm Incorporated)	Other

LS out agreed:

- R3-245845 LS on OAM requirements to support regenerative payload, To: SA2, SA5

2.3.1.1.3 Baseline CRs/TPs endorsed

Agreements

- R3-245761	(BL CR to 38.300) Support for Regenerative Payload in NR NTN (Ericsson, Thales, Deutsche Telekom, Nokia, ESA, CATT, ZTE, Sateliot, Huawei, Dish Networks, Echostar, Eutelsat Group, Xiaomi, Samsung, CMCC, LG Electronics, NEC, Lenovo)

#### 2.3.1.2 Decisions during RAN3#126

2.3.1.2.1 Support MBS Broadcast service

Agreements:

- The current MBS broadcast procedures can be reused for NR NTN without any enhancement.

TPs agreed:

- R3-247847	(TP to BL CR for TS 38.300 and TS 38.413) Discussion on the support of MBS Broadcast Service (Nokia, Nokia Shanghai Bell)

- R3-247899	(TP for TS 38.300 and TS 38.413) Support MBS broadcast service (Huawei)

2.3.1.2.2 Support of Regenerative payload

Agreements on Support of RRC_INACTIVE:

- RAN3 assumes that current mechanisms to support UEs performing RRC connection resume and RRC connection re-establishment may be reused in regenerative payload architecture, subject to implementation and deployment.

2.3.1.2.3 Baseline CRs/TPs endorsed

- R3-247835	(BL CR to 38.300) Support for Regenerative Payload and MBS broadcast in NR NTN (Ericsson, Thales, Deutsche Telekom, Nokia, ESA, CATT, ZTE, Sateliot, Huawei, Dish Networks, Echostar, Eutelsat Group, Xiaomi, Samsung, CMCC, LG Electronics, NEC, Lenovo, ETRI)	draftCR

- R3-247034	(BL CR to 38.410) Introduce NG Removal procedure (CMCC, Huawei, Nokia, Nokia Shanghai Bell, CATT, Ericsson, Qualcomm, Xiaomi, LG Electronics, China Telecom, Samsung, ZTE, NEC, ETRI)	CR0051r1, TS 38.410 v18.2.0, Rel-19, Cat. B

- R3-247035	Support for Regenerative Payload and MBS broadcast in NR NTN (CATT, Thales, Nokia, Nokia Shanghai Bell, Ericsson, Huawei, ZTE, Qualcomm, Samsung, Xiaomi, CMCC, China Telecom, Jio, LG Electronics,  NEC, ETRI, SES, ESA)	CR1212r1, TS 38.413 v18.3.0, Rel-19, Cat. B

#### 2.3.2	Remaining Open issues

Support of regenerative payload

- Whether to make any enhancement to support RRC_INACTIVE.

- Whether to support NG Suspend/Resume

- Any Xn enhancements whether to exchange some information for location based CHO or RRC_INACTIVE UE support

## 2.4	RAN4

#### 2.4.1	Agreements

2.4.1.1 Decisions during RAN4#112bis

2.4.1.1.1 UE RF requirements

-

2.4.1.1.2 SAN RF requirements

-

2.4.1.1.3 RRM requirements

2.4.1.1.3.1 (e)RedCap RRM requirements

Agreement on RAN4 reply LS:

- No consensus on whether there is an issue due to non-negative value for common TA or whether negative values should be introduced for ta-common.

- Note: No more discussion of this issue is expected in RAN4.

Agreement:

- RAN4 to only consider NR SA operation mode with single carrier for (e)RedCap UE with FR1-NTN bands.

Agreement:

- Not define timing requirements for 60kHz SCS for (e)RedCap UE with FR1-NTN bands.

- Note: same as normal UE with FR1-NTN bands.

Agreement:

- Both bandwidth with and without reduction of R18 eRedCap UE should be supported for (e)RedCap UE with FR1-NTN bands.

- RRM requirements do not differentiate two different types of eRedCap UEs, and the same RRM requirements can be applied.

Agreement:

- The existing cell reselection requirements in RRC_IDLE/RRC_INACTIVE state defined for Rel-17 and Rel-18 (e)NTN can be the baseline for (e)RedCap 2Rx UE with FR1-NTN bands.

  - Both time-based and location-based cell reselection measurement criteria will be defined.

    - For both earth fixed and earth moving scenario

  - Both NTN-NTN and NTN-TN (from NTN to TN and from TN to NTN) cell reselection requirements will be defined.

  - FFS The measurement requirements for inter-RAT (NTN to E-UTRA TN) measurement.

Agreement:

- Define NR Rel-17 and Rel-18 Conditional Handover requirements.

  - Include location-based CHO and time-based CHO.

  - Support earth moving cell scenario

- Define RACH-less Handover requirements.

- Define SDT requirements (including CG-SDT and RA-SDT) in RRC_INACTIVE state.

  - FFS TA validation based on the RSRP change criterion for RedCap in TN shall be removed and the requirements may refer to the PUR requirements for IoT for NTN.

- FFS MDT requirements in RRC_IDLE and RRC_INACTIVE state.

Agreement:

- FFS R17 NR NTN relaxations in GSO (corresponding to the TN R16 relaxation) for normal UE and are applicable for (e)RedCap UE with FR1-NTN bands.

- FFS RAN4 to define Rel-17 RedCap relaxed measurement requirements for cell reselection for (e)RedCap UE with FR1-NTN bands, and the corresponding requirements defined for RedCap UE can be the baseline.

  - If defined, the requirements apply provided that target cell is GSO

Agreement:

- For GSO:

- Define eDRX related requirements in RRC_Idle / RRC_Inactive mode for (e)RedCap UE with FR1-NTN.

  - For GSO, All DRX and eDRX cycle can be supported, and the DRX and eDRX related requirements for RedCap UE in TN are re-used.

- Further discuss for LEO

Agreed documents

- R4-2416920	Reply LS on common TA in a regenerative payload scenario	CMCC

- R4-2416865	WF on RRM requirements for NR_NTN_Ph3_Part1		CATT

- R4-2416866	WF on RRM requirements for NR_NTN_Ph3_Part2		Qualcomm

2.4.1.1 Decisions during RAN4#113

2.4.1.1.1 UE RF requirements

Agreed documents

- R4-2419898	LS on simultaneous operation between GNSS and NR NTN	Source: Huawei

2.4.1.1.2 SAN RF requirements

-

2.4.1.1.3 RRM requirements

Agreement:

- Deprioritize parallel measurement gap for RedCap UE in NTN. Come back to this issue at Apr 2025 meeting.

Agreement:

For NR RACH-based HO requirements,

    - For 2Rx (e)RedCap UEs with FR1-NTN bands, reuse the legacy FR1-NTN RACH-based HO requirements for normal UEs.

    - For 1Rx (e)RedCap UEs with FR1-NTN bands, RACH-based handover delays should be extended compared to those defined for 2Rx (e)RedCap UEs.

      - Define the relaxation on Tsearch for unknown intra/inter-frequency cell, and the same relaxation for 1 Rx RedCap UE in TN network can be reused.

- Relax by 1 sample: Tsearch = 2*Trs for intra-frequency HO

- Relax by 2 samples: Tsearch = 5* Trs for inter-frequency HO

For NR RACH-less HO requirements,

    - For 2Rx (e)RedCap UEs with FR1-NTN bands, RAN4 to reuse the legacy FR1-NTN RACH-less based HO requirements for normal UEs.

    - For 1Rx (e)RedCap UEs with FR1-NTN bands, RACH-less based handover delays should be extended compared to those defined for 2Rx (e)RedCap UEs.

      - The relaxations of Tsearch is the same as the relaxations defined for RACH-based HO For 1Rx (e)RedCap UEs with FR1-NTN bands.

Agreement:

    - For time/location-based CHO without L3 measurement,

      - RAN4 to reuse the legacy FR1-NTN Time/location-based CHO without L3 measurement defined requirements for normal UEs for 2Rx (e)RedCap UE with FR1-NTN.

      - Reuse the same relaxation on Tsearch of RACH-based HO requirements for 1Rx (e)RedCap UE with FR1-NTN compared to 2Rx (e)RedCap UEs.

    - For time/location-based CHO with L3 measurement,

      - RAN4 to reuse legacy FR1-NTN Time/location-based CHO with L3 measurement requirements defined for normal UEs with the following adaptation:

- For Tmeasure, i.e., Tidentify_intra/inter_with_index or Tidentify_intra/inter _without_index defined in Section 9 for 1Rx/2Rx (e)RedCap UE with FR1-NTN can be reused.

Agreement:

For Satellite switching with re-sync requirements (including both hard satellite switch with re-sync and soft satellite switch with re-sync),

    - For 2Rx (e)RedCap UEs with FR1-NTN bands, reuse the legacy Satellite switching with re-sync requirements for normal UEs.

    - For hard Satellite switching with re-sync requirements, for 1Rx (e)RedCap UEs with FR1-NTN bands, the delays for Satellite switching with re-sync should be extended compared to those defined for 2Rx (e)RedCap UEs.

      - Define the relaxation on Tsearch by extending one more [SSB or SMTC] periodicity on the top of Tfirst_SSB:

Tsearch = Tfirst_SSB + [TSSB or TRS] ms if UE is only required to support 1 Rx antenna, where TSSB is the periodicity of the SSB of the source satellite

    - FFS whether to define soft Satellite switching with re-sync requirements for 1Rx (e)RedCap UEs with FR1-NTN bands.

Agreement:

For 2Rx (e)RedCap UEs with FR1-NTN bands,

    - RAN4 to reuse the legacy mobility requirements in RRC_IDLE / RRC_INACTIVE state defined for normal UEs with FR1-NTN in high level.

      - Depend on the supported UE capabilities (e.g., multiple SMTC), the existing NR NTN requirements may need be revised.

For 1Rx (e)RedCap UEs with FR1-NTN bands,

    - RAN4 to reuse the same offset of 1Rx RedCap UEs in TN compared to 2Rx (e)RedCap UEs.

- For Qrxlevmin and Qqualmin: -1 dB offset can be reused.

- For the measurements of intra- and inter-frequency NR cells,

- +1 dB offset on the threshold of absThreshSS-BlocksConsolidation can be reused as a baseline.

- For the cases of rangeToBestCell is not configured and rangeToBestCell is configured, +1 dB offset can be reused for better cell ranked.

- In RRC_IDLE / RRC_INACTIVE state, +1 dB offset can be reused for a margin in FR1 for reselections when UE evaluating whether a newly detectable inter-frequency cell meets the reselection criteria.

- For 1 Rx RedCap by a margin of at least:

- 6 dB in FR1 for reselections based on ranking or

- 7 dB in FR1 for SS-RSRP reselections based on absolute priorities or

- 5 dB in FR1 for SS-RSRQ reselections based on absolute priorities.

    - RAN4 to reduce the number of NR inter-frequency carriers that UE shall at least be capable of monitoring.

      - 6 NR inter-frequency carriers can be reused.

    - The parameters of Nserv_RedCap, Tdetect,NR_Intra/Inter_RedCap, Tmeasure,NR_Intra/Inter_RedCap and Tevaluate,NR_Intra/Inter_RedCap defined for cell re-selection requirements will be not distinguished between 1Rx and 2 Rx (e)RedCap UE, and the requirements for both will be the same.

    - For SDT requirements, +1 dB offset on the threshold of sdt-RSRP-Threshold-r17 for 1 Rx RedCap UE.

Define the enhanced cell reselection measurement requirements for 1Rx and 2Rx (e)RedCap UE with FR1-NTN bands.

Agreement:

For earth-moving LEO scenario:

    - All eDRX cycle cannot be applied for RedCap/eRedCap UEs in NTN and not to define requirements for eDRX in earth-moving beam LEO scenario.

For quasi-earth fixed LEO scenario:

    - Define eDRX related requirements in RRC_Idle / RRC_Inactive mode for (e)RedCap UE with FR1-NTN.

      - Requirements are applicable for 2.56s and 5.12s eDRX cycle

      - FFS for 10.24s eDRX cycle and larger than 10.24s eDRX cycle

Agreement:

- For supported types of relaxations for (e)RedCap UE with FR1-NTN,

- Only to support R17 NR NTN relaxations in GSO (corresponding to the TN R16 relaxation) for cell reselection.

- RAN4 to further discuss the thresholds and specific relaxation factor in supported criteria.

Agreement:

    - For 2Rx (e)RedCap UEs with FR1-NTN bands, RAN4 to reuse the legacy FR1-NTN RRC re-establishment delay requirements for normal UEs in high level.

      - Depend on the supported UE capabilities (e.g., multiple SMTC), the existing NR NTN requirements may need be revised.

    - For 1Rx (e)RedCap UEs with FR1-NTN bands, UE RRC re-establishment delay (TUE_re-establish_delay) should be extended compared to those defined for 2Rx (e)RedCap UEs.

      - Define the relaxation on Tidentify for known and unknown intra/inter-frequency cell, and the same relaxation for 1 Rx RedCap UE in TN network can be reused.

- Relax the Tidentify_intra_NR and Tidentify_inter_NR, i by [1] more samples for FR1 known and unknown intra/inter-frequency cell.

Agreement:

    - For 2Rx (e)RedCap UEs with FR1-NTN bands, RAN4 to reuse the legacy random access requirements defined for normal UEs with FR1-NTN.

    - For 1Rx (e)RedCap UEs with FR1-NTN bands, RAN4 to consider the offset for the following relative cell-specific RSRP thresholds for random access requirements

      - +1 dB offset can be reused as a baseline for rsrp-ThresholdSSB, msgA-RSRP-ThresholdSSB and msgA-RSRP-Threshold.

      - -1 dB offset can be reused as a baseline for rsrp-ThresholdMsg3.

Agreement:

    - For 2Rx (e)RedCap UEs with FR1-NTN bands, RAN4 to reuse the legacy FR1-NTN RLM/BFD/CBD requirements for normal UEs in high level.

      - Depend on the supported UE capabilities, the existing NR NTN requirements may need be revised.

    - For 1Rx (e)RedCap UEs with FR1-NTN bands,

      - For SSB based and CSI-RS based RLM/BFD requirements, some of hypothetical PDCCH parameters including aggregation level (CCE) and bandwidth (PRBs) are defined as follows:

- Aggregation level (CCE) of 16.

- Bandwidth (PRBs) of 48.

      - For SSB based and CSI-RS based RLM/BFD requirements, SCS=60kHz is not applicable for (e)RedCap UEs with FR1-NTN.

      - The SSB and CSI-RS based RLM OOS and BFD evaluation periods should be extended for 1Rx (e)RedCap UEs with FR1-NTN bands compared to those defined for 2Rx (e)RedCap UEs.

- For RLM evaluation periods,

- RAN4 not to extend the TEvaluate_in_SSB/CSI-RS for FR1.

- RAN4 to extend the TEvaluate_out_SSB/CSI-RS by factor 2 for FR1.

- For BFD evaluation periods,

- RAN4 to extend the TEvaluate_BFD_SSB/CSI-RS by factor 2 for FR1.

Agreement:

    - The existing following requirements defined for NTN can be reused for (e)RedCap UEs with FR1-NTN bands:

      - Active BWP switch delay,

      - active TCI state switch delay

      - UE specific CBW change requirements

      - Pathloss reference signal switching delay

    - The above requirements defined for 1Rx and 2Rx (e)RedCap UEs with FR1-NTN bands will be the same, and there is no need to differentiate 1Rx/2Rx requirements.

Agreement:

    - The existing timing requirements defined for NTN can be reused for (e)RedCap UEs with FR1-NTN bands.

      - UE transmit timing

      - UE timer accuracy

      - Timing Advance

    - The timing requirements defined for 1Rx and 2Rx (e)RedCap UEs with FR1-NTN bands will be the same, and there is no need to differentiate 1Rx/2Rx requirements.

Agreement:

- RAN4 to define RRM requirements for multiple SMTC-s for a single frequency carrier for (e)RedCap UEs.

- For whether to support parallel measurements on multiple NGSO satellites within a SMTC (Feature 25-5) for (e)RedCap UEs?

  - Option 1 (MTK, Xiaomi, Samsung, ZTE, Ericsson, LG, QC): Not support

  - Option 2 (HW, Nokia): FFS

- Further discuss the supported the number of SMTCs, the number of cells and SSB, the number of supported satellites, the proximity distance between two SMTCs.

- Further discuss the specific measurement requirements, i.e, whether and how to extend measurement period.

- Further discuss other R17 NTN UE capabilities (25-2, 25-3) related to 'in parallel'.

Agreement:

For SSB periodicity up to 160ms:

- No further discussion on the impact on initial access from the perspective of RRM requirement

- Discuss whether to Modify the default values for SSB and SMTC periodicities for the following if the UE is not provided with SMTC configuration or measurement object on the corresponding frequency by NW

  - RRC Re-establishment: TSMTC,i assumption

  - RRC connection release with redirection to NR: Trs assumption

  - Handover, Conditional handover, RACH-less HO and satellite switch with re-sync: Trs assumption

  - Further discuss the details on how to update the requirement.

- Further discuss the following for SSB periodicity > 20ms:

  - Cell Reselection: for the SSB-periodicity of 160ms, whether the values for Tmeasure_NR_xxx_enh need to be updated for DRX Cycles equal to 0.32 s and other DRX cycles

  - Paging interruption in RRC Idle/Inactive: whether/how to adjust the requirements when SSB periods =160 ms in NGSO scenarios

  - RRC re-establishment: RRC re-establishment requirements for Serving cell SSB Ês/Iot < -8dB

  - Handover, Conditional handover, RACH-less HO and satellite switch with re-sync

  - Further discuss whether and how to update the requirement

Agreement:

For SSB periodicity larger than 160ms if supported by other WGs:

- Whether RAN4 will define the RRM requirements for SSB periodicity larger than 160ms is depending on whether it is supported by WGs.

Agreed documents

- R4-2420104	WF on RRM requirements for NR_NTN_Ph3_Part1	CATT

- R4-2420105	WF on RRM requirements for NR_NTN_Ph3_Part2	Qualcomm

#### 2.4.2	Remaining Open issues

Definition of RF and RRM requirements enabling

- NR-NTN downlink coverage enhancement covering both GSO and NGSO constellations operating in FR1-NTN or FR2-NTN

- NR-NTN uplink capacity/throughput enhancement

- Support of regenerative payload

##### Support of Rel-17 RedCap and Rel-18 eRedCap UEs with NR NTN operating in FR1-NTN bands

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SA2

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

## 4.1	RAN1

RAN1#118bis meeting, Heifei, China, October 14-18th, 2024:

- R1-2409226	other	Session notes for 9.11 (Non-Terrestrial Networks for NR Phase 3 and Internet of Things Phase 3)	Ad-Hoc Chair (Huawei)

- R1-2409255	other	IRIS² - The New EU Programme Providing Secure Communications Via Satellites	ESA

- R1-2409256	discussion	Moderator’s summary on the discussion of common TA in a regenerative payload scenario	Moderator (CMCC)

- R1-2409257	LS out	Draft Reply LS on common TA values in the regenerative payload scenario	CMCC

- R1-2409258	LS out	Reply LS on common TA in a regenerative payload scenario	RAN1, CMCC

- R1-2407771	Work Plan	Work plan for Rel-19 NR_NTN_Ph3	THALES, CATT

- R1-2407765	discussion	Discussions on downlink coverage enhancement for NR NTN	Fraunhofer IIS, Fraunhofer HHI

- R1-2407766	discussion	NR NTN Downlink coverage enhancements	THALES

- R1-2407767	discussion	FL Summary #1: NR-NTN downlink coverage enhancements	THALES

- R1-2407768	discussion	FL Summary #2: NR-NTN downlink coverage enhancements	THALES

- R1-2407769	discussion	FL Summary #3: NR-NTN downlink coverage enhancements	THALES

- R1-2407770	discussion	FL Summary #4: NR-NTN downlink coverage enhancements	THALES

- R1-2407878	discussion	Discussion on NR-NTN downlink coverage enhancement	vivo

- R1-2407816	discussion	Discussion on DL coverage enhancements for NR-NTN	NICT

- R1-2407933	discussion	Discussion on DL coverage enhancement for NR NTN	ZTE Corporation, Sanechips

- R1-2407920	discussion	Discussion on NR-NTN DL coverage enhancement	CMCC

- R1-2407721	discussion	Discussion on NR-NTN downlink coverage enhancement	Spreadtrum Communications

- R1-2407743	discussion	Discussion on downlink coverage enhancements for NR NTN	China Telecom

- R1-2407660	discussion	Discussion on downlink coverage enhancements for NR NTN	Huawei, HiSilicon

- R1-2408135	discussion	Discussion on NR-NTN downlink coverage enhancement	OPPO

- R1-2408237	discussion	Discussion on NR-NTN downlink coverage enhancement	HONOR

- R1-2408257	discussion	Discussion on NR-NTN downlink coverage enhancement	TCL

- R1-2408227	discussion	NR-NTN downlink coverage enhancement	NEC

- R1-2408033	discussion	Further consideration on downlink coverage enhancement for NR NTN	CATT

- R1-2407956	discussion	Discussion on NR-NTN downlink coverage enhancement	Xiaomi

- R1-2408880	discussion	Downlink Coverage Enhancement for NR NTN	Google Ireland Limited

- R1-2408824	discussion	Discussion on NR-NTN DL coverage enhancement	KT Corp.

- R1-2408894	discussion	Discussion on downlink coverage enhancement for NR-NTN	CSCN

- R1-2408937	discussion	Downlink Coverage Enhancements for NR NTN	CEWiT

- R1-2408867	discussion	Downlink coverage enhancement for NR NTN	Qualcomm Incorporated

- R1-2408716	discussion	NR-NTN downlink coverage enhancement	MediaTek Inc.

- R1-2408727	discussion	Further discussion on downlink coverage enhancements for NR over NTN	Nokia, Nokia Shanghai Bell

- R1-2408802	discussion	Discussion on DL coverage enhancement for NR-NTN	NTT DOCOMO, INC.

- R1-2408684	discussion	Discussion on downlink coverage enhancements for NR NTN	CCU

- R1-2408663	discussion	Discussion on downlink coverage enhancement for NR-NTN	Samsung

- R1-2408323	discussion	Discussion on downlink coverage enhancement for NR NTN	Lenovo

- R1-2408310	discussion	NR-NTN downlink coverage enhancement	Baicells

- R1-2408298	discussion	Discussion on NR-NTN downlink coverage enhancement	LG Electronics

- R1-2408361	discussion	NR-NTN Downlink Coverage Enhancement	Panasonic

- R1-2408426	discussion	On NR-NTN downlink coverage enhancement	Ericsson

- R1-2408506	discussion	Discussion on downlink coverage enhancements	Fujitsu

- R1-2408487	discussion	Discussion on NR-NTN Downlink Coverage Enhancement	Apple

- R1-2408552	discussion	NR-NTN downlink coverage enhancement	InterDigital, Inc.

- R1-2408528	discussion	NR-NTN downlink coverage enhancement with beam groups	Sharp

- R1-2408578	discussion	Discussion on NR-NTN downlink coverage enhancement	ETRI

- R1-2409288	LS out	Draft Reply LS on DL coverage enhancements	Moderator (THALES)

- R1-2408949	discussion	Discussion on NTN System Level Downlink Coverage Enhancement	EchoStar, Eutelsat Group, Thales, Terrestar

- R1-2408945	discussion	Operator views on DL Coverage Enhancements for NR NTN	Inmarsat, Viasat

- R1-2409004	discussion	Operator views on DL Coverage Enhancements for NR NTN	Inmarsat, Viasat

- R1-2409037	discussion	Discussion on DL coverage enhancement for NR-NTN	NTT DOCOMO, INC.

- R1-2409101	discussion	Summary #1 for Support of RedCap and eRedCap UEs with NR NTN operating in FR1-NTN bands	Moderator (CATT)

- R1-2409102	discussion	Summary #2 for Support of RedCap and eRedCap UEs with NR NTN operating in FR1-NTN bands	Moderator (CATT)

- R1-2409103	discussion	Summary #3 for Support of RedCap and eRedCap UEs with NR NTN operating in FR1-NTN bands	Moderator (CATT)

- R1-2409295	discussion	Final Summary for Support of RedCap and eRedCap UEs with NR NTN operating in FR1-NTN bands	Moderator (CATT)

- R1-2408579	discussion	Discussion on HD UEs with NR NTN	ETRI

- R1-2408553	discussion	Discussion on half-duplex RedCap issues for NTN FR1 operation	InterDigital, Inc.

- R1-2408488	discussion	Discussion on support of RedCap UEs with NR NTN operation	Apple

- R1-2408299	discussion	Discussion on support of (e)RedCap UEs with NR-NTN operating in FR1-NTN bands	LG Electronics

- R1-2408664	discussion	Discussion on support of RedCap and eRedCap UEs with NR NTN operating in FR1-NTN bands	Samsung

- R1-2408803	discussion	Discussion on support of RedCap and eRedCap UEs in FR1-NTN	NTT DOCOMO, INC.

- R1-2408728	discussion	Additional considerations on (e)RedCap operation in NR over NTN	Nokia, Nokia Shanghai Bell

- R1-2408734	discussion	On HD-FDD Redcap UEs for NTN	Ericsson

- R1-2408717	discussion	Support of RedCap and eRedCap UEs with NR NTN operating in FR1-NTN bands	MediaTek Inc.

- R1-2408868	discussion	Support of Redcap and eRedcap UEs in NR NTN	Qualcomm Incorporated

- R1-2408811	discussion	Discussion on support of RedCap/eRedCap UEs in NTN	CAICT

- R1-2407957	discussion	Discussion on the support of Redcap and eRedcap UEs in NR NTN	Xiaomi

- R1-2408034	discussion	Discussion on the enhancement of RedCap and eRedCap UEs In NTN	CATT

- R1-2408258	discussion	Discussion on HD-FDD Redcap UEs and eRedcap UEs for FR1-NTN	TCL

- R1-2408238	discussion	Discussion on support of RedCap and eRedCap UEs in NR NTN	HONOR

- R1-2408136	discussion	Discussion on supporting of RedCap and eRedCap UEs with NR NTN operating in FR1-NTN bands	OPPO

- R1-2407661	discussion	Discussion on HD-FDD RedCap UEs and eRedCap UEs for FR1-NTN	Huawei, HiSilicon

- R1-2407744	discussion	Discussion on Support of RedCap and eRedCap UEs with NR NTN operating in FR1-NTN bands	China Telecom

- R1-2407722	discussion	Discussion on support of RedCap and eRedCap UEs with NR NTN operating in FR1-NTN bands	Spreadtrum Communications

- R1-2407921	discussion	Discussion on the collision issues of HD-FDD Redcap UE in FR1-NTN	CMCC

- R1-2407934	discussion	Discussion on support of RedCap/eRedCap UEs for NR NTN	ZTE Corporation, Sanechips

- R1-2407879	discussion	Discussion on support of RedCap and eRedCap UEs with NR-NTN	vivo

- R1-2407880	discussion	Discussion on NR-NTN uplink capacity enhancement	vivo

- R1-2407935	discussion	Discussion on UL capacity enhancement for NR NTN	ZTE Corporation, Sanechips

- R1-2407817	discussion	Discussion on NR-NTN uplink capacity/throughput enhancement	NICT

- R1-2407922	discussion	Discussion on the NR-NTN uplink capacity/throughput enhancements	CMCC

- R1-2407723	discussion	Discussion on NR-NTN uplink capacity/throughput enhancement	Spreadtrum Communications, SGITG

- R1-2407745	discussion	Discussion on NR-NTN uplink enhancement	China Telecom

- R1-2407662	discussion	Discussion on uplink capacity/throughput enhancement for FR1-NTN	Huawei, HiSilicon

- R1-2408137	discussion	Discussion on NR-NTN uplink capacity/throughput enhancement	OPPO

- R1-2408239	discussion	Discussion on NR-NTN UL capacity/throughput enhancement	HONOR

- R1-2408228	discussion	NR-NTN uplink capacity/throughput enhancement	NEC

- R1-2408242	discussion	Discussion on the NR-NTN uplink capacity/throughput enhancements	TCL

- R1-2408035	discussion	Discussion on UL capacity enhancement for NR NTN	CATT

- R1-2407958	discussion	Discussion on NR-NTN PUSCH capacity enhancement	Xiaomi

- R1-2408869	discussion	NR-NTN uplink capacity / throughput enhancement	Qualcomm Incorporated

- R1-2408718	discussion	NR-NTN uplink capacity and throughput enhancements	MediaTek Inc.

- R1-2408729	discussion	Further discussion on uplink capacity enhancements for NR over NTN	Nokia, Nokia Shanghai Bell

- R1-2408804	discussion	Discussion on NR-NTN uplink capacity/throughput enhancement	NTT DOCOMO, INC.

- R1-2408665	discussion	Discussion on uplink capacity/throughput enhancement for NR-NTN	Samsung

- R1-2408686	discussion	On uplink capacity/cell throughput enhancement for NR NTN	Ericsson

- R1-2408300	discussion	Discussion on NR-NTN uplink capacity/throughput enhancement	LG Electronics

- R1-2408330	discussion	NR-NTN uplink capacity enhancement	Sharp

- R1-2408489	discussion	Discussion on NR-NTN Uplink Capacity Enhancement	Apple

- R1-2408505	discussion	Discussion on uplink capacity/cell throughput enhancement for FR1-NTN	Fujitsu

- R1-2408554	discussion	NR-NTN uplink capacity/throughput enhancement	InterDigital, Inc.

- R1-2408540	discussion	Uplink capacity/throughput enhancement for NR-NTN	Panasonic

- R1-2408580	discussion	Discussion on NR-NTN uplink capacity/throughput enhancement	ETRI

- R1-2408543	discussion	Discussion on the NR-NTN uplink capacity/throughput enhancements	Lenovo

- R1-2409092	discussion	Discussion on uplink capacity/throughput enhancement for FR1-NTN	Huawei, HiSilicon

- R1-2408946	discussion	Operator views on UL Capacity Enhancements for NR NTN	Inmarsat, Viasat

- R1-2408965	discussion	Views on NR-NTN PUSCH capacity enhancement	Mitsubishi Electric RCE

- R1-2409018	discussion	Feature lead summary #1 of AI 9.11.3 on NR-NTN uplink capacity and throughput enhancements	Moderator (MediaTek)

- R1-2409019	discussion	Feature lead summary #2 of AI 9.11.3 on NR-NTN uplink capacity and throughput enhancements	Moderator (MediaTek)

- R1-2409020	discussion	Feature lead summary #3 of AI 9.11.3 on NR-NTN uplink capacity and throughput enhancements	Moderator (MediaTek)

RAN1#119 meeting, Orlando, USA, November 18-22th, 2024:

## 4.2	RAN2

RAN2#127bis meeting, Heifei, China, October 14-18th, 2024:

- R2-2407963	draftCR	Introduction of LTE TN to NR NTN IDLE mode mobility	CATT

- R2-2407919	LS in	Reply LS on DL coverage enhancements (R1-2407538; contact: CMCC)	RAN1

- R2-2408014	draftCR	Introduction of LTE TN to NR NTN Mobility UE Capability	vivo

- R2-2408805	draftCR	Stage 2 Running CR for E-UTRAN to NR NTN mobility	Samsung

- R2-2409183	CR	Running RRC CR for NR NTN phase 3	Ericsson

- R2-2407960	discussion	Discussion on Downlink Coverage Enhancements	CATT

- R2-2407983	discussion	Consideration on downlink coverage enhancements	NERCDTV

- R2-2408015	discussion	Discussion on Cell Bar Control for DL Coverage Enhancement	vivo

- R2-2408046	discussion	Discussion of NR NTN coverage enhancement	China Telecom

- R2-2408097	discussion	RAN2 Impact on DL coverage enhancements	CMCC

- R2-2408155	discussion	Discussions on cell DTX during satellite dynamic power sharing	Fujitsu

- R2-2408160	discussion	Discussion on DL coverage enhancement for NTN	OPPO

- R2-2408284	discussion	Discussion on downlink coverage enhancement	HONOR

- R2-2408300	discussion	Access control for NTN downlink coverage enhancement	Lenovo

- R2-2408337	discussion	Discussion on DL coverage enhancements	Huawei, HiSilicon, Turkcell

- R2-2408411	discussion	Consideration on downlink coverage enhancement	NEC Corporation.

- R2-2408459	discussion	DL coverage enhancement at system level	Google

- R2-2408465	discussion	Discussion on cell DTX/DRX for NTN	Xiaomi

- R2-2408593	discussion	DL coverage enhancement in NTN	Apple

- R2-2408655	discussion	Consideration on downlink coverage enhancements	ZTE Corporation, Sanechips

- R2-2408699	discussion	Discussion on NTN downlink coverage enhancement	Nokia

- R2-2408719	discussion	SMTC impacts due to NTN downlink coverage enhancements	Sony

- R2-2408739	discussion	Discussion on Downlink Coverage Enhancements	CSCN

- R2-2408894	discussion	Discussion on cell DTX	Qualcomm Incorporated

- R2-2408920	discussion	Downlink coverage enhancement for NTN	InterDigital

- R2-2408970	discussion	Downlink coverage enhancement SMTC impacts	Sequans Communications

- R2-2408981	discussion	Discussion on downlink coverage enhancements	LG Electronics Inc.

- R2-2409004	discussion	Discussion on Downlink Coverage Enhancements	Sharp

- R2-2409025	discussion	Discussion on Downlink Coverage Enhancement	Samsung

- R2-2409051	discussion	Discussion on the impact of SSB extension for NR NTN	NTPU

- R2-2409180	discussion	DL coverage enhancements	Ericsson

- R2-2407961	discussion	Discussion on support of broadcast service in NR NTN	CATT

- R2-2407982	discussion	Discussion on support of broadcast service in NTN	NERCDTV

- R2-2408016	discussion	Further Discussion on MBS Broadcast Provision in NTN	vivo

- R2-2408047	discussion	Consideration of service area in NR NTN	China Telecom

- R2-2408080	discussion	Discussion on MBS broadcast service for NR NTN	CMCC

- R2-2408138	discussion	Discussion on providing MBS service area in NTN network	OPPO

- R2-2408156	discussion	Discussions on supporting broadcast intended to serve partial cell	Fujitsu

- R2-2408285	discussion	Discussion on the support of broadcast service	HONOR

- R2-2408301	discussion	Further considerations for broadcast service area indication	Lenovo

- R2-2408338	discussion	Discussion on MBS broadcast over NTN	Huawei, HiSilicon, Turkcell

- R2-2408464	discussion	Discussion on Support of MBS Broadcast Service over NTN	TCL

- R2-2408488	discussion	Discussion on MBS Broadcast service area signaling	THALES

- R2-2408592	discussion	Intended broadcast service area provision over NTN	Apple

- R2-2408602	discussion	Further details on intended service area for MBS and ETWS	NEC

- R2-2408619	discussion	Discussion on the support of broadcast service	Xiaomi

- R2-2408656	discussion	Consideration on broadcast service ehancements	ZTE Corporation, Sanechips

- R2-2408685	discussion	Discussions on MCCH reacquiring	ITRI

- R2-2408892	discussion	Signaling of MBS broadcast service area information	Qualcomm Incorporated

- R2-2408946	discussion	On MBS Support in Rel-19 NR NTN	Nokia, Nokia Shanghai Bell

- R2-2408958	discussion	Support for broadcast service in non-terrestrial networks	InterDigital, Europe, Ltd.

- R2-2408988	discussion	Discussion on support of broadcast service in NTN	LG Electronics France

- R2-2409002	discussion	UE behaviour for MBS related procedures	Sharp

- R2-2409003	discussion	Discussion on MBS service area information	Sharp

- R2-2409026	discussion	Discussion on MBS Broadcast Service Intended Area	Samsung

- R2-2409113	discussion	Remaining issues for the support of broadcast service in NTN	ETRI

- R2-2409184	discussion	Support for broadcast services in NR NTN	Ericsson

- R2-2407962	discussion	Further discussion on regenerative payload	CATT

- R2-2408161	discussion	Discussion on satellite switch with resynch for regenerative payload	OPPO

- R2-2408283	discussion	Discussion on regenerative payload	HONOR

- R2-2408302	discussion	UE location verification in NTN regenerative architecture	Lenovo

- R2-2408339	discussion	Discussion on regenerative payload	Huawei, HiSilicon, Turkcell

- R2-2408657	discussion	Consideration on NTN remaining issues	ZTE Corporation, Sanechips

- R2-2408716	discussion	Satellite switch with re-sync in regenerative payload	Sony

- R2-2408806	discussion	On adaptations related to regenerative payload for NR NTN	Samsung

- R2-2408893	discussion	Discussion on regenerative payload	Qualcomm Incorporated

- R2-2408947	discussion	Remaining Issues for NTN over Regenerative Architecture	Nokia, Nokia Shanghai Bell

- R2-2408980	discussion	Discussion on regenerative payload	Fujitsu Limited

- R2-2409071	discussion	Discussion on support of regenerative payload	ETRI

- R2-2409179	discussion	Regenerative payload	Ericsson

RAN2#128 meeting, Orlando, USA, November 18-22th, 2024:

- R2-2409512	RAN1	Reply LS on common TA in a regenerative payload scenario (R1-2409258; contact: CMCC)	LS in

- R2-2409519	RAN3	LS on Supporting MBS broadcast service for NR NTN (R3-245844; contact: Xiaomi)	LS in

- R2-2409522	RAN4	Reply LS on common TA in a regenerative payload scenario (R4-2416920; contact: CMCC)	LS in

- R2-2409536	vivo	Introduction of LTE TN to NR NTN Mobility UE Capability	CR

- R2-2409537	vivo	Further Discussion on MBS Broadcast Service Area Provision	discussion

- R2-2409538	vivo	Discussion on MBS Broadcast Service Continuity in NTN	discussion

- R2-2409615	LG Electronics France	Discussion on support of broadcast service in NTN	discussion

- R2-2409666	LG Electronics Inc.	Discussion on downlink coverage enhancements	discussion

- R2-2409669	CATT	Introduction of LTE TN to NR NTN IDLE mode mobility	CR

- R2-2409670	CATT, CBN	Further discussion on support of broadcast service in NR NTN	discussion

- R2-2409671	CATT	Further discussion on downlink coverage enhancements	discussion

- R2-2409821	Google Ireland Limited	Discussion on the DL coverage enhancement at system level	discussion

- R2-2409848	Fujitsu	Discussions on cell DTX during satellite dynamic power sharing	discussion

- R2-2409849	Fujitsu	Discussions on supporting broadcast intended to serve partial cell	discussion

- R2-2409893	OPPO	Discussion on providing MBS service area in NTN network	discussion

- R2-2409938	Samsung	Introduction of stage 2 for LTE to NR NTN idle mode mobility	CR

- R2-2409977	Apple	Intended broadcast service area provision over NTN	discussion

- R2-2409978	Apple	DL coverage enhancement in NTN	discussion

- R2-2409981	TOYOTA Info Technology Center	Regenerative payload for NTN for NR Ph3	discussion

- R2-2410011	NEC	Discussion on intended service area signalling	discussion

- R2-2410046	Qualcomm Incorporated	Signaling of MBS broadcast service area information	discussion

- R2-2410048	Qualcomm Incorporated	Discussion on cell DTX	discussion

- R2-2410066	Xiaomi	Discussion on DL coverage enhancement	discussion

- R2-2410067	Xiaomi	Discussion on uplink capacity enhancement	discussion

- R2-2410107	China Telecom	NR NTN coverage enhancement	discussion

- R2-2410108	China Telecom	Broadcast service area information in NR NTN	discussion

- R2-2410122	OPPO	Discussion on DL coverage enhancement for NTN	discussion

- R2-2410123	OPPO	Discussion on satellite switch with resynch for regenerative payload	discussion

- R2-2410213	Nokia	Discussion on NTN downlink coverage enhancement	discussion

- R2-2410231	ITRI	Discussions on configuration of intended service areas	discussion

- R2-2410267	Lenovo	Cell barring and reselection for NTN DL-CE	discussion

- R2-2410268	Lenovo	NTN broadcast service area indication and service continuity	discussion

- R2-2410269	Lenovo	UE location verification in NTN regenerative architecture	discussion

- R2-2410293	NEC Corporation	Consideration on downlink coverage enhancement	discussion

- R2-2410330	CMCC	Discussion on uplink capacity/throughput enhancement for NR NTN	discussion

- R2-2410331	CMCC	Considerations on broadcast service for NR NTN	discussion

- R2-2410365	ZTE Corporation, Sanechips	Consideration on downlink coverage enhancements	discussion

- R2-2410366	ZTE Corporation, Sanechips	Consideration on broadcast service enhancements	discussion

- R2-2410367	ZTE Corporation, Sanechips	Consideration on NTN miscellaneous issues	discussion

- R2-2410384	Sony	Satellite switch with re-sync in regenerative payload	discussion

- R2-2410386	Sony	SMTC impacts due to NTN downlink coverage enhancements	discussion

- R2-2410434	Huawei, HiSilicon, Turkcell	Discussion on Uplink Capacity Enhancements	discussion

- R2-2410440	Nokia, Nokia Shanghai Bell	On the Open Points for Supporting MBS in Rel-19 NR NTN	discussion

- R2-2410521	Huawei, HiSilicon, Turkcell	Discussion on MBS broadcast over NTN	discussion

- R2-2410525	Samsung	Discussion on Downlink Coverage Enhancement	discussion

- R2-2410526	Samsung	Discussion on MBS Broadcast Service Intended Area	discussion

- R2-2410549	InterDigital	Downlink coverage enhancement for NTN	discussion

- R2-2410590	Huawei, HiSilicon, Turkcell	Discussion on regenerative payload	discussion

- R2-2410597	InterDigital, Inc.	Support for broadcast service in non-terrestrial networks	discussion

- R2-2410638	Xiaomi	Discussion on the reply LS to RAN3 on supporting MBS broadcast service for NR NTN	discussion

- R2-2410639	Xiaomi	Discussion on the support of broadcast service	discussion

- R2-2410649	Fujitsu Limited	Discussion on regenerative payload	discussion

- R2-2410662	TCL	Further Discussion on Support of MBS Broadcasting over NTN	discussion

- R2-2410671	CMCC	RAN2 Impact on DL coverage enhancements	discussion

- R2-2410677	NERCDTV	NTN DL coverage enhancements	discussion

- R2-2410691	HONOR	Discussions on downlink coverage enhancement	discussion

- R2-2410699	Sharp	Discussion on Downlink Coverage Enhancements	discussion

- R2-2410700	Sharp	Discussion on UE behaviours within intended service area	discussion

- R2-2410713	ETRI	Discussion on the support of broadcast service in NR-NTN	discussion

- R2-2410715	ETRI, Korea University	Discussion on downlink coverage enhancements in NR NTN	discussion

- R2-2410764	Continental Automotive	Further considerations on intended broadcast service area provision	discussion

- R2-2410804	Sequans Communications	Downlink coverage enhancement SMTC impacts	discussion

- R2-2410806	Sequans Communications	Downlink coverage enhancement access control	discussion

- R2-2410861	Ericsson	Running RRC CR for NR NTN phase 3	CR

- R2-2410862	Ericsson	Support for broadcast services in NR NTN	discussion

- R2-2410870	THALES	Discussion on RAN2 Aspects for system-level Downlink Coverage enhancements	discussion

- R2-2410871	THALES	Discussion on MBS Broadcast service area signaling	discussion

- R2-2410880	Ericsson	Regenerative payload	discussion

- R2-2410881	Ericsson	DL coverage enhancements	discussion

- R2-2410968	CATT	Introduction of LTE TN to NR NTN IDLE mode mobility	CR

- R2-2410969	Samsung	Introduction of stage 2 for LTE to NR NTN idle mode mobility	CR

- R2-2410972	Xiaomi	Draft reply on Supporting MBS broadcast service for NR NTN	LS out

- R2-2411196	RAN2	Reply on Supporting MBS broadcast service for NR NTN	LS out

## 4.3	RAN3

RAN3#125bis meeting, Heifei, China, October 14-18th, 2024:

- R3-245861	draftCR	(BL CR to 38.300) Support for Regenerative Payload and MBS broadcast in NR NTN	Ericsson, Thales, Deutsche Telekom, Nokia, ESA, CATT, ZTE, Sateliot, Huawei, Dish Networks, Echostar, Eutelsat Group, Xiaomi, Samsung, CMCC, LG Electronics, NEC, Lenovo, ETRI

- R3-245033	draftCR	(BL CR to 38.300) Support for Regenerative Payload in NR NTN	Ericsson, Thales, Deutsche Telekom, Nokia, ESA, CATT, ZTE, Sateliot, Huawei, Dish Networks, Echostar, Eutelsat Group, Xiaomi, Samsung, CMCC, LG Electronics, NEC, Lenovo

- R3-245761	draftCR	(BL CR to 38.300) Support for Regenerative Payload in NR NTN	Ericsson, Thales, Deutsche Telekom, Nokia, ESA, CATT, ZTE, Sateliot, Huawei, Dish Networks, Echostar, Eutelsat Group, Xiaomi, Samsung, CMCC, LG Electronics, NEC, Lenovo, ETRI

- R3-245177	other	(TP for TS 38.300) Discussion on the support of MBS Broadcast Service	Nokia, Nokia Shanghai Bell

- R3-245056	other	(TP to BL CR for TS 38.413) Support of MBS broadcast service for NR NTN	CATT

- R3-245360	other	(TP for TS 38.413 and TS 38.300) Support MBS broadcast service	Huawei

- R3-245795	other	(TP to BL CR for TS 38.300) Supporting MBS broadcast service for NR NTN	Huawei, Nokia, Nokia Shanghai Bell, Ericsson, Xiaomi, NEC, ZTE

- R3-245433	other	(TP for TS38.300) Discussion on Support for NR NTN MBS Broadcast Service	Qualcomm Incorporated

- R3-245490	discussion	Broadcast Service Area for NR NTN	Ericsson, SES, ESA

- R3-245084	other	(TP to BL CR for TS 38.413) Support of Broadcast service	Xiaomi

- R3-245208	other	(TP for TS 38.413 and TS 38.300) Discussion on NTN broadcast service supporting	ZTE Corporation

- R3-245125	discussion	Further discussion on support MBS broadcast service for NR NTN	Samsung

- R3-245139	discussion	Support of MBS broadcast service	China Telecom

- R3-245287	other	(TP for TS 38.300 and TS 38.413) Discussion on NR NTN supporting MBS broadcast service	NEC

- R3-245374	discussion	Discussion on Support of MBS Broadcast Service	TCL

- R3-245450	discussion	Broadcast service area indication and service continuity in NTN	Lenovo

- R3-245491	other	Broadcast Service Area for NR NTN - NGAP Impacts	Ericsson, SES, ESA

- R3-245796	other	(TP to BL CR for TS 38.413) Supporting MBS broadcast service for NR NTN	Ericsson, SES, ESA, Nokia, Nokia Shanghai Bell

- R3-245843	other	(TP to BL CR for TS 38.413) Supporting MBS broadcast service for NR NTN	Ericsson, SES, ESA, Nokia, Nokia Shanghai Bell, Xiaomi, Huawei, ZTE

- R3-245520	discussion	Discussion on Supporting MBS broadcast service for NR NTN	CMCC

- R3-245794	LS out	[Draft] LS on Supporting MBS broadcast service for NR NTN	RAN3(Xiaomi)

- R3-245844	LS out	LS on Supporting MBS broadcast service for NR NTN	RAN3(Xiaomi)

- R3-245862	CR	(BL CR to 38.410) Introduce NG Removal procedure	CMCC, Huawei, Nokia, Nokia Shanghai Bell, CATT, Ericsson, Qualcomm, Xiaomi, LG Electronics, China Telecom, Samsung, ZTE, NEC, ETRI

- R3-245863	CR	(BL CR to 38.413) Support for Regenerative Payload and MBS broadcast in NR NTN	CATT, Thales, Nokia, Nokia Shanghai Bell, Ericsson, Huawei, ZTE, Qualcomm, Samsung, Xiaomi, CMCC, China Telecom, Jio, LG Electronics, NEC, ETRI, SES, ESA

- R3-245057	other	(TP to BL CRs) Support of regenerative payload	CATT

- R3-245179	other	(TP for TS 38.413) Introduce NG Removal procedure	Nokia, Nokia Shanghai Bell, Huawei, CATT, CMCC, Ericsson, Qualcomm, Xiaomi

- R3-245799	other	(TP for TS 38.413) Introduce NG Removal procedure	Nokia, Nokia Shanghai Bell, Huawei, CATT, CMCC, Ericsson, Qualcomm, Xiaomi, LG Electronics, China Telecom, Samsung, ZTE, NEC, ETRI

- R3-245362	other	(TP for TS 38.410) Introduce NG Removal procedure	Huawei, Nokia, Nokia Shanghai Bell, CATT, CMCC, Ericsson, Qualcomm, Xiaomi

- R3-245800	other	(TP for TS 38.410) Introduce NG Removal procedure	Huawei, Nokia, Nokia Shanghai Bell, CATT, CMCC, Ericsson, Qualcomm, Xiaomi, LG Electronics, China Telecom, Samsung, ZTE, NEC, ETRI

- R3-245493	other	NG Removal – Stage 2 Description	Ericsson, Huawei, Nokia, Nokia Shanghai Bell, Xiaomi, CATT, Qualcomm Incorporated

- R3-245801	other	NG Removal – Stage 2 Description	Ericsson, Huawei, Nokia, Nokia Shanghai Bell, Xiaomi, CATT, Qualcomm Incorporated, LG Electronics Inc., China Telecom, Samsung, ZTE, NEC, ETRI

- R3-245085	discussion	Support of regenerative payload	Xiaomi

- R3-245126	discussion	Further discussion on support of regenerative payload for NR NTN	Samsung

- R3-245140	discussion	Support of regenerative payload in NR NTN	China Telecom

- R3-245178	other	(TP for TS 38.300) Discussion on the support of Regenerative payload	Nokia, Nokia Shanghai Bell

- R3-245288	other	(TP for TS 38.300) Discussion on regenerative payload enhancement for NR NTN	NEC

- R3-245340	discussion	Discussion on support of regenerative payload for NR NTN	CSCN

- R3-245361	other	(TP for BLCR for TS 38.300) Support of regenerative payload (including LS responses to SA2)	Huawei

- R3-245373	discussion	Discussion on Support of NTN Regenerative Architecture	TCL

- R3-245404	discussion	Discussion on interfaces mobility aspects for regenerative payload	THALES

- R3-245410	discussion	Discussion on UE-Sat-UE communications	THALES

- R3-245434	other	(TP for TS 38.300) Discussion on RAN Signaling impacts for NR NTN Regenerative Payload	Qualcomm Incorporated

- R3-245451	discussion	Interface management for regenerative payload in NTN	Lenovo

- R3-245494	discussion	Further Discussion on NTN Regenerative Payload Issues in Rel-19	Ericsson, Thales, SES, ESA, Sateliot

- R3-245495	LS out	[DRAFT] Reply LS on Support of Regenerative Payload Issues in Rel-19	Ericsson

- R3-245519	discussion	Discussion on Support of regenerative payload for NR NTN	CMCC

- R3-245571	discussion	Discussions on NG management and Inactive support	LG Electronics Inc.

- R3-245572	other	(TP for NR_NTN_Ph3 TS 38.300)	LG Electronics Inc.

- R3-245586	discussion	Discussion on Xn impact for NR NTN regenerative payload	NTT DOCOMO INC..

- R3-245588	discussion	Discussion on NG interface management through ISL	ETRI

- R3-245666	other	Further discussion on support of regenerative payload	ZTE Corporation

- R3-245768	discussion	CB:#NRNTN2_RegenerativePayload	CATT

- R3-245802	LS out	LS on OAM requirements to support regenerative payload	RAN3(CATT)

- R3-245845	LS out	LS on OAM requirements to support regenerative payload	RAN3(CATT)

RAN3#126 meeting, Orlando, USA, November 18-22th, 2024:

- R3-247033 (BL CR to 38.300) Support for Regenerative Payload and MBS broadcast in NR NTN (Ericsson, Thales, Deutsche Telekom, Nokia, ESA, CATT, ZTE, Sateliot, Huawei, Dish Networks, Echostar, Eutelsat Group, Xiaomi, Samsung, CMCC, LG Electronics, NEC, Lenovo, ETRI)

- R3-247034 (BL CR to 38.410) Introduce NG Removal procedure (CMCC, Huawei, Nokia, Nokia Shanghai Bell, CATT, Ericsson, Qualcomm, Xiaomi, LG Electronics, China Telecom, Samsung, ZTE, NEC, ETRI)

- R3-247035 Support for Regenerative Payload and MBS broadcast in NR NTN (CATT, Thales, Nokia, Nokia Shanghai Bell, Ericsson, Huawei, ZTE, Qualcomm, Samsung, Xiaomi, CMCC, China Telecom, Jio, LG Electronics,  NEC, ETRI, SES, ESA)

- R3-247398 (TP for BLCR for TS 38.300) Correction on stage 2 (Huawei, Nokia, Nokia Shanghai Bell, Thales, CATT)

- R3-247214 (TP for TS 38.300 and TS 38.413) Discussion on NR NTN supporting MBS broadcast service (NEC)

- R3-247282 Support of MBS broadcast service for NR NTN (CATT)

- R3-247344 (TP to BL CR for TS 38.300 and TS 38.413) Discussion on the support of MBS Broadcast Service  (Nokia, Nokia Shanghai Bell)

- R3-247379 Support of MBS broadcast service for NTN (China Telecom)

- R3-247399 (TP for TS 38.300 and TS 38.413) Support MBS broadcast service (Huawei)

- R3-247435 Broadcast service continuity in NTN (Lenovo)

- R3-247607 Further discussion on support broadcast service for NR NTN (Samsung)

- R3-247654 (TP for TS 38.300) Discussion on NTN broadcast service supporting (ZTE Corporation)

- R3-247674 (TP to 38.300) Discussion on Supporting MBS broadcast service for NR NTN (CMCC)

- R3-247016 Reply LS on Support of Regenerative-based Satellite Access (SA2(Qualcomm))

- R3-247215 (TP for TS 38.300) Discussion on regenerative payload enhancement for NR NTN (NEC)

- R3-247283 (TP to BL CR for 38.413) Support of regenerative payload (CATT)

- R3-247316 Support of Inactive UE mobility NTN (Xiaomi, Qualcomm Incorporated, Nokia, Nokia Shanghai Bell, China Telecom, Lenovo)

- R3-247317 (TP for TS 38.300) Support of regenerative payload (Xiaomi)

- R3-247328 (TP for TS 38.300) NR NTN Regenerative Payload Architecture (Qualcomm Incorporated, Xiaomi, LGE, NTT Docomo)

- R3-247329 (TP for TS 38.300) Discussion on RAN Signaling impacts for NR NTN Regenerative Payload (Qualcomm Incorporated)

- R3-247330 Draft Reply for LS on Support of Regenerative-based Satellite Access  (Qualcomm Incorporated)

- R3-247345 (TP for TS 38.300) Discussion on the support of Regenerative payload (Nokia, Nokia Shanghai Bell)

- R3-247380 Discussion on regenerative payload enhancement (China Telecom)

- R3-247400 (TP for TS 38.300) Support of regenerative payload (Huawei)

- R3-247436 Interface management for regenerative payload in NTN (Lenovo)

- R3-247461 Considerations on NG Interface Management over the Feeder Link (Ericsson, Thales)

- R3-247462 Making the Case for Location-Based CHO in Rel-19 (Ericsson, Thales, ESA, Inmarsat, Viasat)

- R3-247463 Location-Based CHO in Rel-19 - XnAP Aspects (Ericsson, Thales, ESA, Inmarsat, Viasat)

- R3-247547 Further discussion on support of regenerative payload (ZTE Corporation)

- R3-247593 Discussions on NG management from satellite gNB and Inactive support (LG Electronics Inc.)

- R3-247594 (TP for NR_NTN_Ph3 TS 38.300 BL CR) (LG Electronics Inc.)

- R3-247600 Discussion on NG interface management through ISL (ETRI)

- R3-247608 Further discussion on support of regenerative payload for NR NTN (Samsung)

- R3-247675 Discussion on support of regenerative payload for NR NTN (CMCC)

- R3-247847	(TP to BL CR for TS 38.300 and TS 38.413) Discussion on the support of MBS Broadcast Service (Nokia, Nokia Shanghai Bell)

- R3-247899	(TP for TS 38.300 and TS 38.413) Support MBS broadcast service (Huawei)

## 4.4	RAN4

RAN4#112bis meeting, Heifei, China, October 14-18th, 2024:

- R4-2416256	other	General issue for NTN RedCap	Ericsson

- R4-2416068	LS out	Reply LS on common TA in a regenerative payload scenario	Ericsson

- R4-2416045	other	Discussion on the potential specification updates due to simultaneous operation with GNSS	Huawei, HiSilicon

- R4-2415741	discussion	Discussion on Rel-19 NR-NTN RedCap UE RF requirements	Mediatek India Technology Pvt.

- R4-2415609	discussion	Discussion on NTN (e)Redcap UE RF requirements	Spreadtrum Communications

- R4-2415586	discussion	UE RF requirement for NTN Redcap and eRedcap	Sony

- R4-2415710	other	RedCap NTN UEs	Nokia

- R4-2415057	discussion	Discussion on RF requirement for redcap UE in FR1 NTN band.	Xiaomi

- R4-2415041	discussion	Discussion on RedCap UE RF requirements with NR NTN operating in FR1-NTN bands	OPPO

- R4-2415096	other	Discussion on RF requirements for NTN RedCap UE	CATT

- R4-2416257	other	RedCap UE RF impact	Ericsson

- R4-2416197	other	Views on increasing MOP tolerance for NTN HD-FDD Redcap	NTT DOCOMO INC.

- R4-2416302	other	On NR-NTN Ph3 UE RF	Samsung

- R4-2416462	other	UE RF requirements for NR NTN RedCap	Qualcomm Inc.

- R4-2416463	other	NR NTN UL capacity enhancements	Qualcomm Inc.

- R4-2415334	other	On NTN simultaneous operation with GNSS	Apple

- R4-2415095	other	Discussion on NTN SAN RF requirements	CATT

- R4-2416411	discussion	Clarification on SAN architecture for the regenerative payload introduction	Huawei, HiSilicon

- R4-2416520	discussion	Discussion on the RAN2 LS Reply on Common TA in a Regenerative Payload Scenario	THALES

- R4-2415956	discussion	Discussion on RRM requirements for NR NTN phase 3	MediaTek inc.

- R4-2415867	discussion	Discussion on RRM requirements for RedCap UE in NTN	Huawei, HiSilicon

- R4-2415881	discussion	Discussion on RRM requirements for (e)RedCap in NTN	LG Electronics Inc.

- R4-2416126	other	Discussion on (e)RedCap RRM requirements of R19 NR NTN	OPPO

- R4-2416076	discussion	Discussion on RedCap RRM requirements for NTN for NR Phase 3	Ericsson

- R4-2415555	discussion	Discussion on RRM requirements of RedCap in Rel-19 NTN phase 3	Samsung

- R4-2415542	discussion	On R19 NTN (e)RedCap RRM requirements	Apple

- R4-2415068	discussion	Discussion on (e)RedCap RRM requirements in NTN for NR Phase 3	Xiaomi

- R4-2415149	discussion	Discussion on RRM requirements on (e)RedCap for R19 NR NTN Phase 3	vivo

- R4-2415157	discussion	Discussion on (e)RedCap RRM requirements for Rel-19 NTN phase3	CATT

- R4-2415009	discussion	(NR_NTN_Ph3-Core) Discussion on the RRM requirement for Redcap over NTN	CMCC

- R4-2415351	discussion	RedCap for NTN	Qualcomm Incorporated

- R4-2416368	other	Discussion on RRM requirements for RedCap NTN	ZTECorporation,Sanechips

- R4-2416189	discussion	Adapting NGSO requirements for RedCap support in Rel-19	Nokia

- R4-2416190	discussion	Discussing general RRM requirements for Rel-19 WI and LS Reply to RAN2	Nokia

- R4-2416369	other	Discussion on RRM requirements for regenerative NTN and downlink coverage enhancement	ZTECorporation,Sanechips

- R4-2416371	other	Discussion on LS on common TA for regenerative NTN	ZTECorporation,Sanechips

- R4-2416372	LS out	LS on common TA for regenerative NTN	ZTECorporation,Sanechips

- R4-2416912	LS out	Reply LS on common TA in a regenerative payload scenario	CMCC

- R4-2416920	LS out	Reply LS on common TA in a regenerative payload scenario	CMCC

- R4-2415352	discussion	Downlink coverage enhancement for NTN	Qualcomm Incorporated

- R4-2415010	discussion	(NR_NTN_Ph3-Core) Discussion on the RRM requirement for NTN phase3	CMCC

- R4-2415011	LS out	Reply LS on common TA in a regenerative payload scenario	CMCC

- R4-2415158	discussion	Discussion on other RRM requirements for Rel-19 NTN phase3	CATT

- R4-2415159	LS out	Draft reply LS on common TA in a regenerative payload scenario	CATT

- R4-2415148	discussion	Discussion on potential RRM impacts on DL coverage and regenerative payload for R19 NR NTN Phase 3	vivo

- R4-2415069	discussion	Discussion on other RRM core requirements in NTN for NR Phase 3	Xiaomi

- R4-2415543	discussion	On R19 other NTN RRM requirements	Apple

- R4-2415556	discussion	Discussion on RRM requirements of other aspects in Rel-19 NTN phase 3	Samsung

- R4-2416077	discussion	Discussion on other RRM requirements for NTN for NR Phase 3	Ericsson

- R4-2416127	other	Discussion on other RRM requirements of R19 NR NTN	OPPO

- R4-2415882	discussion	Discussion on RRM requirements for regerative payload NTN	LG Electronics Inc.

- R4-2415868	discussion	Discussion on other RRM requirements for Rel-19 NTN	Huawei, HiSilicon

- R4-2415668	other	Topic summary for [112bis][221] NR_NTN_Ph3_Part1	Moderator (CATT)

- R4-2415669	other	Topic summary for [112bis][222] NR_NTN_Ph3_Part2	Moderator (Qualcomm)

- R4-2416586	other	Way Forward for [112bis][310] NR_NTN_Ph3_UE_RF	Qualcomm

- R4-2416908	other	Ad-hoc minutes for NR_NTN_Ph3	Qualcomm

- R4-2416530	other	Topic summary for [112bis][309] NR_NTN_Ph3_General_SAN_RF	Moderator (Thales)

- R4-2416531	other	Topic summary for [112bis][310] NR_NTN_Ph3_UE_RF	Moderator (Qualcomm)

- R4-2416865	other	WF on RRM requirements for NR_NTN_Ph3_Part1	CATT

- R4-2416866	other	WF on RRM requirements for NR_NTN_Ph3_Part2	Qualcomm

- R4-2416561	other	Way Forward for [112bis][310] NR_NTN_Ph3_UE_RF	Qualcomm

RAN4#113 meeting, Orlando, USA, November 18-22th, 2024:

END