SA WG2 Meeting #143E	S2-20xxxxx

18 February-24 March 2021, Elbonia	(revision of S2-20xxxx)

Source:	Nokia, Nokia Shanghai Bell (Rapporteur)

Title:	FS_IIoT work plan

Document for:	Information

Agenda Item:	8.5

Work Item / Release:	IIoT / Rel-17

Abstract of the contribution: This contribution proposes to identify work areas and volunteers for IIoT work item.

# Work areas and coordination input

This is the work plan to identify work areas and volunteers for IIoT work item.

- Identify volunteers to write CRs for individual line item in the work plan

- Volunteers shall upload DRAFT CRs to the DRAFT folder for SA2#143E planning prior to a certain deadline (much before SA2 submission deadline) to allow other companies should be able to comment, update and cosign.

- For the actual meeting, it is recommended to use the corresponding volunteer’s CR as the baseline unless the volunteers CR doesn’t help reach consensus and the concerns against the baseline CRs are well justified to consider other CRs.

  - If we are unable to reach consensus, we can also highlight during CC#1 to identify majority preference and determine the way forward (e.g. baseline CR).

| Key Issue #1 Uplink Time Sync | Title | SA2#143E | Status/Comments | Clause impacted |
| --- | --- | --- | --- | --- |
| KI#1-1 | Uplink Time Sync – gPtP message impacts | CATT(#1) Samsung(#2) ETRI(#2) NTT DOCOMO (#2) | Draft CR available in: KI #1-1, Update for supporting UL time sync with gPTP message (CATT) |  |
| KI#1-2 | BMCA Method, including subscription and notification for BMCA result | ZTE (#1) (Ericsson) Samsung(#2) vivo(#2) NTT DOCOMO (#2) | (AF subscribe/notification) is captured in KI#3B?? Draft CR available in: Adding BMCA method for the IIoT (ZTE) |  |
| KI#1-3 | New QoS flow establishment for the gPTtP if follow the IEEE delay recommendation (10ms), including the impacts on UPF forwarding | Samsung(#1) ZTE(#2), Huawei(#2) | Need a separate CR? Draft CR available in KI#1-3, UL Sync including New QoS flow establishment for the gPTP (Samsung) |  |
| KI#1-4 | Impact due to GM capability indication from DS-TT and control of GM in DS-TT | Qualcomm (#1) ZTE(#2), Nokia (#2) NTT DOCOMO (#2) | Draft CR available: KI#1-4: Control of DS-TT (g)PTP functionality (Qualcomm Incorporated) |  |
|  |  |  | Deleted as this is a duplicate |  |
| KI#3B-4 | Impact due to PTP capability indication from NW-TT and control of gPTP/PTP GM in NW-TT | Huawei(#1) ETRI(#2) CATT(#2) Samsung(#2) | Draft CRs available in KI#3B PTP and GM capablity supported by NW-TT (Huawei) KI#1, adding GM capability from NW-TT and control GM in NW-TT (ZTE) |  |
| Key Issue #2 UE-UE TSC communication | Title | SA2#143E | Status/Comments |  |
| KI#2-1 | Impacts due to ETH PDU session | Ericsson (#1), Huawei(#2) vivo(#2) |  | Covered by KI#2-3? |
| KI#2-2 | Impacts due to IP PDU session | ZTE(#1) NTT DOCOMO (#2) | Draft CRs available in: KI#2, adding impacts due to IP PDU session (ZTE) KI#2, 23.503_IP PDU session impacts (ZTE) | Covered by KI#2-3? |
| KI#2-3 | Impacts to 5GS Bridge management | Huawei(#1) vivo(#2) Samsung(#2) | Draft CR available: KI#2 Supporting UE-UE TSC (Huawei) |  |
| Key Issue #3A | Title | SA2#143E | Status/Comments |  |
| KI#3A-1 | Impact to exposure procedures to introduce TSCAI parameters and support of hold and forward buffering | Nokia (#1), Huawei(#2) China Mobile(#2) Tencent(#2) | Rapporteur note: Need to see if the two CRs can be split without too much dependency on each other. Draft 501/2 CRs available in: KI#3A-1: AF Support for TSC QoS (Nokia) KI #3A Supporting deterministic QoS exposure (Huawei) | Merge the 2 CRs? |
| KI#3A-2 | Impact to exposure procedure for identification of UE, PDU session corresponding to AF request. | vivo(#1) Tencent(#2) ZTE(#2) China Mobile(#2) | Draft 23.503 CR available in Introduction of Time Sensing Communication other than TSN (Vivo) |  |
| Key Issue #3B | Title | SA2#143E | Status/Comments |  |
| KI#3B-1 | Impact to exposure procedure to introduce Time Sync activation/deactivation | Nokia (#1) Huawei(#2) CATT(#2) Tencent(#2) Samsung(#2) NTT DOCOMO (#2) | Draft CR available in: KI#3B-1: Exposure of Time synchronization as a service (Nokia, Nokia Shanghai Bell) (updates proposed by DCM is also available) |  |
| KI#3B-2 | Impact due to PTP time sync | NTT DOCOMO (#1), Nokia (#2), Huawei(#2) vivo(#2) | Draft CR available: KI#3B-2 Impact due to PTP time synchronization (NTT Docomo, Nokia) Proposal: Use the 23.501 clause 5.27.1 as a baseline for a generic time synchronization service, i.e. make it applicable for TSN sessions with 802.1AS time sync and IEEE 1588 time sync w/o TSN. Rename the 5.27.1 “TSN time synchronization” to “Support for Time Synchronization service”. Whether to move this clause out from 5.27 “Time Sensitive Communication” is TBD (since the time synchronization service should not rely on use of TSN or TSC). Note that also BMCA and UL time synchronization under KI#1 will impact 5.27.1, so coordination across CRs is needed. |  |
|  |  |  | Deleted as this is a duplicate moved under KI#1. |  |
|  |  |  | Deleted as this is a duplicate moved under KI#1. |  |
| Key Issue #5 | Title | SA2#143E | Status/Comments |  |
| KI#5-1 | Impact due to survival time | Ericsson (#1), Nokia (#2) ZTE(#2) Huawei(#2) Samsung(#2) CATT(#2) | Draft CRs available: KI#5 - Impact due to Survival Time – 501/502/503 (Ericsson) |  |