## Slide 1: SA WG3 Status report for SCAS_split_gNB
Adrian Escott
Qualcomm

## Slide 2
Key Issues | Work completed | Outstanding issues
TR 33.926 work | Complete | Corrections (if any)
TS 33.253 | Complete | Corrections (if any)
Summary
SCAS_split_gNB Status

## Slide 3
Dependencies:
  None
Contentious Issue:
  None
Focus for the Next Meeting :
  Corrections (if any)
Risks:
  None identified
SCAS_split_gNB status after SA3#112
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
950022 | SCAS for split gNB product classes | SCAS_split_gNB | Rel-18 | S3 | Jun-2023 | 99% | 100% |