## Slide 1: SA WG3 Status report for eNPN_Ph2
Christine Jost
Ericsson

## Slide 2
General
    Security of non-3GPP access for SNPN:
      Normative text on
        untrusted non-3GPP access
        trusted non-3GPP access
        NSWO support in SNPN using CH with AAA server
        N5CW devices
    Authentication for UE access to hosting network
      Informative text
    Tasks which are not yet complete
      Procedure for Security of NSWO support in SNPN using CH with AAA server via 5GC sent to SA2 for feedback
      Resolve one Editor’s Note in the procedure for trusted non-3GPP access
Dependencies:
  See “tasks which are not yet complete”
eNPN_Ph2 status after SA3#112
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
990043 | Security aspects of support of Non-Public Networks phase 2 | eNPN_Ph2 | Rel-18 | S3 | Sep-2023 | 65% | 90% |