## Slide 1: SA WG3 Status report for Ranging_SL_Sec
Wei Lu
Xiaomi

## Slide 2
April meeting:
  Started normative work
  Skeleton and scope were approved
May meeting:
  WID revised based on TR conclusions
  Scope updated based on revised WID
  Added the contents for overview, discovery security requirements, discovery security procedure for ProSe capable UEs, authorization requirements, authorization procedure for Ranging/SL positioning service exposure to AF/5GC NF, unicast communication requirements, etc.
August meeting:
  Finalize the normative work
Overall plan
Ranging_SL_Sec Status
Notes: Key issues added during June and August meetings should be concluded in November.
(e.g. Resolve the ENs in the agreed key issues)

## Slide 3
General
Dependencies:
  Dependencies on SA2 and RAN2 for discovery security for V2X capable UEs
  Dependencies on RAN2 for broadcast/groupcast security
Contentious Issue:
  Protection for the DCR message of V2X capable UEs
  Protection for broadcast/groupcast of SLPP signalling
Risks:
  None identified
Ranging_SL_Sec status after SA3#111
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
960046 | Security Aspects of Ranging Based Services and Sidelink Positioning | Ranging_SL_Sec | Rel-18 | S3 | Q2-2023 | 10% | 40% | TS 33.533