## Slide 1: SA WG3 Status report for ‘FS_AIML_CN_SEC’
Chang Liu (China Mobile)
Li Hu (vivo)

## Slide 2
4.5 TUs planned
In SA3#115 meeting (2024.2):
  SID approved
In SA3#115e meeting (2024.4):
  3 new KIs added
In SA3#116 meeting (2024.5, we are here):
  1 new KIs added
  13 new solutions added
In SA3#117 meeting (2024.8):
  KI & solution & evaluation update
  Add new solutions
  Add conclusion
In SA3#118 meeting (2024.10):
  Solution & evaluation update
  Add conclusions
In SA3#119 meeting (2024.11):
  normative work phase
  send TR for information and approval
  start normative work
Overall plan
‘FS_AIML_CN_SEC’ overall plan
In SA3#120 meeting (2025.2):
  normative work phase
In SA3#121 meeting (2025.4):
  normative work phase
In SA3#122 meeting (2025.5):
  normative work phase

## Slide 3
General
  This TR have 4 Kis and 13 solutions currently.
Dependencies:
  SA2 and RAN for architecture aspects
Contentious Issue:
  None identified
Risks:
  None identified
‘FS_AIML_CN_SEC’ status after SA3#116
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
1030035 | Study on security aspects of Core Network Enhanced Support for AIML | FS_AIML_CN_SEC | Rel-19 | S3 | Mar-2024 | 0% | 35% | 4 Kis and 13 solutions added

## Slide 4
TUs consumed
  SA3#116 -1 TU
TUs remaining
  SA3#xxx - 3.5 TU
Plan for completion
  SA3#118 send TR for information and approval
  SA3 #122 finalize normative phase
‘FS_AIML_CN_SEC’ pending work and plan for completion