## Slide 1: SA WG3 Status report for ‘FS_MASSS_Sec’
Abhijeet Kolekar
Intel

## Slide 2
Meeting | Plan | Comments | TU SID | TU WID
SA3#115-AdHoc-e | Key Issues |  | 0.5 | 
SA3#116(May) | Key Issue Updates and Solutions |  | 0.5 | 
SA3#117(August) | Last meeting for Solution Updates and Conclusions | Potential Closure of the SID as no conclusion reached in SA2 | 0.5 | 
SA#105(September) | Send TR for Information |  |  | 
SA3#118 | Closure of SID | WID Proposal(NO Normative work required if SID is closed with conclusion that no normative work is required) |  | 
SA3#119 | Normative Work | (NO Normative work required if SID is closed with conclusion that no normative work is required) |  | 0.5
SA#106 | Send TR for Approval | (NO Normative work required if SID is closed with conclusion that no normative work is required) |  | 
Overall plan
‘FS_MASSS_Sec’ overall plan

## Slide 3
General
  Contains 2 key issues and 8 Solutions
Dependencies:
  3GPP SA2#163 reached a conclusion in TR 23.700-54 : “It is concluded that there is no consensus to proceed with normative work for KI#2.2 in Release 19. “ which could potentially mean there is no security requirement for SA3 group.
  Draft RFC “Multipath Extension for QUIC”
Contentious Issue:
  None
Risks:
  None
‘FS_MASSS_Sec’ status after SA3#116
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
1030037 | Study on security aspects for Multi-Access (DualSteer + ATSSS Ph-4) | FS_MASSS_Sec | Rel-19 | S3 | Mar-2024 | 15% | 45% | TR 33.754

## Slide 4
Pending issues
Dependencies:
  3GPP SA2#163 concluded TR 23.700-54: “It is concluded that there is no consensus to proceed with normative work for KI#2.2 in Release 19. “This could mean there is no security requirement for the SA3 group.
  Security Considerations in draft RFC “Multipath Extension for QUIC”
TUs consumed
  SA3#116- 1.0
TUs remaining
  SA3#117 – 0.5
Plan for completion
  SA3#117 : Closure of the SID as no conclusion reached in SA2
‘FS_MASSS_Sec’ pending work and plan for completion