## Slide 1: SA WG3 Status report for SCAS_split_gNB
Adrian Escott
Qualcomm

## Slide 2
In 2nd Quarter 2023:
  Submit draft CR to TR 33.926 to SA plenary
  Finalise TS 33.253 and submit to plenary for approval
Overall plan
SCAS_split_gNB Status

## Slide 3
Key Issues | Work completed | Outstanding issues
TR 33.926 draft CR | All cases have critical assets added | Editorial tidying at least partially based on other SCAS work
TS 33.253 | Tests have been added | Editorial corrections at least partially based on other SCAS work
Summary
SCAS_split_gNB Status
SA3#110-bis/SA3#111
Finalise TS 33.742
Finalise draft CR

## Slide 4
Dependencies:
  None
Contentious Issue:
  None
Focus for the Next Meeting :
  Finalise editorials in draft CR
  Finalise TS 33.523
Risks:
  None identified
‘Feature Acronym’ status after SA3#108-e
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
950022 | SCAS for split gNB product classes | SCAS_split_gNB | Rel-18 | S3 | Mar-2023 | 60% | 85% |