## Slide 1
SA WG3 Status report for ‘FS_ACM_SBA’
German Peinado
Nokia

## Slide 2
During SA3#110:
The following solutions evaluations were approved: #1, #2, #3, #4, #5, #6, #8, #10, #12, #13, #14, #15.
Solution #10 was updated.
Conclusions for KI#2, #3, #5 and #7 were approved.
New solutions were presented and approved: #16, #17, #18.
Status after February 2023:
TR 33.876 includes: 2 security assumption, 9 key issues, 18 solutions (15 are evaluated).
WID agreed with objectives based on conclusions for KI#1, #2, #5 and #7.
Overall plan:
SA3#110-bis-e (April)
  Finish the evaluations for solutions #7, #16 and #18.
  Complete the conclusions for key issues #4, #6, #8 and #9.
  TR cover for information
  Progress in normative work based on current WID objectives
  SA3#111 (May)
  Normative work (+informative annex) into TS 33.310
  TR cover for approval
  SA3#112 (August)
  Completion of the work
Overall plan
‘FS_ACM_SBA’ Status

## Slide 3
TR Summary
‘FS_ACM_SBA’ Status
Solutions | Key Issues |  |  |  |  |  |  |  | 
 | #1 | #2 | #3 | #4 | #5 | #6 | #7 | #8 | #9
#1: Certificate Enrolment and MAnagement Framework (CEMAF) | X |  |  |  |  |  |  |  | 
#2: Using CMP protocol for certificate enrolment and renewal | X |  |  |  |  |  |  |  | 
#3: Secure initial enrolment of NF certificates |  | X |  |  |  |  |  |  | 
#4: Cross-Certification Based Trust Chain in the SBA Architecture |  |  |  | X |  |  |  |  | 
#5: Interconnection CA Based Trust Chain in the SBA Architecture |  |  |  | X |  |  |  |  | 
#6: OCSP based revocation procedure |  |  |  |  | X |  |  |  | 
#7: A solution addressing the relation between certificate lifecycle management and NF lifecycle management |  |  |  |  |  | X |  |  | 
#8: Enhance the security protection for Certificate parameters |  | X |  |  |  |  |  | X | 
#9: Certificates revocation query procedure based on NRF |  |  |  |  |  | X |  |  | 
#10: Solution to indicate and validate the purpose of the certificate |  |  |  |  |  |  | X |  | 
#11: OCSP Stapling addressing Key Issues #5 and #6 |  |  |  |  | X | X |  |  | 
#12: Automated Certificate Management for Network Slices |  |  |  |  |  |  |  |  | X
#13: Build initial trust for NF certificate enrolment |  | X |  |  |  |  |  |  | 
#14: Ensuring the management of bulk certificate updates |  |  | X |  |  |  |  |  | 
#15: Policy based certificate update/renewal |  |  | X |  |  |  |  |  | 
#16: Using ACME protocol for certificate enrolment and renewal | X |  |  |  |  |  |  |  | 
#17: Assurance of unique NF identifiers in certificates |  |  |  |  |  |  |  | X | 
#18: Slice specific initial enrolment procedure |  |  |  |  |  |  |  |  | X

## Slide 4
General
  Farly good progres after last two face to face meetings. Most of solutions have been evaluated, and five key issues have been concluded.
Dependencies:
  None
Contentious issues:
  KI#6 (cert lifecycle vs. NF lifecycle) -> impact of the solutions in existing NFs like NRF
  Several possible implementations for building the initial trust between NF and Operator CA/RA
  EKU field to indicate the purpose of the certificate (KI#7) still under draft rfc for JSON signature and encryption
Focus for the next meeting:
  Finish the evaluations for solutions #7, #16 and #18.
  Complete the conclusions for key issues #4, #6, #8 and #9.
  TR cover for information
  Progress in normative work based on current WID objectives
‘FS_ACM_SBA’ status after SA3#110
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
920022 | Study on Standardising Automated Certificate Management in SBA | FS_ACM_SBA | Rel-18 | S3 | Sep-2023 | 80% | 90% | TR 33.876