3GPP TSG-SA3 Meeting #111 	draft_S3-xxxx

Berlin, Germany, 22 -26 May 2023

TSG SA Meeting #100	CP/SP/RP-YYabcd

12 - 16 June 2023, Taipei,

Source:	Xiaomi, to be SA3

Title:	Rel-18 Work Item Exception for "Security aspects of ranging based services and sidelink positioning"

Document for:	Approval

Agenda Item:

3GPP™ Work Item Exception

Title : 		Security Aspects of Ranging Based Services and Sidelink Positioning

Acronym  : 	Ranging_SL_Sec

Unique Identifier :	990046

Release 18 Submission form

| Feature / Item: | Security aspects of support of Non-Public Networks phase 2 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: | ME: X | AN: X | CN: X | Others (specify): |
| Expected Completion Date: | SA#101 (09-2023) |  |  |  |  |
| Service(s) impacted: | Ranging Based Services and Sidelink Positioning |  |  |  |  |
| Specification(s) affected: | TS 33.533 |  |  |  |  |
| Task(s) within work which are not complete: | Security and privacy for Ranging/SL positioning discovery is not completed yet. Authorization for UE role and Ranging/SL positioning service exposure is not completed yet. Security and privacy for Ranging/SL positioning unicast communication is not completed yet. Security and privacy for broadcast/groupcast of Ranging/SL positioning control is not started yet. |  |  |  |  |
| Consequences if not included in Release 18: | Security and privacy for Ranging Based Services and Sidelink Positioning is not supported. |  |  |  |  |

Abstract of document:

The objective of the work item is to specify enhancements to 5GS on the security and privacy aspects for Ranging-based services and sidelink positioning. Specifically, as per conclusions reached within TR 33.893, the following aspects are included: 1) security and privacy protection for Ranging/SL positioning discovery; 2) security and privacy protection for Ranging/SL positioning service exposure to a third party; 3) security and privacy protection for unicast communication for Ranging/SL positioning control; 4) security and privacy protection for broadcast/groupcast communication for Ranging/SL positioning control.

Contentious Issues:

Protection for the DCR messages of V2X capable UEs.

Protection for groupcast/broadcast of Ranging/SL positioning control.