## Slide 1: SA WG3 Status report for MCX20-SEC
Tim Woodward
Motorola Solutions, Inc

## Slide 2
TUs planned
  1.0
In SA3#125 meeting -
  Advance security architecture for MC over IOPS Operation
  Maintain coordination with SA6 for MC Recording, MC Discreet Listening, and MC Ambient Listening.
Overall plan
MCX20-SEC overall plan

## Slide 3
General
  Feature is progressing according to plan.
  Fundamental security for MC Recording, MC Logging, MC Ambient Listening, and MC over IOPS is under development.
  Maintenance CRs may be required if additional security requirements are identified following conclusion of SA6#69.
Dependencies:
  SA6 MC Recording, Discreet Listening, and Ambient Listening Architecture
  SA6 MC over IOPS Operation
  SA6 architectural enhancements to existing MC features
Contentious Issue:
  None
Risks:
  None identified
MCX20-SEC status after SA3#126
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
1080044 | Mission Critical security enhancements for Rel 20 | MCX20-SEC | Rel-20 | S3 | Jun 2026 | 30 | 75 | TS 33.180

## Slide 4
Pending issues
  NONE
TUs consumed
  SA3#123 – 0.6
TUs remaining
  SA3#125 - 0.4
Plan for completion
  TSG#112
MCX20-SEC pending work and plan for completion