## Slide 1
Jun Shen, China Telecom
Yuze Liu, ZTE
SA WG3 Status report for FS_PLMNNPN_Ph2

## Slide 2: 5G-A SID: FS_PLMNNPN_Ph2
Progress since SA3#125
  TR 33.758 v0.2.0 contains 2 key issues, 1 solution, and evaluation for SBA interface
  Clause 9: 1 key issue was concluded
Impacts and dependencies on other WGs
  none
Outstanding issues
  None
Contentious issues
  none.
Next steps (plan for next meeting)
  Open for solutions and conclusion to KI#1
UID | Name | Acronym | Target for approval | Old % | WID | New % | Change or comment
1090017 | Study on security for PLMN hosting a NPN phase 2 | FS_PLMNNPN_Ph2 | June 2026 | 35% | SP-251239 | 75% | 

## Slide 3: 5G-A SID: FS_PLMNNPN_Ph2
TU planned
TUs consumed :1 TUs (till date)
TUs remaining :
  Study: 1 TUs
  Normative: 1TUs
TUs to be requested for the upcoming meeting : 0.5 TUs
Plan for completion
  Planned to close the study by SA3#128
Work Task ID | TU Estimate (Study) | TU Estimate (Normative) | RAN/SA2 Dependency (Yes/No/Maybe) | Inter Work Tasks Dependency
WT1&2 | 2 | 1 | No | No

## Slide 4: Thank You !