## Slide 1
<Weihan Gao><China Telecom>
SA WG3 Status report for ‘FS_5G_WAB_SEC’

## Slide 2: 5G-A WID: <FS_5G_WAB_SEC>
Progress since SA3#125
  KI updates, 4 solution are agreed
Impacts and dependencies on other WGs
  None
Outstanding issues
  None
Contentious issues
  None
Next steps (plan for next meeting)
  Open for Key issue proposals (if any) and conclusions.
UID | Name | Acronym | Target for approval | Old % | New % | Change or comment
1090045 | New SID on Security aspects of WAB nodes for NR | ‘FS_5G_WAB_SEC’ | May 2026 | 25% | 75% | 

## Slide 3: 5G-A WID: <FS_5G_WAB_SEC>
TU planned
TUs consumed : 1.5TUs
TUs remaining :
  Study: 0.5 TUs
  Normative: 1 TUs
TUs to be requested for the upcoming meeting : 0.25 TUs
Plan for completion
  Planned to close the study by SA3#128
  SA#112 send TR for information and approval
Work Task ID | TU Estimate (Study) | TU Estimate (Normative) | RAN/SA2 Dependency (Yes/No/Maybe) | Inter Work Tasks Dependency
WT1 | 1 | 0.5 | Maybe | RAN3
WT2 | 1 | 0.5 | No | 

## Slide 4: Thank You !