## Slide 1
Samir Ferdi (Interdigital)
Xie Zhenhua (vivo)
SA WG3 Status report for FS_AIML_CN_Ph2_SEC

## Slide 2: 5G-A SID: FS_AIML_CN_Ph2_SEC
Progress since SA3#125
  Clearing of pending Editor’s Notes.
  All key issues concluded.
Impacts and dependencies on other WGs
  None.
Outstanding issues
  None.
Contentious issues
  None.
Next steps (plan for next meeting)
  None: study is concluded with no normative work to be performed.
UID | Name | Acronym | Target for approval | Old % | WID | New % | Change or comment
1090019 | Study on Security for Core Network Enhanced Support for Artificial Intelligence (AI) / Machine Learning (ML) Phase 2 | FS_AIML_CN_Ph2_SEC | March 2025 | 40% | SP-251241 | 100% | 

## Slide 3: 5G-A SID: FS_AIML_CN_Ph2_SEC
TU planned
TUs consumed : 1.5 TUs (till date)
TUs remaining :
  Study: 1 TUs
  Normative: 1 TUs
TUs to be requested for the upcoming meeting : 0 TUs
Plan for completion
  Study is concluded with no normative work to be performed.
Work Task ID | TU Estimate (Study) | TU Estimate (Normative) | RAN/SA2 Dependency (Yes/No/Maybe) | Inter Work Tasks Dependency
WT1 | 2.5 | 1 | Yes | N/A

## Slide 4: 5G-A SID: FS_AIML_CN_Ph2_SEC
Highlights
  Study has been concluded to stop further work in accordance with TSG SA#110 guidance in SP-251687.

## Slide 5: Thank You !