## Slide 1
Zander Lei, Huawei
Virendra Kumar, Qualcomm
SA WG3 Status report for FS_CryptoPQC

## Slide 2: 5G-A/6G SID: FS_CryptoPQC
Progress since SA3#125
  TR 33.703 v0.4.0 approved incorporating 42 new pCRs.
  Clauses 4-6 are completed: including Overview, Principles, and Protocols expected to be updated for PQC by other SDOs.
  Clause 7: 1 of 2 key issues (MIKEY-SAKKE) was concluded. The other key issue (SUCI calculation): 7 new solutions accepted and 16 existing solutions were updated. The 23 solutions were put into 6 groups based on algorithms/principles.
Impacts and dependencies on other WGs
  None
Outstanding issues
  None
Contentious issues
  None
Next steps (plan for next meeting)
  Conclusions for IETF Protocols used by 3GPP (protocols in Clause 6, e.g. TLS, PKI etc)
  Evalution/preliminary conclusions for SUCI calculation solutions
UID | Name | Acronym | Target for approval | Old % | WID | New % | Change or comment
1080045 | Study on Transitioning to Post Quantum Cryptography in 3GPP | FS_CryptoPQC | May 2026 | 50% | SP-250858 | 70% | +20%

## Slide 3
TU planned
TUs consumed : 4.25 TUs (till date)
TUs remaining :
  Study: 1.75 TUs
  Normative: TBD TUs
TUs to be requested for the upcoming meeting : 1 TUs
Plan for completion
  Planned to close the study by SA3#128
Work Task ID | TU Estimate (Study) | TU Estimate (Normative) | RAN/SA2 Dependency (Yes/No/Maybe) | Inter Work Tasks Dependency
WT1 | 6 | TBD | No | No
5G-A/6G SID: FS_CryptoPQC

## Slide 4
Highlights (if any)
  ……..
5G-A/6G SID: FS_CryptoPQC

## Slide 5: Thank You !