## Slide 1
Lisanne Gebhardt BSI (DE)
SA WG3 Status report for ‘SCAS_5GA_CAPIF’

## Slide 2: 5G-A/6G SID/WID: ‘SCAS_5GA_CAPIF’
Progress since SA3#125
  New in #126
Impacts and dependencies on other WGs
  None
Outstanding issues
  Completion of test cases and corresponding threats
Contentious issues
  None
Next steps (plan for next meeting)
  Adding threats and test cases
UID | Name | Acronym | Target for approval | Old % | WID | New % | Change or comment
1100023 | Security Assurance Specification (SCAS) for the CAPIF Core Function | SCAS_5GA_CAPIF | June 2026 | 0% | SP-251672 | 65% | 

## Slide 3: 5G-A/6G SID/WID: ‘SCAS_5GA_CAPIF’
TU planned
TUs consumed : 0,25 TUs (till date)
TUs remaining :
  Study: 0 TUs
  Normative: 1,75 TUs
TUs to be requested for the upcoming meeting : 0,25 TUs
Plan for completion
  Planned to close the WI by SA3#128
Work Task ID | TU Estimate (Study) | TU Estimate (Normative) | RAN/SA2 Dependency (Yes/No/Maybe) | Inter Work Tasks Dependency
WT1 | 0 | 1 | 0 | 0
WT2 | 0 | 1 | 0 | 0

## Slide 4: 5G-A/6G SID/WID: ‘SCAS_5GA_CAPIF’
Highlights (if any)
  introduced new TS skeleton
  added testcases
  introduced new corresponding threat framework
  introduced new corresponding threats

## Slide 5: Thank You !