## Slide 1: SA WG3 Status report for FS_HN_Auth
He Li
Huawei

## Slide 2
In January/February meeting:
  Finalize TR for approval
  Start normative work
In April meeting:
  Normative work sent for approval
In May meeting:
  additional work if needed
Overall plan
FS_UC3S_Ph2 Status

## Slide 3
FS_UC3S_Ph2 status after SA3#109-e
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
950020 | Study of Security aspect of home network triggered primary authentication | FS_HN_Auth | Rel-18 | S3 | DEC-2022 | 60% | 90% | TR 33.741
General
  Conclusions has been captured
  WID was approved
Dependencies:
  None (the SID has no RAN impacts)