## Slide 1: SA3 Rel18 work handling
Suresh Nair
Minpeng
Rajavel

## Slide 2: Rel-18 SID/WIDs : Increase in topics in SA3
Both SA and RAN Rel-18 package contains 28 topics each.
Additionally SA3 will have our own security proposals
SA3 can anticipate more number of SID/WIDs in Rel-18, compared to Rel-17.
This may require Rel-18 work to be handled differently.
  Whole work could be split and staggered.
  For example all the SID/WIDs need not be open for the complete duration of Rel-18. May be based on the topic, the work need to be limited to few meeting cycles only, not open for complete duration of Rel-18.
  Shorter e-meetings for selected topics etc.

## Slide 3: Ways of working
Strict Time Units to be followed for SIDs/WIDs and also for the key issues within the SID/WID
Rapporteur to have plan on the schedule and priorities
Acceptance of complete KI/Solution into the TR for further consideration
  With minimum Editor’s Notes
  With detailed description of security threat and requirement(s)

## Slide 4: Early completion of SIDs/WIDs
If the study on the topic led by SA3 is already performed enough, then the SID/WID should be completed early (not to keep it open for the entire Rel-18 timeframe):
  It will allow SA3 to reduce the workload towards the end of release
  Stage 3 work can be specified early, so they can also reduce the workload at the end of release
  SID/WID example: AKMA Roaming, HPLMN initiated re-authentication

## Slide 5: SCAS SIDs/WIDs
To be handled in separate AdHoc meetings (not in all SA3 meetings) ?
Consider shorter meetings (~3days)
Dedicated E-mail approval timelines for the SCAS contributions
Similar methods can be adopted for selected other topics as well

## Slide 6: Expectations from Rapporteurs
To have conference calls on controversial topics/issues
To follow closely the progress and to have status update report for every SA3 meeting
To ensure handling of the incoming/outgoing LSs on priority during the SID/WID discussions

## Slide 7: LS/issues from other WGs/SDOs
To have coordinated email on LSs extending beyond one meeting.
Coordinated by VCs/topic leaders to bring consensus.
May have dedicated CCs for the topic.

## Slide 8: Thank you!