## Slide 1: SA5 Status Report to SA#104
Zou Lan, SA5 Chair, Huawei
Thomas Tovinger, SA5 Vice Chair, Ericsson
Anatoly Andrianov, SA5 Vice Chair, Nokia
Gerald Görmer, SA5 Charging SWG Chair, MATRIXX Software
Antoine Mouquet, MCC, ETSI

## Slide 2: SA5 leadership
SA5
Zou Lan (Huawei) Chair since 08/2023
Thomas Tovinger (Ericsson) Vice Chair since 08/2023 Anatoly Andrianov (Nokia) Vice Chair since 08/2023
Antoine Mouquet MCC since 11/2023
  Charging Sub-Working Group (SWG)
Gerald Görmer (MATRIXX Software) SWG Chair since 08/2021 Chen Shan (Huawei) SWG Vice Chair since 05/2016

## Slide 3: Contents
General aspects of SA5
SA5 overall progress since SA#103
Management and Orchestration
Charging

## Slide 4: SA5 general information since SA#103
Two f2f meeting in 2Q2024
  Statistics SA5#154, 15 – 19 April, 2024 Changsha, China
    170 delegates ‘attended’ (checked-in) 21 registered for ‘On-Line’ participation
    1122 documents (including revisions) including:
      544 CRs submitted (including revisions)，Total CRs agreed: 215
      32 Incoming LSs, 3 postponed
      10 Outgoing LSs Approved
  Statistics SA5#155, 27 – 31 May, 2024 Jeju, South Korea
    140 delegates ‘attended’ (checked-in) 20 registered for ‘On-Line’ participation
    1122 documents (including revisions) including:
      526 CRs submitted (including revisions)，Total CRs agreed: 255
      14 Incoming LSs, 2 postponed
      7 Outgoing LSs Approved

## Slide 5: SA5 Number of delegates/LS exchange 2023/2024
Chart: Number of delegates in SA5
| SA5#146Bis-e | SA5#147 | SA5#148-e | SA5#149 | SA5#150 | SA5#151 | SA5#152 | SA5#153 | SA5#154 | SA5#155
F2F delegates | 0 | 151 | 0 | 153 | 176 | 142 | 150 | 76 | 170 | 140
Online delegates | 139 | 51 | 149 | 42 | 41 | 37 | 44 | 28 | 21 | 20
Chart: LS exchange
| SA5#146Bis-e | SA5#147 | SA5#148-e | SA5#149 | SA5#150 | SA5#151 | SA5#152 | SA5#153 | SA5#154 | SA5#155
incoming LS | 0 | 38 | 33 | 33 | 29 | 19 | 29 | 45 | 32 | 14
Outgoing LS | 0 | 18 | 13 | 13 | 9 | 6 | 13 | 21 | 21 | 7

## Slide 6: SA5 meeting statistics (2023/2024)
Chart: Rel-19 Statistics
| AIML | MADCOL | SEPM | PM | AdNRM | TMQ | NTNM | IABM | RedcapM | NWDAFM | NSM | MDA | EE | Mexpo | IDM | CCL | NDT | CMO | SBMA | PTM | MSEC
SA5#154+155(submited) | 57 | 14 | 11 | 31 | 20 | 9 | 23 | 9 | 15 | 15 | 8 | 37 | 33 | 28 | 38 | 34 | 33 | 51 | 19 | 13 | 0
SA5#154+155(agreed) | 8 | 9 | 11 | 17 | 17 | 6 | 21 | 8 | 14 | 10 | 9 | 28 | 15 | 14 | 22 | 19 | 19 | 22 | 19 | 10 | 0
Chart: Total number and agreed tdoc numbers
| SA5#146Bis-e | SA5#147 | SA5#148-e | SA5#149 | SA5#150 | SA5#151 | SA5#152 | SA5#153 | SA5#154 | SA5#155
Total number of tdocs | 183 | 1131 | 524 | 1005 | 1085 | 989 | 1021 | 1092 | 1122 | 1137
Number of agreed tdocs | 45 | 496 | 203 | 405 | 467 | 378 | 453 | 447 | 379 | 460
Chart: Allocation of agreed tdocs
| SA5#146Bis-e | SA5#147 | SA5#148-e | SA5#149 | SA5#150 | SA5#151 | SA5#152 | SA5#153 | SA5#154 | SA5#155
R15 CR | 0 | 10 | 0 | 4 | 4 | 3 | 2 | 1 | 4 | 1
R16 CR | 0 | 30 | 0 | 20 | 37 | 9 | 18 | 13 | 12 | 15
R17 CR | 0 | 89 | 5 | 67 | 85 | 43 | 66 | 37 | 37 | 43
R18 CR | 0 | 76 | 6 | 114 | 167 | 148 | 182 | 215 | 133 | 163
R19 CR | 22 | 32
others | 45 | 291 | 192 | 200 | 174 | 175 | 185 | 181 | 164 | 205

## Slide 7
New Rel-19 Study / Work Items
TDoc | Title | Type | UID | (Suggested) Acronym
SP-240701 | New WID on CHF Segmentation | WID NEW | 1040012 | CHFSeg
SP-240702 | New WID on Charging Aspects of Ranging and Sidelink Positioning | WID NEW | 1040013 | Ranging_SL_CH
SP-240703 | New SID on charging aspects of satellite access Phase 3 | SID NEW | 1040014 | FS_5GSAT_Ph3_CH
SP-240704 | New SID on Charging Aspects of CAPIF | SID NEW | 1040015 | FS_CAPIF_CH
SP-240705 | New SID on Charging aspects of next generation real time communication services phase 2 | SID NEW | 1040016 | FS_NG_RTC_Ph2_CH
SP-240712 | New SID on Charging Aspects of Uncrewed Aerial Vehicle | SID NEW | 1040017 | FS_UAS_CH
SP-240713 | New WID on Charging Aspects for Energy Efficiency of 5G | WID NEW | 1040018 | EnergySys_CH
SP-240714 | New WID on charging enhancement for indirect network sharing | WID NEW | 1040019 | NetShare_CH
8 new CH study/work items sent for SA approval

## Slide 8
Revised Rel-19 Study / Work Items
Tdoc | Type | Release | Title | Comment
SP-240710 | SID revised | Rel-19 | Revised SID: Study on Management Data Analytics (MDA) – Phase 3 | OAM SID revised to add Control plane congestion analytics into the scope
SP-240709 | WID revised | Rel-19 | Revised WID on 5G Advanced NRM features phase 3 | OAM WID revised to add Enhancement for edge NRM to support new EDGEAPP features into the scope and update TU
SP-240711 | WID revised | Rel-19 | Revised WID on Data management phase 2 | OAM WID revised to add 28.537 into impacted specification
SP-240708 | SID revised | Rel-19 | Revised SID on Study on Enhanced OAM for management exposure to external consumers | OAM WID revised to update the rapporteur
SP-240707 | SID revised | Rel-19 | Revised SID on Management of Network Sharing Phase 3 | Add management support to MOCN and Indirect Network Sharing scenarios
SP-240706 | SID revised | Rel-19 | Revised SID on Study on AI/ML management - phase 2 | Update output of AIML TR to 800 series technical report
6 revised OAM study/work items sent for SA approval

## Slide 9: Overview of Rel-19 SA5 OAM topics
 |  | Abbr. | Acronym | Title | UID | rapp | Tdoc | TS/TR | Type
Intelligence and Automation | 1 | AIML | FS_AIML_MGT_Ph2 | Study on AI and ML management phase 2 | 1020007 | Intel, NEC | SP-231780 | TR 28.908 | SID
 | 2 | MDA | FS_eMDAS_Ph3 | Study on Management Data Analytics (MDA) – Phase 3 | 1020019 | Huawei | SP-231726 | TR 28.866 | SID
 | 3 | IDM | FS_IDMS_MN_Ph3 | Study on intent driven management services for mobile networks phase 3 | 1020008 | Huawei, Ericsson | SP-231737 | TR 28.914 | SID
 | 4 | CCL | FS_CCLM | Study on Closed Control loop management | 1020009 | Samsung, Nokia | SP-231735 | TR 28.867 | SID
 | 5 | NDT | FS_NDT | Study on Management aspect of Network Digital Twin | 1020018 | CMCC | SP-231727 | TR 28.915 | SID
Management Architecture and Mechanisms | 6 | CMO | FS_Cloud_OAM | Study on cloud aspects of management and orchestration | 1020010 | Microsoft,CMCC | SP-231781 | TR 28.869 | SID
 | 7 | MSEC | FS_SECM | Study on Enablers for Security Monitoring | 1020016 | Nokia | SP-231736 | TR 28.870 | SID
 | 8 | SBMA | FS_SBMA_Ph3 | Study on SBMA enhancement phase 3 | 1020011 | Huawei, Ericsson | SP-231725 | TR 28.871 | SID
 | 9 | PTM | FS_PlanM | Study on Plan management | 1020033 | Nokia, Ericsson | SP-231721 | TR 28.872 | SID
 | 10 | MADCOL | MADCOL_Ph2 | Data Management phase 2 | 1020025 | Nokia | SP-231746 | TS 28.622 | WID
 | 11 | SEPM | FS_Data_SREP | Study on data management, regarding subscriptions and reporting | 1020012 | Ericsson | SP-231732 | TR 28.873 | SID
 | 12 | PM | PM_KPI_5G_Ph4 | 5G performance measurements and KPIs phase 4 | 1020026 | China Telecom, ZTE | SP-231747 | TS 28.552/554 | WID
 | 13 | AdNRM | AdNRM_Ph3 | 5G Advanced NRM features phase 3 | 1020027 | Nokia, Huawei | SP-231745 | TS 28.541/622 | WID
 | 14 | TMQ | TraceQoE_OAM | Subscriber and Equipment Trace and QoE collection management | 1020028 | Ericsson | SP-231748 | TS 32.422/405 | WID
 | 15 | NTNM | FS_ NTN_OAM_Ph2 | Study on Management Aspects of NTN Phase 2 | 1020013 | China Unicom, CATT | SP-231733 | TR 28.874 | SID
 | 16 | IABM | FS_NR_mobile_IAB_OAM | Study on Management of IAB Nodes | 1020014 | Ericsson | SP-231729 | TR 28.875 | SID
 | 17 | RedcapM | FS_NR_RedCap_OAM | Study on management aspects of RedCap feature | 1020017 | China Unicom, Asiainfo | SP-231734 | TR 28.876 | SID
 | 18 | NWDAFM | FS_NWDAF_OAM_Ph2 | Study on Enhancement of Management Aspects related to NWDAF Phase 2 | 1020020 | China Telecom | SP-231724 | TR 28.877 | SID
 | 19 | NSM | FS_NetShare_OAM_Ph3 | Study on Management of Network Sharing Phase 3 | 1020015 | China Unicom | SP-231731 | TR 28.878 | SID
Support of New Services | 20 | EE | FS_Energy_OAM_Ph3 | Study on energy efficiency and energy saving aspects of 5G networks and services | 1020021 | Huawei, Samsung | SP-231723 | TR 28.880 | SID
 | 21 | Mexpo | FS_MExpo | Study on Enhanced OAM for management exposure to external consumers | 1020022 | Nokia | SP-231728 | TR 28.879 | SID
21 topics including: 13 OAM prime features and 8 OAM support to network features (in red background).

## Slide 10: Update of SA5 Rel-19 OAM ongoing WI/SI progress
UID | Name | Acronym | Target (yyyy/mm/dd) | Old % | WID | New % | Change or comment
1020021 | Study on energy efficiency and energy saving aspects of 5G networks and services | FS_Energy_OAM_Ph3 | 2024/9/9 | 10% | SP-231723 | 25% | 
1020007 | Study on AI/ML management - phase 2 | FS_AIML_MGT_Ph2 | 2024/9/6 | 0% | SP-231780 | 19% | 
1020019 | Study on Management Data Analytics (MDA) Phase 3 | FS_eMDAS_Ph3 | 2024/9/6 | 0% | SP-231726 | 70% | 
1020008 | Study on intent driven management services for mobile network phase 3 | FS_IDMS_MN_Ph3 | 2024/9/6 | 5% | SP-231737 | 70% | 
1020009 | Study on closed control loop management | FS_CCLM | 2024/9/6 | 5% | SP-231735 | 40% | 
1020018 | Study on management aspects of Network Digital Twin | FS_NDT | 2024/9/6 | 5% | SP-231727 | 65% | WID: SP-231428->SP-231727
1020010 | Study on Cloud Aspects of Management and Orchestration | FS_Cloud_OAM | 2024/9/6 | 2% | SP-231781 | 40% | 
1020016 | Study on Enablers for Security Monitoring | FS_SECM | 2024/9/6 | 0% | SP-231736 | 0% | 
1020011 | Study on Service Based Management Architecture enhancement phase 3 | FS_SBMA_Ph3 | 2024/9/6 | 0% | SP-231725 | 45% | 
1020033 | Study on Management of planned configurations | FS_PlanM | 2024/9/9 | 0% | SP-231721 | 60% | 
1020025 | Data management phase 2 | MADCOL_Ph2 | 2025/6/5 | 0% | SP-231746 | 50% | 
1020012 | Study on data management regarding subscriptions and reporting | FS_Data_SREP | 2024/9/6 | 0% | SP-231732 | 60% | 
1020026 | 5G performance measurements and KPIs phase 4 | PM_KPI_5G_Ph4 | 2025/6/5 | 0% | SP-231747 | 20% | 
1020027 | 5G Advanced NRM features phase 3 | AdNRM_Ph3 | 2025/6/5 | 0% | SP-231745 | 15% | 
1020028 | Subscriber and Equipment Trace and QoE collection management | TraceQoE_OAM | 2025/6/5 | 0% | SP-231748 | 20% | 
1020013 | Study on Management Aspects of NTN Phase 2 | FS_NTN_OAM_Ph2 | 2024/9/6 | 0% | SP-231733 | 65% | 
1020014 | Study on management of IAB nodes | FS_NR_mobile_IAB_OAM | 2024/12/12 | 0% | SP-231729 | 40% | Target: 2024/9/6->2024/12/12
1020017 | Study on management aspects of RedCap feature | FS_NR_RedCap_OAM | 2024/9/6 | 0% | SP-231734 | 50% | 
1020020 | Study on Enhancement of Management Aspects related to NWDAF Phase 2 | FS_NWDAF_OAM_Ph2 | 2024/9/6 | 0% | SP-231724 | 75% | 
1020015 | Study on Management of Network Sharing Phase3 | FS_NetShare_OAM_Ph3 | 2024/9/6 | 0% | SP-231731 | 50% | 
1020022 | Study on Enhanced OAM for management exposure to external consumers | FS_MExpo | 2024/9/6 | 5% | SP-231728 | 50% | 

## Slide 11: Update of SA5 Rel-19 CH ongoing WI/SI progress
UID | Name | Acronym | Target (yyyy/mm/dd) | Old % | WID | New % | Change or comment
1040014 | Study on charging aspects of satellite access Phase 3 | FS_5GSAT_Ph3_CH | 2024/12/13 | 0 % | SP-240703 | 10 % | preliminary work before SA approval
1040015 | Study on Charging Aspects of CAPIF | FS_CAPIF_CH | 2024/12/13 | 0 % | SP-240704 | 15 % | preliminary work before SA approval
1040016 | Study on Charging aspects of next generation real time communication services phase 2 | FS_NG_RTC_Ph2_CH | 2024/12/13 | 0 % | SP-240705 | 10 % | preliminary work before SA approval
1040017 | Study on Charging aspects of Uncrewed Aerial Vehicle | FS_UAS_CH | 2024/12/13 | 0 % | SP-240712 | 0 % | New
1040012 | CHF Segmentation | CHFSeg | 2025/03/14 | 0 % | SP-240701 | 5 % | preliminary work before SA approval
1040013 | Charging Aspects of Ranging and Sidelink Positioning | Ranging_SL_CH | 2025/03/14 | 0 % | SP-240702 | 20 % | preliminary work before SA approval
1040018 | Charging Aspects for Energy Efficiency of 5G | EnergySys_CH | 2025/06/13 | 0 % | SP-240713 | 0 % | New
1040019 | Charging enhancement for indirect network sharing | NetShare_CH | 2024/12/13 | 0 % | SP-240714 | 0 % | New

## Slide 12: SA5 Rel-19 cross-WGs topics (OAM)
Abbreviation | SA1 | SA2 | SA3 | SA6 | RAN1 | RAN2 | RAN3 | RAN4 | CT4 | Other related groups
AIML | X | X | X | X |  | X | X |  |  | 
MDA | X | X |  |  |  |  | X |  |  | 
IDM | X |  |  |  |  |  |  |  |  | GSMA/CAMARA/ETSI ZSM
CCL |  |  |  |  |  |  |  |  |  | ETSI ZSM
NDT | X |  |  |  |  |  |  |  |  | ETSI ZSM
CMO |  |  |  |  |  |  |  |  |  | ETSI NFV
MSEC |  |  | X |  |  |  |  |  |  | 
SBMA |  |  |  |  |  |  |  |  |  | 
PTM |  |  |  |  |  |  |  |  |  | 
MADCOL |  |  |  |  |  |  |  |  |  | 
SEPM |  |  |  |  |  |  |  |  |  | 
PM |  | X |  |  |  | X | X |  |  | 
AdNRM |  | X |  |  |  |  | X | X | X | 
TMQ |  | X |  |  |  | X | X | X | X | 
NTNM |  | X |  |  |  | X | X |  |  | 
IABM |  | X | X |  |  |  | X |  |  | 
RedcapM |  | X |  |  | X |  |  |  |  | 
NWDAFM |  | X |  |  |  |  |  |  |  | 
NSM | X | X |  |  |  |  |  |  |  | 
EE | X | X |  |  | X | X | X |  |  | ETSI NFV/ETSI EE/ITU-T SG5
Mexpo |  |  |  | X |  |  |  |  |  | GSMA/CAMARA/TMF
Note: to be updated with working progress

## Slide 13: SA5 progress highlight topics
Rel-15 corrections on PM/KPI, network slicing management.
Rel-16 corrections on PM/KPI, network slicing management, generic NRM, Charging Maintenance.
Rel-17 corrections on PM/KPI, network slicing management, generic NRM, AI/ML, trace/MDT, Charging Maintenance.
Rel-18 corrections on PM/KPI, network slicing management, generic NRM, AI/ML, trace/MDT, MEC, intent driven management, self-configuration, SBMA, NSOEU, 5MBS_CH, CHRACHF, eNS_Ph3_CH, NETSLICE_CH_Ph2, NSSAA_CH, B2B_CH, TSN_CH, 5GSATB_CH, Charging Maintenance.
Progress on Rel-19 Management and orchestration topics:
  Intelligence and automation:
    Good progress on MDA, IDM, NDT,CCL.
    AI/ML needs more discussion.
  Support to new services:
    EE, MExpo needs more discussion.
  Management feature enhancement:
    Good progress on SBMA,PTM, SEPM, MADCOL
    CMO needs more discussion
  Management of new network features:
    Good progress on PM, adNRM, TMQ, NTNM, IABM, RedcapM, NWDAFM, NSM.
Progress on Rel-19 Charging topics (preliminary work before SA approval) for:
  CHF Segmentation (CHFSeg)
  Ranging and Sidelink Positioning (Ranging_SL_CH)
  Study on CAPIF (FS_CAPIF_CH)
  Study on Satellite access Phase 3 (FS_5GSAT_Ph3_CH)
  Study on Next generation real time communication services phase 2 (FS_NG_RTC_Ph2_CH)
Chart: Rel-19 Statistics
| AIML | MADCOL | SEPM | PM | AdNRM | TMQ | NTNM | IABM | RedcapM | NWDAFM | NSM | MDA | EE | Mexpo | IDM | CCL | NDT | CMO | SBMA | PTM | MSEC
SA#104(submited) | 57 | 14 | 11 | 31 | 20 | 9 | 23 | 9 | 15 | 15 | 8 | 37 | 33 | 28 | 38 | 34 | 33 | 51 | 19 | 13 | 0
SA#104(agreed) | 8 | 9 | 11 | 17 | 17 | 6 | 21 | 8 | 14 | 10 | 9 | 28 | 15 | 14 | 22 | 19 | 19 | 22 | 19 | 10 | 0

## Slide 14: SA5 Liaisons to SA
Tdoc | Reply To | Title | Doc-type | Source | To | Cc | Action from SA
S5-243069 | S5-242353 | SA5 LS to SA on AECC Publications | LS in | Huawei | SA | SA1, SA2, SA6 | SA to provide consolidated reply to AECC.
SP-240643 | S5-242361 | Reply to: LS on GSMA OPG PRDs publication | LS in | MATRIXX Software, Ericsson | SA | SA2, SA3, SA6 | SA to provide consolidated reply to GSMA.
SP-240641 | - | LS on update of 3GPP SA5 Rel-18 progress and Rel-19 work plan | LS in | WG Chair | GSMA, NGMN, TM Forum, ITU-T SG13, ITU-T SG5, ITU-T SG2, ETSI ISG ZSM, ETSI ISG NFV, ETSI TC EE, ONAP, O-RAN, SNSJU ORIGAMI | SA | No action requirements to SA
SP-240642 | - | LS on Clarification on GST attribute Energy Efficiency | LS in | Nokia | GSMA NG | SA | No action requirements to SA
SP-240546 | S5-241341/S5-241342 | LS from SA WG5: Reply LS on 3GPP Reservation of Edge Resources and Correlation information for API volume based charging | LS in | Matrixx | GSMA OPAG | 3GPP SA2, 3GPP SA6, 3GPP SA, GSMA OPG | No action requirements to SA
SP-240547 | S5-241315 | LS from SA WG5: Reply LS on LS on Creation of private branches on the GitLab '5G_APIs' repository | LS in |  | 3GPP CT4 | 3GPP CT1, CT3, SA4, SA | No action requirements to SA
SP-240548 | S5-241331 | LS from SA WG5: LS Reply to SA WG4 on 3GPP work on energy efficiency | LS in | Huawei | 3GPP SA4 | 3GPP SA, SA1, SA2, SA3, SA6 | No action requirements to SA
SP-240549 | S5-241344 | LS from SA WG5: Reply LS on 'Signalling and protocol for Digital Twin Network' | LS in | CMCC | ITU-T Study Group 11, ETSI ISG ZSM | 3GPP SA | No action requirements to SA

## Slide 15: Rel-19 SA5 Summary Information in forge
SA5 Rel-19 ongoing topics
  Details of SA5 Rel-19 approved WIDs/SIDs : https://forge.3gpp.org/rep/sa5/MnS/-/wikis/SA5/Rel-19-Moderated-Topics
Stage 3 forge links: https://forge.3gpp.org/rep/sa5/MnS
  Management and Orchestration APIs:
    OpenAPI solution is captured in https://forge.3gpp.org/rep/all/5G_APIs (3GPP unified stage3 repository) and https://forge.3gpp.org/rep/sa5/MnS/-/tree/Rel-19/OpenAPI (SA5 stage3 repository)
    YANG solution is captured in https://forge.3gpp.org/rep/sa5/MnS/-/tree/Rel-19/yang-models (SA5 stage3 repository)
  Charging APIs:
    OpenAPI solution is captured in https://forge.3gpp.org/rep/all/5G_APIs (3GPP unified stage3 repository) and https://forge.3gpp.org/rep/sa5/MnS/-/tree/Rel-19/OpenAPI (SA5 stage3 repository)

## Slide 16: TRs / TSs to SA#104 for information/approval
Tdoc | Title | For

## Slide 17
Release 19 timeline– figure with SA5 (For integrated to SA timeline)
Release 19 timeline
#101
#102
#103
#104
#105
#106
#107
#108
#109
#110
#111
#112
#99
RAN4
content def.
RAN Content def.
2024
2025
Sep.
Mar.
Mar.
Mar.
Jun.
Jun.
Jun.
Sep.
Sep.
Mar.
Dec.
Dec.
Dec.
2026
RAN4_Perf
Stage 3 (CT & SA including SA5)
RAN1
Stage 2 (SA2, SA6,…) Normative
RAN Completion (RAN2/3/4core)
ASN.1 & Open APIs
St.2 Content approval
#100
Jun.
2023
Now
100%
SA1 Stage 1 80%
TSGs
RAN Rel-19 workshop
SA Rel-19
Workshop
Management requirements (SA5)
Stage 2 (SA5) Normative supporting SA&RAN
OAM:
Sep 2024: finalize Rel-19 studies which plan to have corresponding normative work in Rel-19.
Sep 2025: finalize all Rel-19 work items, majority work items are preferable to be finalized in Jun 2025.
CH:
Dec 2024: finalize Rel-19 studies which plan to have corresponding normative work in Rel-19.
Sep 2025: finalize all Rel-19 work items
3GPP SA5
Time plan
Study progress to be reviewed after SA#104

## Slide 18: 3GPP SA & SA5 meeting calendar (2024)
Meeting info | DateTime | Location | Release dates | Other WGs (potential colocation)
SA5#153 | 29 Jan 2024 – 2 Feb 2024 | Sevilla, ES |  | SA3 LI
SA#103 | 19 Mar 2024 - 22 Mar 2024 | Maastricht , NL | Rel-18 freeze | 
SA5#154 | 15 Apr 2024 - 19 Apr 2024 | Changsha , CN |  | CT WGs, SA WGs, RAN WGs
SA5#155 | 27 May 2024 - 31 May 2024 | Jeju, KR |  | SA WGs
SA#104 | 18 Jun 2024 - 21 Jun 2024 | Shanghai , CN |  | 
SA5#156 | 19 Aug 2024 - 23 Aug 2024 | Maastricht , NL |  | CT WGs, SA WGs, RAN WGs
SA#105 | 10 Sep 2024 - 13 Sep 2024 | Melbourne , AU |  | 
SA5#157 | 14 Oct 2024 - 18 Oct 2024 | Hyderabad , IN |  | SA WGs
SA5#158 | 18 Nov 2024 - 22 Nov 2024 | Orlando , US |  | CT WGs, SA WGs, RAN WGs
SA#106 | 10 Dec 2024 - 13 Dec 2024 | Madrid (TBC) , ES |  | 
Please book your hotel/flight when you received official meeting invitation

## Slide 19: 3GPP SA & SA5 meeting calendar (2025)
Meeting info | DateTime | Location | Release dates | Other WGs (potential colocation)
SA5#159 | 17 Feb 2025- 21 Feb 2025 | Sophia Antipolis, FR |  | 
SA#107 | 10 Mar 2025- 14 Mar 2025 | Korea |  | 
SA5#160 | 07 Apr 2025- 11 Apr 2025 | Goteborg, SE |  | SA2/3/4/5/6
SA5#161 | 19 May 2025- 23 May 2025 | Japan |  | SA WGs
SA#108 | 09 Jun 2025- 13 Jun 2025 | Europe |  | 
SA5#162 | 25 Aug 2025- 29 Aug 2025 | Goteborg, SE |  | SA WGs/CT WGs
SA#109 | 15 Sep 2025- 19 Sep 2025 | China | Rel-19 freeze | 
SA5#163 | 13 Oct 2025- 17 Oct 2025 | China |  | SA2/3/4/5/6 and CT1/3/4 WGs
SA5#164 | 17 Nov 2025- 21 Nov 2025 | US |  | CT WGs, SA WGs, RAN WGs
SA#110 | 08 Dec 2025- 12 Dec 2025 | US |  | 
6 f2f meeting planned in 2025, 3 meetings in Europe, 1 in Japan, 1 in China, 1 in US.
Please book your hotel/flight when you received official meeting invitation

## Slide 20: Thank you!

## Slide 21: List of SA5 CR pack to SA#104
List of Rel-11/Rel-15/Rel-16/Rel-17/Rel-18 CRs (Continued):
SP-240833 CR Pack on NSOEU
SP-240834 CR Pack on RANSC
SP-240835 CR Pack on B2B_CH
SP-240836 CR Pack on 5GSATB_CH
SP-240837 CR Pack on eNRM
SP-240838 CR Pack on eMDAS
SP-240839 CR Pack on MANWDAF
SP-240840 CR Pack on NSSAA_CH
SP-240841 CR Pack on ePM_KPI_5G
SP-240842 CR Pack on 5G_ProSe
SP-240843 CR Pack on eQoE
SP-240844 CR Pack on eMDAS_Ph2
SP-240845 CR Pack on MMS_CH_SBI
SP-240846 CR Pack on IDMS_MN
SP-240847 CR Pack on eNS_Ph3_CH
SP-240848 CR Pack on TSN_CH
SP-240849 CR Pack on eNETSLICE_PRO
List of Rel-19 CRs:
SP-240816 CR Pack on PM_KPI_5G_Ph4
SP-240823 CR Pack on AdNRM_Ph3
SP-240825 CR Pack on TEI19
SP-240831 CR Pack on TraceQoE_OAM
SP-240828 CR Pack on DUMMY
List of Rel-11/Rel-15/Rel-16/Rel-17/Rel-18 CRs:
SP-240803 CR Pack on TEI17 - Pack 1/5
SP-240804 CR Pack on TEI17 - Pack 2/5
SP-240805 CR Pack on TEI17 - Pack 3/5
SP-240806 CR Pack on TEI17 - Pack 4/5
SP-240807 CR Pack on TEI17 - Pack 5/5
SP-240808 CR Pack on TEI18 - Pack 1/4
SP-240809 CR Pack on TEI18 - Pack 2/4
SP-240810 CR Pack on TEI18 - Pack 3/4
SP-240811 CR Pack on TEI18 - Pack 4/4
SP-240812 CR Pack on TEI16 - Pack 1/4
SP-240813 CR Pack on TEI16 - Pack 2/4
SP-240814 CR Pack on TEI16 - Pack 3/4
SP-240815 CR Pack on TEI16 - Pack 4/4
SP-240817 CR Pack on TEI11
SP-240818 CR Pack on PM_KPI_5G_Ph3
SP-240819 CR Pack on 5MBS_CH
SP-240820 CR Pack on eSBMA
SP-240821 CR Pack on AdNRM_ph2
SP-240822 CR Pack on TEI15
SP-240824 CR Pack on 5GMDT_Ph2
SP-240826 CR Pack on NETSLICE_CH_Ph2
SP-240827 CR Pack on IDMS_MN_ph2
SP-240829 CR Pack on CHRACHF
SP-240830 CR Pack on AIML_MGT
SP-240832 CR Pack on eECM

## Slide 22: Management and Orchestration

## Slide 23: 1. AIML：Study on AI/ML management - phase 2
Progress since SA#103:
  The following topics are submitted for discussion:
  AI/ML LCM related
    ML model training
      ML model training feasibility check
      ML model confidence
      Training Data sample selection criteria
      Assurance of AIML input data quality
      Synthetic data
      Performance monitoring of ML models trained by NWDAF
    ML Model loading
    AI/ML inference emulation
    AI/ML inference management
      ML Model selection for inference
    AIML sustainability
      AIML energy consumption and energy efficiency
  Training technique concepts
    Generative AI (Pre-Training, Fine-Tuning)
    Distributed training
    Federated Learning
    Reinforcement Learning
    ML knowledge transfer
    Joint Training
    Re-training
  Impacts and dependencies on other WGs:
  Collaboration with SA1 on AI/ML related requirements, SA2 on 5GC AIML, SA3 on AIML security, SA6 on Application enablement layer AIML and RAN WGs for related requirements.
Next steps:
  Continue collaboration with other WGs
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020007 | Study on AI/ML management - phase 2 | FS_AIML_MGT_Ph2 | 2024/9/6 | 0% | SP-231780 | 19% | 
OAM Prime feature

## Slide 24: 2. MDA：Study on Management Data Analytics (MDA) – Phase 3
Progress since SA#103:
  The following topics are discussed:
  Edge computing performance analytics, edge application deployment location analytics
  Throughput and Latency map for EE
  management data correlation analytics
  Traffic Steering analytics
  RAN UE throughput analytics
  statistic information for fault management, fault analytics time duration measurement
  Enhancement of Failure Prediction
  Software Upgrade Validation
  cell energy saving analytics
  Multi-aspect resource optimization use case in MDA management data correlation analytics
  NF Scaling&dimensioning and threshold assessment
  Handover and service data correlation analytics
  enhancing control plane congestion analysis
  Impacts and dependencies on other WGs:
  Coordination with SA1 on service requirements, SA2 on NWDAF, RAN3 on data collection.
Next steps:
  Add solutions, conclusions and recommendations.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020019 | Study on Management Data Analytics (MDA) Phase 3 | FS_eMDAS_Ph3 | 2024/9/6 | 0% | SP-231726 | 70% | 
OAM Prime feature

## Slide 25: 3. IDM: Study on intent driven management services for mobile network phase 3
Progress since SA#103:
  The following use cases are discussed and approved:
    Radio network traffic assurance scenario
    RAN Energy saving to assure different RAN UE throughput performance for different Frequencies or RATs
    Network support for UAV pre-flight preparation scenario
    MOCN network assurance scenario
    Radio service delivering scenario
    Guarantee specific service characteristics
  The following generic management capabilities are discussed and approved:
    Intent negotiation capabilities intent feasibility checking, intent exploration, alternatives(including outcomes and impacts) negotiation )
    Intent utility functions to allow MnS consumer to express the preference
    Intent handling capability exposure
    Implicit intent report subscription
    Enablers for Intent Fulfilment
    Support natural language intents translation
  Impacts and dependencies on other WGs:
  Co-ordination with SA1 on service requirements
Next steps:
  focus on evaluation on potential solutions
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020008 | Study on intent driven management services for mobile network phase 3 | FS_IDMS_MN_Ph3 | 2024/9/9 | 5% | SP-231737 | 70% | 
OAM Prime feature

## Slide 26: 4. CCL: Study on closed control loop management
Progress since SA#103:
  The following topics are discussed and approved:
  Problem recovery to enable closed loop automation
  Triggered CCL Management
  Dynamic CCL creation
  CCL scope management
  Performance monitoring of Closed control loop
  CCL Conflicts management
  CCL-impact assessment
  CCL escalation
  Feedback Management
  Historical CCL
  CCL for fault management
  Impacts and dependencies on other WGs:
  None
Next steps:
  Investigate and evaluate the potential solutions for identified use cases
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020009 | Study on closed control loop management | FS_CCLM | 2024/9/6 | 5% | SP-231735 | 40% | 
OAM Prime feature

## Slide 27: 5. NDT: Study on management aspects of Network Digital Twin
Progress since SA#103:
  The following concepts are discussed and approved:
    definition for NDT
    Relation of NDT with automation functions
    Using NDT to support simulation/emulation capability
  The following use case are discussed and approved:
    Network management policy (e.g. RAN energy saving policy) verification using NDT
    Signaling storm analysis
    Emergency preparedness
    Using NDT to generate ML training data
    Configuration verification
    Nested NDTs
    Visualization of network topology and traffic
  Impacts and dependencies on other WGs:
  Coordination with SA1 on terminology.
Next steps:
  continue according to the plan.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020018 | Study on management aspects of Network Digital Twin | FS_NDT | 2024/9/6 | 5% | SP-231727 | 65% | SP-231428->SP-231727
OAM Prime feature

## Slide 28: 6. CMO: Study on Cloud Aspects of Management and Orchestration
Progress since SA#103:
  The following topics for utilizing the new VNF generic OAM functions are discussed:
    lifecycle management of VNF generic OAM function
    Log aggregator function and Log analyser function
    Notification management for the cloud-native VNF
    Software modification management for the cloud-native VNF using generic OAM functions
    Telco PaaS management
  The following topics for cloud native network functions management are discussed :
    lifecycle management of cloud native NF management
    placement of cloud native NFs
    data streaming for cloud native NFs
  The following topics to support different cloud deployment scenarios are discussed:
    unified management of multiple clouds
  Impacts and dependencies on other WGs:
  None
Next steps:
  development of technical content of the TR.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020010 | Study on Cloud Aspects of Management and Orchestration | FS_Cloud_OAM | 2024/9/6 | 2% | SP-231781 | 40% | 
OAM Prime feature

## Slide 29: 7. MSEC: Study on Enablers for Security Monitoring
Progress since SA#103:
  No progress for this topic.
  Impacts and dependencies on other WGs:
  The events/usecases which can lead to security risks/threats and the related data that needs to be exposed need to be primarily defined by SA3
Next steps:
  development of technical content of the TR.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020016 | Study on Enablers for Security Monitoring | FS_SECM | 2024/9/6 | 0% | SP-231736 | 0% | 
OAM Prime feature

## Slide 30: 8. SBMA: Study on Service Based Management Architecture enhancement phase 3
Progress since SA#103:
  Connection solution between TS 28.537 and TS 28.622 for control NRM capabilities, not using support IOCs in SBMA, and discovery solution of management capabilities of provisioning MnS were agreed.
  Contributions on aspects of elaboration of SBMA, restructuring SBMA TS, common notification header and advertising management capabilities were agreed.
  Impacts and dependencies on other WGs:
  None
Next steps:
  development of technical content of the TR.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020011 | Study on Service Based Management Architecture enhancement phase 3 | FS_SBMA_Ph3 | 2024/9/6 | 0% | SP-231725 | 45% | 
OAM Prime feature

## Slide 31: 9. PTM: Study on Management of planned configurations
Progress since SA#103:
  The following topics are discussed and approved:
  Manipulating planned configurations
  Validating planned configurations
  Activating planned configurations
  Managing transactions
  Managing alternative planned configurations
  Conditional activation of planned configurations
  Impacts and dependencies on other WGs:
  None
Next steps:
  development of technical content of the TR.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020033 | Study on Management of planned configurations | FS_PlanM | 2024/9/9 | 0% | SP-231721 | 60% | 
OAM Prime feature

## Slide 32: 10. MADCOL: Data management phase 2
Progress since SA#103:
  The following topics are discussed:
  Managing external management data
  Producing and reporting management data to support area based KPI reporting
  Data request based on condition
  Historical data collection
  Management data consolidated output support
  Impacts and dependencies on other WGs:
  None
Next steps:
  development of technical content of the TS.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020025 | Data management phase 2 | MADCOL_Ph2 | 2025/6/5 | 0% | SP-231746 | 50% | 
OAM Prime feature

## Slide 33: 11. SEPM: Study on data management regarding subscriptions and reporting
Progress since SA#103:
  The following topics are discussed:
  globally unique collectionId
  Two solutions for Reduce redundant Subscriptions
  Impacts and dependencies on other WGs:
  None
Next steps:
  development of technical content of the TR.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020012 | Study on data management regarding subscriptions and reporting | FS_Data_SREP | 2024/9/6 | 0% | SP-231732 | 60% | 
OAM Prime feature

## Slide 34: 12. PM: 5G performance measurements and KPIs phase 4
Progress since SA#103:
  The group agreed the following PMs and KPIs：
  PDU Session Establishment Requests and Accessibility related measurement
  Small Data Transmission related measurements
  Distribution of time interval for L1/L2 Triggered Mobility
  PMF and MA PDU session release related measurement for ATSSS
  measurements related to MLB
  measurements related to UE selection assistance and NEF analytics exposure to AF
  DL Packet Loss rate with delay threshold on Uu related measurements
  DL ITI Time Domain Proportion related measurements- Distribution of delay over Uplink air-interface
  Reliability KPI in RAN with time constraint over Uplink air-interface
  Impacts and dependencies on other WGs:
  Potential coordination: providing performance measurements to network features defined in SA2, RAN2 and RAN3.
Next steps:
  development of technical content of the TS.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020026 | 5G performance measurements and KPIs phase 4 | PM_KPI_5G_Ph4 | 2025/6/5 | 0% | SP-231747 | 20% | 
OAM Support to Network features

## Slide 35: 13. AdNRM: 5G Advanced NRM features phase 3
Progress since SA#103:
  Introducing common data Type Stage 2/3 (both YAML and YANG) discussed and agreed
  Adding the xxInfo to UPFFunction, SMFFunction, PCFFunction, and BSFFunction discussed and agreed
  Moving ManagedNFService from generic NRM to TS28.541 agreed
  Updating Schema definition for SubNetwork and ManagedElement for generic control NRM fragment is agreed
  Updating default value to YAML schema discussed but not agreed
  Adding new OperatorCU and NRCellOperatorCU for MOCN discussed but not agreed.
  Impacts and dependencies on other WGs:
  Potential coordination: providing network resource model for network features defined in SA2, CT4, RAN3 and RAN4.
Next steps:
  5GC/NR/Edge/Stage3 NRM enhancement.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020027 | 5G Advanced NRM features phase 3 | AdNRM_Ph3 | 2025/6/5 | 0% | SP-231745 | 15% | 
OAM Support to Network features

## Slide 36: 14. TMQ: Subscriber and Equipment Trace and QoE collection management
Progress since SA#103:
  adding the missing MBS indication
  adding the missing QoE parameters
  new requirements on new MRO reports.
  Update QoE areaScope
  new requirements on new MRO reports
  Impacts and dependencies on other WGs:
  SA2, SA4, CT1, CT4, RAN2 and RAN3.
  RAN has proposals for work that might impact Trace, MDT and QoE in RP-232624.
  Studies in SA2 might impact Trace, MDT and QoE in Rel-19.
  If Signalling Based Activation is affected, CT4, RAN2 and RAN3 are affected.
Next steps:
  5GC/NR/Edge/Stage3 NRM enhancement.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020028 | Subscriber and Equipment Trace and QoE collection management | TraceQoE_OAM | 2025/6/5 | 0% | SP-231748 | 20% | 
OAM Support to Network features

## Slide 37: 15. NTNM: Study on Management Aspects of NTN Phase 2
Progress since SA#103:
  The following management capabilities to support satellite regenerative payload have been discussed and approved:
    Management of connections between RAN node on-board satellite and AMF
    Management of connections between UPF on-board satellite and SMF
    Management support 5G system functions on board the NTN
  The following management capabilities to support Store and Forward (S&F) satellite operation and UE-Satellite-UE communication :
    Managements support Store and forward
    MEC deployed on the satellite
  The following management capabilities to support NTN-TN and NTN-NTN mobility coordination :
    NTN neighbour cell management
    NTN Tracking area management
    MBS broadcast service management
    Secure backhaul between satellite and ground systems
  Impacts and dependencies on other WGs:
  Co-ordination with SA2, RAN2, RAN3 where appropriate.
Next steps:
  Investigate and evaluate the potential solutions for the identified use cases and requirements
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020013 | Study on Management Aspects of NTN Phase 2 | FS_NTN_OAM_Ph2 | 2024/9/6 | 0% | SP-231733 | 65% | 
OAM Support to Network features

## Slide 38: 16. IABM: Study on management of IAB nodes
Progress since SA#103:
  Two use cases were discussed and approved:
    use case IAB node powers up and connects to OAM system
    use case IAB node connects to different OAM system due to mobility
  Two solutions were discussed and approved :
    Configuration based solution to support IAB node connectivity to OAM system.
    PDU session based solution to support IAB node connectivity to OAM system.
  Impacts and dependencies on other WGs:
  Collaboration with SA2 on architecture enhancements, SA3 on security and RAN3 on NR Mobile IAB
Next steps:
  Progress of the different WTs.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020014 | Study on management of IAB nodes | FS_NR_mobile_IAB_OAM | 2024/9/6 | 0% | SP-231729 | 40% | 
OAM Support to Network features

## Slide 39: 17. RedcapM: Study on management aspects of RedCap feature
Progress since SA#103:
  The following topics are discussed and approved:
  Management support Multi-Initial BWP under RedCap and Non-RedCap UEs co-existence scenario
  Monitoring EE KPI for RedCap service
  Monitoring of RRC connection number for RedCap service
  Monitoring of throughput for RedCap service
  RedCap Information Exposure
  Performance evaluation on resource load of RedCap network service
  Impacts and dependencies on other WGs:
  RAN1 on RedCap related requirements and Physical layer methods
  SA2 on 5GC RedCap related NF services and configurations.
Next steps:
  Potential solutions for the remaining usecases and requirements will be studied.
  Potential solution for EE KPI of RedCap will be continue studied.
  Potential solution for the use case which is the information about RedCap can be exposed between CSP and CSC will be studied..
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020017 | Study on management aspects of RedCap feature | FS_NR_RedCap_OAM | 2024/9/6 | 0% | SP-231734 | 50% | 
OAM Support to Network features

## Slide 40: 18. NWDAFM: Study on Enhancement of Management Aspects related to NWDAF Phase 2
Progress since SA#103:
  Solution for configuring roaming analytics exposure are proposed.
  Solutions for monitoring the successfulness the RE-NWDAF providing services are proposed.
  Solutions for measuring the amount of data collected by NWDAF from NF are proposed considering different granularies.
  new UC and REQ for measuring the amount of data collected by NWDAF via DCCF/NWDAF hosting DCCF are proposed.
  Solutions for measuring the efficiency of NWDAF performing data collection from NFs and the efficiency of NWDAF performing data collection via DCCF/NWDAF hosting DCCF are proposed, considering different granularies.
  Solutions for measuring the transmission efficiency of NWDAF collecting data from NFs and the transmission efficiency of NWDAF collecting data via DCCF/NWDAF hosting DCCF are proposed, considering different granularies..
  Impacts and dependencies on other WGs:
  Collaboration with SA2 on NWDAF.
Next steps:
  Considering there are 2 checking procedures in the roaming case, additional soluitons are needed.
  Solutions for measuring the amount of data collected by NWDAF via DCCF/NWDAF hosting DCCF are needed..
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020020 | Study on Enhancement of Management Aspects related to NWDAF Phase 2 | FS_NWDAF_OAM_Ph2 | 2024/9/6 | 0% | SP-231724 | 75% | 
OAM Support to Network features

## Slide 41: 19. NSM: Study on Management of Network Sharing Phase3
Progress since SA#103:
  Update of scope and concepts and use case, requirements for S-RAN management of Indirect network sharing have been discussed and agreed.
  Impacts and dependencies on other WGs:
  SA1 and SA2
Next steps:
  For WT-1, solution for Trace job and collection requirements for POPs will be studied.
  For WT-2, solution for enhancements and scenarios for SBMA to support MOCN and access-rights-related scenarios will be studied.
  For WT-3, the progress of SA2 related to Indirect Network Sharing will be kept attention and solution for S-RAN management of Indirect network sharing will be studied. Other enhancements will be further investigated.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020015 | Study on Management of Network Sharing Phase3 | FS_NetShare_OAM_Ph3 | 2024/9/6 | 0% | SP-231731 | 50% | 
OAM Support to Network features

## Slide 42: 20. EE: Rel-19 - Study on energy efficiency and energy saving aspects of 5G networks and services
Progress since SA#103:
  The following new use cases and their potential requirements have been introduced in TR 28.880:
  Estimation of containerized VNF/VNFC energy consumption
  New measurement method of VNF energy consumption
  Enable renewable energy consumption and carbon emission information reporting
  Exposure of energy related information
  Averaged RAN Energy Consumption per UE
  Multi-dimensional network energy efficiency metrics
  Management of renewable energy based LBO
  Term definitions (Carbon Emission, Carbon Emission Factor, renewable energy etc.)
  Impacts and dependencies on other WGs:
  The following WGs address aspects related to this study:
    SA1 and SA2, for aspects described in WT-2 and WT-5
    RAN1, RAN2 and RAN3, for aspects described in WT-3 and WT-5.
Next steps:
  Potential solution(s) are proposed to existing use cases, especially if none exists yet.
  No new use case is submitted without accompanying potential solution(s).
  An analysis of the various potential solutions (if any) is proposed, per use case.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020021 | Study on energy efficiency and energy saving aspects of 5G networks and services | FS_Energy_OAM_Ph3 | 2024/9/9 | 10% | SP-231723 | 25% | 
OAM Prime feature

## Slide 43: 21. Mexpo: Study on Enhanced OAM for management exposure to external consumers
Progress since SA#103:
  Usage of CAPIF framework as the mechanism for exposing management services to external MnS consumers.
  Registration, publication, authorization and logging API invocations of MnS producer with CAPIF.
  Impacts and dependencies on other WGs:
  Identified modifications to CAPIF will require coordination with SA6, but would not be pursued unless a subsequent WI is approved..
Next steps:
  Further study on the discovery aspects of MnS producer with CAPIF.
  The group discussed on use cases related to communication service management support. It needs to be further discussed for the group to reach a consensus..
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020022 | Study on Enhanced OAM for management exposure to external consumers | FS_MExpo | 2024/9/6 | 5% | SP-231728 | 50% | 
OAM Prime feature

## Slide 44: Charging

## Slide 45: 1. CHSEG: WID on CHF Segmentation (preliminary work before SA approval)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1040012 | New WID on CHF Segmentation | CHFSeg | 03/03/2025 | 0 % | SP-240701 | 5 % | 
Progress since SA#103
  New WID for approval
  Preliminary work at SA5#155 with 1 CR for TS 32.290 agreed covering:
    CHF Discovery and Selection (locality/extLocality or servingScope / allowed S-NSSAI / SUPIs)
RAN impacts and dependencies:
  None identified
Next steps:
  New CHF Discovery and Selection Criteria and procedures/message flow
CH feature

## Slide 46: 2. RAGCH: New WID on Charging Aspects of Ranging and Sidelink Positioning (preliminary work before SA approval)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1040013 | New WID on Charging Aspects of Ranging and Sidelink Positioning | Ranging_SL_CH | 11/03/2025 | 0 % | SP-240702 | 20 % | 
Progress since SA#103
  New WID for approval
  Preliminary work at SA5#155 with 7 CRs agreed covering:
    Introduction of Ranging and Sidelink Positioning Charging (TS 32.271)
    Add converged charging architecture for Ranging and Sidelink Positioning, principles for Ranging and Sidelink Positioning Charging (TS 32.271)
    Add message flows of converged charging for UE positioning assisted by Sidelink Positioning and involving 5GC (TS 32.271)
    Add CDR generation and handling for converged charging of Ranging and Sidelink Positioning (TS 32.271)
    Introduction of GMLC in charging architecture for 5GS (TS 32.240) and GMLC for Ranging and Sidelink Positioning Charging (TS 32.290)
RAN impacts and dependencies:
  None identified
Next steps:
  Add message flows, charging information
CH Support to Network features

## Slide 47: 3. EESCH: New WID on charging aspects for energy efficiency of 5G
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1040018 | New WID on charging aspects for energy efficiency of 5G | EnergySys_CH | 13/06/2025 | 0 % | SP-240713 | 0 % | New
Progress since SA#103
  New WID for approval
RAN impacts and dependencies:
  None identified
Next steps:
  Start the WID
CH Support to Network features

## Slide 48: 4. NSCH: New WID on charging enhancement for indirect network sharing
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1040019 | New WID on charging enhancement for indirect network sharing | NetShare_CH | 12/12/2024 | 0 % | SP-240714 | 0 % | New
Progress since SA#103
  New WID for approval
RAN impacts and dependencies:
  None identified
Next steps:
  Start the WID
CH Support to Network features

## Slide 49: 5. SATCH: Study (FS_5GSAT_CH_Ph3) (preliminary work before SA approval)
Progress since SA#103
  New SID for approval
  Preliminary work at SA5#155 with 6 Discussion Paper noted covering:
    Skeleton, scope, background
    Update the definition for SMNO and SSP
    Business scenarios and charging requirements for roaming from terrestrial operator network to satellite operator network
    Business scenarios and charging requirements for satellite resource rental between satellite network operator and terrestrial network operator
RAN impacts and dependencies:
  None identified
Next steps:
  Start the TR with converted Discussion Papers into pCRs
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1040014 | New Study on charging aspects of satellite access Phase 3 | FS_5GSAT_Ph3_CH | 11/12/2024 | 0 % | SP-240703 | 10 % | 
CH Support to Network features

## Slide 50: 6. CAPCH: Study (FS_CAPIF_CH) (preliminary work before SA approval)
Progress since SA#103
  New SID for approval
  Preliminary work at SA5#155 with 2 Discussion Paper noted covering:
    CAPIF Study Background and CAPIF Charging Business Roles
    Topics (2): CAPIF Converged Charging of multiple API Providers, CAPIF Converged Charging support of Service APIs Operation and Management
RAN impacts and dependencies:
  None identified
Next steps:
  Start the TR with converted Discussion Papers into pCRs and additional Topics, key issues
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1040015 | New SID on Charging Aspects of CAPIF | FS_CAPIF_CH | 11/12/2024 | 0 % | SP-240704 | 15 % | 
CH Support to Network features

## Slide 51: 7. RTCCH: Study (FS_NG_RTC_Ph2_CH) (preliminary work before SA approval)
Progress since SA#103
  New SID for approval
  Preliminary work at SA5#155 with 3 Discussion Paper noted covering:
    Skeleton, scope, background
    new KI support PS Data Off
RAN impacts and dependencies:
  None identified
Next steps:
  Start the TR with converted Discussion Papers into pCRs with additional topics
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1040016 | New SID on Charging aspects of next generation real time communication services phase 2 | FS_NG_RTC_Ph2_CH | 11/12/2024 | 0 % | SP-240705 | 10 % | 
CH Support to Network features

## Slide 52: 8. UASCH: Study (FS_UAS_CH)
Progress since SA#103
  New SID for approval
RAN impacts and dependencies:
  None identified
Next steps:
  Start the TR
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1040017 | New SID on Charging aspects of Uncrewed Aerial Vehicle | FS_UAS_CH | 11/12/2024 | 0 % | SP-240712 | 0 % | New
CH Support to Network features

## Slide 53: TU planning
Latest TU planning is captured in S5-243215

## Slide 54: SA5 calendar with OAM TU (one track)
Time | Monday | Tuesday | Wednesday | Thursday | Friday (Closing plenary)
Q0 (If needed) |  | Breakout (opt.) | Breakout (opt.) | Breakout (opt.) | Closing plenary Start at 8:30am (may change depends on the host restriction)
Q1 (9:00 - 10:30) | Plenary Session#1 (1TU) [Single Stream] | Stream#1 (1TU) | Stream#1 (1TU) | Stream#1 (1TU) | Closing plenary
10:30 - 11:00 | Morning Coffee Break | Morning Coffee Break | Morning Coffee Break | Morning Coffee Break | Morning Coffee Break
Q2 (11:00 - 12:30) | Stream#1 (1TU) | Stream#1 (1TU) | Stream#1 (1TU) | Stream#1 (1TU) | Closing plenary
12:30 - 14:00 | Lunch | Lunch | Lunch | Lunch | Lunch
Q3 (14:00 - 15:30) | Stream#1 (1TU) | Stream#1 (1TU) | Stream#1 (1TU) | Stream#1 (1TU) | Closing plenary
15:30 - 16:00 | Afternoon Coffee Break | Afternoon Coffee Break | Afternoon Coffee Break | Afternoon Coffee Break | Afternoon Coffee Break
Q4 (16:00 - 17:30) | Stream#1 (1TU) | Stream#1 (1TU) | Stream#1 (1TU) | Revision session | Closing plenary
17:30 - 17:40 | Break | Break | Break | Break | Break
Q5 (17:40 – 19:10) | Stream#1 (1TU) | Stream#1 (0.5 TU) Stop around 18:45 Social evening | Stream#1 (1TU) | Revision session | 
Assumption: Every day = 5 sessions (TUs), total TU in 1 ordinary meeting (exclude closing plenary TUs) = 18.5 TUs

## Slide 55: Rel-19 TU Budget for SA5 OAM
Assumptions for SA5 OAM :
  6 ordinary meeting per year.
  Rel-19 spans 21 months for SA5 (with early start of studies) = 10 meetings
  1 Session = 1.5 hour time window
  Max 5 sessions per meeting day
  1 Stream = 1 TU (Time Unit)
  1 TU is time (i.e., 1.5 hours) spent to discuss/handle technical contributions.
  Revisions/Drafting/offline conference call are not counted for the TU estimates.
  OAM revision sessions normally planned to be in Thursday Q4 and Q5 (initial assump.)
  1 parallel (OAM) stream per session => 18.5 TUs per meeting (incl. 2 TUs as buffer) = 185
  Assume Maintenance + Buffer = 33% => ~ 61 TU
  Resulting total TUs avail. f. SI/WI: 10 meetings x 18.5 sessions = 185 TU minus 61 => 124 TU
  With 20 SI/WI => Average 6 TU per SI/WI (0.6/meeting).
No update since SA#103

## Slide 56: SA5 Rel-19 OAM TU planning (Jan.2024~Sep.2025)
 | Maintenance+R18 | R19 | R20 preparation | Buffer (revision session)
Jan.2024~Mar.2024 SA5#153 (1 meeting) (Last meeting for Rel-18) | 1.5 TU (CR)+13 TU (Rel-18)=14.5 TU | 2 TU | NA | 2 TU
Apr. 2024~Dec.2024: SA5#154~#158 (5 meetings) | 2.5 TU*5 meetings = 12.5 TU (CRs) | 14 TU*5 meetings= 70 TU | NA | 2 TU*5=10 TU
Jan.2025~Sep.2025: SA5#159~#162 (4 meetings) | 1.5 TU*4 meetings= 6 TU (CRs) | 13 TU*4 meetings= 52 TU | 2 TU*4 meetings = 8 TU | 2 TU*4=8 TU
Total=185 TU | 33 TU | 124 TU | 8 TU | 20 TU
Assumptions:
Every meeting day = 5 quarters (= 5 TUs)
Total TUs per meeting = 18.5 TUs
  Buffer = 2 TUs
  OAM = 16.5 TUs
    Maintenance CRs + remaining Rel-18 work (TU allocation will decrease over time )
    Rel-20 preparation work (TU allocation will be zero at the beginning and will increase over time )
    All remaining time is available for Rel-19 SIDs / WIDs
Total TUs allocated to Rel-19 SIDs / WIDs = 120 TUs, implying:
  12 TUs allocated to Rel-19 SIDs / WIDs per meeting (= 120 TUs / 10 meetings)
  6 TUs allocated to each Rel-19 SID / WID in average (= 120 TUs / 20 Rel-19 SIDs/WIDs)
  0.6 TU allocated per Rel-19 SID / WID per meeting in average (= 12 TUs / 20 Rel-19 SIDs/WIDs)
No update since SA#103

## Slide 57: SA5 calendar with CH TU (one track)
Time | Monday | Tuesday | Wednesday | Thursday | Friday (Closing plenary)
Q0 (If needed) |  | Breakout (opt.) | Breakout (opt.) |  | Closing plenary Start at 8:30am (may change depends on the host restriction)
Q1 (9:00 - 10:30) | Plenary Session#1 (1TU) [Single Stream] | Stream#1 (1TU) | Stream#1 (1TU) | Revision session | Closing plenary
10:30 - 11:00 | Morning Coffee Break | Morning Coffee Break | Morning Coffee Break | Morning Coffee Break | Morning Coffee Break
Q2 (11:00 - 12:30) | Stream#1 (1TU) | Stream#1 (1TU) | Stream#1 (1TU) | Revision session | Closing plenary
12:30 - 14:00 | Lunch | Lunch | Lunch | Lunch | Lunch
Q3 (14:00 - 15:30) | Stream#1 (1TU) | Stream#1 (1TU) | Stream#1 (1TU) | CH Closing | Closing plenary
15:30 - 16:00 | Afternoon Coffee Break | Afternoon Coffee Break | Afternoon Coffee Break | Afternoon Coffee Break | Afternoon Coffee Break
Q4 (16:00 - 17:30) | Stream#1 (1TU) | Stream#1 (1TU) | Stream#1 (1TU) | CH Closing | Closing plenary
17:30 - 17:40 | Break | Break | Break | Break | Break
Q5 (17:40 – 19:10) | Stream#1 (1TU) | Stream#1 (0.5 TU) Stop around 18:45 Social evening | Stream#1 (1TU) | CH Closing(Opt.) | 
Assumption: Every day = 5 sessions (TUs), total TU in 1 ordinary meeting (exclude closing plenary TUs) = 15.5 TUs

## Slide 58: TU Budget for SA5 CH
Assumptions for SA5 CH :
  6 ordinary meeting per year.
  Rel-19 spans 18 months for SA5 (with early start of studies) = 8 meetings
  1 Session = 1.5 hour time window
  Max 5 sessions per meeting day
  1 Stream = 1 TU (Time Unit)
  1 TU is time (i.e., 1.5 hours) spent to discuss/handle technical contributions.
  Revisions/Drafting/offline conference call are not counted for the TU estimates.
  CH revision sessions normally planned to be in Thursday Q1 and Q2 (initial assump.),CH closing plenary planned to be in Thursday Q3 and Q4.
  1 (CH) stream per session => 15.5 TUs per meeting (incl. 2 TUs as buffer) = 124
  Assume Maintenance + Buffer = 33% as in SA2 => ~ 41 TU
  Resulting total TUs avail. f. SI/WI: 9 meetings x 15.5 sessions = 124 TU minus 41 => 83 TU
  => Recommended MAX no. of SI/WI = 14
  With 14 SI/WI => Average 6 TU per SI/WI (0.75/meeting).

## Slide 59: SA5 Rel-19 CH TU planning (May.2024~Sep.2025)
 | Maintenance+R18 | R19 | R20 preparation | Buffer (revision session)
May. 2024: SA5#155 (1 meeting) | 2.5 TU*1eetings = 2.5 TU (CRs) | 6 TU*1 meetings= 6 TU 5 TU: Rel-19 topic discussion | NA | 2 TU*4=8 TU
July. 2024~Dec.2024: SA5#156~#158 (3 meetings) | 2.5 TU*3 meetings = 7.5 TU (CRs) | 11 TU*3 meetings= 33 TU | NA | 2 TU*4=8 TU
Jan.2025~Sep.2025: SA5#159~#162 (4 meetings) | 1.5 TU*4 meetings= 6 TU (CRs) | 11 TU*4 meetings= 44 TU | 1 TU*4 meetings = 4 TU | 2 TU*4=8 TU
Total= 124 TU | 16 TU | 83 TU | 4 TU | 16 TU
Assumptions:
Every meeting day = 5 quarters (= 5 TUs)
Total TUs per meeting = 15.5 TUs
  Buffer = 2 TUs
  CH = 13.5 TUs
    Maintenance CRs + remaining Rel-18 work (TU allocation will decrease over time )
    Rel-20 preparation work (TU allocation will be zero at the beginning and will increase over time )
    All remaining time is available for Rel-19 SIDs / WIDs
Total TUs allocated to Rel-19 SIDs / WIDs = 83 TUs