3GPP TSG-SA Meeting #108 	SP-250511

Prague, CZ, 10th Jun 2025 - 13th Jun 2025

# Source:	SA WG5

# Title:	Revised WID on 5G performance measurements and KPIs phase 4

# Document for:	Approval

# Agenda Item:	6.3.5

3GPP TSG-SA5 Meeting #160 	S5-251230

Göteborg, Sweden, 7th Apr 2025 - 11th Apr 2025

# Source:	Ericsson

# Title:	Revised WID on 5G performance measurements and KPIs phase 4

# Document for:	Approval

# Agenda Item:	6.2.2

3GPP TSG-SA Meeting #105 	SP-241155

Melbourne, Australia, September 10 – 13, 2024	(revision of xx-yyxxxx)

# Source:	SA5

# Title:	Revised WID for 5G performance measurements and KPIs phase 4

# Document for:	Approval

# Agenda Item:	6.3.5

3GPP TSG-SA5 Meeting #156 	S5-243980

Maastricht, Netherlands, 19th Aug 2024 - 23rd Aug 2024

# Source:	ZTE Corporation

# Title:	Revised WID for 5G performance measurements and KPIs phase 4

# Document for:	Approval

Agenda Item:	6.2.2

3GPP TSG-SA Meeting #102 	SP-231747

Edinburgh, UNITED KINGDOM, 11th Dec 2023 - 15th Dec 2023

# Source:	SA WG5

# Title:	New WID on 5G performance measurements and KPIs phase 4

# Document for:	Approval

3GPP TSG-SA5 Meeting #152 	S5-238202

Chicago, U.S., 13 - 17 October 2023

# Source:	China Telecom (Moderator for PMCM)

# Title:	New WID on 5G performance measurements and KPIs phase 4

# Document for:	Approval

# Agenda Item:	6.2.2

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

Title: 5G performance measurements and KPIs phase 4

Acronym:	PM_KPI_5G_Ph4

Unique identifier:	1020026

Potential target Release:	Rel-19

# 1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  | X | X |  |
| No | X | X |  |  |  |
| Don't know |  |  |  |  | X |

# 2	Classification of the Work Item and linked work items

## 2.1	Primary classification

### This work item is a …

|  | Study |
| --- | --- |
| X | Normative – Stage 1 |
| X | Normative – Stage 2 |
|  | Normative – Stage 3 |
|  | Normative – Other* |

## 2.2	Parent Work Item

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |
|  | N/A |  |  |

### 2.3	Other related Work Items and dependencies

| Other related Work /Study Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 940098 | Further NR Mobility Enhancements |  |
| 981039 | XR (eXtended Reality) enhancements for NR |  |
| 990110 | Architecture Enhancements for XR (Extended Reality) and media service |  |
| 941000 | Mobile Terminated-Small Data Transmission (MT-SDT) for NR |  |
| 940099 | Enhancements of NR Multicast and Broadcast Services |  |
| 990111 | Access Traffic Steering, Switch and Splitting support in the 5G system architecture; Phase 3 |  |
| 941110 | Artificial Intelligence (AI)/Machine Learning (ML) for NG-RAN |  |
| 960025 | Enhancements of 5G performance measurements and KPIs phase 3 |  |

# 3	Justification

The 5G performance measurements and KPIs, which are essential for performance assurance, need to be enhanced to support monitoring of 5G advanced features in Rel-19 and in Rel-18, for example:

- RAN: Further enhance mobility management, enhancements of NR Multicast and Broadcast Services, Mobile Terminated-Small Data Transmission, XR Enhancements for NR, etc.

- SA: Architecture Enhancements for XR (Extended Reality) and media service, Access Traffic Steering, Switch and Splitting support in the 5G system architecture (ATSSS) Phase 3, etc.

On the other hand, for some features there are performance measurements and KPIs defined in Rel-18 but still there are some missing.

Furthermore, for Rel-19, new UE level measurements need to be defined to support data analytics and AI/ML related features in 5GS. The measurements include data collected from UE, serving nodes, and neighbouring nodes that are to support RAN intelligence functions, such as Network Energy Saving, Load Balancing and Mobility Optimization.

Currently, the PM streaming framework defined in TS 28.532 (Stage 2) and TS 28.550 (Stage 3) limits a stream to carry the measurements of a single measured object. In a practical scenario, multiple measured objects are configured to send the measurements using a stream. This needs to be enhanced. Also, other SDOs can have requirements towards PM/KPI in SA5. This needs to be evaluated and addressed.

# 4	Objective

WT-1: To define new 5G performance measurements and KPIs for the following features, including:

WT-1.1 Mobility Enhancements: Layer 1/2 triggered mobility (LTM);

WT-1.2 Architecture Enhancements for XR (Extended Reality) and media service;

WT-1.3 Mobile Terminated-Small Data Transmission;

WT-1.4 Enhancements of NR Multicast and Broadcast Services;

WT-1.5 Access Traffic Steering, Switch and Splitting support in the 5G system architecture Phase 3.

NOTE: New performance measurements may be added/updated to support other related network new features based on the progress of other groups such as SA2.

WT-2: To define and enhance the 5G performance measurements and KPIs that are still missing for the features that have been implemented in Rel-18.

WT-3: To define and enhance the UE level measurements to support data analytics and AI/ML related features in 5GS.

WT-4: To enhance the current PM streaming framework to have multiple measured objects in a stream and address requirements towards PM/KPI from other working groups.

NOTE: The performance measurements are defined based on the related network features developed in SA2, RAN2 and RAN3.

## TU estimates and dependencies

| Work Task ID | TU Estimate (Study) | TU Estimate (Normative) | RAN Dependency (Yes/No/Maybe) | SA Dependency (Yes/No/Maybe) |
| --- | --- | --- | --- | --- |
| WT-1 | 0 | 1.5 | Maybe | Maybe |
| WT-2 | 0 | 0.75 | Maybe | Maybe |
| WT-3 | 0 | 0.75 | Maybe | Maybe |
| WT-4 | 0 | 0.5 | Maybe | Maybe |

Total TU estimates for the study phase: 0Total TU estimates for the normative phase:    3.5

Total TU estimates: 3.5

# 5	Expected Output and Time scale

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Rapporteur |

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| 28.552 | Add new and/or enhance existing 5G performance measurements | SA#109 (Sep. 2025) |  |
| 32.425 | Add new and/or enhance existing performance measurements for ng-eNB | SA#108 (Jun. 2025) |  |
| 28.554 | Add new and/or enhance existing 5G KPIs | SA#108 (Jun. 2025) |  |
| 28.532 | Update stage 2 of existing PM streaming schema to include multiple measured objects and address requirements from other SDOs | SA#108 (Jun. 2025) |  |
| 28.550 | Update stage 3 of existing PM streaming schema to include multiple measured objects and address requirements from other SDOs | SA#108 (Jun. 2025) |  |
| 28.558 | Add new and/or enhance existing UE level measurements | SA#108 (Jun. 2025) |  |
| 32.404 | Update and enhance existing performance measurement template | SA#109 (Sep. 2025) |  |
| 32.401 | Update and enhance existing performance measurement template | SA#109 (Sep. 2025) |  |

# 6	Work item Rapporteur(s)

Primary Rapporteur: XiuMin Chen (China Telecom), chenxiumin@chinatelecom.cn

Secondary Rapporteur: Ruan Bangqiu (ZTE), ruan.bangqiu@zte.com.cn

# 7	Work item leadership

SA5

# 8	Aspects that involve other WGs

Potential coordination: providing performance measurements to network features defined in SA2, RAN2 and RAN3.

# 9	Supporting Individual Members

Supporting IM name

China Telecom

Intel

China Mobile

China Unicom

ZTE

CATT

P.I. WORKS

Telefónica

Huawei

Ericsson