TSG SA Meeting #108	SP-250877

10 - 13 June, 2025, Prague, Czech Republic

# Source:	SA WG3

# Title:	New WID on Security Assurance Specification for 5G-Advanced

# Document for:	Approval

Agenda Item:   6.3.3

3GPP TSG-SA3 Meeting #122		S3-252350

Fukuoka, Japan, 19 – 23 May 2025	(revision of S3-252012)

# Source:	Huawei, HiSilicon, BSI (DE), China Telecom, China Mobile, Keysight Technologies UK Ltd., Nokia, Nokia Shanghai Bell, China Unicom, CATT, CAICT, Ericsson

# Title:	WID on SCAS for Rel-20

# Document for:	Approval

# Agenda Item:	6

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

Title: Security Assurance Specification for 5G-Advanced

Acronym: SCAS_5GA

Unique identifier:	1080042

Potential target Release:	Rel-20

# 1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  |  |  |  |
| No | X | X | X | X |  |
| Don't know |  |  |  |  |  |

# 2	Classification of the Work Item and linked work items

## 2.1	Primary classification

### This work item is a …

|  | Study |
| --- | --- |
|  | Normative – Stage 1 |
|  | Normative – Stage 2 |
|  | Normative – Stage 3 |
| X | Normative – Other* |

* Other = e.g. testing

## 2.2	Parent Work Item

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |
| N/A | N/A | N/A | N/A |

### 2.3	Other related Work Items and dependencies

| Other related Work /Study Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| N/A | N/A | N/A |

Dependency on non-3GPP (draft) specification:N/A

# 3	Justification

The 5G Release 19 work is approaching completion. The Release 19 features include new network functions and interfaces to support vertical services, additional implementation requirements on dedicated platforms, as well as new deployment scenarios. Examples of such Release 19 features include the update to NWDAF.

There are also other improvements continuously being proposed to the SCAS documents for example based on feedback from testing labs and facilities and also in the context of other initiatives within other fora and standard organizations for the promotion and the wider adoption of the SCAS process in the ICT industry.

Observe that SA3 is now accustomed to doing this SCAS maintenance work regularly in every release under an umbrella WI as the one proposed here. This is to ensure up-to-date and complete SCAS specifications for the 3GPP systems.

# 4	Objective

The aim of this work is to update the security assurance related specifications in order to cover the missing features from previous or current release. More specifically, the objectives are to:

- Identify and add missing threats and critical assets in 3GPP TR 33.926,

- Identify and add specific security functional requirements and related test cases in the 5G SCAS documents,

- adopt corrections or potential new security assurance requirements identified during the course of testing and specification evaluation by other groups, and

align with GSMA NESAS specifications should there be such a need.

NOTE 1: This new work item assumes that the network elements are not based on virtualization architecture.

NOTE 2: This WID does not cover SCAS for network product classes based on new NFs introduced in Release 20. This is expected to be covered by separate WIDs.

NOTE 3: Coverage of the current release features is on a best effort basis. Missing threats and corresponding test cases can be always introduced in future releases.

## TU estimates and dependencies

| TU Estimate (Normative) | RAN Dependency (Yes/No/Maybe) | Inter Work Tasks Dependency |
| --- | --- | --- |
| 4 TU | No | self-contained |

Total TU estimates: 4 TUs

# 5	Expected Output and Time scale

{If this WID covers both stage 2 and stage 3, clearly indicate the different completion dates.}

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Rapporteur |
| NA | NA | NA | NA | NA | NA |

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| TR 33.916 TR 33.926 | Update of the threats and critical assets identified to support missing features from previous releases | SA#113 September, 2026 |  |
| TS 33.117, TS 33.511, TS 33.512, TS 33.513, TS 33.514, TS 33.515, TS 33.516, TS 33.517, TS 33.518, TS 33.519, TS 33.520, TS 33.521, TS 33.522, TS 33.326 TS 33.526 TS 33.528 TS 33.529 TS 33.530 | New security test cases for 5G R19 features, and the potential test case enhancement based on the feedback from test labs, regulators, etc. | SA#113 September, 2026 |  |

# 6	Work item Rapporteur(s)

Wurong (raina) (raina.wu@huawei.com )

# 7	Work item leadership

SA3

# 8	Aspects that involve other WGs

NA

# 9	Supporting Individual Members

Supporting IM name

Huawei

HiSilicon

BSI (DE)

China Telecom

China Mobile

Keysight Technologies UK Ltd.

Nokia

Nokia Shanghai Bell

China Unicom

CATT

CAICT

Ericsson