3GPP TSG-CT WG3 Meeting #145	C3-260202

Goa, India; 09th – 13th February, 2026

3GPP TSG-CT WG1 Meeting #159	C1-260284

Goa, India; 09th – 13th February, 2026

# Source:	Huawei, HiSilicon

# Title:	New WID on Service Enabler Architecture Layer (SEAL) Phase 4

# Document for:	Approval

# Agenda Item:	20.2

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

Title:	Service Enabler Architecture Layer (SEAL) Phase 4

Acronym:	SEAL_Ph4-CT

Unique identifier:	XXXXXXXX

Potential target Release:	Rel-20

# 1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  | X |  | X |  |
| No | X |  | X |  | X |
| Don't know |  |  |  |  |  |

# 2	Classification of the Work Item and linked work items

## 2.1	Primary classification

### This work item is a:

|  | Study |
| --- | --- |
|  | Normative – Stage 1 |
|  | Normative – Stage 2 |
| X | Normative – Stage 3 |
|  | Normative – Other* |

* Other = e.g. testing

## 2.2	Parent Work Item

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |
| SEAL_Ph4-APP | SA6 | 1090038 | Service Enabler Architecture Layer (SEAL) Phase 4 |

### 2.3	Other related Work Items and dependencies

| Other related Work /Study Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| N/A |  |  |

# 3	Justification

The SEAL Enabler Layer forms part of the Network Capability Exposure framework defined by 3GPP to expose mobile network capabilities to applications and application providers/developers so as to enable their easy, efficient, scalable and lucrative monetization by Mobile Network Operators (MNOs). SEAL was initially introduced in Rel-16 and has been since enhanced and extended with new functionalities in the following releases. The stage 2 "SEAL_Ph4-APP" work item (agreed at SA#109 plenary in September 2025, see SP-251215) in SA WG 6 introduces the 4th phase of the enhancements to the SEAL Enabler Layer with new improvements mainly considering the following aspects:

-	Roles and responsibilities of SEAL services layer within the complete 3GPP system perspective.

-	Layered representation of the whole 3GPP Network Capability Exposure system including the SEAL layer.

-	Mapping the SEAL layer to the consumer’s ecosystem.

-	Capturing the use cases and values of each SEAL service.

-	Providing SEAL services design guidelines and ensure that all SEAL layer services are defined in the aligned manner.

-	Capturing deployment models of the SEAL services considering SEAL client(s) role.

-	Clarification on what entities can consume SEAL services.

-	Identifying the missing aspects in the existing of SEAL services considering the needs of the consumers, e.g., IoT low power specific.

-	The role and positioning of SEAL within the overall 3GPP Network Capability Exposure framework.

Therefore, the corresponding stage-3 work is to be developed by CT working groups and needs to be defined by a corresponding work item description in Rel-20.

# 4	Objective

The objective of this work item is to specify the CT aspects of SEAL Phase 4 in order to define the necessary protocol/interface aspects based on the stage-2 requirements developed by SA WG 6.

The work includes the following areas (non-exhaustive, additional areas can be identified based on the progress in the normative stage 2 work in SA WG 6).

For CT1, the expected work includes the following:

a)	Potential enhancements to the SEALDD-UU interface to support:

-	SEALDD enabled best effort application signalling transmission;

-	SEALDD enabled application data transmission for high data rate and low latency (HRLC); and

-	SEALDD enabled application data transmission for low latency (LC).

b)	Potential enhancements to the NRM-UU interface to support influencing and managing the power saving configuration (e.g., DRX/eDRX configuration) for VAL UEs.

For CT3, the expected work includes the following:

a)	Potential definition of new API(s) (or enhancements to existing API(s)) exposed by the NRM Server to support optimized network service QoS control considering per-application requirements.

b)	Potential enhancements to the SDD_Transmission API to support:

-	SEALDD enabled best effort application signalling transmission;

-	SEALDD enabled application data transmission for high data rate and low latency (HRLC); and

-	SEALDD enabled application data transmission for low latency (LC).

c)	Potential enhancements to the APIs exposed by the NRM Server (e.g., SS_NetworkResourceAdaptation API) to enable a VAL Server to influence and manage the power saving configuration (e.g., DRX/eDRX configuration) for VAL UEs.

d)	Enhancements to the terminology used in the SEAL specifications to use the generic "service consumer" instead of the restrictive "VAL Server" terminology.

e)	Potential alignments of the Security requirements and procedures.

# 5	Expected Output and Time scale

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Rapporteur |
| N/A |  |  |  |  |  |

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| 24.542 | - Potential enhancements to the SEAL NM related interfaces. | CT#115 (March 2027) | CT1 |
| 24.543 | - Potential enhancements to the SEALDD-UU interface to support: - SEALDD enabled best effort application signalling transmission; - SEALDD enabled application data transmission for high data rate and low latency (HRLC); and - SEALDD enabled application data transmission for low latency (LC). | CT#115 (March 2027) | CT1 |
| 24.544 | - Potential enhancements to the SEAL GM related interfaces. | CT#115 (March 2027) | CT1 |
| 24.545 | - Potential enhancements to the SEAL LM related interfaces. | CT#115 (March 2027) | CT1 |
| 24.546 | - Potential enhancements to the SEAL CM related interfaces. | CT#115 (March 2027) | CT1 |
| 24.547 | - Potential enhancements to the SEAL IM related interfaces. | CT#115 (March 2027) | CT1 |
| 24.548 | - Potential enhancements to the NRM-UU interface to support influencing and managing the power saving configuration (e.g., DRX/eDRX configuration) for VAL UEs. | CT#115 (March 2027) | CT1 |
| 24.549 | - Potential enhancements to the SEAL NSCE related interfaces. | CT#115 (March 2027) | CT1 |
| 24.550 | - Potential enhancements to the SEAL Digital Asset, Spatial Mapping and Spatial Anchors Applications related interfaces. | CT#115 (March 2027) | CT1 |
| 24.559 | - Potential enhancements to the SEAL ADAES related interfaces. | CT#115 (March 2027) | CT1 |
| 24.560 | - Potential enhancements to SEAL AI/ML Applications related interfaces. | CT#115 (March 2027) | CT1 |
| 29.435 | - Enhancements to the terminology used in the SEAL specifications to use the generic "service consumer" instead of the restrictive "VAL Server" terminology. - Potential alignments of the Security requirements and procedures. | CT#115 (March 2027) | CT3 |
| 29.437 | - Enhancements to the terminology used in the SEAL specifications to use the generic "service consumer" instead of the restrictive "VAL Server" terminology. - Potential alignments of the Security requirements and procedures. | CT#115 (March 2027) | CT3 |
| 29.482 | - Enhancements to the terminology used in the SEAL specifications to use the generic "service consumer" instead of the restrictive "VAL Server" terminology. - Potential alignments of the Security requirements and procedures. | CT#115 (March 2027) | CT3 |
| 29.548 | - Potential enhancements to the SDD_Transmission API to support: - SEALDD enabled best effort application signalling transmission; - SEALDD enabled application data transmission for high data rate and low latency (HRLC); and - SEALDD enabled application data transmission for low latency (LC). - Enhancements to the terminology used in the SEAL specifications to use the generic "service consumer" instead of the restrictive "VAL Server" terminology. - Potential alignments of the Security requirements and procedures. | CT#115 (March 2027) | CT3 |
| 29.549 | - Potential definition of new API(s) (or enhancements to existing API(s)) exposed by the NRM Server to support optimized network service QoS control considering per-application requirements. - Potential enhancements to the APIs exposed by the NRM Server (e.g., SS_NetworkResourceAdaptation API) to enable a VAL Server to influence and manage the power saving configuration (e.g., DRX/eDRX configuration) for VAL UEs. - Enhancements to the terminology used in the SEAL specifications to use the generic "service consumer" instead of the restrictive "VAL Server" terminology. - Potential alignments of the Security requirements and procedures. | CT#115 (March 2027) | CT3 |

# 6	Work item Rapporteur(s)

Abdessamad El Moatamid, Huawei, abdessamad.el.moatamid@huawei.com

# 7	Work item leadership

CT3

# 8	Aspects that involve other WGs

None.

# 9	Supporting Individual Members

Supporting IM name

Huawei

HiSilicon