3GPP TSG CT WG3 Meeting #145	C3-260abc

Goa, India, 9 – 13 February 2026	(Revision of C3-260063)

3GPP TSG CT WG1 Meeting #159	C1-260abc

Goa, India, 9 – 13 February 2026	(Revision of C1-260156)

# Source:	Ericsson

# Title:	New SID on Network Capability Exposure in 6G

# Document for:	Approval

# Agenda Item:	20.2 (CT3) / 20.2.1 (CT1)

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

Title:	Study on Network Capability Exposure in 6G

Acronym:	FS_6G_NCE_CT

Unique identifier:	TBD

Potential target Release:	Rel-20

# 1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  | X |  | X |  |
| No | X | X | X |  | X |
| Don't know |  |  |  |  |  |

# 2	Classification of the Work Item and linked work items

## 2.1	Primary classification

### This work item is a …

| x | Study |
| --- | --- |
|  | Normative – Stage 1 |
|  | Normative – Stage 2 |
|  | Normative – Stage 3 |
|  | Normative – Other* |

* Other = e.g. testing

## 2.2	Parent Work Item

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |

### 2.3	Other related Work Items and dependencies

| Other related Work /Study Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 1050110 | Study on 6G Use Cases and Service Requirements | SA1 6G study; TR 22.870, Rel-20 |
| 1080057 | Study on Architecture for 6G System | SA2 6G study; TR 23.801-01, Rel-20 |
| 1090044 | Study on Security for the 6G System | SA3 6G study; TR 33.801-01, Rel-20 |
| 1100010 | Study on Media Aspects for 6G System | SA4 6G study; TR 26.870, Rel-20 |
| 1100019 | Study on 6G Application Enablement | SA6 6G study; TR 23.801-02, Rel-20 |

# 3	Justification

6G Network is an evolution of 5G Network that offers novel capabilities and services. Network Capability Exposure is an essential part of 6G Network that ensures adoption of 6G Network and Application Enablement. Thus, it is essential to ensure that stage 3 protocol aspects and design of Network Capability Exposure in 6G satisfy the industry demands and requirements.

SA1 is progressing the FS_6G_REQ study item to identify use cases and service/operational requirements for 6G exposure. Corresponding work is documented in TR 22.870.

SA2 has started the FS_6G_ARC study item to define the system architecture for 6GS. Corresponding work is documented in TR 23.801-01.

SA3 is starting to work on the security aspects of 6GS (FS_6G_SEC study item). Corresponding work is documented in TR 33.801-01.

SA4 has started the FS_6G_MED study item on Media Aspects of 6G system. Corresponding work is documented in TR 26.870.

SA6 has started the FS_6G_APP study item on 6G Application Enablement. Corresponding work is documented in TR 23.801-02.

CT3 is responsible for the overall design of Network Capability Exposure protocols within CT3 remit and CT1 is responsible for the protocols for the UE to network interfaces for 6G application enablement, hence it is proposed that the related stage 3 work should be carried out within Rel-20 to study stage 3 protocol aspects.

# 4	Objective

The objective is to study stage 3 protocol aspects for the Network Capability Exposure for the 6G System, based on the service requirements developed by SA1, architecture requirements developed by SA2 and SA6, security requirements developed by SA3.

The stage 3 study should be based on SA2 agreements documented in TR 23.801-01, SA3 agreements documented in TR 33.801-01 and SA6 agreements documented in TR 23.801-02. Stage 3 study should not start on items dependent on SA2, SA6 or SA3 requirements until related stage 2 work has reached the interim agreement and shall follow the conclusions in the related stage 2 TRs.

The study will work towards goals endorsed at TSG#107 (Mar 2025) to "create lean and streamlined standards for 6G, e.g. by dimensioning an appropriate set of functionalities, minimizing the adoption of multiple options for the same functionality, avoiding excessive configurations, etc. Any exception to the above shall be well justified."

The expected work includes:

WT#1. Study of advantages and limitations of Network Capability Exposure protocol design and documentation to develop more effective 6G Network Capability Exposure protocol design and documentation in 6G.

WT#2. Study protocol feasibility & impacts for stage 2 required 6G Network Capability Exposure architecture, services and security.

The split between CT WGs is as below:

For CT1, the expected work includes:

- Study protocols for the UE to network interfaces for 6G application enablement  made by SA6 and SA3 for 6G.

For CT3, the expected work includes:

- Study protocols for the 6G Network Exposure and Application enablement made by SA2, SA3, SA4 and SA6 within CT3 remit.

WT#3. Study the API design principles/modelling for 6G Network Capability Exposure services.

WT#4. Study possible protocol impacts to support the co-existence of 4G services, 5G services, 6G services and common 4G/5G/6G services.

Above Work Tasks can start the preparation for the stage 3 protocol study for the protocols which might be used to enable network capability exposure in 6G without adding constrains to stage 2 work and shall not overlap work in stage 2 scope.

The expected work will be updated based on the progress of the stage 2 studies in SA2, SA3, SA4 and SA6.

The study shall not conclude on items under discussion by stage 2 working groups for which no conclusion has been agreed yet.

# 5	Expected Output and Time scale

| New specifications |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Rapporteur |
| Internal TR | 29.xxx | Study on Network Capability Exposure in 6G within CT3 remit | TBD | TSG#116 (June 2027) | TBD |
| Internal TR | 24.xxx | Study on protocols for UE to network interfaces for 6G application enablement | TBD | TSG#116 (June 2027) | TBD |

# 6	Work item Rapporteur(s)

TBD

# 7	Work item leadership

CT3

# 8	Aspects that involve other WGs

SA1 for the service aspects, SA2, SA4 and SA6 for the architectural aspects, and SA3 for the security aspects.

# 9	Supporting Individual Members

Supporting IM name

Ericsson