3GPP TSG RAN Meeting #110	RP-253434

Baltimore, USA, December 8-11, 2025

## Status Report to TSG

Agenda item:			13.5.7

| WI / SI Name | UE Conformance - New Rel-19 NR licensed bands and extension of existing NR bands |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_lic_bands_BW_R19-UEConTest |  |  |  |  |
| Unique ID | 1080080 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-252651 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: 06/2027 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 24% (+14%) |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN 5 |
| --- | --- | --- |
| Rapporteur | Name | Yaping ZHANG |
|  | Company | Huawei |
|  | Email | zhangyaping13@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes/No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

NTN Band n252 is about 50% completed in this meeting.

Band n87 and n88 are 100% completed in this meeting.

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General documents

- R5-256017	WP UE Conformance - New Rel-19 NR licensed bands and extension of existing NR bands		Huawei, HiSilicon

TS 38.508-1 CRs

- R5-255607	Introduction of test channel bandwidths and test frequencies for bands n87 and n88	Nokia

- R5-255609	Demodulation test frequencies for bands n87 and n88	Nokia

- R5-255608	Signalling test frequencies for bands n87 and n88	Nokia

TS 38.508-2 CRs

- R5-255610	Introduction of bands n87 and n88 for physical layer baseline implementation capabilities	Nokia

TS 38.521-1 CRs

- R5-255612	5.3.37.3.1	Adding transmitter requirements for bands n87 and n88	Nokia

- R5-255613	5.3.37.3.2	Adding receiver requirements for bands n87 and n88	Nokia

- R5-255911	5.3.37.3.3	General updates of clause 5 for R19 new CBW configurations	China Unicom,Nokia

TS 38.521-1 CRs

- R5-256958	Introduction of band n252 to UE conformance Tx/Rx specification – clause 5	EchoStar, Boost Mobile Network, Terrestar, Qualcomm

- R5-256959	Introduction of band n252 to UE conformance Tx/Rx specification – clause 6	EchoStar, Boost Mobile Network, Terrestar, Qualcomm

- R5-256960	Introduction of band n252 to UE conformance Tx/Rx specification – clause 7	EchoStar, Boost Mobile Network, Terrestar, Qualcomm

TS 38.533 CRs

- R5-255611	Introduction of bands n87 and n88 to NR band group for FR1	Nokia

- R5-256853	Introduction of band n252 to UE conformance-RRM specification 	EchoStar, Boost Mobile Network, Terrestar, Qualcomm