3GPP TSG-RAN WG4 Meeting#118                                    R4-2600560

Gothenburg Sweden, Feburary 9th-13rd, 2026

Agenda Item:	7.13.2

Source:	Apple, Lenovo Inc.

Title:	Work Plan for NR mobility enhancements Phase 5

Document for:	Approval

# Introduction

A new Work Item of NR mobility enhancements Phase 5 has been approved in RAN Plenary #108 meeting and further revised in [1]. The objectives of the latest version are duplicated as below,

The following objective are considered in this WI: - LTM SCell activation improvements for further reducing interruption delays - Specify the necessary configuration and UE procedures for NW triggering of LTM SCell activation as part of the SpCell LTM cell switch [RAN2, RAN3]. - Evaluate and specify as necessary the needed RAN4 requirements for this [RAN4]. NOTE 1: Reuse the candidate cell LTM measurement and reporting procedures where possible for the SCell activation improvements NOTE 2: Early CSI acquisition procedure for SCell is not in the scope. NOTE 3: This objective is not applicable to non-co-located CA and is not applicable to C-LTM NOTE 4: This objective is applicable to MCG and SCG, and is applicable to both intra-CU and inter-CU cases. NOTE 5: The objective is only applicable to the case of SCell activation within the same cell group from which the LTM cell switch command MAC CE is received. - Dynamic L1 measurement and reporting configuration change - Specify the necessary configuration and procedures for MAC CE based configuration selection among prior provided RRC configurations of UE L1 measurement and reporting LTM configuration [RAN2] NOTE 6: This sub-objective is applicable to C-LTM as well. NOTE 7: This objective is limited to the configuration related to L1 measurement and reporting configuration and strives to avoid RAN1 impact (including reporting) NOTE 8: RAN1/RAN3/RAN4 involvement is based on LS if necessary

In this contribution, we provide a work plan for new WI on Further NR Mobility Enhancements.

# Work plan for Further NR Mobility Enhancements

Based on the WID [1], the completion date is 03/2027 (RAN#115) for Core part and 06/2027(RAN#116) for Performance Part.

Work plan: (for approval)

- 3GPP RAN4 #118 meeting (Feburary 2026, Core Part)

- Discuss and approve the work plan for RRM part

- Discuss requirement impact for LTM SCell activation as part of the SpCell LTM cell switch

- Discussion on LTM measurement of serving or neighbor LTM cells on deactivated SCC

- 3GPP RAN4 #118bis meeting (April 2026, Core Part)

- Discuss requirement impact for LTM SCell activation as part of the SpCell LTM cell switch

- Discussion on LTM measurement of serving or neighbor LTM cells on deactivated SCC

- Reply RAN1/2 LS, if any

- 3GPP RAN4 #119 meeting (May 2026, Core Part)

- Discuss requirement impact for LTM SCell activation as part of the SpCell LTM cell switch

- Discussion on LTM measurement of serving or neighbor LTM cells on deactivated SCC

- Reply RAN1/2 LS, if any

- 3GPP RAN4 #120 meeting (August 2026, Core Part)

- Work plan update based on the progress in other working group if necessary.

  - E.g. Work due to dynamic L1 measurement and reporting configuration change (LS trigger based)

- Discuss RRM core part requirements

- Reply RAN1/2 LS, if any

- 3GPP RAN4 #120bis meeting (October 2026, Core Part)

- Discuss RRM core part requirements

- Work split on RRM Core part CRs

- Reply RAN1/2 LS, if any

- 3GPP RAN4 #121 meeting (November 2026, Core Part)

- Provide draft CRs for RRM core part

- Reply RAN1/2 LS, if any

- 3GPP RAN4 #122 meeting (Feburary 2027, Core Part)

- Discuss remaining open issues, if any, for RRM core part requirements

- Provide CR(s) on core part in TS38.133

- Reply RAN1/2 LS, if any

Proposal 1: RAN4 to endorse the RRM work plan for NR mobility enhancements Phase 5 as presented in this contribution.

# Summary

In this contribution, we provided RAN4 RRM work plan for NR mobility enhancements Phase 5.

Proposal 1: RAN4 to endorse the RRM work plan for NR mobility enhancements Phase 5 as presented in this contribution.

# References

[1]	RP-252113, “Revised Work Item: NR mobility enhancements Phase 5”, Apple, RAN#110.