3GPP TSG-SA Meeting #110	SP-251317

# Baltimore, United States, 9 - 12 December 2025

Source:	FS_6GSpecs TR Rapporteur

Title:	Notes from FS_6GSpecs TSG Joint Session

Agenda item:	9

Document for:	Information

# 1	Opening of the Joint Session

Study item co-rapporteur Mr. Suresh Chitturi (Samsung) welcomed the participants and opened the meeting at 12:34 UTC-5.

# 2	Agenda

Mr. Suresh Chitturi (Samsung) indicated that the TDocs will be treated in the following order:

a.	Report on the SI by the SI rapporteur(s)

b.	Presentation of the latest TR 21.802 version v0.1.0 reflecting outcomes from CC#3 and CC#4 conference calls

c.	Submission of a consolidated document of all pCRs endorsed during the last quarter’s calls

d.	Any other business

# 3	Status Report

SP-251314 (WI status report 6G Specification Modernisation Study Item Report (Source: FS_6GSpecs SI Rapporteurs))
Document for: Information

Mr. Suresh Chitturi (Samsung) presented the document and asked the group if 60% completion rate can be agreed.

Mr. Hans van der Veen (NEC) asked for clarification whether the TR can be presented for information when the completion rate is 80% or more. Mr. Song Yue (CMCC) replied that a given TR/TS can be presented for information when the completion rate is 60% or more, and for approval when the completion rate is 80% or more.

Dr. Daewon Lee (InterDigital) commented that LaTeX needs to be included in the list of formats. Mr. Suresh Chitturi (Samsung) responded that the WI status will be revised accordingly for SA.

Hence, it was agreed to revise the WI status report to include LaTeX and to further correct the wrong date of joint session indicated in the status report. The revision is SP-251616 and will be available in the inbox.

Status: revised to 1616

# 4	TR Baseline

SP-251315 (draft TR 3GPP TR 21.802 v0.2.0 (Source: FS_6GSpecs TR Rapporteur))
Document for: Agreement

Mr. Suresh Chitturi (Samsung) presented the document as the co-rapporteur of the study item.

No further comments on the document were received and the document was endorsed by the joint session. The conclusion on this document will be made in the SA main session on 11th (Thursday) or 12th (Friday) of December.

In addition, it was agreed to submit the TR for information. Hence 3GPP TR 21.802 v1.0.0 will be submitted as SP-251617.

Status: endorsed

# 5	pCR Pack

SP-251316 (other Pack of pCRs endorsed by FS_6GSpecs Conference Calls #03 and #04 (Source: FS_6GSpecs TR Rapporteur))
Document for: Information

Mr. Suresh Chitturi (Samsung) presented the document. No comments were received and the document was noted.

Status: noted

# 6	Any Other Business

## 6.1	Timeline

Mr. Georg Mayer (Huawei) commented that the completion rate of 60% is fine at the moment, but called for consideration to revise the timeline as the study has entered the evaluation phase, where clear guidance and sufficient time are required for thorough evaluation of the formats and ways of working that can lead to PCG recommendation. Therefore, it was suggested to extend the timeline by 6 months.

Mr. Sasha Sirotkin (Apple), Mr. Tuomas Tirronen (Ericsson), Mr. Andrew Lappalainen (Nokia), Dr. Nathan Tenny (MediaTek) responded that the current timeline is fine.

-	Mr. Sasha Sirotkin (Apple) added that this is a study that does not lead to feature parity and hence current timeline is sufficient. Mr. Georg Mayer (Huawei) responded that the study needs to deliver a clear proposal on a solution that can be implemented in the near future, which means that this will require delegates and companies to be convinced on the solution and hence require extended timeline to encourage more participation.

-	Mr. Andrew Lappalainen (Nokia) added that there are valid concerns around the current timeline, but it is better to stick with the timeline as it is and re-evaluate on TSG#111 (March 2026).

Mr. Suresh Chitturi (Samsung) commented that the current TR has progressed well considering that there were only 4 conference calls so far. Although the current timeline can be challenging, there are still 2 more conference calls before TSG#111 (March 2026) and hence would be better to evaluate the need to extend timeline on TSG#111.

## 6.2	Evaluation

Mr. Georg Mayer (Huawei) commented that the project is in the critical phase where evaluation of solutions is necessary. For example, how to write a CR using format other than DOCX and on using Git. For this, there needs to be clear guidance (e.g., how to create CRs, track history of revisions of CRs, etc.) for playground to be able to evaluate the solutions correctly. Thorough evaluation of the formats and ways of working is required so that PCG can make a decision. In addition, a clear proposal is required so that the solution(s) in the proposal can be implemented in the near future.

Mr. Tuomas Tirronen (Ericsson), Mr. Andrew Lappalainen (Nokia), Dr. Nathan Tenny (MediaTek) commented that it is important for companies to experiment the different proposals in the playground for evaluation.

Mr. Sasha Sirotkin (Apple) and Dr. Nathan Tenny (MediaTek) commented that all solutions including the current ways should be compared and that that there will be no solution that will be perfect that will meet all the requirements without drawbacks. Mr. Sasha Sirotkin (Apple) added that even the current ways do not meet all the requirements identified by the group.

Mr. Suresh Chitturi (Samsung) and Mr. Yue Song (CMCC) commented that it is important to have inputs from different companies on the proposals.

-	Mr. Suresh Chitturi (Samsung) added that the rapporteurs will further discuss and try to steer the discussion so that the gaps in evaluation can be addressed in order to be able to select proposals (e.g., be able to down-select proposals).

-	Mr. Yue Song (CMCC) added that both positive and negative feedbacks are essential for evaluation.

## 6.3	MCC involvement in evaluation

Mr. Guillaume Sebire (MediaTek), Mr. Georg Mayer (Huawei) and Mr. Sasha Sirotkin (Apple) commented that this study should have input from MCC for evaluation, as any proposal that is selected needs to be scalable given the volume of 3GPP meetings.

-	Mr. Guillaume Sebire (MediaTek) added that any tool can fail. For example, even a simple task such as uploading a document to 3GU may fail.

-	Mr. Georg Mayer (Huawei) added that evaluation in the perspective of live meeting is missing. Handling revisions during a live meeting can be hectic and some proposals require knowledge of how Forge works which is not the case for many of the delegates.

-	Mr. Sasha Sirotkin (Apple) added that some solutions require maintaining Gitlab during the meetings, which require further evaluation.

Dr. Dongwook Kim (MCC) responded that MCC will coordinate internally to evaluate different proposals. MCC will be doing its best to provide the input for assisting companies to make decision on the proposals.

## 6.4	Engagement

Mr. Georg Mayer (Huawei), Mr. Andrew Lappalainen (Nokia), Mr. Tuomas Tirronen (Ericsson), Dr. Nathan Terry (MediaTek), Mr. Guillaume Sebire (MediaTek), Mr. Eswar Vutukuri (ZTE) commented that engagement is necessary and companies are encouraged to participate in the playground.

-	Mr. Georg Mayer (Huawei) added that engagement, along with clear guidance on evaluation, is mandatory to lead to outcome that is feasible and agreeable by the delegates/companies. Engagement is critical in that the delegates/companies would need to be convinced, and it can be done only with them testing the different proposals.

-	Mr. Tuomas Tirronen (Ericsson), Dr. Nathan Terry (MediaTek), Mr. Eswar Vutukuri (ZTE) added that engagement to playground is necessary so that delegates/companies can identify the impacts on delegates and the potential pain points: what is missing from a given proposal and what needs to be improved.

-	Mr. Guillaume Sebire (MediaTek) and Mr. Eswar Vutukuri (ZTE) added LS sent by TSG SA in TSG#109 (September 2025) was for engagement, but still there is an issue with engagement. There are different reasons as to why different companies are not participating, but the key issue is that many delegates are busy with daily work. Nevertheless, feedback from WGs is necessary and this is a fundamental problem to be resolved.

Mr. Yue Song (CMCC) commented that the low participation rate indicates that the proposals are not as simple as installing a software and getting directly into drafting.

Mr. Suresh Chitturi (Samsung) commented that proponents should encourage other delegates to use and test the proposed solutions. In addition, it was highlighted that the work is contribution-driven and therefore companies interested and signed-up for this work must participate and test the solutions.

## 6.5	Other topics

Dr. Erlin Zeng (CATT) inquired when the agenda for the next conference call (CC#05, 15th of January, 2026) would be available. Mr. Yue Song (CMCC) responded that the agenda will be provided as soon as possible.

Dr. Erlin Zeng (CATT) commented that there should be an agenda item dedicated for playground so that delegates are able to use and test the playground. Mr. Yue Song (CMCC) responded that the next conference calls will mainly focus on the evaluation of the solutions and hence the aspect of playground will naturally be covered.

# 7	Closing of the Joint Session

Mr. Suresh Chitturi (Samsung) thanked the co-rapporteurs for their coordination and the participants for their time. The meeting was then closed at 13:19 UTC-5.