3GPP TSG-SA WG4 Meeting #134	S4-251880

Dallas, USA, 17 - 21th November 2025

Agenda item: 	17.1

Source: 	China Mobile Com. Corporation

Title: 	[FS_Beyond2D] Proposed Work Plan

Document for	Agreement

Introduction

This contribution contains a draft work plan for the proposed Study Item on Beyond 2D Video Phase 2 (FS_Beyond2D_Ph2). The study item has the following objectives:

- Study and document the following aspects related to dynamic mesh:

- The dynamic mesh content generation for both offline production in prosumer cases (e.g., social media) and for real-time applications.

- Objective or subjective methods for evaluating D-Mesh visual quality, particularly for non-reference content.

- [A generic Framework for GPU-accelerated dynamic mesh rendering processing.]

- Evaluate dynamic mesh formats with existing and emerging compression technologies (notably MPEG V-DMC with HEVC), providing objective results and videos for subjective testing.

NOTE 1:	Reuse existing performance results from MPEG or other standard organizations, fitting in the evaluation framework defined in 3GPP may be considered and is recommended to be done. If there are no suitable existing performance results, communication with MPEG to ask for potential further evaluation on selected topics may be done, but 3GPP may also initiate the evaluation independently of MPEG.

- Identify and document more efficient delivery methodologies and potential network optimizations that supports low-latency transmission of beyond 2D video content across different terminals and networks.

- For mobile embodied AI use case:

- Study the video-based data acquisition and collection system for the embodied AI system.

- Analyze the traffic characteristics and evaluate whether there is any additional requirements and extension on network and media capability .

- Validate assumptions from other groups (e.g., SA1) regarding data flows and media-related requirements, and investigate the trade-off between transmitting raw media streams and processed data.

- Define and document fidelity metrics and latency requirements for further analysis and investigation.

- If time permits, study and document Beyond 2D video formats that have not yet been covered in TR 26.956.

- Identify potential areas for normative work as the next phase and communicate with other 3GPP WGs regarding relevant aspects related to the study to the extent needed.

2   Time Plan

The following time plan for the execution of the FS_Beyond2D_ph2 study item objectives is proposed in the following table.

| Meeting | Feasibility Study on Beyond 2D Video | Completion Status |
| --- | --- | --- |
| SA4#134 (17–21 November 2025, Dallas, US) | - Agree/Endorse New Study Item on “ Study on Beyond 2D Video Phase 2” | - - |
| SA#110 (9–12 December 2025, Baltimore, US) | - Approve New Study Item on “ Study on Beyond 2D Video Phase 2” | - - |
| SA4#135 (9–13 February 2026, India) | - Initiate work on: - Objective 1: a ~ c - Objective 2 - Objective 3: a ~ b - In order to progress the work, the following type of documents are expected to be progressed and agreed in the following priority: - Time Plan - Skeleton and Scope - Draft New Scenarios/Use Cases - Other type of documents are encouraged to be submitted but will be treated in lower priority | Target 20% Real % |
| SA4#135-bis-e (13–17 April 2026) | - Progress work on: - Objective 1:a ~ c - Objective 2 - Objective 3: a ~ b - Initial work on: - Objective 1:d - Objective 3: c ~ d | Target 45% Real % |
| SA4#136 (11–15 May 2026, Montreal, Canada) | - Progress work on: - Objective 1:d - Objective 3: c ~ d - Initiate work on potential related normative work and conclusions. - Communicate with other 3GPP working groups and external organizations, if necessary. - Identify any remaining open issues. - Agree on TR 26.xxx to be sent to SA plenary for information | Target 75% Real % |
| SA#112 (9–12 June 2026, Singapore) | - Present TR 26.xxx to SA for information | Target 75% Real % |
| SA4#137-e (24–28 August 2026, online) | - Complete work on: - Objective 1:d - Objective 3: c ~ d - Complete work on identify potential related normative work and conclusions. - Complete all remaining open issues. - Agree on TR 26.xxx to be sent to SA plenary for approval | Target 100% Real % |
| SA#113 (15–18 September 2026, EU) | - Send TR 26.956 to SA for Approval | - - |

- Proposal

We propose the above Work Plan for the SA4 team's consideration.