3GPP TSG-SA WG4 Meeting #135	S4-260202

Goa, India, 09 – 13 February 2026

Source:	Rapporteur ATIAS_Ph3-MED

Title:	Time and Work Plan for ATIAS_Ph3-MED – v0.1

Agenda item:	7.6 / 15.3

Document for:	Agreement

# Overview

The present document contains the time and work plan of the work item ATIAS_Ph3-MED ("Terminal Audio quality performance and Test methods for Immersive Audio Services, Phase 3") in 3GPP SA4, Audio SWG. Latest approved WID can be found in SP-251352.

This document will be updated as necessary.

# Schedule

The tentative schedule for the work on ATIAS_Ph3-MED is outlined in the table below.

| Date | Meeting | Activity |
| --- | --- | --- |
| 2026-02 | SA4#135 (Goa/IN) | Review input on reproduction of immersive scenes for testing (S4-260109): - Use cases / Test setups - Testing complexity - Audio material for testing Progress: 5 % |
| 2026-03 | Telco (20 March 2026, XX:00-YY:00 CET; Submission deadline: 18 March, XX:00 CET; Host: HEAD acoustics GmbH) | Review inputs on: - … |
| 2026-04 | SA4#135-bis-e (E-Meeting) | Review inputs on: - … Progress: xx % |
| 2026-05 | SA4#136 (Montreal/CA) | Review inputs on: - … Progress: xx % |
| 2026-08 | SA4#137-e (E-Meeting) | Review inputs on: - … Progress: xx % |
| 2026-11 | SA4#138 (Calgary/CA) | Review inputs on: - … Progress: xx % |
| 2027-02 | SA4#139 (N.N./KR) | Finalizing work on … Agreement on sending to SA: - CR to 26.260 (Objective test methodologies) in S4-27NNNN - CR to 26.261 (Performance requirements & objectives) in S4-27NNNN Progress: 100% |
| 2027-03 | SA#115 (Baltimore/USA) | TSG-SA approval of: - CR to 26.260 (Objective test methodologies) - CR to 26.261 (Performance requirements and objectives) |

Jan Reimes, HEAD acoustics GmbH