3GPP TSG-SA WG4 Meeting #135	S4-260057

Goa, India, 9 – 13 February 2026	revision of S4aP260006

Agenda item: 	11.1

Source: 	Qualcomm Incorporated (Rapporteur)

Title: 	[FS_6G_MED] Some considerations on ways of working

Document for	Discussion and Agreement

# Introduction

During SA4#134 the Feasibility Study on “Media Aspects for 6G System” was agreed in S4-252142 and approved in by SA plenary #110 in SP-251652.

The objective of this study is in the context of the above background, referred to as work topics. Specifically, the following objectives are identified:

1.	Document the work topics introduced above in more detail, in particular how they relate to media delivery and taking into account the progress in other working groups:

- 	WT#1: Media Delivery Architecture

-	WT#2: 6G Media

- 	WT#3: Media Aspects related to SA2 topics

-	WT#4: Media for ubiquitous access

-	WT#5: Trusted and private media communication

2.	Identify the dependencies of the issue to other working groups and collect information on relevant developments within 3GPP and externally.

NOTE: 	Topics potentially requiring input into other WG studies or those creating dependencies on other work topics will be prioritized.

3.	Based on existing media delivery architectures and functionalities, as well as the development in SA2 architectures, and design concepts with respect to 6G, map the work topics to basic functions and develop high-level call flows, if appropriate.

4.	Identify potential gaps and opportunities that may need solutions and either

a)	recommend potential further study or normative work for stage-2 and stage-3, including which existing specifications would be impacted and/or if any new specifications would preferably be developed.

b)	provide candidate solutions that may address the issues

5.	Coordinate work with other 3GPP groups e.g. SA1, SA2, SA3, SA5, SA6 and RAN WG 2 and others as needed.

6.	Coordinate work with external organizations such as SVTA, CTA WAVE, ISO/IEC JTC1 SC 29, 5G-MAG, Metaverse Standards Forum, Khronos or IETF, as needed.

During the study, the progress and results of 3GPP TR 22.870 (SA1 study), TR 38.960 (RAN study), TR 23.801-01 (SA2 study) and possibly other working groups shall be taken into account.

Specific work topics may be concluded earlier than the envisaged timeline below and may then be progressed in a dedicated study in a newly defined timeframe. In such a case this study will refer to the dedicated study where relevant.

The overall timeline is as follows

| New specifications |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Rapporteur |
| Internal TR | 26.870 | Study on Media Aspects for 6G System | TSG SA#114 (Dec-26) | TSG SA#115 (Mar-27) | Elmira Ramazanirend, Vodafone, (elmira.ramazanirend1@vodafone.com) |

This document provides proposals for

- Basic assumptions

- Work towards SA4 Terms of Reference and DNA

- Organization of work

- Summary of TR 26.870 structure and rationale

- Main work topics and initial priorities

- Handling AI traffic characteristics

- Larger themes – backed by technologies

The proposal is summarized in clause 9.

# Basic Assumptions

The following basic assumptions apply:

- Other WGs: The work and timelines in other working groups are monitored and impact on SA4-defned services and related specifications is tracked to the extent possible in the work plan.

- [5G media is 6G media

  - improvements, new features, or changes to 5G media (or features from earlier releases) are welcome to be considered, but need to be motivated, for example by new service requirements, a gap analysis, or optimization potentials

  - this approach ensures that no disruption in any existing services would occur while still inviting to improve existing services for 6G.

  - Note: 5G media refers to SA4 specifications up to Rel-20 flagged as 5G. 6G media refers to SA4 specifications in Rel-21 and beyond.]

- Other 5G media studies: In case objectives are identified that are in scope of other 5G media studies, be completed or ongoing, re-use of the work in these 5G media studies and collaboration within SA4 with the studies is encouraged.

- Work Topics Prioritization: In order to scale the work, not all work topics need to have the same priority. Priorities are agreed based on needs and progress in other working groups. Basic measures for prioritizations are requests from other WGs, dependencies on other WGs, relevant service requirements, expected load and support of different companies. For initial ideas and details refer to clause 6.

# Work towards SA4 Terms of Reference and DNA

Work conducted in 6G is conducted based on the SA4 Terms of References (latest version is available here SP-241362).. Work conducted in the FS_6G_MED should create value within 3GPP, and the broader ecosystem to support interoperability, new services and improved service quality.

3GPP SA4 should be well-recognized for important media-related specifications, including

- addressing market needs, deployment feasibility, sustainability, innovation platform, monetization opportunities, cost-conscious

- Timeliness: allow things to do quickly, do things at the right time, leave time to address essential work

- Develop specifications against meaningful KPIs for media services

- Implementability of the specifications (test, evaluation, code, reference software)

- Collaboration with the industry and market representation partners

- Collaboration with other global SDOs with mutual influence such as IETF, MPEG, Khronos etc.

- Developer-friendly: APIs, code, examples, git-environments, exchange with developers

The FS_6G_MED study should support the above high-level objectives.

# Organization of Work

As the expected workload may be large, and at the same it is necessary to be prepared for potential support of other working groups, for example for Traffic characteristics, QoS/QoE requirements, new media trends, new user behaviors, etc. For this purpose, some principal guidance is considered:

- A considered approach is to start by collecting input and documenting different proposals, with the possibility of merging contributions through offline discussions. The process should remain flexible, allowing for both holistic and key-issue-based documentation.

- There is a need to structure the work so that if SA plenary or other WGs require rapid progress (e.g., for AI traffic), the group can prioritize and act quickly, possibly dedicating specific sessions or resources to this topic.

- It is suggested to start with an opportunistic approach inviting for contributions in the considered scope of the study item without striving for agreement in first steps. This permits identifying common themes without micromanaging inputs.

- In the work plan, an early dedicated meeting is proposed for this to collect ideas, cluster the ideas and identify volunteers to summarize certain topics.

- When moving forward, two main approaches to address work topics are be considered:

  - Key Issues: They identify very concrete open issues or optimization potential and develop candidate solutions. It is considered that for example work topic 1 (architecture) and 3 (media in SA2 work topics) can be addressed by key issues that can be treated independently.

  - Larger-scoped Work Topics: those would address a large scope and are basically a sub-study within the overall 6G media study. They require a definition of a more detailed scope and may break it into smaller sub-topics. It is expected that 4 (ubiquitous media) and 5 (trusted communication) can be covered as a single work topic, and work topic 2 may be divided into smaller sub-topics defining the scope.

- Each work topic may use a dedicated Annex in TR 26.870 to collect agreements (and generally avoid permanent documents). The organization is up to the Specification Rapporteur.

- The Technical Report (TR) can be initiated including sections on assumptions, requirements, existing media services, and industry trends that are primarily independent of work topics. Early input on these matters are welcome.

# Summary of TR 26.870 structure and rationale

For SA4#134, an initial TR skeleton was submitted in S4-251721, that is more or less repeated in S4aP260004. The structure of the TR skeleton is explained in the following together with the rationales.

- Structure Overview:

  - The TR is organized with an introduction and scope, followed by clauses addressing assumptions, use cases and requirements (from SA1), and a collection of existing media services.

  - It includes sections for industry trends and references to other studies, allowing for documentation of new and emerging topics without requiring immediate decisions.

  - The main body is divided into work topics, which may be clustered by key issues or objectives, depending on the nature of the topic. Some topics (e.g., AI traffic) may require accelerated or prioritized treatment.

  - There is a clause for consolidated findings and recommendations for follow-up work, summarizing outcomes and suggesting future directions.

  - Annexes may be used for specific work topics if needed.

- Rationale:

  - The approach is designed to be opportunistic and flexible, avoiding micromanagement and allowing contributors to bring in ideas and cluster them naturally.

  - Not all input needs to be immediately written into the TR; slide decks and workshop-style contributions are welcome to foster broader input.

  - The structure allows for both flat organization (key issues only) and more detailed, objective-driven sections, depending on the maturity and scope of each work topic.

  - The TR is intended to serve as a baseline for future work, not as a gating factor for new topics in subsequent releases.

  - Prioritization and flexibility are emphasized, especially for topics with external pressure or dependencies (e.g., AI traffic from SA plenary).

# Main work topics and initial priorities

The following provides an overview of the initial efforts considered for each of the work topics:

- Work Topic 1: Media Delivery Architecture

  - Priority: Medium. Initial work may be based on new needs or SA2 aspects not yet studied in the Architecture. This includes monitoring existing or new dependencies on SA2 and acting when timelines or dependencies are clarified. Also some work in 5G Advanced addresses enhancements, such as FS_AMD_Ph2.

- Work Topic 2: 6G Media

  - Priority: Highest complexity and breadth; includes traffic characteristics, QoE, and other aspects. Requires significant focus and input to define scope and approach.

- Work Topic 3: Media Aspects Related to SA2 Topics

  - Priority: Minimal work until a clear dependency, enough progress or need is identified by SA2 or contributors. Impact on WT1 and WT2 needs to be considered.

  - The following key issues in TR 23.801-01 need to be monitored:

    - Key Issue #20: Integrated Sensing and Communication, the following aspects are of potential relevancy

      - 1d) Architecture and functional support for Sensing Service, including: Collection and transport of 3GPP sensing related data for sensing result generation

    - Key Issue #21: 6G data framework in SA2

      - 2e) Study required data framework functionalities to support the identified use cases, e.g.: data storage and retrieval.

      - The functionalities above may need to consider the quality of data, latency and data volume

    - Key Issue #22: 6G Computing Support

- Work Topic 4: Media for Ubiquitous Access

  - Priority: Treated as a near-separate study; focus on leveraging ULBC work, understanding data rates, scheduling, and implications for media services over NTN (including GEO and LEO).

- Work Topic 5: Trusted and Private Media Communication

  - Priority:  Medium; requires definition of key questions and scoping and may eventually evolve as a separate study. Contribution driven priority. This topic should be driven by use cases.

# Handling AI traffic characteristics

AI Traffic Characteristics are considered requiring higher priority:

- AI traffic characteristics are a priority and may require accelerated action due to interest from SA plenary, and other WGs. There is an expectation that SA4 will take the lead, especially for media-related aspects, but the scope would not extend to all types of AI/ML data unless specifically tasked.

- Coordination with other working groups (WGs), especially SA1 (requirements) , SA2 (architecture), and RAN WG2 is essential. SA4 should monitor developments in these WGs and integrate relevant requirements or dependencies into the study.

- As part of the FS_6G_MED study, SA4 aims to define the “AI formats” (e.g. tokens, embeddings, latents, etc) and develop  input on their  traffic characteristics, ideally with a first version ready for reporting to the SA plenary within a few months. This will require commitment from multiple contributors and clear communication with other WGs to avoid overlap and ensure applicability.

- The results and frameworks developed should be shared with other WGs and the SA plenary, allowing them to generalize or adapt the findings as needed.

- Generally, traffic characteristics for AI applications and services should be developed independently of the access network such that opportunities for future networks can be identified.

- It is considered important to do the analysis for realistic applications, i.e. measure traffic characteristics of generative AI services (LLMs, image/video generation). This includes analysis of agentic AI patterns such as multi-step tool calling and tool server workflows, and evaluate QoE/User Experience under emulated network conditions like latency, loss, and bandwidth. User Experience Metrics are important in the analysis, probably needing subjective and objective measures to evaluate the quality of the applications. This should be a core strength and differentiator for SA4. Also, consider input from other 3GPP working groups (mainly RAN WG2) on the traffic characteristics to be considered.

- It is considered important to do the analysis for different AI applications, and consider the different formats,codecs and protocols used in AI applications. Various measurements of existing applications could also be included, possibly reflecting ideal or different network conditions. Both real-time AI traffic and non-real time AI traffic is considered and methodology be based on TR 26.926.

- Target initial input about AI traffic characteristics to 3GPP relevant groups (RAN WG2 and SA WG2) in the May meeting (SA4#136).

- .

# Larger themes – backed by technologies

In order to “market” the work in SA4 and in 3GPP for 6G, some larger themes and Key Performance Indicators should be identified, and the work should be contributing to these themes.

[Examples for larger themes are:

- User Experience-based services and applications

- Networking AI-media services for improved experiences

- Trusted media services and applications

- Developer and implementer-friendly specifications]

Input for new or larger themes are welcome.

# Proposal

Based on the discussion in this paper, the following is proposed:

- Agree on basic assumptions in clause 2 and invite for documenting those in TR 26.870.

- Use the SA4 TOR as guidance for the work in the FS_6G_MED study, and continue to collect inputs to improve media specifications taking into account the aspects in clause 3.

- Agree on the organization of the work based on clause 4. Parts of this is covered by the work plan in S4aP26002.

- Agree on the skeleton of TR 26.870 based on the rationales in clause 5. A separate contribution is submitted in S4aP26004.

- Agree on the main work topics and the priorities provided in clause 6.

- Agree on the handling of AI traffic characteristics based on clause 7.

- Invite for contributions on larger themes for 6G that SA4 is expected to contribute technologies and use those provided in clause 8 as starting point.