3GPP TSG-SA WG4 Meeting #134	S4-251651r01

Dallas, US, 17 – 21 November 2025

# Source:	Nokia

# Title:	Draft Work Plan for FS_Q4RTC-MED

# Document for:	Discussion

# Agenda Item:	17.1

# Introduction

This contribution contains a draft work plan for the proposed Study Item on QUIC-based media delivery for real-time communication (FS_Q4RTC-MED).

Following additional information is provided.

- Indication of 5GA or 6G topic: Proposed as a 5GA study with potential normative work within Rel-20. In case potential work is identified in Rel-20, this can be reflected in a new WID. Conclusions of the study relevant to 6G should be considered in Rel-21.

- Expected SA approval date (package 1 or 2): Package 2

- Expected SWG(s) to host the proposal (may be joint): RTC SWG

- Any intent to provide corresponding implementations: test vectors, APIs, reference implementation (internally developed by 3GPP, supported externally e.g., by MRP…): A framework will be developed to evaluate the performance of QUIC-based media delivery protocols as described in objective 2.

# 2	Objectives

- Identify existing and emerging QUIC-based media delivery protocols (e.g. MoQT, RTP over QUIC, WebTransport) suitable for real-time communication and document their features, benefits, limitations and current applications.

- Define an evaluation framework for QUIC-based media delivery protocols in the context of the RTC System as defined in TS 26.506 and TS 26.113

- Define application scenarios for which the evaluation of QUIC-based media delivery protocols is carried out, in particular including existing 3GPP services or service enablers such as split-rendering.

- For the identified application scenarios, define appropriate performance metrics, requirements and evaluate the performance of the QUIC-based media delivery protocols against existing architectures and protocols as defined in TS 26.506 and TS 26.113 (in particular WebRTC and (S)RTP-based frameworks) under realistic 3GPP network conditions. Consider existing performance evaluation from e.g. academia and other SDOs for realistic 3GPP network conditions, which needs to be verified independently by SA4. This may consist of SA4 analytically verifying the results and confirming their validity without conducting new simulations.

c)	Document potential impact of deploying QUIC-based technologies on the delivery architecture defined in TS 26.506, taking into account: current architectures, the 3GPP core network architecture and UE implementations; and identify advantages and disadvantages for deployments. For example, efficiency, scalability, ability to provide a distributed deployment, impact on radio optimizations, flow control and management, security/privacy versus traffic management, and readiness of general-purpose implementations.

NOTE 1: The evaluation framework may be based on an open-source network simulator such as ns3.

NOTE 2: The evaluation scenarios may involve real-time communication of audio and video in the context of 3GPP real-time communications services. For audio, EVS and IVAS, and for video H.264/AVC and H.265/HEVC can be considered, as specified in TS 26.114.

- If sufficient evidence of benefits for the selected QUIC-based media delivery protocols in the context of the RTC System are identified

a)	Study integration of the beneficial QUIC-based media delivery protocols identified in objective #1 and #2 and the SA2 MRI solutions (as defined in TS 23.501, clause 5.37.9) into the RTC System.

NOTE 3: The study of integration includes consideration of potential architectural enhancements, signaling and collaboration scenarios required for QUIC-based media delivery protocols.

b)	Identify gaps and potential normative work on the architecture and procedures (TS 26.506) of the RTC System as well as on its protocols and APIs (TS 26.113 and TS 26.510).

NOTE 4: The study will take into account potential changes in the media delivery architecture as identified in other ongoing 3GPP studies.

- Coordinate work with other 3GPP groups and the IETF as needed.

# 3	Proposed Work Plan

The following work plan is proposed for the execution of the FS_Q4RTC-MED study item objectives.

| Meeting | Study Item on QUIC-based media delivery for RTC |
| --- | --- |
| SA4#134 (17–21 November 2025, Dallas, US) | - Agree study item description - Discuss potential work plan |
| SA#110 (9–12 December 2025, Baltimore, US) | - Approve new study Item |
| Post SA4#134 RTC SWG calls (date/time TBD, submission deadline: TBD, Host Nokia) | - Agree specification skeleton for TR 26.8xx - Initiate work on objectives 1 and 2 |
| SA4#135 (9–13 February 2026, Goa, India) | - Progress work on objectives 1 and 2 - Communicate with other 3GPP WG and external organizations if necessary |
| Post SA4#135 RTC SWG calls (date/time TBD, submission deadline: TBD, Host Nokia) | - Progress work on objectives 1, 2 and 3 |
| SA#111 (10–13 March 2026, Japan) | - No action |
| SA4#135-bis-e (13–17 April 2026) | - Complete work on objective 1 - Progress work on objective 2 - Initiate work on objective 3. - Communicate with other 3GPP WG and external organizations if necessary |
| Post SA4#135-bis-e AHG calls (date/time TBD, submission deadline: TBD, Host Nokia) | - Progress work on objectives 2, 3. - Initiate work on objective 3 |
| SA4#136 (11–15 May 2026, Montreal, Canada) | - Progress work on objectives 2 and 3 - Complete identification of potential stage 2 enhancements needed for 5GA. - Communicate with other 3GPP WG and external organizations if necessary |
| Post SA4#136 AHG calls (date/time TBD, submission deadline: TBD, Host Nokia) | - Progress work on objectives 2 and 3 |
| SA#112 (9–12 June 2026, Singapore) | - No action |
| SA4#137-e (24–28 August 2026, online) | - Progress work on objectives 2 and 3 - Communicate with other 3GPP WG and external organizations if necessary - Send TR 26.8xx for information to SA |
| Post SA4#137-e AHG calls (date/time TBD, submission deadline: TBD, Host Nokia) | - Progress work on objectives 2 and 3 |
| SA#113 (15–18 September 2026, EU) | - No action |
| SA4#138 (16–20 November 2026, North America) | - Progress work on objectives 2 and 3 - Complete identification of potential stage 3 enhancements needed for 5GA. - Send TR 26.8xx for information to SA |
| SA#114 (8–11 December 2026, US) | - Presentation of TR 26.8xx to SA |
| SA4#139 (22–26 February 2027, South Korea) | - Complete work on all objectives - Finalize conclusions and recommendations for future work. - Send TR 26.8xx for approval to SA |
| SA#115 (16–19 March 2027, Europe) | - Approval of TR 26.8xx in SA |

# 4	Proposal

It is proposed to take the above work plan as basis for planning and refine after the approval of the SID if necessary.