3GPP TSG-SA WG4 Meeting #135	S4-260435

Goa, IN, - February 2026

Source:	China Mobile

Title:	Timeplan for FS_ULBC Study Item

Version:	0.6

Agenda Item:	7.8

Document for:	Discussion and Agreement

# Introduction

This document outlines a timeplan for the proposed new Feasibility Study on Ultra Low Bitrate Speech Codec. The proposed Feasibility Study has the following objectives:

1.	Document the application scenarios for ultra-low bit rate communication services taking into account the use cases and potential requirements documented in TR 22.887 related to IMS Voice Call Using GEO Access.

2.	Study GEO channel characteristics and derive service-related dependencies, e.g. bitrates, mouth-to-ear delay or loss/delay/jitter profiles.

NOTE: 	Any impact of ultra-low bitrate voice codec in NB-IoT services is outside of the scope of the study and is expected to be addressed by other working groups.

3.	Identify the relevant design constraints for such a codec, in coordination with other WGs, including

-	Bit rates

-	Sample rate and audio bandwidth

-	Frame length

-	Complexity and memory demands

-	Algorithmic delay

-	Packet loss concealment (PLC)

-	Potential use of noise suppression as part of the codec

-	Discontinuous transmission including voice activity detection and comfort noise

-	Speech quality

-	Robustness to non-speech input

4.	Provide some evidence that the design criteria can be met, for example existing reference codecs.

5. Define performance requirements and identify appropriate test methodologies, regarding speech quality, intelligibility, conversational quality, in particular taking into account

a)	Clean speech and noisy speech

b)	Tandeming with existing IMS voice codecs

c)	Clean channel and GEO channel conditions

6.	Identify or develop objective measures to verify the design constraints as necessary (e.g., to measure complexity and memory demands)

7. 	Identify relevant reference codecs for comparison and evaluation purposes.

8. 	Coordinate work with other 3GPP groups e.g. SA2, RAN, CT1, and others as needed.

9. 	Define potential normative work item objectives and timeline.

# 2	Current Progress

| Objectives | Clause in spec | Current Progress | Plans for Next Meetings | Impact byt Other WGs |
| --- | --- | --- | --- | --- |
| Application scenarios | Scenario 1: IMS Voice Call over GEO -> 4.2 (TR), 4.1 (P-doc) Scenario 2: Multi-Party Voice Communication -> 4.3 (TR) Scenario 3: IMS Voice Call with ULBC over other access types than GEO -> 4.4 (TR) Scenario 4: Vehicle Emergency Call Communication -> 4.5 (TR) | 90% | 1. Finalize the derived high-level prerequisites. 2. Solve the ENs | SA2, RAN, CT |
| GEO Channel Characteristics & Simulation | NB-IoT system design and simulation parameters -> 5.2 (TR), 5.2.2 (P-doc) | 85% | SA4#135: 1. Finalize the remaining parameters 2. Gather the candidate TBS | SA2, RAN |
|  | Simulation Methodology -> | 60% | SA4#135: 1. Discuss and confirm the simulation methodology | RAN |
|  | Companies Provided Simulation Results -> 5.2.3 (P-doc) | 40% | SA4#135 and Post Ad-hoc: 1. Select the appropriate TBS 2. Collect the simulation results provided by companies SA4#136: 1. Cross check the simulation results 2. Finalize the feasible TBS values and loss traces. | N/A |
|  | Mouth-to-ear delay -> 5.1 (TR) | 95% | Solve the ENs | N/A |
| Design Constraints | Bit rates ->Annex A Living document | 5% | SA4#136 and Post Ad-hoc: 1. Decide the bit rates for ULBC (may depend on the simulation results) | RAN |
|  | Sample rate and audio bandwidth ->Annex A Living document | 5% | SA4#135 and Post Ad-hoc: 1. Discuss the supported audio bandwith for ULBC SA4#136 and Post Ad-hoc: 1. Decide the supported audio bandwidth for ULBC | N/A |
|  | Frame length ->Annex A Living document | 5% | SA4#136 and Post Ad-hoc: 1. Decide the frame length for ULBC | N/A |
|  | Complexity and memory demands -> 6.2.1 (TR), 6.1.1 (P-doc), 6.3.3 (P-doc),Annex A Living document | 80% | SA4#135 and Post Ad-hoc: 1. Finalize the metrics for measuring complexity Solve the ENs | No |
|  | Algorithmic delay -> Annex A Living document | 0% | SA4#135 and Post Ad-hoc: 1. Discuss the algorithm delay for ULBC | N/A |
|  | Packet loss concealment (PLC) -> 7.1.5 (TR), Annex A Living document | 15% | SA4#135 and Post Ad-hoc: 1. Discuss PLC for ULBC | No |
|  | Noise suppression -> 7.4 (TR), Annex A Living document | 15% | SA4#135 and Post Ad-hoc: 1. Discuss noise suppression for ULBC | No |
|  | DTX ->Annex A Living document | 0% | SA4#135 and Post Ad-hoc: 1. Discuss support DTX for ULBC | No |
|  | Design Constraint Verification -> 6.3.1 (P-doc) 6.2 (TR) | 5% | Verify the design constraints | No |
|  | Others -> 6.4.1 (TR), 6.3 (P-doc) | 10% | 1. Document additional design considerations 2. Solve the ENs | N/A |
| Existing codec technologies | Existing reference codecs (e.g., DAC, Lyra..) -> 7 (TR), 8 (P-doc) | 90% | SA4#135 and Post Ad-hoc: 1. Continue documenting evidence of existing technologies. Solve the ENs | No |
| Performance requirements | ->8 (TR) | 5% | SA4#136 and Post Ad-hoc: 1. Defind performance requirements | No |
| Test Methodologies | Subjective Test Methodologies -> 9.1.3 (TR) Objective Testing Considerations -> 9.1.4 (TR) ULBC Codec Testing Considerations in Noise -> 9.1.5(TR) | 70% | SA4#135 and Post Ad-hoc: 1. Identify appropriate test methodologies. | No |
| Coordinate work with other 3GPP groups e.g. SA2, RAN, CT1, and others as needed. | An analysis of the current liaisons from RAN, CT, and SA2 is available: -> S4aA250139, S4-260300 | N/A | Coordinate with other WGs if needed | N/A |

# 3	Timeplan

The timeplan for the execution of the FS_ULBC study item objectives is in the following table:

| Meeting | Objectives |
| --- | --- |
| TSG SA#107 Incheon, KR (12th – 14th March 2025) | - Approval of study item FS_ULBC by TSG SA (SA#107) |
| SA4#131-bis-e (11th – 17th April 2025) | - Start documenting the application scenarios for ultra-low bit rate communication services taking into account the use cases and potential requirements documented in TR 22.887 related to IMS Voice Call Using GEO Access. - Start studying GEO channel characteristics and derive service-related dependencies, e.g. bitrates, mouth-to-ear delay or loss/delay/jitter profiles. - Start identifying relevant reference codecs for comparison and evaluation purposes - Start coordinating work with other 3GPP groups e.g. SA2, RAN, CT1, and others as needed. |
| Audio SWG telco, May 5th, 15:00 – 16:00 CEST, submission deadline May 2nd, 15:00 CEST, host: Ericsson | - Application Scenarios - Technical Contributions |
| SA2#169 Fukuoka, JP CT1#155 Bratislava, SK RAN1#121 RAN2#130 RAN3#128 RAN4#115 RAN5#107 Malta, MT (19th – 23rd May 2025) | For information: - Opportunity for feedback to SA4 (Same time as SA4#132) |
| SA4#132 Fukuoka, JP (19th – 23rd May 2025) | - Finalize documentation of the application scenarios for ultra-low bit rate communication services addressing the use cases and potential requirements documented in TR 22.887 related to IMS Voice Call Using GEO Access. - Progress study of GEO channel characteristics and derivation of service-related dependencies, e.g. bitrates, mouth-to-ear delay or loss/delay/jitter profiles. - Progress identifying relevant reference codecs for comparison and evaluation purposes - Progress coordinating work with other 3GPP groups e.g. SA2, RAN, CT1, and others as needed. - Start identifying or developing objective measures to verify the design constraints as necessary (e.g., to measure complexity and memory demands) - Start Identifying the relevant design constraints for such a codec, in coordination with other WGs, including - Bit rates - Sample rate and audio bandwidth - Frame length - Complexity and memory demands - Algorithmic delay - Packet loss concealment (PLC) - Potential use of noise suppression as part of the codec - Discontinuous transmission including voice activity detection and comfort noise - Speech quality - Robustness to non-speech input - Start providing some evidence that the design criteria can be met, for example existing reference codecs. - Start defining performance requirements and identifying appropriate test methodologies, regarding speech quality, in particular taking into account - Clean speech and noisy speech - Tandeming with existing IMS voice codecs - Clean channel and GEO channel conditions - If time permits: Start documentation of the application scenarios for ultra-low bit rate communication services addressing potentially additional use cases. |
| Audio SWG telco, June 4th, 15:00 – 16:00 CEST, submission deadline May 30, 15:00 CEST, host: Qualcomm | - Progress study of GEO channel characteristics and derivation of service-related dependencies, e.g. bitrates, mouth-to-ear delay or loss/delay/jitter profiles. - Perform RAN related simulation within SA4 - Other topics are allowed and will be treated with lower priority |
| Audio SWG telco, June 18th, 15:00 – 16:00 CEST, submission deadline June 13, 15:00 CEST, host: Qualcomm | - Progress study of GEO channel characteristics and derivation of service-related dependencies, e.g. bitrates, mouth-to-ear delay or loss/delay/jitter profiles. - Alignment on RAN link-level simulations - Other topics are allowed and will be treated with lower priority - Power to send an LS to SA2 and RAN WGs if needed |
| Audio SWG telco, July 11st, 15:00 – 16:00 CEST, submission deadline July 8nd, 15:00 CEST, host: Qualcomm | - Progress study of GEO channel characteristics and derivation of service-related dependencies, e.g. bitrates, mouth-to-ear delay or loss/delay/jitter profiles. - Perform RAN related simulation within SA4 - Other topics are allowed and will be treated with lower priority |
| SA4#133-e (21st – 25th July 2025) | - Progress study of GEO channel characteristics and derivation of service-related dependencies, e.g. bitrates, mouth-to-ear delay or loss/delay/jitter profiles. - Progress coordination work with other 3GPP groups e.g. SA2, RAN, CT1, and others as needed. - Progress identification of relevant reference codecs for comparison and evaluation purposes - Progress Identifying or developing objective measures to verify the design constraints as necessary (e.g., to measure complexity and memory demands) - Progress identifying the relevant design constraints for such a codec, in coordination with other WGs, including - Bit rates - Sample rate and audio bandwidth - Frame length - Complexity and memory demands - Algorithmic delay - Packet loss concealment (PLC) - Potential use of noise suppression as part of the codec - Discontinuous transmission including voice activity detection and comfort noise - Speech quality - Robustness to non-speech input - Progress providing some evidence that the design criteria can be met, for example existing reference codecs. - Progress defining performance requirements and identifying appropriate test methodologies, regarding speech quality, in particular taking into account - Clean speech and noisy speech - Tandeming with existing IMS voice codecs - Clean channel and GEO channel conditions - If time permits: Progress documentation of the application scenarios for ultra-low bit rate communication services addressing potentially additional use cases. |
| SA2#170 CT1#156 Goteborg, SE RAN1#122 RAN2#131 RAN3#129 RAN4#116 RAN5#108 Bengaluru, IN (25th – 29th August 2025) | For information: - Opportunity for feedback to SA4 |
| TSG SA#109 China, CN (16th – 19th September 2025) | - n/a |
| F2F Ad-hoc Meeting Erlangen, Germany September 23rd – 25th (Tuesday 0900 CEST– Thursday 1600 CEST) | Fraunhofer IIS offers to host an ad hoc meeting in its facilities in Erlangen Electronic participation could be provided on a best effort approach. |
| Audio SWG telco, Oct 23rd, 14:00-15:00 CEST, submission deadline Oct 20th, 14:00 CEST, host: Ericsson Audio SWG telco, Oct 27th, 22:00-23:00 CET, submission deadline Oct 24th, 22:00 CET, host: Ericsson | - Opportunity to get feedback from other WGs. - Progress work on: - Study of GEO channel characteristics and derivation of service-related dependencies. - Document existing technologies and feasibility evidence. - Identify the relevant design constraints. - Define performance requirements and identify appropriate test methodologies. - Document Application Scenarios if time permits. - Other topics are allowed and will be treated with lower priority. |
| SA4#134 Dallas, US (17th – 21st November 2025) | - Finalize study of GEO channel characteristics and derivation of service-related dependencies, e.g. bitrates, mouth-to-ear delay or loss/delay/jitter profiles. - Finalize coordination work with other 3GPP groups e.g. SA2, RAN, CT1, and others as needed. - Finalize identification of relevant reference codecs for comparison and evaluation purposes - Finalize identification the relevant design constraints for such a codec, in coordination with other WGs, including - Bit rates - Sample rate and audio bandwidth - Frame length - Packet loss concealment (PLC) - Potential use of noise suppression as part of the codec - Discontinuous transmission including voice activity detection and comfort noise - If time permits: Finalize documentation of the application scenarios for ultra-low bit rate communication services addressing potentially additional use cases. - Progress evidence that the design criteria can be met, for example existing reference codecs - Progress identifying or developing objective measures to verify the design constraints as necessary (e.g., to measure complexity and memory demands) - Progress identifying the relevant design constraints for such a codec, in coordination with other WGs, including - Complexity and memory demands - Algorithmic delay - Speech quality - Robustness to non-speech input - Progress defining performance requirements and identifying appropriate test methodologies, regarding speech quality, in particular taking into account - Clean speech and noisy speech - Tandeming with existing IMS voice codecs - Clean channel and GEO channel conditions - Start defining potential normative work item objectives and timeline |
| Audio SWG telco, Dec 2nd, 22:00-23:00 CET, submission deadline Nov 28th, 22:00 CET, host: Ericsson | - Finalize study of GEO channel characteristics and derivation of service-related dependencies, e.g. bitrates, mouth-to-ear delay or loss/delay/jitter profiles. - Progress work on: - Document existing technologies and feasibility evidence. - Identify the relevant design constraints. - Define performance requirements and identify appropriate test methodologies. - Document Application Scenarios if time permits. - Prioritize the contributions that were not treated in the Dallas meeting. - Power to send a reply LS for which the incoming LS was postponed in the Audio SWG during SA4#134. |
| Audio SWG telco, Jan 15th, 14:00-15:00 CET, submission deadline Jan 12th, 14:00 CET, host: Ericsson | - Finalize study of GEO channel characteristics and derivation of service-related dependencies, e.g. bitrates, mouth-to-ear delay or loss/delay/jitter profiles. - Progress work on: - Simulation parameters for end-to-end simulation - Document existing technologies and feasibility evidence. - Identify the relevant design constraints. - Define performance requirements and identify appropriate test methodologies. - Document Application Scenarios if time permits. - Power to send a reply LS for which the incoming LS was postponed in the Audio SWG during SA4#134. |
| Audio SWG telco, Jan 19th, 14:00-15:00 CET, submission deadline Jan 12th, 14:00 CET, host: Ericsson | - Finalize study of GEO channel characteristics and derivation of service-related dependencies, e.g. bitrates, mouth-to-ear delay or loss/delay/jitter profiles. - Progress work on: - Simulation parameters for end-to-end simulation - Document existing technologies and feasibility evidence. - Identify the relevant design constraints. - Define performance requirements and identify appropriate test methodologies. - Document Application Scenarios if time permits. Power to send a reply LS for which the incoming LS was postponed in the Audio SWG during SA4#134. |
| TSG SA#110 Baltimore, US (9th – 12th December 2025) | - n/a |
| SA4#135 India, IN (9th – 13th February 2026) | - Finalize identification or development objective measures to verify the design constraints as necessary (e.g., to measure complexity and memory demands) - Progress identification of the relevant design constraints for such a codec, in coordination with other WGs, including - Complexity and memory demands - Algorithmic delay - Speech quality - Robustness to non-speech input - Progress evidence that the design criteria can be met, for example existing reference codecs. - Progress defining performance requirements and identifying appropriate test methodologies, regarding speech quality, in particular taking into account - Clean speech and noisy speech - Tandeming with existing IMS voice codecs - Clean channel and GEO channel conditions |
| March 9, 2026, 14-15 CET, submission deadline: March 4, 14:00 CET, Host: Ericsson | - Progress identification of the relevant design constraints for such a codec, in coordination with other WGs, including - Complexity and memory demands - Algorithmic delay - Speech quality - Robustness to non-speech input - Progress evidence that the design criteria can be met, for example existing reference codecs. - Progress defining performance requirements and identifying appropriate test methodologies, regarding speech quality, in particular taking into account - Clean speech and noisy speech - Tandeming with existing IMS voice codecs - Clean channel and GEO channel conditions |
| March 16, 2026, 22-23 CET, submission deadline: March 12, 22:00 CET, Host: Ericsson | - Discussion on the refocus of ULBC and extension of the timeplan - Update from the SA4 chair on the TSG meeting. |
| April 1, 2026, 22:30-23:30 CEST, submission deadline: March 27, 22:30 CET, Host: Ericsson | - Discussion on simulation methodology |
| SA4#136 location tbd (13th – 17th April 2026) | - Finalize identification of the relevant design constraints for such a codec, in coordination with other WGs, including - Complexity and memory demands - Algorithmic delay - Robustness to non-speech input - Finalize evidence that the design criteria can be met, for example existing reference codecs. - Progress identification of the relevant design constraints for such a codec, in coordination with other WGs, including - Speech quality - Progress defining performance requirements, regarding speech quality, in particular taking into account - Clean speech and noisy speech - Tandeming with existing IMS voice codecs - Clean channel and GEO channel conditions |
| SA4#137 location tbd (11th – 15th May 2026) | - Finalize identification of the relevant design constraints for such a codec, in coordination with other WGs, including - Speech quality - Finalize definition of performance requirements and identifying appropriate test methodologies, regarding speech quality, in particular taking into account - Clean speech and noisy speech - Tandeming with existing IMS voice codecs - Clean channel and GEO channel conditions - Finalize Define potential normative work item objectives and timeline |
| TSG SA#112 Singapore, SA (9th – 12th June 2026) | - TR for approval |

# References

[1] SP-250378 - Study on Ultra Low Bitrate Speech Codec