3GPP TSG-SA WG4 Meeting #134															S4-251760

Dallas, United States 17 – 21 November 2025           In revision of S4-251284

Source: 	Huawei, HiSilicon

Title: 	FS_DCTC_eQOS_MED draft Time plan v. 0.0.1

Document for	Agreement

Agenda item: 	10.6

# Introduction

This document contains the Time Plan related to the proposed new Study Item FS_DCTC_eQOS_MED. The objectives of the study:

<> ADD HERE

# Time and Work Plan

The following time and work plan for the FS_DCTC_eQOS_MED work item is proposed. This work item is expected to be completed by SA WG4 by September 2026. The agreed working mode is to proceed with individual CRs.

| Meeting/Telcos |  |
| --- | --- |
| SA4#134 meeting (17-21 November 2025) | - Prepare a draft skeleton for the technical report - Add the use cases relevant for 3GPP - Start objectives 1 and 2. - Agree on the time plan. - Review responses related liaisons if received. - Work on the TR |
| SA4 RTC SWG Telco 17th of December 15- 17 hrs CET | - Agree and discuss the methodology - Continue objective 1 and 2 |
| SA4 RTC SWG Telco __28th of January 15- 17 hrs CET | - Continue objective 1 and 2 - Agree and discuss the methodology |
| SA4#135 meeting (9-13 February 2026) | - Complete objective 1 - Continue objective 2 and start objective 3, 4 and 5. - Prepare and submit corresponding CRs - Review related LS responses in case received |
| SA4 RTC SWG Telco (date TBD). Submission deadline: TBD | - Continue objective 2 and start objective 3, 4 and 5. |
| SA#111 March 10 – March 13 2026 | - Presentation to SA. Present the TR for information |
| SA4#135-bis-e April | - Continue objective 2, 3, 4, 5. - Review response to the liaison if received. - Prepare and submit corresponding CRs - Coordinate work with other 3GPP working groups and external organizations as needed. |
| SA4#136 meeting (May 11 - 15 2026) | - Continue objective 3, 4, 5. - Conclude objective 2 - Review response to the liaison if received. - Prepare and submit corresponding CRs - Coordinate work with other 3GPP working groups and external organizations as needed. - Send the TR to SA for information |
| SA4 RTC SWG Telco (date TBD). Submission deadline: TBD | - Continue objective 3, 4, 5. - Start objective 6 |
| SA4#137-e (August 24-28 2026) | - Finalize all objectives - Prepare and submit corresponding CRs - Agree on the work item summary - Send TR to SA for approval |
| SA#113 September 15- 18 2026) | - Present the work item summary - Present the TR for approval |