3GPP TSG RAN4 Meeting #117		R4-2520289
Dallas, US, 17th – 21st November, 2025

Source:	Nokia

Title:	On 6GR work plan

Agenda item:		8

Document for:	Approval

# 1	Introduction

During RAN4#116bis, WF on 6G Study Item was agreed in [1] with the following proposals:

Proposal 1: Present a revised workplan at RAN4#117 based on the agreements in RAN4#116bis.

Proposal 2: Contribution planning for future meetings to be managed by feature leads

Proposal 3: Indicate (in the revised workplan to be presented at RAN4#117) that the workplan for meetings beyond RAN#112 is TBD

Proposal 4: Add AI/ML framework as a study topic for RAN4 in the revised workplan to be presented at RAN4#117

This document addresses the 6GR work plan, taking into account discussion and agreements in RAN4#116bis as well as other proposals we see necessary to be included in the work plan.

# 2	Discussion

2.	1		Work plan

During RAN4#116bis, workplan for 6GR SI has been discussed [2]. This document takes into account proposals from [2] and suggest (by track changes) modifications, taking into account discussion and agreements in RAN4#116bis. It should be noted the work plan is limited until June 2026 (RAN#112), as agreed in [1].

RAN4#117 (7 TU)

- System parameters

  - Continued discussion on foundational evaluation framework for topics including waveform, modulation, CBW, FFT, numerology, number of receivers, number of transmitters, synchronization signal and raster, spectrum utilization, irregular channel bandwidth, and device types.

- General RF and UE RF

  - Continued discussions on non-spectrum and non-AI 6G improvements for general RF and UE RF specifications focusing on which RF requirements need to be re-evaluated based on outcome of system parameter discussion in both RAN1 and RAN4.

  - Continued discussion on 6G spectrum aggregation framework, UE energy efficiency, and other joint UE-BS RF issues.

- BS RF and coexistence

  - Continued discussions on improvements for specification of 6G non-spectrum and non-AI BS RF as well as MSR (Multi Standard Radio).

  - Continued discussion on models, scenarios, parameters, and methodologies to be used in conducting 6G coexistence studies, and the potential impacts on the conclusions of previous coexistence studies.

  - Continued discussion on 6GR requirements (which 5G requirements can be re-used, which to be re-evaluated based on the system parameters decisions and which need to be studied in the 6G SI scope).

  - Discuss and conclude new capability set(s) for MSR specifications.

- Spectrum

  - Continued discussions on 6G band definitions and 6G band combination definition with a focus on simplification.

  - Discussion on the definition of 6G frequency ranges.

  - Continued survey of 6G regulatory status.

    - Discussion on structure for the TR input on 6G regulatory status

  - Continued discussion of other 6G spectrum related aspects.

- RRM

  - Continue discussions of improvements for non-AI 6G RRM studies including:

    - Aspects related measurement gaps, measurements performed with gaps, including gap-less measurements. Include in the discussion interruption enhancements due to performing gap-less measurements causing interruptions.

    - Aspects related to RRM, including at least UE measurement capability, Measurement Delay, Measurement accuracy, Measurement quantities and unified measurements. Additionally, discuss number of searchers, conditions and assumptions when the UE can perform simultaneous measurements on multiple non-serving carriers.

    - How to ensure that energy efficiency is taken into account in 6G Day-1 UE requirements allowing both UE and network energy savings.

    - Issues related to efficient spectrum aggregation, including CA, for efficient low latency CA operation in 6G.

    - Issues on mobility related RRM, including how to define measurement requirements across state transition between 6G states and cell changes.

    - Discuss TN and NTN requirements integration potentials, while considering TN requirements and operations.

    - Aspects related to UE minimum requirements and harvesting better performance.

- Demodulation

  - Continue initial discussion of improvements for non-AI 6G demodulation studies.

  - Focus on identifying groups of topics of common interest, as well as discussions on the mission of RAN4 demodulation in 6GR.

- AI

  - Continue the collection/discussion of RAN4-driven AI use cases not related to OTA or testability

  - Continue the collection/discussion of RAN4 AI/ML Framework related studies

- Spectrum sharing

  - Continued discussion of 6G multi-RAT spectrum sharing for migration

  - Continued discussion of mobility between 5G NR and 6G.

- Sensing/ISAC

  - Begin discussion of sensing related regulatory status and requirement survey.

  - Begin discussion of potential architecture consideration based on the RAN plenary use case study.

  - Begin of views sharing on the potential RAN4 scope based on the identified use cases out of RAN plenary study.

  - Continued discussion on identification of less RAN1 design dependent RAN4 aspects, if any.

- Testability and OTA

  - Discussion on key 6G assumptions for both AI and non-AI solutions.

  - Continued discussion of 6G testability methodology framework for both AI and non-AI features.

  - List of discussion topics for 6G OTA:

    - New 6G frequencies OTA

    - Multi-Tx/Rx and CA (single carrier first)

    - Different UE types

    - AI/ML OTA tests for both conducted and OTA tests

- RAN4 operation efficiency

  - Discussion of on-going work on specification improvement and modernization.

  - Discuss new tools for band/band combinations.

  - Continue discussion on CR operation improvement.

  - Discuss any other RAN4 operation related aspects including specification structure.

    - Confirm following the outcome of Rel-19 discussion on specification improvements.

RAN4#118 (7 TU)

- System parameters

  - Continue the discussion on foundational evaluation framework for waveform, modulation, CBW, FFT, numerology, number of receivers, number of transmitters, synchronization signal and raster, spectrum utilization, irregular channel bandwidth, and device types. RAN4 will take RAN1’s discussion and decision into consideration.

  - Decide on PA model for RAN1 early waveform studies and send LS to RAN1.

- General RF and UE RF

  - Continued discussions on non-spectrum and non-AI 6G improvements for general RF and UE RF specifications focusing on which RF requirements needs to be re-evaluated based on outcome of system parameter discussion in both RAN1 and RAN4.

  - Continued discussion on 6G spectrum aggregation framework, and other joint UE-BS RF issues.

  - Initial consideration of RAN1 decisions on UE energy efficiency.

- BS RF and coexistence

  - Continued discussions on improvements for specification of 6G non-spectrum and non-AI BS RF as well as MSR.

  - Review of preliminary results with models, scenarios, parameters, and methodologies proposed to be used in conducting 6G coexistence studies and the potential impacts on the conclusions of previous coexistence studies.

  - Continued discussion on 6GR requirements (which 5G requirements can be re-used, which to be re-evaluated based on the system parameters decisions and which need to be studied in the 6G SI scope).

  - Discuss MSR requirements changes due to introduction of new capability set(s).

- Spectrum

  - Continued discussions on 6G band definitions and 6G band combination definition with a focus on simplification.

    - Agree framework for band naming and definitions in 6G

  - Discussion on the definition of 6G frequency ranges.

    - Agree framework for definition of 6G frequency ranges

  - Continued survey of 6G regulatory status.

    - Agree structure for the TR input on 6G regulatory status

  - Continued discussion of other 6G spectrum related aspects.

- RRM

  - Continued discussion of improvements for non-AI 6G RRM studies.

    - Aspects related to measurement gaps:

      - Measurements performed with gaps, including gap-less measurements, and without gaps and interruptions. Include in the discussion interruption enhancements due to performing gap-less measurements causing interruptions.

    - Aspects related to RRM, including at least:

      - Measurement Delay including number of searchers conditions and assumptions when the UE can perform simultaneous measurements on multiple non-serving carriers. Measurement accuracy.

      - RRM requirements accounting energy efficiency (UE and network). UE requirements allowing network energy savings.

      - RRM requirements for efficient CA ensuring low latency CA operation in 6G.

      - UE measurement capability.

      - Measurement quantities.

      - Unified measurements.

    - Issues on mobility related RRM including how to define measurement requirements across state transition between 6G states and cell changes.

    - Discuss TN and NTN requirements integration potentials, while considering TN requirements and operations.

    - Aspects related to UE minimum requirements and harvesting better performance.

- Demodulation

  - Continued discussion of improvements for non-AI 6G demodulation studies.

  - Focus on agreeing the mission of RAN4 demodulation in 6GR.

  - Start detailed discussion on usage of spatial channel models for all MIMO requirements, SNR range assumption, new TE functionalities, and feedback-less channels.

- AI

  - Continue the collection/discussion of RAN4-driven AI use cases not related to OTA or testability

  - Continue the collection/discussion of RAN4 AI/ML Framework related studies

- Spectrum sharing

  - Continued discussion of 6G multi-RAT spectrum sharing for migration

  - Continued discussion of mobility between 5G NR and 6G.

- Sensing/ISAC

  - Continued discussion of sensing related regulatory status and requirement survey.

  - Continued discussion of potential architecture consideration based on the RAN plenary use case study.

  - Continued views sharing on the potential RAN4 scope based on the identified use cases out of RAN plenary study.

  - Continued discussion on identification of less RAN1 design dependent RAN4 aspects if any.

- Testability and OTA

  - Discussion on key 6G assumptions for both AI and non-AI solutions.

  - Continued discussion of 6G testability methodology framework for both AI and non-AI features.

  - List of discussion topics for 6G OTA:

    - New 6G frequencies OTA

    - Multi-Tx/Rx and CA (single carrier first)

    - Different UE types

    - AI/ML OTA tests for both conducted and OTA tests

    - High power UE OTA tests (higher or equal to 31, 32, 33 dBm)

- RAN4 operation efficiency

  - Discussion of on-going work on specification improvement and modernization.

  - Discuss new tools for band/band combinations.

  - Continue discussion on CR operation improvement.

  - Discuss any other RAN4 operation related aspects.

RAN4#118bis (20 TU)

- System parameters

  - Continue the discussion on foundational evaluation framework for waveform, modulation, CBW, FFT, numerology, number of receivers, number of transmitters, synchronization signal and raster, spectrum utilization, irregular channel bandwidth, and device types. RAN4 chair will coordinate with RAN1 chair to plan a joint session to harmonize the discussion and decision between RAN1 and RAN4.

  - Continue discussion on PA model for RAN4 purposes in case discussion is still needed after RAN4 sent LS to RAN1 on PA models.

- General RF and UE RF

  - Continued discussions on non-spectrum and non-AI 6G improvements for general RF and UE RF specifications focusing on which RF requirements needs to be re-evaluated based on outcome of system parameter discussion in both RAN1 and RAN4.

  - Continued discussion on 6G spectrum aggregation framework, and other joint UE-BS RF issues.

  - Begin forming agreements regarding UE energy efficiency based on RAN1 decisions.

- BS RF and coexistence

  - Continued discussion regarding improvements for specification of 6G non-spectrum and non-AI BS RF as well as MSR.

  - Continued review of preliminary results with models, scenarios, parameters, and methodologies proposed to be used in conducting 6G coexistence studies and the potential impacts on the conclusions of previous coexistence studies.

  - Conclude which 5G requirements can be re-used for 6GR and which to be re-evaluated based on the system parameters decisions. Continued discussion on requirements which need to be studied in the 6G SI scope.

  - Continued discussion on MSR requirements changes due to introduction of new capability set(s).

- Spectrum

  - Begin summary on 6G band definitions and 6G band combination definition with a focus on simplification.

    - Agree framework for band combination definitions (naming) in 6G

  - Begin summary on the definition of 6G frequency ranges.

  - Begin summary of 6G regulatory status.

    - Agree first TPs for capturing 6G regulatory status in the TR

  - Begin summary of other 6G spectrum related aspects.

- RRM

  - Continued discussion of improvements for non-AI 6G RRM studies.

    - Aspects related measurement gaps:

      - Discuss measurements gap pattern design options, including gap-less measurements, and without gaps and interruptions. Conclude, if possible, discussion interruption enhancements due to performing gap-less measurements causing interruptions.

    - Aspects related to RRM, including at least:

      - Measurement Delay including conditions and assumptions when the UE can perform simultaneous measurements on multiple non-serving carriers. Measurement accuracy.

        - Agree on the number of searchers.

      - RRM requirements accounting energy efficiency (UE and network). UE requirements allowing network energy savings.

      - RRM requirements for efficient CA ensuring low latency CA operation in 6G.

      - UE measurement capability.

      - Measurement quantities.

      - Unified measurements.

    - Issues on mobility related RRM including how to define measurement requirements across state transition between 6G states and cell changes.

    - Discuss TN and NTN requirements integration potentials, while considering TN requirements and operations.

    - Aspects related to UE minimum requirements and harvesting better performance.

- Demodulation

  - Continued discussion of improvements for non-AI 6G demodulation studies.

  - Continue detailed discussion on usage of spatial channel models for all MIMO requirements, SNR range assumption, new TE functionalities, and feedback-less channels.

  - Start other detailed topics that have garnered broad support.

- AI

  - Finalize collection/discussion of new RAN4-driven AI/ML use cases not related to OTA or testability

    - Conclude on top-prioritized RAN4-led AI/ML use cases

    - Start discussing the detailed evaluation plan for selected top-prioritized RAN4-led AI/ML use cases

  - Continue the collection/discussion of RAN4 AI/ML Framework related studies

- Spectrum sharing

  - Continued discussion of 6G multi-RAT spectrum sharing for migration

  - Continued discussion of mobility between 5G NR and 6G.

- Sensing/ISAC

  - Conclude on sensing related regulatory status and requirement survey.

  - Continued discussion of potential architecture consideration based on the RAN plenary use case study.

  - Continued views sharing on the potential RAN4 scope based on the identified use cases out of RAN plenary study.

  - Conclude on less RAN1 design dependent RAN4 aspects if any.

- Testability and OTA

  - Discussion on key 6G assumptions for both AI and non-AI solutions.

  - Continued discussion of 6G testability methodology framework for both AI and non-AI features.

  - List of discussion topics for 6G OTA:

    - New 6G frequencies OTA

    - Multi-Tx/Rx and CA (single carrier first)

    - Different UE types

    - AI/ML OTA tests for both conducted and OTA tests

    - High power UE OTA tests (higher or equal to 31, 32, 33 dBm)

- RAN4 operation efficiency

  - Discussion of on-going work on specification improvement and modernization.

  - Discuss new tools for band/band combinations.

  - Continue discussion on CR operation improvement.

  - Discuss any other RAN4 operation related aspects.

RAN4#119 (20 TU)

- System parameters

  - Decision is made on foundational evaluation framework for waveform, modulation, CBW, numerology, synchronization signal and raster, and irregular channel bandwidth. RAN4 chair will coordinate with RAN1 chair to plan a joint session to harmonize the discussions and decisions between RAN1 and RAN4.

- General RF and UE RF

  - Continued discussion regarding non-spectrum and non-AI 6G improvements for general RF and UE RF specifications focusing on which RF requirements needs to be re-evaluated based on outcome of system parameter discussion in both RAN1 and RAN4.

  - Continued discussionon agreements regarding on 6G spectrum aggregation framework, and other joint UE-BS RF issues.

  - Continued consideration of RAN1 decisions on UE energy efficiency.

- BS RF and coexistence

  - Continued discussion on improvements for specification of 6G non-spectrum and non-AI BS RF as well as MSR.

  - Agreement on updated models, scenarios, parameters, and methodologies to be used in conducting 6G coexistence studies compared to previous coexistence studies.

  - Continued discussion on requirements which need to be studied in the 6G SI scope.

  - Continued discussion on MSR requirements changes due to introduction of new capability set(s).

- Spectrum

  - Agree summary on 6G band definitions and 6G band combination definition with a focus on simplification.

  - Agree summary on the definition of 6G frequency ranges.

  - Agree on summary of 6G regulatory status.

  - Agree on summary of other 6G spectrum related aspects.

- RRM

  - Continued discussion of improvements for non-AI 6G RRM studies.

    - Aspects related to measurement gaps:

      - Continue discussions on measurements gap pattern design options, including gap-less measurements, and without gaps and interruptions. Conclude, if possible, discussion interruption enhancements due to performing gap-less measurements causing interruptions.

    - Aspects related to RRM, including at least:

      - Measurement Delay including conditions and assumptions when the UE can perform simultaneous measurements on multiple non-serving carriers. Measurement accuracy,

      - RRM requirements accounting energy efficiency (UE and network). UE requirements allowing network energy savings.

      - RRM requirements for efficient CA ensuring low latency CA operation in 6G.

      - UE measurement capability.

      - Measurement quantities.

      - Unified measurements.

    - Issues on mobility related RRM including how to define measurement requirements across state transition between 6G states and cell changes.

    - Discuss TN and NTN requirements integration potentials, while considering TN requirements and operations.

    - Aspects related to UE minimum requirements and harvesting better performance.

- Demodulation

  - Continued discussion of improvements for non-AI 6G demodulation studies.

  - Continued detailed discussion on usage of spatial channel models for all MIMO requirements, SNR range assumption, new TE functionalities, feedback-less channels, and other detailed topics that have garnered broad support.

  - Deliver first simulation results.

- AI

  - Continue discussion on the detailed evaluation plan for selected top-prioritized RAN4-led AI/ML use cases

  - Conclude the selection of RAN4 AI/ML framework related studies (including RAN4 aspects for LCM procedures and other RAN4 specific issues)

- Spectrum sharing

  - Continued discussion of 6G multi-RAT spectrum sharing for migration

  - Continued discussion of mobility between 5G NR and 6G.

- Sensing/ISAC

  - Conclude on potential architecture consideration based on the RAN plenary use case study and based on RAN1 input.

  - Conclude on RAN4 work scope related to RF and RRM requirements based on the identified use cases out of RAN plenary study and based on RAN1 input.

  - Start of coexistence analysis for sensing/ISAC, if requested by RAN1, based on RAN1 input.

  - Elaboration on less RAN1 design design-dependent RAN4 aspects in greater detail (e.g. testing methodology).

- Testability and OTA

  - Discussion on key 6G assumptions for both AI and non-AI solutions.

  - Continued discussion of 6G testability methodology framework for both AI and non-AI features.

  - List of discussion topics for 6G OTA:

    - New 6G frequencies OTA

    - Multi-Tx/Rx and CA (single carrier first)

    - Different UE types

    - AI/ML OTA tests for both conducted and OTA tests

    - High power UE OTA tests (higher or equal to 31, 32, 33 dBm)

- RAN4 operation efficiency

  - Discussion of on-going work on specification improvement and modernization.

  - Discuss new tools for band/band combinations.

  - Continue discussion on CR operation improvement.

  - Discuss any other RAN4 operation related aspects.

It is proposed to take into account above 6GR work plan modifications for final agreement.

# 3	Conclusion

In this contribution we present our view on BS RF aspects for 6GR. The following proposals have been made:

Proposal 1: It is proposed to take into account above 6GR work plan modifications for final agreement.

Proposal 2: TBD.

# References

[1] R4-2514649; RAN4 Way Forward on 6G Study Item; AT&T

[2] R4-2514091; Workplan for Rel-20 Study of 6GR; NTT DOCOMO, China Mobile, AT&T, Vodafone