3GPP TSG-RAN5 Meeting #108	R5-254224

Bengaluru, India, 25th - 29th Aug, 2025

3GPP TSG RAN Meeting #109	RP-25XXXX

Beijing, China, 15th - 18th Sep, 2025

Status Report to TSG

Agenda item:			7.5.2

| WI / SI Name | UE Conformance – Enhanced support of reduced capability NR devices plus CT1 aspects |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_redcap_enh_plus_CT1-UEConTest |  |  |  |  |
| Unique ID | 1030062 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-242487 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: | Performance part: | Testing part: 12/2025 |  |
| Overall Completion level | Study Item: | Core part: | Performance Part: | Testing part: 83% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Shi，Yu |
|  | Company | China Unicom |
|  | Email | shiyu19@chinaunicom.cn |

1	Work plan related evaluation

N/A

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

At RAN5#108 meeting, 12 CRs were agreed. This WI is estimated to be 83% complete.

The Work Plan was updated in [1].

2.5.2	Remaining Open issues

The applicability analysis of Legacy R15 TC for eRedCap UE are still under discussion.

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

Work plan:

- R5-254219 WP on UE Conformance – Enhanced support of reduced capability NR devices plus CT1 aspects; Source: China Unicom; RAN5#108

38.508-1

R5-245313 Addition of eRedCap default test channel bandwidth;Source: China Unicom; RAN5#104

R5-245624 Update SIB1 for adding SIB1-v1800-Ies; Source: Huawei, HiSilicon;  RAN5#104

R5-246597 Update SIG default test frequencies for eRedCap UE; Huawei, HiSilicon; RAN5#105

R5-246598 Update PDCP-Config and RLC-Config for eRedCap UE; Huawei, HiSilicon; RAN5#105

R5-246599 Update SIB4 for eRedCap UE; Huawei, HiSilicon;  RAN5#105

R5-246600 Update common test environment for eRedCap UE; Huawei, HiSilicon; RAN5#105

R5-251024 Editorial correction to clause 4.5B.4; MediaTek Inc.; RAN5#106

38.508-2

R5-245811 Addition of eRedCap capabilities;Source: China Unicom; RAN5#104

R5-245625 Add new PICS for eRedCap and R18 eDRX test case; Source: Huawei, HiSilicon;  RAN5#104

R5-246601 Update PICS for eRedCap UE; Huawei, HiSilicon; RAN5#105

R5-247239 Modification of Half-duplex FDD PICS.; Nokia; RAN5#105

R5-251931 Harmonization of eRedCap references; MCC TF160; RAN5#107

38.521-1

R5-245830 Addition of MOP TC for eRedCap; Source: China Unicom,Huawei, Ericsson; RAN5#104

R5-245831 Introduction of Reference sensitivity power level for eRedCap; Source: China Unicom, Huawei, Ericsson; RAN5#104

R5-245218 Introduction of eRedCap into general clause 5;Source: China Unicom; RAN5#104

R5-245309 Update of FRC in Annex for eRedCap UE; Source: China Unicom; RAN5#104

R5-247210 Update of MOP TC for eRedCap UE; China Unicom, Ericsson; RAN5#105

R5-248005 Update of Reference sensitivity power level for eRedCap UE; China Unicom,Ericsson; RAN5#105

R5-248006 Updates in general clause 4 and 5 for eRedCap; Ericsson; RAN5#105

R5-251685 Update of 7.3I.3 Reference sensitivity TC for eRedCap UE; China Unicom; RAN5#106

R5-250642 Core spec alignment, addition of definition of eRedCap; Ericsson; RAN5#106

R5-253441 Update of 7.3I Reference sensitivity TC for (e)RedCap UE; China Unicom; RAN5#107

38.521-4

R5-245873 Addition of test case 5.2.1.1.2, 1Rx FDD FR1 PDSCH performance for eRedCap; Source: Ericsson;  RAN5#104

R5-245874 Addition of test case 5.2.1.2.2, 1Rx TDD FR1 PDSCH performance for eRedCap; Source: Ericsson;  RAN5#104

R5-245875 Addition of test case 6.2.1.1.1.2, 1Rx FDD FR1 periodic CQI reporting under AWGN conditions for eRedCap; Source: Ericsson;  RAN5#104

R5-245876 Core spec alignment, applicability of requirements for eRedCap; Source: Ericsson;  RAN5#104

R5-245877 Addition of eRedCap to defintions; Source: Ericsson;  RAN5#104

R5-245878 Addition of MU and TT for new eRedCap test cases; Source: Ericsson;  RAN5#104

R5-245868 Core spec alignment, new RMCs for eRedCap; Source: Ericsson;  RAN5#104

R5-246775 Addition of MU and TT for newly introduced eRedCap test cases; Ericsson; RAN5#105

R5-246766 Core spec alignment, addition of applicability of requirements for eRedCap for CSI test cases; Ericsson; RAN5#105

R5-246767 Updates in test case 5.2.1.1.2; Ericsson; RAN5#105

R5-246773 Addition of new test case 6.2.1.1.2.2 1Rx FDD FR1 periodic wideband CQI reporting under fading conditions for eRedCap;	Ericsson; RAN5#105

R5-246774 Addition of new test case 6.2.1.2.1.2 1Rx TDD FR1 periodic CQI reporting under AWGN conditions for eRedCap; Ericsson; RAN5#105

R5-246776 Introduction of new RMCs for eRedCap	; Ericsson; RAN5#105

R5-250037 Core spec alignments on the expression of CSI-RS configurations for RedCap enhancement TCs; Mediatek India Technology Pvt.; RAN5#106

R5-250643 Core spec alignment of Applicability of requirements for eRedCap; Ericsson; RAN5#106

R5-250644 Addition of eRedCap test case 6.2.1.2.2.2 1Rx TDD FR1 periodic wideband CQI reporting under fading conditions for eRedCap; Ericsson; RAN5#106

R5-252552 Addtion of eRedCap CQI reporting test cases; Ericsson; RAN5#107

R5-252553 Core spec alignment, addition of RMCs for eRedCap demod test cases; Ericsson; RAN5#107

R5-252554 Addition of MU and TT for new eRedCap test cases; Ericsson; RAN5#107

R5-255386 Introduction of new test case 6.3.1.1.2 1Rx FDD Single PMI with 4TX TypeI-SinglePanel Codebook for eRedCap; CAICT;RAN5#108

R5-255301 Introduction of new test case 6.3.1.2.2 1Rx TDD Single PMI with 4TX TypeI-SinglePanel Codebook for eRedCap;CAICT;RAN5#108

R5-255302 Introduction of new test case 6.3.2.1.10 2Rx FDD Single PMI with 4TX TypeI-SinglePanel Codebook for eRedCap;CAICT;RAN5#108

R5-255303 Introduction of new test case 6.3.2.2.10 2Rx TDD Single PMI with 4TX TypeI-SinglePanel Codebook for eRedCap;CAICT;RAN5#108

R5-255355 Addition of eRedCap test case 5.2.2.1.23, 2Rx FDD FR1 PDSCH performance for eRedCap; Ericsson;RAN5#108

R5-255357 Addition of eRedCap test case 6.2.2.1.2.5; Ericsson; RAN5#108

R5-255304 Introduction of measurement uncertainty and test tolerance for eRedCap PMI test cases;CAICT;RAN5#108

R5-254213 Missing mTT for eRedCap; Keysight Technologies; RAN5#108

R5-255306 Addition of RMC for eRedCap;ROHDE & SCHWARZ, Keysight Technologies; RAN5#108

R5-254640 Addition of MU and TT for new eRedCap test cases; Ericsson; RAN5#108

38.522

R5-245919 Addition of new eRedCap test cases in 38.522; Source: Ericsson;  RAN5#104

R5-246008 Addition of test applicability for eRedCap RF test cases; Source: China Unicom; RAN5#104

R5-247213 Update of test applicability for eRedCap RF test cases; China Unicom; RAN5#105

R5-247216 Addition of applicability for new eRedCap test cases; Ericsson; RAN5#105

R5-247486 Applicability corection for eRedCap RRM test cases; Ericsson; RAN5#105

R5-251668 Addition of eRedCap test case 6.2.1.2.2.2 and additional conditions; Ericsson; RAN5#106

R5-252558 Addition of applicability for new eRedCap test cases; Ericsson; RAN5#107

R5-255305 Introduction of Applicabilities for eRedCap PMI test cases; CAICT;RAN5#108

R5-254642 Addition of new eRedCap test cases in 38.522; Ericsson; RAN5#108

38.523-1

R5-244732 Add new R18 eDRX test case 11.7.4 - RAN PTW; Source: Huawei, HiSilicon;  RAN5#104

R5-245626 Add new R18 eDRX test case 11.7.5 - Config both R18 and R17 eDRX; Source: Huawei, HiSilicon;  RAN5#104

R5-245627 Add new eRedCap test case 7.1.1.1.25 - Msg1 and CCCH Msg3 identificaition; Source: Huawei, HiSilicon;  RAN5#104

R5-245628 Add new eRedCap test case 6.1.2.34 - Cell selection; Source: Huawei, HiSilicon;  RAN5#104

R5-245629 Add new eRedCap test case 6.1.2.35 - Emergency Call; Source: Huawei, HiSilicon;  RAN5#104

R5-247571 Correction of eRedCap test case 6.1.2.35 - Emergency Call; Huawei, HiSilicon,TDIA, MCC TF160; RAN5#105

R5-246603 Update of eRedCap test case 7.1.1.1.25 - Msg1 and CCCH Msg3 identificaition; Huawei, HiSilicon; RAN5#105

R5-247572 Add new eRedCap test case 7.1.1.1.26 - Contention free random access; Huawei, HiSilicon; RAN5#105

R5-247573 Addition of eRedcap test case 7.1.1.1.24; Qualcomm Incorporated; RAN5#105

R5-247574 New testcase 6.1.2.38 Cell Selection / eRedCap / halfDuplexRedCapAllowed / MFBI	; Nokia; RAN5#105

R5-247238 New testcase 7.1.1.1.27 Random access procedure / eRedCap UE / SI request; Nokia; RAN5#105

R5-250373 Addition of new NR eRedcap Test Case Cell reselection / inter-frequency / eRedCap; Qualcomm France; RAN5#106

R5-250459 Addition of eRedcap test case 7.1.1.8.5; Qualcomm Incorporated; RAN5#106

R5-250574 Addition of new eRedCap test case 6.1.2.37 - HD-FDD; Huawei, HiSilicon; RAN5#106

R5-250575 Addition of new eRedCap test case 7.1.1.8.6 - NCD-SSB; Huawei, HiSilicon; RAN5#106

38.523-2

R5-245662 Add test applicability for eRedCap and R18 eDRX test case; Source: Huawei, HiSilicon;  RAN5#104

R5-247576 Add test applicability for random access eRedCap test case; Huawei, HiSilicon; RAN5#105

R5-246608 Applicability updates to eRedCap test cases; Qualcomm Incorporated; RAN5#105

R5-247575 Addition of applicability clauses for eRedCap half-duplex and SI-request testcases; Nokia; RAN5#105

R5-250374 Applicability for new NR eRedcap Test Case Cell reselection / inter-frequency / eRedCap; Qualcomm France; RAN5#106

R5-250460 Applicability updates to eRedCap test cases; Qualcomm Incorporated; RAN5#106

R5-250576 Addition of the test applicability for new eRedCap test case; Huawei, HiSilicon; RAN5#106

38.523-3

R5-251932 eRedCap & eDRX: Test Model updates; MCC TF160; RAN5#107

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template