3GPP TSG WG RAN5 Meeting #108	R5-254810

Bengaluru, India, Aug 25-29, 2025

3GPP TSG RAN meeting #109										RP-25xxxx

Beijing, China, September 15-18, 2025

Status Report to TSG

Agenda item:			7.5.2

| WI / SI Name | UE Conformance - Rel-17 NR CA and DC; and NR and LTE DC Configurations |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_CADC_NR_LTE_DC_R17-UEConTest |  |  |  |  |
| Unique ID | 900056 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-251482 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: | Performance part: | Testing part: December.2025 |  |
| Overall Completion level | Study Item: | Core part: | Performance Part: | Testing part: 11% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Chunying Gu |
|  | Company | Huawei Technologies. Co., Ltd. |
|  | Email | guchunying@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

20 CRs were agreed during RAN5#107 meeting. No new test cases were introduced.

2 discussion paper regarding test frequencies are handled.

The percentage completion of the test case framework can be traced in work plan [1].

The status of configurations can be traced in the Annex.B in TS 38.508-2.

2.5.2	Remaining Open issues

See the work plan for details [1]

2.5.3	Remaining Open issues with cross-WG dependencies

N/A

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

General paper

- R5-251999	WP of Rel-17 NR CA and DC; and NR and LTE DC Configurations

- R5-254694r2	Handling of test frequency tables containing too many BW combinations.	Ericsson

- R5-255385	Test Frequency Calculation Tool, updates and way forward.	Ericsson

TS 38.508-1 CR:

- R5-254312	Updates on test freq for R17 EN-DC configuration with more than three bands	ZTE Corporation

- R5-255203	Addition of test frequencies for new three bands NR CA and new four bands NRCA combos within FR1	KDDI Corporation (TTC)

- R5-255204	Addition of test frequencies for Rel17 NR CA configurations	NTT DOCOMO INC.

TS 38.508-2 CR

- R5-255215	Updates for CA_n48(A-B)	Verizon Finland

- R5-254509	Addition of UE capability for new three bands and new four bands NRCA combos within FR1	KDDI Corporation (TTC)

- R5-254534	Addition of UE capability for Rel17 NR CA configurations	NTT DOCOMO INC.

TS 38.521-1 CRs:

- R5-255262	Addition of delta TIBc for Rel17 NR CA configurations	NTT DOCOMO INC.

- R5-255377	3CC intraband non-contiguous updates	Keysight Technologies UK Ltd

- R5-254517	Addition of reference sensitivity requirement for new 4DL CA combo within FR1	KDDI Corporation (TTC)

- R5-254632	Addition of REFSENS for Rel17 PC3 NR CA configurations	NTT DOCOMO INC.

- R5-255256	Addition of reference sensitivity requirements for Rel-17 2DL CA	Anritsu, Huawei, HiSilicon, NTT DOCOMO INC.

- R5-254134	General updates of TS 38.521-1 clause 5 for R17 CA configurations	China Unicom, Verizon, Huawei, NTT DOCOMO INC., KDDI

TS 38.905 CRs:

- R5-254323	Corrections on single uplink configurations for reference sensitivity test cases for R17 2CC EN-DC configurations	ZTE Corporation

- R5-254342	Corrections on test point analysis for R17 NR CA configurations for CA_n1-nx and CA_n2-ny and CA_n5-nz and CA_n14-nv	ZTE Corporation

- R5-254343	Corrections on test point analysis for R17 NR CA configurations for CA_n24-nx	ZTE Corporation

- R5-254344	Corrections on test point analysis for R17 NR CA configurations for CA_n25-nx	ZTE Corporation

- R5-254345	Corrections on test point analysis for R17 NR CA configurations for CA_n26-nx and CA_n28-ny and CA_n30-nz	ZTE Corporation

- R5-254346	Corrections on test point analysis for R17 NR CA configurations for CA_n48-nx and CA_n66-ny and CA_n71-nz	ZTE Corporation

- R5-255241	Addition of reference sensitivity TP analysis for new three bands and new four bands NRCA combos within FR1	KDDI Corporation (TTC)

- R5-254523	Addition of REFSENS TP analysis for Rel17 NR CA configuration	NTT DOCOMO INC.

PRD21 CDSs:

R5-254538	PRD21 CDS: PC3 NR-CA R17 Combos	KDDI Corporation (TTC)

R5-254665	PRD21 CDS: NR CA PC3 R17 Combos	NTT DOCOMO INC.