3GPP TSG WG RAN5 Meeting #108	R5-254814

Bengaluru, India, Aug 25-29, 2025

3GPP TSG RAN meeting #109										RP-25xxxx

Beijing, China, September 15-18, 2025

Status Report to TSG

Agenda item:			7.5.2

| WI / SI Name | Rel-19 NR CA and DC; and NR and LTE DC Configurations |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_CADC_NR_LTE_DC_R19-UEConTest |  |  |  |  |
| Unique ID | 1070063 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-250452 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: December/2026 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 5% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Chunying GU |
|  | Company | Huawei Technologies. Co., Ltd. |
|  | Email | guchunying@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

Status after RAN5#108:

- 29 CRs updating CA/DC configurations are agreed. A few EN-DC configurations are completed.

- The overall progress is 5%

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General document

[1]	R5-252003	WP of Rel-19 NR CA and DC; and NR and LTE DC Configurations	Huawei, HiSilicon

TS 38.508-1 CR

R5-255206	Addition of test frequency for Rel-19 NR CA and EN-DC configurations	Huawei, HiSilicon

R5-254615	Adding test frequencies for CA configurations including band n71	Huawei, HiSilicon

R5-254798	Adding test frequencies for CA and EN-DC configurations	Huawei, HiSilicon

TS 38.508-2 CR

R5-255213	Updates for a few four band combos	Verizon

R5-254484	Addition of physical capabilities for Rel-19 NR CA and EN-DC configurations	Huawei, HiSilicon

R5-255214	Adding PICS for several CA configurations including band n71	Huawei, HiSilicon

R5-254799	Adding PICS for new CA and EN-DC configurations	Huawei, HiSilicon

TS 38.521-1 CR

R5-254618	Addition of new CA configurations including band n71 and n77 for transmitter characteristics	Huawei, HiSilicon

R5-255260	Jumbo CR for deltaTIB and deltaRIB	Huawei, HiSilicon, CMCC

R5-254801	Adding a few Rel-19 CA configurations	Huawei, HiSilicon

R5-255236	Updates for BCS4 and 5 introduced additional ref sense requirements	Verizon Finland

R5-254485	Addition of reference sensitivity for Rel-19 3DL and 4DL NR CA configurations	Huawei, HiSilicon

R5-254619	Adding CA configurations CA_n28-n40-n77 and CA_n40-n71-n77 for RENSENS	Huawei, HiSilicon

R5-254753	Addition of reference sensitivity requirements for Rel-19 2DL CA	Anritsu, Huawei, HiSilicon

R5-254136	General updates of TS 38.521-1 clause 5 for R19 CA configurations	China Unicom,Verizon,Huawei

TS 38.521-3 CR

R5-254486	Addition of Tx testing for Rel-19 n71 related EN-DC configurations	Huawei, HiSilicon

R5-255384	Jumbo CR for deltaTIB and deltaRIB	Huawei, HiSilicon, KDDI

R5-254487	Addition of reference sensitivity for Rel-19 3CC and 4CC EN-DC configurations	Huawei, HiSilicon

R5-254620	Addition of reference sensitivity for Rel-19 3CC EN-DC configurations including n71A-n77A	Huawei, HiSilicon

R5-254758	Addition of reference sensitivity requirements for Rel-19 FR1 2CC EN-DC	Anritsu, Huawei, HiSilicon

R5-254803	Adding Rel-19 ENDC configurations including n40-n71	Huawei, HiSilicon

R5-254805	Updating REFSENS test cases with 5CC and 6CC	Huawei, HiSilicon

R5-254790	Jumbo CR for updating clause 5 for Rel-19 configurations	Huawei, HiSilicon

TR 38.905 CR

R5-255235	Test points updates for BCS4 and 5 introduced additional ref sense requirements	Verizon

R5-254488	Addition of test point analysis for Rel-19 NR CA and EN-DC configurations	Huawei, HiSilicon

R5-254617	TP analysis for REFSENS for several CA configurations including band n71	Huawei, HiSilicon

R5-254800	Adding TP analysis for multiple Rel-19 CA configurations	Huawei, HiSilicon

R5-254802	Adding TP analysis for multiple Rel-19 ENDC configurations	Huawei, HiSilicon

R5-254804	Update general principle for ENDC REFSENS test for 4CC to 6CC	Huawei, HiSilicon

12.08.2024		minor adaptations for RAN #105

30.04.2024		minor adaptations for RAN #104

16.02.2024		minor adaptations for RAN #103

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template