3GPP TSG-RAN5 Meeting #108	R5-254872

# Bengaluru, India, Aug 25 - 29, 2025

3GPP TSG RAN Meeting #109	RP-24XXXX

Beijing, China, Sep 15 - 18, 2025

## Status Report to TSG

Agenda item:			7.5.2

| WI / SI Name | UE Conformance - NR NTN (Non-Terrestrial Networks) enhancements |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_NTN_enh_plus_CT-UEConTest |  |  |  |  |
| Unique ID | 1050130 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-251230 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: - | Performance part: - | Testing part: 12/2025 |  |
| Overall Completion level | Study Item: - | Core part: . | Performance Part: - | Testing part: 20% (+5%) |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Vijay Balasubramanian |
|  | Company | Qualcomm |
|  | Email | vijayb[at]qti.qualcomm.com |

## 1	Work plan related evaluation

N/A

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

At RAN#105 the WID NR NTN (Non-Terrestrial Networks) enhancements was approved. Work Plan was created in [1].

#### 2.5.2	Remaining Open issues

See WP for more details [4]

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

Work plan:

[1] R5-247131	WP - UE Conformance - NR NTN (Non-Terrestrial Networks) enhancements; Source: Qualcomm

[2] R5-250544	WP - UE Conformance - NR NTN (Non-Terrestrial Networks) enhancements; Source: Qualcomm

[3] R5-252979	WP - UE Conformance - NR NTN (Non-Terrestrial Networks) enhancements; Source: Qualcomm

[4] R5-254871	WP - UE Conformance - NR NTN (Non-Terrestrial Networks) enhancements; Source: Qualcomm

RAN5#105

| R5-247152 | Addition of common clauses for NR-NTN enhancements | Qualcomm Inc |
| --- | --- | --- |
| R5-247153 | Addition of radiated demodulation clauses for NR-NTN enhancements | Qualcomm Inc |

RAN5#106

| R5-250756 | Inclination correction in orbital format GSO ephemeris files | Keysight Technologies UK Ltd |
| --- | --- | --- |
| R5-250755 | Inclination correction in orbital format GSO ephemeris files | Keysight Technologies UK Ltd |
| R5-251085 | Corrections on 6.2.3.3.1 for clause number for NS_03N NS_04N and NS_05N | ZTE Corporation |
| R5-251564 | Addition of r18 NR-NTN RACH-based hard satellite switching test case 14.2.2.4 | Qualcomm Germany |
| R5-251565 | Addition of r18 NR-NTN RACH-less soft satellite switching test case 14.2.2.5 | Qualcomm Germany |

| R5-251298 | Introduction of RRM Measurement Capability PICS for NR NTN Rel-18 | QUALCOMM JAPAN LLC. |
| --- | --- | --- |
| R5-251365 | Introduction of Coverage Enhancement PICS for NR NTN Rel-18 | Qualcomm |
| R5-251299 | Addition of new NR NTN enh Test Case Cell reselection, Sintrasearch, Snonintrasearch / location based measurements | QUALCOMM JAPAN LLC. |
| R5-251300 | Addition of new NR NTN Enh Test Case Measurement configuration control and reporting / Event D2 | QUALCOMM JAPAN LLC. |
| R5-251323 | Addition of new NR NTN enh Test case for Coverage enhancement | QUALCOMM JAPAN LLC. |
| R5-251366 | Addition of applicablity for new NR NTN enh Test Cases | QUALCOMM JAPAN LLC. |

RAN5#107

| R5-253583 | Addition of PICS to support r18 NR-NTN | Qualcomm Korea |
| --- | --- | --- |
| R5-252515 | Rearrangement of RMC tables for FR2 NTN | Anritsu |
| R5-252850 | Corrections on clause 5 for FR2-NTN frequency range | ZTE Corporatio, Tejet, SRTC |
| R5-253477 | Addition of NR SA FR1 inter-RAT Cell reselection with NTN Carrier for Satellite Access in 14.1.11 | China Unicom |
| R5-253478 | Addition of NR SA FR1-FR1 Cell re-selection with TN carrier for Satellite Access in 14.1.12 | China Unicom |
| R5-252938 | Update to r18 NR-NTN satellite switching tests 14.2.2.4 and 14.2.2.5 | Qualcomm Korea |
| R5-252939 | Addition of r18 NR-NTN RACH-less Handover test 14.2.1.8 | Qualcomm Korea |
| R5-252940 | Update to Annex E for r18 NR-NTN test cases | Qualcomm Korea |

| R5-252601 | Addition of PICS for NR NTN enhancements | Qualcomm Incorporated |
| --- | --- | --- |
| R5-253089 | Addition of new NR NTN enh Cell Selection Test case for CellBarredFixedVSAT | Qualcomm Technologies |
| R5-253090 | Addition of new NR NTN enh Cell Selection Test case for CellBarredMobileVSAT | Qualcomm Technologies |
| R5-253091 | Addition of new NR NTN enh Conditional Handover Test case for CondEventD2 | Qualcomm Technologies |
| R5-253092 | Addition of new NR NTN enh Satelitte Hard Switch with Resync Test case | Qualcomm Technologies |
| R5-253220 | Addition of new NR NTN enh Sateliite Soft Switch with Resync Test case | Qualcomm Technologies |
| R5-252033 | Corrections to NR NTN enh Coverage enhancement Test Case 7.1.1.1.31 | Qualcomm Technologies |
| R5-252038 | Corrections to NR NTN enh EventD2 Measurement report Test Case 8.1.3.1.27 | Qualcomm Technologies |
| R5-252372 | Correction to NR NTN testcase 7.1.1.1.31 | ROHDE & SCHWARZ |
| R5-253093 | Addition of NR NTN enhancements test case 9.4.1.4 | Qualcomm Incorporated |
| R5-253221 | Addition of applicablity for new NR NTN enh Test Cases | Qualcomm Technologies |
| R5-253095 | Applicability updates to NR NTN enhancements test cases | Qualcomm Incorporated |
| R5-251938 | NR NTN enhancements: Initial Test Model | MCC TF160 |

RAN5#108

| R5-255287 | Corrections on channel bandwidths for NTN satellite band in FR2-NTN and sync raster for band n254 | ZTE Corporation |
| --- | --- | --- |
| R5-255295 | Additional of applicability of RRM TC 14.1.11 and TC 14.1.12 in TS 38.522 | China Unicom |
| R5-254842 | Update to r18 NR-NTN test applicability | QUALCOMM Europe Inc. - Spain |
| R5-253732 | Addition of new test case 14.2.3 and 14.2.4 for NR NTN | MediaTek Beijing Inc.,Qualcomm Technologies International, Ltd |
| R5-255403 | Updated the Test case 14.1.11 in TS 38.533 | China Unicom |
| R5-255404 | Updated the Test case 14.1.12 in TS 38.533 | China Unicom |
| R5-254140 | Updated Annex E for NR-NTN TC 14.1.11 and TC 14.1.12 in TS 38.533 | China Unicom |
| R5-255363 | Test Tolerance update for intra-frequency RACH-less Handover for Satellite Access test 14.2.1.8. | Qualcomm Korea |
| R5-255364 | Test Tolerance update for RACH-based Hard Satellite switching for Satellite Access test 14.2.2.4. | Qualcomm Korea |
| R5-255365 | Test Tolerance update for RACH-less Soft Satellite switching for Satellite Access test 14.2.2.5. | Qualcomm Korea |
| R5-255366 | Test Tolerance update in Annex F for NR NTN handover and Satellite switching test cases. | Qualcomm Korea |
| R5-255367 | Test Tolerance analysis for intra-frequency RACH-less Handover for Satellite Access test 14.2.1.8. | Qualcomm Korea |
| R5-255368 | Test Tolerance analysis for intra-frequency RACH-based Hard Satellite switching for Satellite Access test 14.2.2.4. | Qualcomm Korea |
| R5-255369 | Test Tolerance analysis for intra-frequency RACH-less Soft Satellite switching for Satellite Access test 14.2.2.5. | Qualcomm Korea |
| R5-254284r1 | Addition of new System information config for NTN-TN scenarios | QUALCOMM JAPAN LLC. |
| R5-254725 | Addition of PICS for NR NTN enhancements | Qualcomm Incorporated |
| R5-254281r2 | Addition of new NR NTN enh 6.7.1.10 Test case for skipping TN measurements | QUALCOMM JAPAN LLC. |
| R5-254282r1 | Typo Correction to NR NTN Enh TC 6.7.1.9 | QUALCOMM JAPAN LLC. |
| R5-254283r1 | Updates to Test case 8.1.3.1.27 | QUALCOMM JAPAN LLC. |
| R5-254726r1 | Addition of NR NTN enhancements test case 9.4.1.5 | Qualcomm Incorporated |
| R5-253991 | Corrections to references in Table 4.2-1 for NR NTN enhancements | MCC TF160 |
| R5-254285 | Addition of applicability for new NTN test cases | QUALCOMM JAPAN LLC. |
| R5-254727r1 | Applicability updates for NR NTN Enhancements test cases | Qualcomm Incorporated |

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template