3GPP TSG-RAN5 Meeting #108	R5-254874

# Bengaluru, India, Aug 25 - 29, 2025

3GPP TSG RAN Meeting #109	RP-24XXXX

Beijing, China, Sep 15 - 18, 2025

## Status Report to TSG

Agenda item:			7.5.2

| WI / SI Name | UE Conformance - New bands and bandwidth allocation for LTE based 5G terrestrial broadcast |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | LTE_terr_bcast_bands_part2-UEConTest |  |  |  |  |
| Unique ID | 1050131 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-242026 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: - | Performance part: - | Testing part: 12/2025 |  |
| Overall Completion level | Study Item: - | Core part: . | Performance Part: - | Testing part: 30% (+15%) |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Vijay Balasubramanian |
|  | Company | Qualcomm |
|  | Email | vijayb[at]qti.qualcomm.com |

## 1	Work plan related evaluation

N/A

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

At RAN#105 the WID New bands and bandwidth allocation for LTE based 5G terrestrial broadcast was approved. Work Plan was created in [1].

#### 2.5.2	Remaining Open issues

See WP for more details [4]

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

Work plan:

[1] R5-247133	WP - UE Conformance - New bands and bandwidth allocation for LTE based 5G terrestrial broadcast; Source: Qualcomm

[2] R5-250538	WP - UE Conformance - New bands and bandwidth allocation for LTE based 5G terrestrial broadcast; Source: Qualcomm

[3] R5-252981	WP - UE Conformance - New bands and bandwidth allocation for LTE based 5G terrestrial broadcast; Source: Qualcomm

[4] R5-254873	WP - UE Conformance - New bands and bandwidth allocation for LTE based 5G terrestrial broadcast; Source: Qualcomm

RAN5#105:

No contributions in this meeting

RAN5#106:

| R5-250563 | Addition of new bands, bandwidth for LTE based 5G broadcast | QUALCOMM Europe Inc. - Italy |
| --- | --- | --- |
| R5-250564 | Addition of PMCH decoding performance test cases for LTE based 5G broadcast | QUALCOMM Europe Inc. - Italy |
| R5-250565 | Applicability update for LTE based 5G broadcast | QUALCOMM Europe Inc. - Italy |

RAN5#107:

No contributions in this meeting

RAN5#108:

| R5-254880 | Test frequency and BW addition for LTE based 5G broadcast bands | QUALCOMM Europe Inc. - Italy |
| --- | --- | --- |
| R5-255342 | LTE based 5G broadcast RF Rx test cases added | Qualcomm Technologies Ireland |
| R5-254723 | Update to LTE based 5G broadcast PBCH detection performance test cases. | Qualcomm Korea |
| R5-254724 | Update to LTE based 5G broadcast PMCH decoding performance test cases. | Qualcomm Korea |
| R5-254763 | Applicability addition for LTE based 5G broadcast demod cases. | Qualcomm Korea |

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template